02-008  (July 17, 2002).  Flow of Digital Data.  ISSUE:  Have the plans for electronic transfer of data between FAA agencies addressed the protection of data integrity through the use of electronic signatures and/or CRC wraps?  If not, we should develop the plan for data integrity.  AVN-40 is tasked to develop the process of transferring data between FAA agencies.  Part of this task involves protection of data integrity, electronic signatures, CRC wraps, etc.  The DoD must also play into this role so that all the data produced are in the same format for Flight Inspection and production of instrument procedure databases.  OPEN.

STATUS:  10/2/2002 – AVN-40 continues to work on the software required for RNAV instrument procedure data storage and FAS data block/CRC Wrapping.  Initial software testing is tentatively scheduled to begin in January 2003.  Barbara Cordell, AVN-40, is planning on attending our next meeting and provide an update.  OPEN.

STATUS:  01/15/2003 – Tom Schneider briefed that Barbara Cordell, AVN-40, replied by memo that they were continuing to work on the process and that she had been coordinating with Bruce DeCleene, AIR-130, on the CRC Wrap.  NFDC has not bought into the APTS system, which is linked into the –2s; until NFDC buys into this, they will be getting the –2s the same way they are now.  This may create a time lag between the receipt of the IFP data for the NACO NFD and receipt of the –2s through the NFDD.  John Moore requested a flow of information schematic be developed in writing.  OPEN.

STATUS:  04/09/2003 – Marv White provided a briefing on the Instrument Flight Procedure (IFP) database.  The IFP will prepare associated 8260-series forms and the ARINC coding records for procedures.  The ARINC record is merged with the NASR database to create the NFD, which is used to prepare the source for avionics databases.  The NFD will originally hold en route data, RNAV and conventional DPs and STARs, and RNAV, GPS and GPS Overlay IAPs.  Bill Hammett cautioned that publication cutoff dates might have to be addressed, as there are different cutoff dates for terminal and en route publications.  Order 8260.26 may require revision or, as a minimum, more strict compliance.  John Moore suggested that the process (responsibilities, actions, etc) relating to the NFD be documented.  Bill Hammett suggested a 7900-series order would seem appropriate.  John Moore will discuss with AVN-500 the possibility of establishing written guidance in either a separate FAA Order or via other means.  OPEN.

STATUS: 07/09/2003 – John Bickerstaff briefed that CRC Wrap testing is still undergoing development and evaluation.  John further briefed that WAAS will be turned on July 10 and that 7 WAAS procedures will be published on September 4.  LPV procedure development will then follow the CAST plan for Part 139 airports.  John Moore briefed that the issue of documenting guidance in a FAA Order had not been presented to AVN-500.  He will update status at the next meeting.  OPEN.

STATUS: 10/09/03 – John Moore briefed that his office decided not to approach the Director, AVN-500 regarding written guidance because the issue is covered in RTCA DO 200A (Data Integrity).  Jim Seabright briefed that ATA-100 and AVN-1 have a MOU to synchronize data flow between the two organizations.  The AVN organization is still addressing differences with the goal to have one flow to both databases.  A copy of the MOU is available from Jim for those who desire to read it.  John Bickerstaff briefed that the September TPP contained 7 LPV procedures at 6 locations.  Some growing pains were encountered with the new procedures and most problems resolved.  CAST funding may delay some IAP development.  AVN-100 has begun evaluating all new RNAV procedures to determine if both LPV and LNAV/VNAV minima may be published.  Larry Wiseman asked where the services stand on the CRC wrap issue.  Tom Schneider responded that the requirements are published in Change 3 to Order 8260.19, Appendix 11.  CLOSED.