14-099 (April 8, 2014): Standardize Elevations to NAVD88. ISSUE:  Mr. Rick Fecht of Aeronautical Navigation Products (AJV-2) presented the issue. Airport elevation values appear to be charted from various datum, unknown to the user.  NASR contains and publishes elevations in several or unspecified datum(s): NGVD29, EGM96, NAVD88 and NULL values.  The AIM Obstacle Repository System (ORS) obstruction database is converting elevations from NGVD29 to NAVD88 within the conterminous US.  Visual charting will publish obstruction MSL heights based on the ORS database NAVD88 datum.  Terrain spot elevations will also be migrated to the same NAVD88 datum as well.  Since elevations are captured within the database to a tenth of a foot and charted to the foot, it would appear to be both ours and our users interests if we identify or standardize the elevations to one datum.  Separate datum can influence the elevation values on the order of two meters.  Observation is that NASR airport/runway elevations have the option for several specified or NULL datum while NAVAID and ILS equipment elevation datum are not identified.

Status 04-08-14:  Raymond Zee took the action to contact GCR and leverage the 5010 program to convert the NGVD 29 private airports to NAVD 88.  IOU OPEN.

IOU: 1. Raymond Zee will report back on GCR NAVD conversions.

Status 07-08-14:  Raymond Zee said that utilizing the GCR contract to convert the datums is out of scope for the GCR contract. Raymond said that at the point Airports GIS migrates over NASR airport data there are plans to convert all the airport datums to NAD 83/NAVD88.  IOU OPEN.

IOU: 1. Raymond Zee will report back on time frames for the data migration from NASR to Airports GIS.

Status 10-07-14:  Raymond Zee stated that the Nav Lean team plans on having the conversion capability completed by September 2015 IOU OPEN.

IOU: 1. Raymond Zee will report back on additional details from the Nav Lean team.

Status 02-03-15: Drew Goldsmith has replaced Raymond Zee as The Office of Airports AISWG member. At this time Drew did not have an update. IOU OPEN.

IOU: 1. Drew Goldsmith will report at the next AISWG on potential solutions

Status 04-07-15: In order to determine the amount of non-NAVD88 airport elevations John Johnson will request Doug Sage provide a report for all NASR airport feature elevations that are not NAVD88. The report will be used to determine the variety of datums currently in NASR. IOU OPEN.

IOU: 1. John Johnson will provide the report to the group

Status 07-07-15: John Johnson  was not present to update the group. IOU OPEN.

IOU: 1. John Johnson will provide the report to the group

Status 10-05-15:

- It was reported that AirNav will resolve the issue. AISWG Members agreed to close the issue. IOU CLOSED.