| No. | Action Item | Status Update | Action Officer(s) | Action Pending | Target Date |
| --- | --- | --- | --- | --- | --- |
| 1 E | ADS-C CDP | Benefits appear clear and intent is to develop automation into OCS & ATOP. ACNZ: 2016 FAA: Mid 2016 ASA, Future airspace strategy. No current plans AFL –Evaluating the implementation of such. SEAC, DGAC not on current work plan. JCAB – Evaluation - expected 2018. | ACNZ, FAA, AFL, ASA, DGAC, JCAB, SEAC-PF | To update PT/19 | 2016 |
| 6 A | DARP Expansion – Tahiti | Can currently accept but not initiate a DARP Clearance. SMS completed, need Conflict Probe or a DARP Route Comparison Tool Plans for implementation in 2017. | SEAC-PF | SEAC-PF to report at PT/19 | 2017 |
| 6 P | DARP Expansion – PNG Development | New ATS system status is TBD. System status update next PT | PNG | Report progress to PT/19. | TBD |
| 6 Q | DARP Expansion - Inter-operability | AIDC testing is underway. Working on issues with message headers being removed | DGAC | Next update PT/19. | 2016 |
| 8 A | Enroute Speed Variation Concerns | A 6 month Trial was agreed to at ISPACG29. The Trial was implemented in the Nadi, Auckland and Oakland FIRs. The trial ran for the original 6 months and has been extended in those FIR’s. FAA presented data on the effectiveness of the trial. More work needs to be done to gain pilot compliance. | AsA SEAC FAA ACNZ, FAA, AFL, JCAB. DGAC | AsA to check on existing documentation and advise if they can support NOTAM publication 15th April ANSPs need to educate pilots to gain their compliance with Speed Change Procedure. Non-Participating ANSPs need to consider implementing the procedure. . | 2016 |
| 10C | GOLD Implementation Fiji | Establish an implementation schedule for ISPACG to implement GOLD guidelines. AFL is currently investigating how the data can be collected in their system. | AFL | Oakland will work with Fiji to assist them Next update PT/19 | TBA |
| 24 D | UPR Expansion – Guidance Material | ACNZ has enabled a tab under the ISPACG website that details UPR’s in the south pacific with 3 ANSP’s providing links back to their respective areas of interest. | AFL SEAC, JCAB PNG ACNZ | To progress development and publication of their UPR procedures. Moresby to check/re-send link to Allan Fiji to provide .pdf of NOTAM. Allan to provide link to .pdf Tahiti to provide Allan with updated link - Done Allan to update Airways link. Done | 2016 |
| 29 A | ADS-B ITP | NZZO – No implementation date KZAK – FAA Manual Trials ongoing, software being delivered 2016 AFL – not in current work plan. JCAB - 2018 | All | Update at PT/19 | 2016 |
| 30 A | Global ICD | Renamed PAN ICD | ACNZ | Closed |  |
| 32A | Propose Implementing RCP/RSP in the Region | PBCS manual will be published in 2016 PT propose to establish a common plan with IPACG which will include transition provisions for post 2016 implementation (PANS-ATM/Annexes provisions to be released in Nov 2016) | ACNZ JCAB | Paul Radford to have a plan for PBS Implementation Plan, handling of P-Codes and CRA enrollment and report back at PT/19. The PBCS Implementation Plan would be coordinated with IPACG to ideally develop a unified plan for the Pacific. | 2016 |
| 33A | RNP-4 Approval of Aircraft | Still seeing improvement in RNP-4 equipage rates. FAA presented data that shows the gap between those flight planning RNP4 and FANS aircraft. The gap in the Oakland FIR is primarily 3 operators ACA, ROU and NCA. (Note: ACA and ROU are now RNP4) | FAA/ ACNZ All ANSPs | Ongoing. Update PT/19 | 2016 |
| 34A | Database Sharing | ANSP’s to share operational changes to databases as soon as practical to mitigate issues associated with missing data. Note. Major data changes in Australia in May and November 2015 associated with decommissioning of navigation aids, new routes, waypoints. | All ANSPs to disseminate changes in data in a timely manner. | All ANSPs to report airspace changes at PT/19 | 2016 |
| 13-1 | Monitoring of AIDC Data | FAA, AFL, AsA reported on AIDC performance with the large proportion of LRM’s likely the outcome of coordination by more than one ANSP of a single flight near the convergence corner of three FIRs. Airways reviewed proposal to reduce info transfers to 25NM. Little benefit determined Continue monitoring. Attempt to address issues causing LRM generation Flights from Hawaii have many remarks added to field 18. The extra information makes Field 18 too long for ASA and it causes LRMs | All ACNZ | Take action to address issues association with LRM’s and other AIDC issues as soon as practical. FAA to ask HCF if there is a way to eliminate the additional data that is being added to field 18. Update at PT/19 | 2016 |
| 14-1 | CRA Membership | Identify airlines that have not registered with CRA and encourage registration – leads to reporting problems. | All ANSPs. | Encourage airlines to utilize CRA ISPACG PT Chair to prepare a letter/briefing for co-chairs to send to IATA, referring to PBCS requirement for CRA membership. Paul R to provide list of airlines currently registered. ANSPs to identify non-registered aircraft currently using FANS-1/A Update PT/19 | 2016 |
| 15-2 | Aireon progress (Space Based ADS-B) | Aireon ADS-B surveillance technology is developing in and offers potential enhancements in reducing separations. At this stage monitoring and reporting on project progress is sufficient. FAA is engaged in project and asked to keep PT members updated Paul R. and Dennis A. provided updates on the project | FAA Ongoing Item | Update PT/19 | 2016 |
| 15-3 | ISPACG LOA | Current ISPACG is over 6 years old and requires new signing authorities and the inclusion of Singapore, Indonesia and Philippines as observers. The PT meeting discussed inviting Equador because of the No-FIR issues. The LOA needs to include words regarding ISPACG PT + frequency of PT meetings All ANSPs to review LOA | ALL ACNZ | Review LOA and advise Airways of signing authorities any changes required. Allan to confirm new “observers” (Singapore, Indonesia, Philippines, Mazatlan) and update the LOA. Draft to be circulated for comments and ready for Signatures at ISPACG30. | 2016 |
| 16-3 | 30S163E | Large number of LRM’s for near boundary coordination around the common boundary point of 30S163E. The meeting discussed alternatives but no resolution was reached. Further discussions required ASA, ACNZ, AFL) | ACNZ, AsA, AFL | Report to PT/19 | 2016 |
| 16-4 | SLOP | Doc 4444 Amd 6 effective 13th Nov 14 allows for .1nm SLOP. Plan was to arrange for a regional implementation but AsA implemented on effective date. ACNZ introduced May 2015 AFL – ongoing Ask Boeing/Airbus who can do this (Adam) FAA, JCAB no plans to implement Tahiti implemented Moresby – no update Original action Item was for a regional implementation. Not all FIRs are implementing the procedure. The Issue needs further discussion. | ACNZ ACNZ FAA SEAC, DGAC, JCAB AFL | Review at PT/19. If all ANSP’s have different plans consider closing the issue, as there will be no regional implementation. | 2016 |
| 16-5 | Introduction of GNSS /RNP2 | Doc 4444 Amd 6 details new lateral separation standard available. FAA and ANZ are considering implementation of GNSS /RNP2 separation and will share results with other ANSP’s. SMS work will have to be completed first to ensure the TLS is mantained. Paul R. proposed to have collaboration between IPACG and ISPACG and develop a regional plan on how the GNSS/RNP2 Procedures would be applied. The use of 20nm lateral separation is clear but the use of GNSS/RNP2 for crossing courses could lead to different implementations. | All | PT to develop a Draft Regional Implementation plan for GNSS/RNP2 separation and discuss it at PT/19 ASA to share their RNP2 Separation Implementation Plan with the PT members. | 2016 |
| 16-6 | Field 10ab differences | Brisbane, Nadi and Auckland passed field 10ab data that is different to original FPL filed. Problem appears to be with the domestic FAA ATC system in Hawaii where codes are consolidated and issues appear with the expansion of the data. ASA and FAA have taken efforts to ensure operators are addressing FPL’s to KZAK to prevent the problem. Software fix is not due until 2017. | FAA | Update to PT/19 on progress for fix. | 2016 |
| 16-7 | SSR Code 2000 | Brisbane report the SSR code of 2000 is being issued to traffic entering the Brisbane FIR. Issue was traced back to flights departing NSFA where tower was entering the 2000 code when obtain pre approval of enroute level via PAC message. This issue is resolved but an analysis of data shows an issue with long haul traffic USA- Australia. | ACNZ / AsA FAA | Update PT/19 KZAK will investigate 2000 SSR codes issued by ERAM controllers and island departures | 2016 |
| 16-8 | Volcanic Ash Exercise | PT/19 ran Two VOLCASP exercises in South Pacific. QFA participated in the exercises and provided many insights as to the challenges Operators face with VA. The FAA advised of efforts taken to develop guidance to manage Volcanic Ash events in the North Pacific. The meeting discussed the procedures and suggested that a South Pacific VA Guidance material be developed. The VA exercised pointed out a potential need for contingency routes from Australia through Indonesia’s airspace. | FAA | FAA to develop a draft VA guidance material to be discussed at PT/19. PNG to discuss contingency routes with Indonesia and invite them to attend the ISPACG PT meeting. | 2016 |
| 17-1 | Guam- Australia routes | Current Routes between Guam and Australia are spaced 100nm apart and there is scope to introduce 2-3 more routes 50nm apart increasing capacity and improving efficiency by providing aircraft with more optimum levels. The meeting discussed implementation of the Western and Middle routes on May26, 2016. date for western and middle route (Earliest is 10 Nov 2016 ASA AIRAC date. Needs to be finalised in OAR by May 23 2016) AsA to confirm correct dates. | FAA, PNG, AsA | FAA to develop and coordinate a joint proposal to implement western and middle routes on May 26, 2016. Report to PT/19. | 2016 |
| 17-2 | Re-sequence FMS waypoint | Feedback from Delta regarding the phraseology used by some ANSP’s to get an aircraft to re-sequence waypoints when the aircraft fly’s abeam a point on a lateral offset or weather deviation. Group rejected proposed wording. Being worked by OPDLWG Delta to be advised | FAA | Closed | Closed |
| 17-3 | CRA Problem reporting | Some airlines are successful in their participation of problem reporting by allowing pilots to file reports whilst in the air rather than after landing. No update Reminder note to Brad for discussion next FIT |  | Boeing/Airbus to promote reporting PRs to CRA / DLMA through a specific information letter. Update progress to PT/19. | 2016 |
| 18-1 | Confirming CDA | Not all Operators are providing the required FIR CPDLC Progress Report to confirm CDA | ALL | All ANSP’s look to see which operators are not complying with the requirement to send a CPDLC boundary position report and report back at the PT19 meeting. | 2016 |