|  | Capacity Enhancement/Action Required | Action with | Action Due | Date Completed |  |
| --- | --- | --- | --- | --- | --- |
|  | Implement Reduced Vertical Separation |  |  |  |  |
|  | Implement RVSM FL290-390 | FAA/JCAB |  | 24 Feb 2000 |  |
|  | Expand RVSM FL390-410 | FAA/JCAB |  | 5 Oct 2000 |  |
|  | # Implement 50NM Lateral Separation |  |  |  |  |
|  | # Implement on NOPAC routes | FAA/JCAB |  | Apr 1998 |  |
|  | # Implement on NOPAC transitions | Anchorage ARTCC |  | 3 Dec 1998 |  |
|  | # Implement on CENPAC PACOTS | FAA/JCAB |  | 3 Dec 1998 |  |
|  | # Implement on CEP Tracks | FAA |  | 24 Feb 2000 |  |
|  | # Implement on Japan/Hawaii PACOTS (Generate tracks at 50NM separation) | Oakland ARTCC ATFMC Japan |  | 3 Oct 2002 |  |
|  | # Complete software changes | Tokyo ACC/ JCAB |  | 21 Feb 2002 |  |
|  | # Complete weather deviation analysis south of 30N | FAA |  | 6 Feb 2002 |  |
|  | # Sufficient aircraft RNP-10 approved | Airlines |  | 6 Feb 2002 |  |
|  | # Implement 50NM Longitudinal Separation |  |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA | 2003 |  |  |
|  | # Replace CPDLC waypoint reporting with ADS waypoint reporting within Tokyo FIR | JCAB | Late 2003 |  |  |
|  | # Replace CPDLC waypoint reporting with ADS waypoint reporting within Anchorage FIR | # FAA | Oct 2004 |  |  |
|  | # Implement for climb/descent in Tokyo FIR | JCAB | Late 2003 |  |  |
|  | # Implement for climb/descent in Oakland FIR | FAA | TBD |  |  |
|  | # Implement for cruise | FAA/JCAB | 2004 |  |  |
|  | # Complete/evaluate ODP-3 software changes | Tokyo ACC/ JCAB | Early 2004 |  |  |
|  | # Implement 30NM Lateral Separation |  | On hold |  |  |
|  | # Implement 30NM Longitudinal Separation |  | On hold |  |  |
|  | # Implement Tracks 14/15 HKG/TPE to/from LAX/SFO |  |  |  |  |
|  | # Conduct trials | ATFMC |  | 7 Sep 2001 |  |
|  | # Provide data on use of Tracks 14/15 and impact to Tracks 11/12 | Airlines |  | 7 Sep 2001 |  |
|  | # Implement DARPS |  |  |  |  |
|  | # Limited implementation on Tracks 14/15 | Oakland ARTCC | TBD |  |  |
|  | # Conduct trials | Oakland ARTCC | TBD |  |  |
|  | # Implementation in North Pacific | FAA/JCAB | TBD |  |  |
|  | # Complete study | JCAB |  | 19 Apr 2002 |  |
|  | # Implementation in CENPAC | JCAB | TBD |  |  |