## Slide 1: DOTS Status Update
CPWG/10
Susan Horn, FAA
3-5 November 2010
Notes: <number>

## Slide 2: How We Got to Where We Are
DOTS support contract with CSSI ended 30 September 2010
In anticipation of contract end, FAA conducted study to determine best course of action:
  New contract for DOTS support, or
  Provide DOTS support with FAA resources
FAA decided to use FAA resources for DOTS support starting 1 October 2010
Notes: <number>

## Slide 3: Dynamic Ocean Track System Plus (DOTS+)
Track Generation function
Track Advisory function
  Processing of user submitted Flight Requests (TKFs)
    TKFs and responses are exchanged between users and DOTS either via NADIN (using AFTN/ARINC), or FTI (using DPO)
  Generation and distribution of the Gateway Reservation List (GRL)
DOTS Plus On-line (DPO)

## Slide 4: DOTS Plus On-line (DPO)
Formerly also known as On-line Track Advisory (OLTA)
Provides internet-accessible user interface to exchange data with the DOTS Track Advisory function via the FAA Telecommunications Infrastructure (FTI)

## Slide 5: Current Status of DOTS+ Support
Transition of responsibility for DOTS+ maintenance from CSSI to FAA began in early 2010 and was completed 1 October 2010
FAA performing all DOTS+ maintenance with the following limitations:
  Help Desk availability currently limited to normal business hours
  FAA DOTS+ maintenance staff smaller (3 people) and currently less experienced on DOTS+ than previous CSSI staff
  Current staff focus is to ensure availability of DOTS+ system and current functionality

## Slide 6: Current Status of DOTS+ Support
DOTS maintenance will take precedence over DPO maintenance
Implementation of new DOTS+ functionality or major enhancements on hold for the foreseeable future
  Exception: Migration of NADIN interface from current protocol (X.25) to IP via FTI to comply with FAA mandate

## Slide 7: Current DPO Plan
No changes
No current plan to eliminate
No upgrades planned

## Slide 8: New Connections to DPO
FAA will limit new user connections to DPO to five per quarter for the following reasons:
  Uncertainty regarding long term outlook and future of the DPO functionality
  Uncertainty regarding impact of additional users to support requirements (increased help desk call volume, new requirements etc)
Requests will be handled on a first come/ first served basis
Existing DOTS+ account holders can request connectivity through Susan Horn, e-mail to Susan.E.Horn@faa.gov

## Slide 9: Longer Term (5 year) Outlook
Studying feasibility of transitioning DOTS Track Generation function to the Ocean21 automation system and then decommissioning DOTS and DPO
Current Ocean21 study does not include transitioning the DOTS Track Advisory function or DPO
  Unable to transition DPO functionality to Ocean21 due to security concerns
  Current Ocean21 infrastructure does not support internet connectivity to external users

## Slide 10: Decisions still to be made
How to address Track Advisory functionality including TKF processing and GRL generation once Track Generation is migrated to Ocean21
Future of DPO

## Slide 11: Questions?
Point of Contact:
Susan Horn
Susan.E.Horn@faa.gov

## Slide 12: Backup Slides

## Slide 13: New Connections to DPO (con’t)
Existing DOTS+ account holders can request connectivity through Susan Horn starting November 01, 2010 (Susan.E.Horn@faa.gov)
Following is process followed for connection:
  Identify an end user technical POC for further interaction.
  FAA DOTS+ maintenance will be informed by Susan Horn of request, and begin communication with identified end user technical POC.
  A copy of the FTI IP User’s Guide will be provided to the technical POC. This identifies the requirements for setting up the VPN tunnel.
  To establish VPN access to the FTI ED8 gateway, users must ensure compliance with the identified security requirements.

## Slide 14: New Connections to DPO (con’t)
Connection process (continued):
  Following information will need to be provided by end user technical POC :
    IP address information necessary to configure the FTI access VPN tunnels.
    Location of end-user equipment
    End-user point of contact (name, phone, email).
    This data will be documented by FAA DOTS+ maintenance, and provided to FTI.
  Once FTI has necessary information, they will begin processing connection request and provide a planned connection date.
  End user technical POC will coordinate with an identified FTI POC to ensure adherence to requirements, test and verify connectivity, and address any initial connectivity issues.
  FAA DOTS+ maintenance will create DPO application user accounts with appropriate user role.