Eleventh Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/11)

(St Petersburg, Russia, 8-10 June 2011)

Agenda Item 4: 	Provide Status on CPWG/10 Actions

CPWG/10 Action Item List

(Presented by the Federal Aviation Administration)

SUMMARY This working paper presents the open Action Items from the 10th Meeting of the Cross Polar Working Group (CPWG/10) for the Group’s discussion and update.

CPWG/10 ACTION ITEM LIST

| Action Number | Capacity Enhancement Goal | Supporting Goal Initiatives | Information/Status | Responsible Organization | Action Pending | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CP01-02 | Reduce Separation Standards | RVSM in Arctic Ocean (Russian Oceanic FIRs) | State ATM confirmed that they were on schedule for the planned implementation of RVSM in Russia on 17 Nov 2011. | State ATM/FAA | State ATM to provide update to CPWG/11. FAA to follow up with Mongolia to confirm the status of their preparations. | Jun 2011 | Open |
| CP01-08C | Administration | ATFM collaboration between FAA/ATO and State ATM | FAA reported that an MOU/LOA for ATFM collaboration had been considered, but State ATM did not feel that was appropriate. The Annex is ready for approval as soon as the ANS Agreement is signed. | FAA/State ATM | FAA offered to send a delegation to Russia to resolve any outstanding differences regarding the ANS Agreement in order that it can be signed as soon as possible. | Jun 2011 | Open |
| CP01-18 | Improve Efficiencies | Manage GRL compliance | FAA provided the updated Track Advisory Users Guide procedures. Concerns continue to be raised regarding aircraft penalized even though they are on time per the GRL. ZAN was asked to present data to the next meeting. | FAA/State ATM | ZAN will discuss TAUG with TMU and make changes as feasible. State ATM will follow up w/Magadan ACC on flexibility of altitude changes. ZAN will work to gather data on actual altitudes aircraft are issued and relation to GRL for CPWG/11. | Jun 2011 | Open |
| CP02-27 | Develop Contingency Plan | Contingency Response | FAA presented an updated draft Arctic Region ATM Operational Contingency Plan. All ANSPs agreed to provide updated material for a final draft prior to CPWG/11. | All ANSPs | FAA will develop the final draft document to present to CPWG/11. | Jun 2011 | Open |
| CP03-29 | Improve Communications | HF Air-Ground Data Link | The HFDL trial is ongoing in the Oakland FIR. Measurements of the CPDLC and ADS-C data show that the HFDL system is fully capable of meeting the requirements for RCP400. | FAA and Operators | FAA will provide update to CPWG/11. | Jun 2011 | Open |
| CP03-30 | Reduce Separation Standards | Standardize Polar Region Separation Standards | FAA provided an update on the implementation of 50NM lateral separation in the Anchorage Arctic FIR planned for 18 Nov 2010. NAV CANADA plans to implement in March 2011. | FAA/NAV CANADA/ISAVIA | Update to be provided to CPWG/11. | Jun 2011 | Open |
| CP04-31 | Improve Efficiencies | Implement use of radar procedures between Magadan ACC and Anchorage ARTCC | State ATM advised that the target date for Providenia radar was late 2011. | State ATM | State ATM will provide an update to CPWG/11. | Jun 2011 | Open |
| CP04-35 | Improve Efficiencies | Shorten and simplify Form “R” and filing process. | State ATM announced that new rules had been introduced in the Russian Federation, and that the ICAO RPL would replace the Form “R” once the AIP is changed. | FATA/State ATM | Update to be provided to CPWG/11. | Jun 2011 | Open |
| CP05-38 | Reduce Separation Standards | Mixed environment, capabilities & benefits to be gained. Partial mix of fleet. Need to identify obstacles to increase capacity, assess & identify obstacles & how to mitigate them. | IATA reported on the survey taken in 2009. It was agreed to include the consideration of mixed fleet capabilities as part of the work program for CPWG. |  | New Action Item CP10-03 will replace this Action Item. |  | Closed |
| CP05-44 | Improve Efficiencies | Route Development and Coordination with China | IATA and State ATM reported on ongoing cooperation with ATMB. State ATM asked IATA for assistance to establish two new entry/exit points on the China/Russia boundary. | IATA/State ATM | State ATM to provide details of the proposed boundary fixes to IATA. State ATM and IATA to update CPWG/11. | Jun 2011 | Open |
| CP06-01 | Improve Communications | Harmonized flight data exchange between facilities | FAA HQ is considering a system engineering assessment and business case to determine the FAA position on OLDI. FAA also presented the latest draft of the Pan Regional Oceanic ICD (formerly Global ICD). | FAA/ANSPs | FAA will provide an update on the status of OLDI to CPWG/11 and the OWG. FAA will also brief CPWG/11 on the status of the Pan Regional Oceanic ICD. | Jun 2011 | Open |
| CP06-02 | Improve Efficiencies | Ocean 21/Arctic FIR | No update was available for this meeting. | FAA | FAA will provide an update to CPWG/11. | Jun 2011 | Open |
| CP06-12 | Improve Efficiencies | Tactical Reroutes Prior to Entering Russian Airspace | UAL reported on the outcome of a live reroute trial conducted on 8 Oct 2010. Recommendations were made for improvements for future reroutes. | State ATM/FAA/IATA | FAA will review recommendations and consider further trials. | Jun 2011 | Open |
| CP06-13 | Improve Communications | Lost Comm Procedures | The FAA submitted the proposed amendment to the NAM Doc 7030 on lost comm procedures to the ICAO NACC Office. | FAA | FAA will continue to follow up with ICAO and report to CPWG/11. | Jun 2011 | Open |
| CP07-02 | Improve Efficiencies | Add additional entry/exit fixes on the FIR boundaries | FAA responded to State ATM proposals for additional boundary fixes. | All ANSPs/IATA | Further discussions on the proposed fixes will continue and an update will be presented to CPWG/11. | Jun 2011 | Open |
| CP07-03 | Improve Communications | Improve communications north of 80 degrees N | NAV CANADA reported the work of the Comm North of 80N Task Force. Additional information is needed on future capabilities. | All ANSPs/IATA/ Airlines | Comm TF to conduct a review of HF services in the Arctic area and report to CPWG/11 . States to nominate technical subject matter experts to the Task Force. Provide names to Leslie McCormick. Provide update on possible alliances with existing technical WGs to avoid duplication of effort in this area. | Jun 2011 | Open |
| CP07-06 | Improve Efficiencies | Opening of new routes south of ABERI | State ATM presented information on new routes west of ABERI that were effective 1 July 2010. G112 east of ABERI was implemented on 1 Nov 2010; however, the segment from NALIM to IRMAK was delayed until 16 Dec 2010 pending the update of the ZAN/Magadan LOA. | State ATM/IATA/ ANSPs | ZAN is working to meet the 16 Dec 2010 implementation date for NALIN to IRMAK. Further updates will be provided to CPWG/11. | Jun 2011 | Open |
| CP08-01 | Develop Contingency Plan | Exercise Contingency Plans | ISAVIA reported on the success of the Northern Challenge SAR exercise conducted on 19 May 2010 |  |  |  | Closed |
| CP08-02 | Develop Contingency Plan | Respond to Volcanic Ash Event | FAA updated the meeting on the status of the operational telcons with State ATM. JCAB was invited to participate in the telcons if they wish. | FAA/State ATM/ JCAB | FAA and State ATM will provide further update on practice telcons to CPWG/11. | Jun 2011 | Open |
| CP08-03 | Improve Efficiencies | Establish ATS Route Catalog | State ATM presented the updated.ATS Route Catalog. ICAO provided a demonstration of an On-line Route Planning Tool in use within the EUR Region and offered to make arrangements for CPWG to use the tool. | State ATM/FAA/ All ANSPs/ICAO | FAA will work with ICAO on the details necessary to conduct a trial using the On-line Route Planning Tool and provide update on trial to CPWG/11. State ATM will continue to maintain the current document during the trial and will present an update to CPWG/11. | Jun 2011 | Open |
| CP08-06 | Improve Efficiencies | Provide Additional Connections to Current Airways | State ATM agreed to look into a connection directly from KURAK to ODANA or from KURAK to KONIK that might offer more efficiencies. | State ATM | State ATM to report to CPWG/11. | Jun 2011 | Open |
| CP08-07 | Improve Efficiencies | Implement DOTS+ Online (DPO) (formerly On-line Track Advisory) | FAA provided an update on the status of DOTS+ and DPO. | FAA | Update to be provided to CPWG/11. | Jun 2011 | Open |
| CP08-08 | Improve Efficiencies | Consider opening additional fixes west of BAMOK | FAA, State ATM and JCAB will continue to consider the proposals from CPWG/9 in an effort to implement new route options prior to Russian RVSM implementation. Russia offered possible fixes along ZAN and Fukuoka to accommodate emergency reroutes. ZAN proposed standard reroute procedure to facilitate the alternate routing of aircraft already in flight. ZAN and Russia will work together regarding what options can be made prior to RVSM Implementation. | FAA/State ATM/ JCAB/IATA | Updates to be provided to CPWG/11. | Jun 2011 | Open |
| CP08-09 | Improve Efficiencies | Expansion of westbound use of FL360 | The ANSPs all reported success with the addition of NIKIN to the FL360 trial. Discussions will continue between meetings regarding further expansion of the trial, possibly to NALIN and establishing trial prior to meeting. | FAA/State ATM/NAV CANADA/IATA | Update to be provided to CPWG/11. | Jun 2011 | Open |
| CP08-10 | Improve Efficiencies | Pacific Project | CPWG agreed to add the Pacific Project to the work program. |  | New Action Items CP10-06 and CP10-07 were opened to track initial tasks of the project team. |  | Closed |
| CP08-11 | Administrative | Preparation for TRASAS/3 | FAA presented information on the outcomes of TRASAS/3. |  |  |  | Closed |
| CP08-12 | Improve Efficiencies | Eliminate restrictions where possible | ZAN reviewed existing restrictions and informed the meeting that RTE fixes VALDA and BESAT were now loaded at 15 minute intervals for each altitude, and all other RTE fixes were loaded at 10 minute intervals. | FAA/IATA | ZAN will continue to provide updates at future meetings. | Jun 2011 | Ongoing |
| CP08-13 | Improve Efficiencies | Conduct trial of step climb procedure | UAE reported on the continuation of the trial using step climb procedures for eastbound Polar flights. Isavia reported that they were ready to make the trial an operational procedure. State ATM explained the steps necessary to begin a trial in Russian airspace. | NAV CANADA/ UAE/UAL/State ATM | UAE/NAV CANADA trial to continue. NAV CANADA to consider adding UAL in Jan 2011. UAE to propose trial to State ATM. Updates to be provided to CPWG/11. | Jun 2011 | Open |
| CP09-01 | Improve Efficiencies | Conduct an airspace study of traffic flows on R338 to determine if benefits are gained by rerouting flights to H201 | COA presented a comparison study between H201 and R338. |  |  |  | Closed |
| CP09-02 | Improve Efficiencies | Implement new optional routing from ORVIT to Japan | IATA proposed an optional routing ORVIT..75N170E.. 65N153E.. BANOT.B223. LUMIN from ORVIT to Japan. | State ATM/IATA | State ATM to review the proposal and respond as to feasibility. | Jun 2011 | Open |
| CP09-03 | Improve Efficiencies | Add transitions between various polar routes to enable optimization of winds and efficiencies of operations. | Specific transitions proposed were: # DEVID B480 - Transition route from DEVID to join G493 and G491 at GIKSI (N71 41.7 E128 54.0) # RAMEL G491 - Transition from RAMEL to TAKUN (G226) - Transition from PETUL to RUTIN (G226) - Transition from UNELI to HA (G226) # NIKIN G226 - Transition from NIKIN to UNELI (G491) - Transition from TAKUN to TIGLA (G491) - Transition from HA to TETKA (G491) # ORVIT G494 # Transition from ORVIT to TAKUN (G226) # Transition from DILSA to RUTIN (G226) | State ATM | State ATM will study these routes and report to CPWG/11. | Jun 2011 | Open |
| CP09-04 | Administrative | Add standing agenda item: Review ATS Route Catalog | The meeting agreed that it would be important to continuously review the catalog to be sure that it reflected the current requirements of users and ANSPs. |  | Included as regular part of Agenda Item 6 on CNS/ATM Issues. |  | Closed |
| CP09-05 | Improve Efficiencies | Discrepancies between NAV CANADA and Jeppesen chart waypoints | Jeppesen provided an explanation of the ARINC 424 naming convention. NAV CANADA addressed their concerns regarding a change from use of lat/long to named waypoints. Discussions will continue to ensure that the operation is safe. | NAV CANADA | Provide update to next meeting. | Jun 2011 | Open |
| CP10-01 | Administrative | Amend CPWG Terms of Reference | JCAB has agreed to be a regular member of the CPWG. TOR to be updated to reflect this, and also to include the Pacific Project in the work program. | FAA | FAA to present updated TOR to the next meeting for approval | Jun 2011 | Open |
| CP10-02 | Improve Efficiencies | Provide flow constraint information to Continental Airlines | Continental Airlines asked that State ATM provide more information on flow constraints to allow them to better balance the requirements of both sides. | State ATM | State ATM to provide requested information to Continental Airlines. | Jun 2011 | Open |
| CP10-03 | Improve Efficiencies | Consider mixed fleet capabilities in the delivery of future operational efficiencies | IATA reported on establishment of an ICAO/IATA PBN certification database to help identify operational fleet capabilities. | IATA/ANSPs | ANSPs will continue to work with IATA and airlines to establish suitable roadmaps for future operational efficiencies. Activities to be reported to the next meeting. | Jun 2011 | Open |
| CP10-04 | Improve Efficiencies | Consider establishing additional fixes in a “core area” of Edmonton FIR based on Great Circle Routes | NAV CANADA presented a proposal for new fixes in a “core area” east of the Russian boundary. Additional study and discussions are needed. | NAV CANADA/ FAA/IATA | NAV CANADA/FAA/IATA to discuss proposal prior to meeting and provide update at CPWG/11. | Jun 2011 | Open |
| CP10-05 | Administrative | Consider establishing a new route structure called “trans-west” for the routes west of ABERI | State ATM suggested that the routes west of ABERI were another route structure, and proposed that the meeting consider calling these routes west of ABERI “trans-west.” Depending on the outcome, CPWG could propose “trans-west” as a new route classification for TRASAS/4. | State ATM/ ANSPs/IATA | State ATM will provide further information for the ANSPs and airlines to consider prior to CPWG/11. | Jun 2011 | Open |
| CP10-06 | Improve Efficiencies | Pacific Project | Identify representatives to serve on a project team to support the work associated with the Pacific Project. | ANSPs, Airspace Users and International Organizations | Responsible organizations will notify FAA/Leah Moebius of the names and contact information for representatives by 1 April 2011. | 1 Apr 2011 | Open |
| CP10-07 | Administration | Pacific Project | Arrange to convene the first meeting of Pacific Project representatives during CPWG/11. | FAA | FAA Facilitator will make logistic arrangements for the meeting. | May 2011 | Open |
| CP10-08 | Develop Contingency Plan | Improved contingency collaboration between State ATM and JCAB | A new LOA between the ATMC and MATMC is underway. It is hoped that a draft would be available for the next meeting. | JCAB/State ATM | An update will be presented to CPWG/11. | Jun 2011 | Open |
| CP10-09 | Develop Contingency Plan | Respond to Volcanic Ash Event | JCAB informed the meeting that volcanic eruptions would be addressed at an ICAO MET/ATM Workshop in Fukuoka in Jan 2011. | JCAB | JCAB to provide an update on the outcomes of the Workshop to the next meeting. | Jun 2011 | Open |
| CP10-10 | Develop Contingency Plan | Respond to Volcanic Ash Event | FAA informed the meeting that there would be a USGS workshop on volcanic activity in Anchorage in late April or early May 2011.. | FAA/All ANSPs/IATA | FAA to arrange for USGS to send an invitation to Isavia. Others interested in attending should contact Tom Anderson at ZAN. FAA to provide a summary of pertinent discussions to the next CPWG. | Feb 2011 | Open |
| CP10-11 | Reduce Separation Standards | Standardize Polar Region Longitudinal Separation Standards | FAA requested that the ANSPs responsible for the Polar airspace begin to reduce longitudinal separation. | All ANSPs | FAA to add “further reduced longitudinal separation” to the Planning Chart. FAA to develop a chart depicting the existing separation standards. | Jun 2011 | Open |
| CP10-12 | Reduce Separation Standards | Provide information on current separation standards | Continental Airlines requested that the ANSPs provide a chart with all Arctic area separation standards shown. | All ANSPs | FAA to develop a chart depicting the existing separation standards. | Jun 2011 | Open |
| CP10-13 | Improve Communications | Review communication process for flights entering Magadan FIR via LISKI and PILUN | Airlines have requested this review due to inconsistent transition procedures and lack of good communications. | State ATM/FAA | Outcome of the review to be provided to CPWG/11. | Jun 2011 | Open |
| CP10-14 | Improve Efficiency | Provide information on the status of airports for diversions | Airlines requested that State ATM provide status updates on airports that have been downgraded to domestic, or may be upgraded from domestic to international. United Airlines offered to provide a list of airports of interest. | State ATM | State ATM to report on airports to CPWG/11. | Jun 2011 | Open |