## Slide 1
December 6-9, 2011
Beijing, Russia
ФГУП «Госкорпорация по ОрВД
Outcomes of RVSM
Implementation In Russia & CIS

## Slide 2
Major Milestones of RVSM Implementation
March 29, 2010 – The governmental commission for transport & communications approved the implementation program for reduced vertical separation minima in the Russian airspace;
November 29, 2010 - Federal Air Transport Agency of Russia (FATA) developed and approved RVSM transition plan in the Russian Federation;
A preliminary safety study was completed. The projected accident risk for RVSM stratum was estimated at – 0,2015 х 10-9 (technical) and – 2,029 х 10-9 (general). Both technical and general accident risks meet ICAO target safety level;
FATA developed and approved relevant RVSM training programs for pilots, controllers and engineers, specifications for automated air traffic planning, air traffic services systems, controller simulators as well as recommendations to controller handbooks.

## Slide 3
St. Petersburg Civil Aviation University trained 288 instructor-controllers. ATM Centers educated 90 % of 5260 ATCOs and 755 traffic management specialists;
FATA developed and approved plans for fitting aircraft with RVSM equipment and modernizing ATM centers;
Necessary modifications and upgrade were made to 33 ATM centers;
95 % of Russian aircraft fleet performing commercial flights in the upper airspace was approved for RVSM operations;
Letters of agreement with adjacent ACCs in Azerbaijan, Belarus, Georgia, Iceland, Kazakhstan, China, North Korea, Latvia, Mongolia, US, Norway, Ukraine, Finland, Estonia and Japan were duly amended;
Major Milestones of RVSM Implementation

## Slide 4
AIC 03/11 “About the transition to the ICAO vertical separation system and reduced vertical separation minimum (RVSM) from fl 290 to fl 410 inclusive in the airspace of the Russian Federation effective from 17 November 2011” was published on July 29, 2010.
Changes to the airspace structure related to RVSM implementation were published on Sep 22, 2011 (AIRAC date);
The official FATA website published and constantly updated RVSM status information in the specially designated section;
Pursuant to Order #548 of December 12, 2012 FATA established Eurasia regional monitoring agency (RMA). Eurasia RMA maintained a unified database on RVSM approved aircraft. This info was kept up-to-date;
FATA also developed and approved the methodologies for height-keeping performance in the RVSM stratum in the Russian Federation;
Major Milestones of RVSM Implementation

## Slide 5
July 27, 2011 - FATA officially informed ICAO of its readiness to implement RVSM in the Russian airspace on November 17, 2011;
October 20, 2011 - AIC 03/11 «About the transition to the ICAO vertical separation system and reduced vertical separation minimum (RVSM) from fl 290 to fl 410 inclusive in the airspace of the Russian Federation effective from 17 November 2011». (the follow-up of AIC of the Russian Federation 03/10 dated 29.07.2010);
The Russian Government issued Decree # 743 of September 2011 on changes to the federal rules of airspace utilization with regards to the applicable flight level table;
Russian Minister of Transport signed the guidance developed by FATA containing specific recommendations on flight operations of all types of aviation in RVSM stratum effective from November 17, 2011. The recommendations were disseminated to the Russian Ministry of Defense, Ministry of Industry & Commerce, civil aviation operators and ATC.
State ATM Corp developed the RVSM transition plan;
September 1-2, 2011, RVSM Program Manager Mr. Alexander Vedernikov presented RVSM progress report at ICAO RVSM task force meeting in Paris, France.
Major Milestones of RVSM Implementation

## Slide 6
Elimination of transition areas with practically all adjacent States except China, Mongolia and North Korea;
Availability of 6 additional fuel-efficient flight levels in the upper airspace;
Increase of airspace capacity by 14 %
Reduction of fuel consumption by -1.6% to -2.3%
Reduction of nitrous oxide and carbon dioxide emissions by 1-2 %
RVSM Benefits

## Slide 7: Direct Transition: Non RVSM meters to RVSM
X
FL 360
X
X
FL 390
FL 350
RVSM
Transition
Meters (Non-RVSM)
10 600 (348)
11 600 (381)
9 600 (315)
8 600 (282)
FL 280
FL 320
FL 370
FL 310
11 100 (364)
FL 330
10 100 (332)
FL 410
FL 340
9 100 (299)
FL 290
12 100 (397)
FL 380
FL 300
X
X
FL 400
X

## Slide 8: Vertical Separation System in the Russian Airspace effective from Nov 17, 2011

## Slide 9: Vertical Separation System in the Russian Airspace
Reduced vertical minima are applied in the stratum
from FL290 to FL410.