Twelfth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/12)

(Beijing, China, 6-9 December 2011)

Agenda Item 5:	 2011-2012 Cross Polar Work Program

- REVIEW AND UPDATE OF CROSS POLAR PLANNING CHART

(Presented by the Federal Aviation Administration)

SUMMARY - The Cross Polar Planning Chart is presented to the meeting for review, update and identification of new items.

- Introduction

- During the Seventh Meeting of the CPWG, FAA proposed a Planning Chart to document near- and mid-term activities, as well as a summary of accomplishments.  A draft Planning Chart was presented to the meeting, and received support.

- Discussion

  - The updated Planning Chart (Appendix A) based on the outcome of CPWG/11 is submitted for discussion during this meeting.

  - The following explains the annotations:

  - Bold items were updated.

  - Highlighted items should be reviewed for possible update.

- Recommendation

- The meeting is invited to:

  - review the updated Planning Chart,

  - provide further updates, and

  - identify new items for the Planning Chart.

CPWG Planning Chart

|  | Planning Goal | Action with | Status of Action and Target Date | Completed |
| --- | --- | --- | --- | --- |
| 1 | Reduce and Harmonize Separation Standards in International Airspace |  |  |  |
|  | Implement RVSM FL290-410 |  |  |  |
|  | Anchorage Arctic, Anchorage Oceanic, Anchorage Continental, Edmonton, and Reykjavik FIRs |  |  | Completed |
|  | Russian FIRs |  |  | Completed |
|  | Harmonize RVSM Transition Procedures |  |  |  |
|  | Anchorage Arctic FIR |  |  | Completed |
|  | Anchorage Oceanic FIR |  |  | Completed |
|  | Russian FIRs |  |  | Completed |
|  | Implement 50NM lateral separation |  |  |  |
|  | Anchorage Arctic FIR |  |  | Completed |
|  | Anchorage Oceanic FIR |  |  | Completed |
|  | Edmonton FIR |  |  | Completed |
|  | Reykjavik FIR | Isavia | TBD |  |
|  | Russian FIRs |  |  | Completed |
|  | Consider further subdivision of Arctic airspace based on CNS/ATM capability in order to further reduce separation standards |  |  |  |
|  | Anchorage Arctic FIR | FAA | TBD |  |
|  | Edmonton FIR | NavCanada | TBD |  |
|  | Reykjavik FIR | Isavia | TBD |  |
|  | Russian FIRs | State ATM | TBD |  |
|  | Bodo FIR | Avinor | TBD |  |
|  | Implement 10 Minute Longitudinal Separation for ATS Route B932 |  |  |  |
|  | Anchorage Oceanic FIR |  |  | Completed |
|  | Petropavlovsk-Kamchatsky FIR |  |  | Completed |
|  | Yuzhno Sakhalinsk FIR |  |  | Completed |
|  | Fukuoka FIR |  |  | Completed |
|  | Implement reduced longitudinal separation |  |  |  |
|  | Anchorage Arctic FIR (50NM) | FAA | TBD |  |
|  | Anchorage Oceanic FIR (50NM) | FAA |  | Implemented across the NOPAC with Oakland/ Fukuoka FIRs |
|  | Edmonton FIR (time based) | NavCanada | Spring 2012 |  |
|  | Reykjavik FIR (time based) | Isavia | TBD |  |
|  | Russian FIRs (distance based) | State ATM | TBD |  |
|  | Implement further reductions to longitudinal separation |  |  |  |
|  | Anchorage Arctic FIR (30NM) | FAA | TBD |  |
|  | Anchorage Oceanic FIR (30NM) | FAA | TBD |  |
|  | Edmonton FIR (time based) | NavCanada | TBD |  |
|  | Reykjavik FIR (time based) | Isavia | TBD |  |
|  | Russian FIRs (distance based) | State ATM | TBD |  |
| 2 | Improve/Increase Efficiencies for Cross Polar and Russian Far East Air Traffic |  |  |  |
|  | Create seamless and homogeneous airspace for the traffic from North America to Asia, with the expansion of User Preferred Routes (Pacific Project) |  |  |  |
|  | Draft initial work program |  |  | Completed |
|  | Identify current CNS/ATM capabilities and procedures focusing on what impacts traffic on these flows, identify existing and tentative plans, and identify fundamental limitations/ constraints. | All | Dec 2011 |  |
|  | Harmonize Procedures for ATS Route B932 |  |  |  |
|  | Anchorage Oceanic, Sapporo, Khabarovsk, and Petropavlovsk-Kamchatsky FIRs |  |  | Completed |
|  | Improve Efficiency on Cross Polar Routes |  |  |  |
|  | Make FL360 and FL380 available westbound at RAMEL | FAA/State ATM |  | Trial concluded |
|  | Expand availability of FL360 and FL380 at NIKIN | FAA/State ATM |  | Agreed to close due to Russian RVSM |
|  | Make tactical re-routes available for daily operations | FAA/State ATM | Dec 2011 |  |
|  | Add entry/exit fixes on the Anchorage/Russian FIR boundary | FAA/State ATM | Polar 7 on 17 Nov 2011 - ongoing |  |
|  | Add entry/exit fixes on the Anchorage/Edmonton FIR boundary | FAA/NavCanada | Ongoing |  |
|  | Add entry/exit fixes on the Reykjavik/ Russian FIR boundary |  |  | Completed |
|  | Open new Kamchatka routes from PILUN and LISKI |  |  | Completed |
|  | Open new routes south of ABERI |  |  | Completed |
|  | Implement use of Radar Procedures between Magadan ACC and Anchorage ARTCC without Radar Data Sharing |  |  |  |
|  | Anchorage Arctic FIR | FAA | Late 2012 |  |
|  | Magadan FIR | FATA | Late 2012 |  |
|  | Improve Air Traffic Flow Management (ATFM) |  |  |  |
|  | Implement DOTS Plus Online Track Advisory | FAA | TBD |  |
|  | Reduce track loading to 10 minutes for Cross Polar fixes |  | Date to return to 10 mins to be agreed by 30 June 2011 | Completed |
|  | Reduce track loading to 10 minutes for RTE fixes | FAA | Trial underway |  |
|  | Improve ATFM Collaboration |  |  |  |
|  | FAA/NAV CANADA |  |  | Completed |
|  | FAA/State ATM |  |  | Completed |
|  | NAV CANADA/State ATM |  |  | Completed |
|  | Implement Cross Polar Organized Flex Track System/Minimum Time Tracks |  |  |  |
|  | Anchorage Arctic FIR | FAA | Future Work/TBD |  |
|  | Edmonton FIR | NavCanada | Future Work/TBD |  |
| 3. | Improve communications in arctic/polar region |  |  |  |
|  | Implement HFDL for Air-Ground Polar Operations | FAA | Fall 2011 |  |
|  | Implement AIDC/OLDI for Data Exchange |  |  |  |
|  | Anchorage Arctic, Oceanic and Continental FIRs |  |  | Completed |
|  | Edmonton FIR |  |  | Completed |
|  | Magadan FIR (OLDI) | State ATM/FAA | Pending FAA position on OLDI |  |
|  | Murmansk FIR (OLDI) | State ATM/FAA | Pending FAA position on OLDI |  |
|  | Implement CPDLC for All Polar Routes |  |  |  |
|  | Anchorage Arctic FIR |  |  | Completed |
|  | Edmonton FIR | NavCanada | Nov 2011 |  |
|  | Reykjavik FIR |  |  | Completed |
|  | Magadan FIR |  |  | Completed |
|  | Murmansk FIR | State ATM | TBD |  |
|  | Implement ADS-C for All Polar Routes |  |  |  |
|  | Anchorage Arctic FIR | FAA | 4th Qtr 2012 |  |
|  | Edmonton FIR |  |  | Completed |
|  | Reykjavik FIR |  |  | Completed |
|  | Magadan FIR |  |  | Completed |
|  | Murmansk FIR | State ATM | TBD |  |
|  | Improve Communications North of 80N by 2016 |  |  |  |
|  | Identify planned comm capabilities |  |  |  |
|  | Anchorage Arctic FIR | FAA | In progress |  |
|  | Bodo FIR | Avinor | In progress |  |
|  | Edmonton FIR | NavCanada | In progress |  |
|  | Magadan FIR | State ATM | In progress |  |
|  | Murmansk FIR | State ATM | In progress |  |
|  | Reykjavik FIR | Isavia | In progress |  |
|  | Stockholm FIR | All ANSPs | In progress |  |
| 4. | Improve weather reporting in arctic/polar region |  |  |  |
|  | Continue research on space weather’s impact on Polar Traffic | All | Ongoing |  |
|  | Develop Space Weather User Needs |  |  | Completed |
| 5. | Improve Safety |  |  |  |
|  | Develop Arctic Contingency Plan |  |  |  |
|  | Submit Contingency Procedures to FAA |  |  |  |
|  | Anchorage Arctic FIR |  |  | Completed |
|  | Bodo FIR |  |  | Completed |
|  | Edmonton FIR |  |  | Completed |
|  | Magadan FIR |  |  | Completed |
|  | Murmansk FIR |  |  | Completed |
|  | Reykjavik FIR |  |  | Completed |
|  | Compile Draft Document |  |  | Completed |
|  | Endorse Document | CPWG/12 | Dec 2011 |  |
|  | Publish Document on Web Site | FAA | January 2012 |  |
|  | Harmonize Procedures for Loss of Communications |  |  |  |
|  | PAC Region |  |  | Completed |
|  | NAM Region | FAA/ NavCanada | Annex 2 to be amended – Nov 2012 |  |
|  | EUR Region |  |  | Completed |
|  | NAT Region | FAA/ NavCanada /Isavia | TBD |  |