Thirteenth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/13)

(Reykjavik, Iceland, 19-22, 2012)

Agenda Item 4: Status on CPWG/12 Actions

- INFORMATION OF ETOPS ALTERNATIVE AIRPORTS DEVELOPMENT

- AS OF JUNE 2012

- (Action Item CP10-14)

(Presented by State ATM Corporation)

SUMMARY This paper presents information from the State ATM Corporation on Russian En-route Alternate Airports.

- Introduction

1.1	At the CPWG/10 meeting, United Airlines requested that State ATM Corporation prepare a status report on major en-route alternates to highlight recent developments and modernization efforts. State ATM Corporation has duly polled each of the en-route alternative airports and summarized the information as requested.  Below is additional information since the CPWG/12 meeting.

- Discussion

ABAKAN  (UNAA)

A new helicopter pad was put into operation in November 2011. The existing runway repair would start in June 2012. The refurbished runway would be equipped with a brand new lightning system. It was also planned to upgrade the airport infrastructure, airport drainage system, apron, and taxiways. There would be built a new search and rescue facility too. The airport security facilities would be improved. The old terminal building was under repair work.

KAZAN  (UWKD)

The airport started a runway repair about a month ago which was expected to be completed by May 2013.  Both apron and taxiways were under reconstruction as well pursuant to the federal airport modernization program. The new A 1 terminal would be fitted with 4 jetbridges. The construction of this terminal would be finished by the end of this year. The airport was building a new ATC tower (42 meters high). It would be equipped with a new computerized system. The ATC tower would be located closer to the runway. The new navigational aids would allow low visibility operations under ICAO CAT III. After completion of the new terminal the airport would increase its capacity to 2 million passengers a year.  In 2013 the airport would open a high-speed express railroad between the city and the airport. The station would be linked with the new passenger terminal.

KHABAROVSK  (UHHH)

The airport maintenance service successfully passed the EASA certification. The international consortium led by South Korean Inchon International Airport and Daewoo Engineering presented a master plan covering the development of Khabarovsk regional hub between 2013 – 2030. The consortium was planning to invest at least 300 million US dollars in construction of a new terminal. The three phase project was aimed at expanding the airport capacity to 2.5 million a year by 2020 and to 4 million a year by 2030.

Year 2012 would see the active implementation of this master plan, which inter alia would include the design of a new combined passenger terminal and selection of a contractor. The main work was planned for the next 8 years. By 2016 Khabarovsk airport was expected to get a new modern terminal with a total area of ​​32 thousand square meters. This would allow handling both domestic and international flights under the same roof. The airport was heavily investing in its infrastructure development. A new catering service would be opened soon. A new three-lane highway would be linking the airport and the city downtown in the nearest future. There would be also commissioned a parking complex for 1050 cars. The airport modernization was co-financed by the Federal Air Transport Agency of Russia.

Presently, more than 1.5 million US dollars were spent on the overall reconstruction of the terminal building. Last October there were opened two new transit and business lounges. A new hotel was also opened in the airport transit area. By the end of 2011 passenger traffic increased up to more than 1.6 million passengers a year

MOSCOW (DOMODEDOVO) (UUDD)

The strategic goal of Moscow Domodedovo Airport was to develop a multimodal traffic hub for transit passenger and cargo, which would link Europe and Asia Pacific regions.

The airport started realizing its development plan until 2020. The plan included a construction of the runway # 3, further expansion of the passenger terminal, reconstruction of existing facilities and construction of new ones, including development of reserved territory with the area of 13 000 ha.

Domodedovo Airport Development owned by Moscow Domodedovo Airport, in partnership with private investors was about to launch the "Cargo Village" project worth $ 300 million.

"Cargo Village" was contemplated to be a complex, which would include a cargo terminal with a total area 30,000 square meters, office building area of ​​about three thousand square meters, a hangar for three aircraft types, including Boeing-747, as well as open parking stands for aircraft and heavy trucks.  The investment in the hangar construction would amount to about $ 23 million. The construction work began in late 2011and aimed to be completed in 2013.

KRASNOYARSK (YEMELYANOVO) (UNKL)

Construction of a new passenger terminal began in February 2012. The projected throughput capacity was 3.5 million passengers a year. The new terminal was part of the airport development master plan covering the period till 2030, which had been presented at the VIII Krasnoyarsk Economic Forum. The new terminal was designed in cooperation with the German Hochtief Airport company.

A new heated hangar for MD-11 aircraft had been recently completed. The airport runway was CAT II certified. Krasnoyarsk Airport was taking part in the pilot project to implement an international standard electronic check-in and tracking of air cargo in the Russian Federation (e-Freight).

NOVOSIBIRSK (TOLMACHEVO)  (UNNT)

To cope with increasing passenger traffic, Novosibirsk airport jointly with the German Hochtief AirPort GmbH was planning to expand the international sector to up to 30,000 square meters. The projected capacity would reach 1500 passengers per hour, which would allow reducing long lines for check-in, immigration and baggage pick-up. The terminal expansion was aimed to be achieved by 2014.

The airport maintenance unit had successfully passed an EASA audit and was found compliant with Part-145. It was certified to perform line maintenance and repair on Boeing 747-400 and MD-11 aircraft.

The airport also purchased brand new passenger stairs designed to fit most of modern aircraft including Airbus A-330 and A-340.

In the nearest future the airport was planning to purchase a new de-icing vehicle, cleaning equipment, line marking machine and other special vehicles to ensure safe and smooth operation of the airport.

The airport security would acquire a new third-generation scanner soon.

ST. PETERSBURG (PULKOVO)  (ULLI)

Pulkovo was in the process of established a centralized ground handling unit. The new passenger terminal was still under construction. The work was scheduled to be completed in 2013. In parallel with the construction of the new terminal, the existing ones were refurbished. The terminal area was rationalized. There were introduced self-service check-in kiosks and a new transfer traffic system.

SAMARA (KURUMOCH  (UWWW)

In January 2012 the airport administration signed an investment agreement to pursue construction of a new passenger terminal which would be equipped with all modern facilities. The projected capacity would reach 3.5 million passengers. The terminal space would be initially increased to 35 thousand sq. meters and then further expanded to 60 thousand sq. meters. There would be built a new cargo terminal too. The airport facilities would be also upgraded. The phase 1 of the project was targeted for completion in late 2014. The implementation of this project began in May 2012.

MURMANSK  (ULMM)

A new arrival lounge (about 200 sq. meters) was opened at the right wing of the passenger terminal last February. It was equipped with new security systems and a baggage conveyor. The runway pavement was significantly improved. The apron reconstruction was about to complete.

ULYANOVSK-VOSTOCHNY  (UWLW)

Repair work on the runway, taxiways and apron was progressing according to the schedule. A new fuel supply complex was planned at the airport in the nearest future. The agreement was reached between Ulyanovsk regional administration and “GAZPROMNEFT-AERO” early this year.

MAGADAN  (UHMM)

The scheduled runway resurfacing had started in early June. This repair would considerably improve the exiting runway pavement. The airport also commissioned a brand new lightning system and purchased new ground handling equipment including an additional de-icing vehicle.

YAKUTSK  (UEEE)

A new passenger terminal with the area of 17,500 sq. meters would be commissioned this summer. The work was ongoing on the interior of the new terminal. The number of check-in desks would be doubled. They would be equipped with SITA DCS (Departure Control System). Business lounges for international and domestic flights would become available soon. The passenger capacity of new terminal should reach 900 persons per hour, which was 3 times higher than now.

VOLGOGRAD  (URWW)

As a result of the recent tender, a Russian company AEROPROEKT was awarded a contract to design  project documentation for reconstructing Volgograd airport. The project was aimed to increase the airport capacity and allow reconstruction without interrupting the existing operations. The contractor was confronted with the following dilemma: choice A – reconstruct and extend the existing runway 1, which was in operation since 1957 or choice B - complete construction of the runway 2, which was unfinished since late 1980s. Pursuant to the project, the airport would be equipped with ILS, DME 	and a short range navigation system. During the reconstruction, the two existing standalone terminals would be integrated. The new terminal building was targeted for completion by 2016.

NORILSK  (UOOO)

Over the last few years there was constructed a new terminal with jet bridges, apron and significantly improved ground handling equipment. There were purchased new tractors, passenger coaches, de-icing vehicles and passenger stairs. The regional authorities were contemplating a possibility of constructing a new runway, which would meet the requirements of modern aircraft fleet.

IRKUTSK  (UIII)

The phase II of the airport reconstruction with funding of more than 1 billion rubles would start this summer. Last year 1800 meters of the RW was repaved and this time another 1000 meters would be resurfaced. Despite the fact that the existing runway was suitable for landing of all major aircraft types, its latest re-design was made more than 20 years ago.

To meet the international safety requirements the airport had to reconstruct parking areas, taxiways and replace taxiway lightning system.

MOSCOW (SHEREMETYEVO)  (UUEE)

Sheremetyevo had adopted a comprehensive development plan covering the period until 2030. The plan was developed jointly with UK-based Scott &Wilson company. It stipulated the increase of the airport capacity to 64 million passengers, as well as the transit flow increase of up to 25% by the year 2030. The Sheremetyevo’s master-plan also covered the development of the airport’s northern sector with an expected capacity of about 45 million passengers a year. The northern area of Sheremetyevo was planned to be used for construction of the long-awaited runway # 3. A reconstruction work was planned to begin on Terminal B soon.

YUZHNO-SAKHALINSK  (UHSS)

The airport was modernized pursuant to the federal modernization program covering the period between 2010 and 2015. New spotlight masts were mounted at the apron and aircraft stands. A new weather equipment was installed too. Both apron and taxiway # 2 were refurbished.

BRATSK  (UIBB)

The airport was preparing for handling Boeing 747 operations. It bought new foreign-made tractor and a B747 towbar, modern de-icing vehicle. A special parking stand was equipped for widebody aircraft.

PETROPAVLOVSK-KAMCHATSKIY  (UHPP)

The airport embarked on the phase A of the reconstruction plan in late February 2012.  During this stage RW-1 would be completely resurfaced and extended to 3400 meters. The apron and taxiways would be reconstructed as well. It was also planned to build new search and rescue station. Construction of new fencing around the airport and check points would enable improving the airport security status.

ANADYR  (UHMA)

The airport continued the final part of the runway resurfacing in early June. So the actual runway length available was 1600 meters until late September 2012. A few Russian airlines stopped scheduled operations to Anadyr during this period.

VLADIVOSTOK  (UHWW)

On June 1, 2012 Vladivostok handled the first test flight in the new terminal A. The purpose of this flight was to check the readiness of personnel, equipment and facilities. The test acceptance included the aircraft landing on the runway-1, taxiing via new taxiways and new apron (A), docking an aircraft with a jetbridge, and processing passenger baggage using the new baggage system. In the late June terminal would be commissioned and become operational. The airport was certified for CAT II operations. Landing equipment of the airport provides ICAO category II. The new terminal would be able to handle 1360 passengers per hour or 3.5 million per year.

- Recommendation

- The Meeting is invited to note the information in this paper.