Thirteenth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/13)

(Reykjavik, Iceland - 19-22 June 2012)

Agenda Item 4:  Provide Status on CPWG/12 Actions

OPEN ACTION ITEMS FROM CPWG/12

(Presented by the Federal Aviation Administration)

SUMMARY Appendix A to this working paper presents the Open Action Items from the Twelfth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/12) for review and update by the meeting.

1.	Introduction

# The Twelfth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/12) progressed the action items from the previous meeting, and identified new action items CP12-01 through CP12-14

- Discussion

- The list of Open Action Items is presented at Appendix A.

- Recommendation

3.1	The meeting is invited to:

  - review the information contained in this Working Paper; and

  - update the action items.

CPWG/12 Action Item List

| Action Number | Capacity Enhancement Goal | Supporting Goal Initiatives | Information/Status | Responsible Organization | Action Pending | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CP01-02 | Reduce Separation Standards | RVSM in Arctic Ocean (Russian Oceanic FIRs) | State ATM confirmed that RVSM was successfully implemented in Russian airspace on 17 Nov 2011 |  |  |  | CLOSED |
| CP01-08C | Administration | ATFM collaboration between FAA/ATO and State ATM | State ATM reported that they signed the ANS Agreement and Annex with FAA in July 2011. A new Annex will be needed to define LOAs. An LOA will then be developed to define procedures between the MATMC and ATCSCC. | FAA/State ATM | FAA and State ATM to provide update on agreement status and establishment of telcons at CPWG/13. | Jun 2012 | Open |
| CP01-18 | Improve Efficiencies | Manage GRL compliance | FAA presented changes to TAUG. The meeting agreed that this item should be closed and Action Item CP12-01 opened.. |  |  |  | CLOSED |
| CP02-27 | Contingency Response | Develop Contingency Plan | FAA presented a final draft Arctic ATM Operational Contingency Plan. The final draft document was approved by CPWG/12. |  |  |  | CLOSED |
| CP03-29 | Improve Communications | HF Air-Ground Data Link | FAA provided an update to CPWG/12, along with additional information on how the flight planning requirements would relate to ICAO Flight Plan 2012 |  | . |  | CLOSED |
| CP03-30 | Reduce Separation Standards | Standardize Polar Region Separation Standards | NavCanada implemented 50NM lateral separation on November 18, 2011. ISAVIA plans to implement on February 9, 2012. | ISAVIA | Update to be provided at CPWG/13. | Jun 2012 | Open |
| CP04-31 | Improve Efficiencies | Implement use of radar procedures between Magadan ACC and Anchorage ARTCC | State ATM advised that the target date for Providenia radar has slipped to late 2012. | State ATM | State ATM will provide an update to CPWG/13. | Jun 2012 | Open |
| CP04-35 | Improve Efficiencies | Shorten and simplify Form “R” and filing process. | State ATM reported on behalf of FATA that new aviation rules on planning were developed and submitted for approval by the Russian Ministry of Transport. FATA was working with IATA on improvements to the Form R process. Once those rules are developed, procedures would be finalized. | FATA/State ATM | Update to be provided at CPWG/13 | Jun 2012 | Open |
| CP05-44 | Improve Efficiencies | Route Development and Coordination with China | State ATM and ATMB China reported on joint efforts to establish a new ATS route R213 to facilitate the CP operations. Russia proposed to establish a new entry/exit point between Russia and China east of SIMLI IATA and State ATM will discuss the alignment of airways, and determine efficient traffic flows. | State ATM/ATMB China/IATA |  |  | CLOSED |
| CP06-01 | Improve Communications | Harmonized flight data exchange between facilities | FAA has budget constraints and will not be able to provide an OLDI interface with Magadan ACC. FAA also provided an update on the status of the Pan Regional Oceanic ICD. | State ATM | State ATM stated that Russia had decided to use OLDI protocol for all data exchanges with adjacent ATC facilities. State ATM agreed to report FAA decision to its management and provide an update at CPWG/13 | Jun 2012 | Open |
| CP06-02 | Improve Efficiencies | Ocean 21/Arctic FIR | FAA presented information on the plan to expand the use of the Ocean21 within Anchorage Center’s airspace in late 2012 or early 2013. | FAA | FAA will provide an update at CPWG/13 | Jun 2012 | Open |
| CP06-12 | Improve Efficiencies | Tactical Reroutes Prior to Entering Russian Airspace | State ATM requested that interested airlines would assess the need for tactical re-routes in light of recent RVSM implementation and the availability of addition 6 flight levels. | State ATM/FAA/IATA | IATA will assess the further need for tactical re-routes and report at CPWG/13. | Jun 2012 | Open |
| CP06-13 | Improve Communications | Lost Comm Procedures | ICAO provided information on the status of the proposed amendment to the NAM Doc 7030 on lost comm procedures. The objective is to present this for approval at the 12th Air Navigation Conference in Nov 2012. ICAO is coordinating a Spring 2012 meeting with FAA, NavCanada, IATA and IFALPA to discuss amending Annex 2. The meeting agreed that no further CPWG tracking is required. |  |  |  | CLOSED |
| CP07-02 | Improve Efficiencies | Add additional entry/exit fixes on the FIR boundaries | State ATM proposed 2 new CP fixes in 2012, one south of ORVIT, and another between NALIM & RAMEL | FAA/NavCanada/State ATM/IATA | Updates from ANSPs as needed at CPWG/13. | Jun 2012 | Open |
| CP07-03 | Improve Communications | Improve communications north of 80 degrees N | NavCanada reported that a review was accomplished regarding the work of the Comm TF. Based on activities undertaken by other expert groups and recommendations by those groups regarding communications in the Arctic area, a proposal to amend the terms of reference was presented and endorsed by the meeting. Because there are no technical experts in the CPWG – based on discussions in the ANSP meeting and plenary, it was agreed that the ANSPs would continue to monitor initiatives and technologies. |  |  |  | CLOSED |
| CP08-02 | Contingency Response | Respond to Volcanic Ash Event | FAA updated the meeting on the status of the operational telcons with State ATM and JCAB. Since the FAA with State ATM and JCAB have demonstrated capability for telcons, it was agreed to close out this action. |  |  |  | CLOSED |
| CP08-03 | Improve Efficiencies | Establish ATS Route Catalogue | State ATM presented the updated.ATS Route Catalogue. It was agreed that State ATM will continue to maintain the current document and will present updates to future CPWG meetings. FAA will establish a page on the CPWG KSN site and provide access to all interested CPWG participants. Those wishing access to the ATS Route Catalogue should e-mail Leah.Moebius@faa.gov | State ATM/IATA | State ATM to update the Catalogue for CPWG/13. Airlines to submit route changes using the new template. | Jun 2012 | Open |
| CP08-06 | Improve Efficiencies | Provide Additional Connections to Current Airways | State ATM agreed to review the proposal for connector routes from KURAK to ODANA and from KURAK to KONIK State ATM asked United to prioritize routes and proposals and provide information on traffic forecasts. | State ATM | United Airlines to provide State ATM with requested information by Feb 2012. State ATM to provide update on prioritized proposals at CPWG/13 | Feb 2012 Jun 2012 | Open |
| CP08-07 | Improve Efficiencies | Implement DOTS+ Online (DPO) (formerly On-line Track Advisory) | FAA confirmed that they continued to support DPO. Only one airline requested access since CPWG/10. Airlines expressed interest in adding further capabilities to DPO. | FAA/Airlines | Airlines wishing to access DPO or provide feedback on DPO functionality should contact Susan Horn at Susan.E.Horn@faa.gov. FAA to provide updates on the following to CPWG/13: - Issues with Windows 7 - Future plans for DPO - Access by international carriers | Jun 2012 | Open |
| CP08-08 | Improve Efficiencies | Consider opening additional fixes west of BAMOK | Status of fixes ALAXE, MITTN and ZBNKO was discussed and it was agreed to close this action item.. |  |  |  | CLOSED |
| CP08-12 | Improve Efficiencies | Eliminate restrictions where possible | Operators request elimination of various routing constraints within ZAN airspace to various polar and Russian Trans East fixes, including UPR constraints across the Gulf of Alaska. | FAA | ZAN will continue to provide updates at future meetings. | Jun 2012 | Ongoing |
| CP08-13 | Improve Efficiencies | Conduct trial of step climb procedure | . NavCanada has new definitions of “WHEN READY” and “CRUISE CLIMB” in MANOPS and in the TC AIM. Isavia was ready to establish cruise climb procedures. Now that the MANOPS is available, there is no need to continue trial and the action is closed. | NavCanada/ Emirates/ State ATM | State ATM has had initial discussions with UAE on a trial in Russian airspace. Updates to be provided at CPWG/13. UAL has requested to participate in trials. NavCanada to coordinate with UAL on schedule and provide update at CPWG/13. | Jun 2012 | CLOSED |
| CP09-02 | Improve Efficiencies | Implement new optional routing from ORVIT to Japan | The route proposal presented by Continental Airlines from ORVIT to LUMIN is still under consideration. United provided information on wind efficient routes from ORVIT to Japan. | State ATM/UAL | UAL will provide more statistical information to State ATM. State ATM will review and present an update at CPWG/13. | Jun 2012 | Open |
| CP09-03 | Improve Efficiencies | Add transitions between various Polar routes to enable optimization of winds and efficiencies of operations. | State ATM continues to study the following proposed transitions: # DEVID B480 - Transition route from DEVID to join G493 and G491 at GIKSI (N71 41.7 E128 54.0) # RAMEL G491 - Transition from RAMEL to TAKUN (G226) - Transition from PETUL to RUTIN (G226) - Transition from UNELI to HA (G226) # NIKIN G226 - Transition from NIKIN to UNELI (G491) - Transition from TAKUN to TIGLA (G491) - Transition from HA to TETKA (G491) # ORVIT G494 - Transition from ORVIT to TAKUN (G226) - Transition from DILSA to RUTIN (G226) | UAL/State ATM | UAL to provide information on traffic forecast and route savings to State ATM following CPWG/12. State ATM to provide update on proposed transitions at CPWG/13.. | Jun 2012 | Open |
| CP10-02 | Improve Efficiencies | Provide flow constraint information to Continental Airlines | State ATM reported that the capacity is at/slightly over maximum. | State ATM/UAL | State ATM will provide information on flow constraints to COA/UAL. UAL will consider whether they need to adjust schedules. Update to be provided to next meeting. | Jun 2012 | Open |
| CP10-03 | Improve Efficiencies | Consider mixed fleet capabilities in the delivery of future operational efficiencies | IATA reported that the PBN certification database was under development and testing. It is expected to be completed in 2012. | IATA | IATA to provide further information on the database at CPWG/13. | Jun 2012 | Open |
| CP10-04 | Improve Efficiencies | Consider establishing additional fixes in a “core area” of Edmonton FIR based on Great Circle Routes | NavCanada’s proposal for new fixes in a “core area” east of the Russian boundary is on hold. | NavCanada/ IATA | NavCanada to provide an update at CPWG/13. | Jun 2012 | Open |
| CP10-08 | Contingency Response | Improved contingency collaboration between State ATM and JCAB | JCAB and State ATM provided an update on the LOA for operational contingency procedures. Some issues need to be resolved regarding the signatory. Discussions will continue. | JCAB/State ATM | An update will be presented to CPWG/13 | Jun 2012 | Open |
| CP10-13 | Improve Communications | Review communication process for flights entering Magadan FIR via LISKI and PILUN | State ATM reported that Magadan was considering adding another ADS-C/ CPDLC workstation. Contract discussions were ongoing and technical requirements were being developed. | State ATM | Update to be provided to CPWG/13 | Jun 2012 | Open |
| CP10-14 | Improve Efficiency | Provide information on the status of airports for diversions | State ATM provided updates on Russian enroute alternate airports of interest. It was agreed that this would be an ongoing open action item.. | State ATM | State ATM to update CPWG/13. | Jun 2012 | Ongoing |
| CP11-01 | Improve Communications | Advance communications capabilities for the Arctic area | FAA reported on recommendations by the PARC CWG to expedite the steps necessary to remove restrictions on current FANS over Iridium operations to realize immediate gains in efficiency and safety benefits, and to plan for and implement a performance-based framework for RCP and surveillance performance specifications. | FAA/ANSPs | ANSPs to consider the removal of all restrictions to the use of FANS over Iridium and assist in the implementation of a performance based communication concept for RCP and RSP. ANSPs to provide updates to CPWG/13. | Jun 2012 | Open |
| CP11-02 | Improve Efficiencies | Manage GRL compliance | In order to accommodate the introduction of CAATS, NavCanada had increased the track loading from 10 mins to 20 mins, which was later reduced to 15 mins. FAA and NavCanada have returned to 10 mins track loading. |  |  |  | CLOSED |
| CP11-03 | Improve Efficiencies | Pacific Project: Identify current CNS/ATM capabilities and procedures, and fundamental limitations and constraints | Stakeholders identified current CNS/ATM capabilities and procedures. IATA presented a spreadsheet detailing the information. |  |  |  | CLOSED |
| CP11-04 | Improve Efficiency | Add new routes/transitions to enable optimization of winds and efficiencies of operations | Continental requested consideration by the State ATM for the following improvements: - Additional access off Airway G108 to 76N035E and 78N035E - Conversion of W98 and W104 to International Airway status to connect to DEVID - New options: - at 76N and 78N for flights to India and China; - India via approved airways to GIMON then to 76N035E; - India via approved airways to GIMON then to 78N035E; - 78N035E direct ANODI to assist with flights from North America to China - Indian sub-continent to the USA via ABERI and DEVID - Airways W104 TARSA to NOR and W98 from DOSON to KUTET be considered for International Airway status as a more efficient option to G490 and DEVID. | State ATM/IATA | UAL to provide State ATM with traffic forecast information for proposed route segments. State ATM will add the proposals to the ATS Route Catalogue, undertake a review, and report at the next meeting. | Jun 2012 | Open |
| CP11-05 | Improve Efficiency | Minimize the impact due to restricted area UNR 1206 | Cathay Pacific requested that State ATM consider dynamic use of routes via UNR 1206. | State ATM/IATA | State ATM will review this proposal and provide an update at CPWG/13 | Jun 2012 | Open |
| CP11-06 | Administrative | Provide charts with new Russian FIR boundary fixes | State ATM provided the requested information. |  |  |  | CLOSED |
| CP11-07 | Administrative | Amend CPWG Terms of Reference | FAA amended the Terms of Reference to include ATMB China as a regular member of the CPWG and ANSPs Meetings, and Kazaeronavigatsia as an Observer. The revised Terms of Reference were approved by the meeting. |  |  |  | CLOSED |
| CP12-01 | Reduce Separation Standards | Further reduce separation minima within Arctic airspace | Information was presented at CPWG/12 regarding plans to implement 30 nm lateral and 30 nm longitudinal separation in ZAN airspace. | FAA | FAA to provide requested information on where separation will be applied and information on benefits, and an update at CPWG/13. | Jun 2012 | Open |
| CP12-02 | Improve communications | Disseminate information on RCP and RSP | FAA briefed on RCP and RSP, and the development of an operational specification document (Advisory A056) that may be used for both pilot and controller training. | FAA/IATA | FAA agreed to investigate publication of an Advisory Circular that could be advertised by IATA. | Jun 2012 | Open |
| CP12-03 | Administrative | Improve communications among stakeholders | A discussion was held on means for new procedures to be more effectively communicated within the aviation community. It was agreed that the ANSPs would consider ideas to improve communication with the operators. | FAA/IATA/NavCanada | FAA, IATA, and NavCanada to conduct conference call to discuss communicating new procedures to operators | February 2012 | Open |
| CP12-04 | Improve Efficiencies | Monitor changes to Track Advisory Users Guide | Based on discussions during CPWG/12, Action Item CP01-18 was closed and this new action to provide Updates to the Track Advisory Users Guide (TAUG) was opened. | FAA | FAA will provide updates on the TAUG as needed | Jun 2012 | Ongoing |
| CP12-05 | Improve Efficiencies | Reduction of track loading time over FRENK, KUTAL and ERNIK | The meeting agreed to participate in a six month trial beginning in Jan 2012 wherein the FAA would track load FRENK, KUTAL, ERNIK at 0 minutes. Monthly conference calls will be held to discuss issues. | FAA/NavCanada/IATA | FAA to provide stakeholders with information on trial . An update will be provided at the next meeting. | Jan 2012 Jun 2012 | Open |
| CP12-06 | Improve Efficiencies | Coordination between State ATM and ATMB | During CPWG/12, it was discussed and agreed to pursue proposal for a new entry/exit point east of SIMLI. | State ATM/ATMB/IATA | This is a bilateral issue to be discussed outside of CPWG. State ATM and ATMB to provide an update at CPWG/13. | Jun 2012 Jun 2012 | Open |
| CP12-07 | Improve Efficiencies | Status of Airports for Diversion | During CPWG/12, KAL requested State ATM and ATMB consideration of proposal for the following airports to accommodate A380: - Yakutsk UEEE) - Anadyr (UHMA) - Khabarovsk (UHHH) - Magadan(UHMM) - Petropavlovsk-Kamchatsky(UHPP) - Vladivostok(UHWW) in Russia, and - Harbin(ZYHB) - Shenyang(ZYTX) KAL also requested State ATM and China ATMB consider available Re-file airports for A380 bound for North East Asia Hub airports to include: - Khabarovsk (UHHH) in Russia - Harbin (ZYHB), and - Shenyang(ZYTX) in China | State ATM/ATMB | State ATM and ATMB to look at proposals and provide an update at CPWG/13. | Jun 2012 | Open |
| CP12-08 | Contingency Response | Expand Contingency Plan | Publication of the Arctic ATM Operational Contingency Plan was endorsed at the CPWG/12 meeting. However, it was agreed that a second edition would be developed to include relevant Japanese and Chinese FIRs. | FAA | FAA to work with ATMB and JCAB to gather information for an updated version to include their contingency plans . FAA to provide an update at CPWG/13. | Jun 2012 | Open |
| CP12-09 | Administrative | Update CPWG Planning Chart | The meeting agreed to add relevant Chinese and Japanese FIRs to the Planning Chart, and to add the following items: - ANSPs’ Capability Matrix (J codes from FP2012); - Aircraft equipage requirements where the separation standards are listed; - FP2012 status; - Single AFTN address for each ANSP; - ITP and CDP; and - Automatic Dependent Surveillance – Broadcast (ADS-B) status and mode | FAA/ANSPs | Revised Planning Chart to be presented to CPWG/13 | Jun 2012 | Open |
| CP12-10 | Improve communications | Gather information from industry technical experts | The meeting agreed that industry communication experts should be invited to provide subject briefings to CPWG | FAA | FAA will contact appropriate experts and request their participation at CPWG/13. | Jun 2012 | Open |
| CP12-11 | Improve Efficiencies | Remove ACA M Tracks and NCA L Tracks. | NavCanada provided information on their plans to remove the Northern Control Area (NCA) L Track (NCA’L’). | NavCanada/FAA | NavCanada to coordinate with ZAN on the removal of tracks in both airspaces and provide an update at next meeting. | Jun 2012 | Open |
| CP12-12 | Contingency Response | Contact Information for ANSPs | Based on discussions regarding the periodic need for non-standard routings to avoid turbulence or other safety flight hazards within oceanic airspace, the ANSPs agreed to identify a 24-hour point of contact at each command center that would define procedures and communicate process. | FAA/State ATM/Isavia/Norway/JCAB/China ATMB | ANSPs to provide contact information to Leah.Moebius@faa.gov FAA to distribute contact information to ANSPs. | Feb 2012 | Open |
| CP12-13 | Improve Efficiencies | Consider opening additional fixes west of BAMOK | An additional fix was in negotiation at 5005.0N 15900.0E to allow transition to ATS route B932. Implementation of this fix would require further discussions since it is on the corner of ZAN/P-K/Fukuoka FIR boundaries. There will be two additional CP Routes established in 2012, one east of ORVIT and the other between NALIM and ORVIT. | FAA/State ATM/JCAB | An update will be provided at the next meeting. | June 2012 | Open |
| CP12-14 | Improve Communications |  | Based on discussions during CPWG/12, it was agreed to amend the terms of reference of the Comm TF to continue to monitor initiatives and technologies. The CPWG to recommend to the next TRASAS meeting that CPWG’s communications activities be limited to a monitoring role | NavCanada/FAA | To amend the terms of reference of the Comm TF to continue to monitor initiatives and technologies. The CPWG to recommend to the next TRASAS meeting that CPWG’s communications activities be limited to a monitoring role. | June 2012 TRASAS/3 | Open |
| PACIFIC PROJECT |  |  |  |  |  |  |  |
| PP02-01 | Pacific Project | Model UPR scenarios | The FAA Technical Center and NASA Ames will use available tools to develop unrestricted UPR scenarios for all city pairs. | FAA | An update will be provided to the next meeting. | Jun 2012 | Open |
| PP02-02 | Pacific Project | Collect NOPAC traffic count data | ZAN agreed to continue to collect detailed NOPAC traffic count data. | FAA | FAA to provide traffic count data to the next meeting. | Jun 2012 | Open |
| PP02-03 | Pacific Project | Identify current CNS/ATM capabilities, procedures, and fundamental limitations and constraints. | ANSPs agreed to provide information to IATA on their current constraints in regards to UPRs. (automation issues, traffic flows, capacity issues, adjacent ANSP requirements, etc.) | ANSPs/IATA | ANSPs to provide information to IATA. IATA to provide an update at the next meeting. | Jun 2012 | Open |
| PP02-04 | Pacific Project | Consider implementation of flexible tracks between approved entry and exit points within the RTE region on a daily basis | State ATM agreed to investigate the feasibility of flexible tracks. United Airlines will submit a proposal to prepare a paper trial for further study to State ATM Corporation. | State ATM/IATA | State ATM to report at the next meeting. UAL to provide updates on the progress to the next meeting. | Jun 2012 | Open |
| PP02-05 | Pacific Project | Realignment of the NOPAC | JCAB and FAA will continue to pursue options for realignment of the NOPAC in conjunction with the Pacific Project. | JCAB/FAA | JCAB and FAA will report on any progress at future meetings. | Jun 2012 | Open |
| PP02-06 | Pacific Project | Develop a straw man Pacific Project plan with timelines. |  | IATA | IATA will present the strawman to the next meeting. | Jun 2012 | Open |