Third Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group

Pacific Project Team Meeting (CPWG/PPT/3)

(Reykjavik, Iceland, 19 June 2012)

Agenda Item 3:  Review progress on CPWG/PPT/3 Action Items

OPEN ACTION ITEMS FROM CPWG/PPT/2

(Presented by the Federal Aviation Administration)

SUMMARY Appendix A to this working paper presents the Action Items from the Second Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group Pacific Project Team (CPWG/PPT/2) for review and update by the meeting.

1.	Introduction

# The Second Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group Pacific Project Team (CPWG/PPT/2) identified new action items PP02-01 through PP02-06.

- Discussion

- The list of Action Items is presented at Appendix A.

- Recommendation

3.1	The meeting is invited to:

  - review the information contained in this Working Paper; and

  - update the action item list.

| PACIFIC PROJECT |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| PP02-01 | Pacific Project | Model UPR scenarios | The FAA Technical Center and NASA Ames will use available tools to develop unrestricted UPR scenarios for all city pairs. | FAA | An update will be provided to the next meeting. | Jun 2012 | Open |
| PP02-02 | Pacific Project | Collect NOPAC traffic count data | ZAN agreed to continue to collect detailed NOPAC traffic count data. | FAA | FAA to provide traffic count data to the next meeting. | Jun 2012 | Open |
| PP02-03 | Pacific Project | Identify current CNS/ATM capabilities, procedures, and fundamental limitations and constraints. | ANSPs agreed to provide information to IATA on their current constraints in regards to UPRs. (automation issues, traffic flows, capacity issues, adjacent ANSP requirements, etc.) | ANSPs/IATA | ANSPs to provide information to IATA. IATA to provide an update at the next meeting. | Jun 2012 | Open |
| PP02-04 | Pacific Project | Consider implementation of flexible tracks between approved entry and exit points within the RTE region on a daily basis | State ATM agreed to investigate the feasibility of flexible tracks. United Airlines will submit a proposal to prepare a paper trial for further study to State ATM Corporation. | State ATM/IATA | State ATM to report at the next meeting. UAL to provide updates on the progress to the next meeting. | Jun 2012 | Open |
| PP02-05 | Pacific Project | Realignment of the NOPAC | JCAB and FAA will continue to pursue options for realignment of the NOPAC in conjunction with the Pacific Project. | JCAB/FAA | JCAB and FAA will report on any progress at future meetings. | Jun 2012 | Open |
| PP02-06 | Pacific Project | Develop a straw man Pacific Project plan with timelines. |  | IATA | IATA will present the strawman to the next meeting. | Jun 2012 | Open |