Summary of Discussions of the

Thirteenth Meeting of the

Cross Polar Trans East Air Traffic Management Providers Working Group

(CPWG/13)

18-22 June 2012 – Reykjavik, Iceland

# Background

## The Thirteenth Meeting of the Cross Polar Trans East Air Traffic Management (ATM) Providers Working Group (CPWG/13) was hosted by ISAVIA at the Hotel Plaza Center in Reykjavik, Iceland from 18-22 June 2012.

## The CPWG was established to provide a forum for air navigation service providers (ANSPs) and airspace users to meet and explore solutions for improving air traffic services (ATS) to aircraft which operate between North America and Asia via Cross Polar (CP) and Russian Trans East (RTE) routes.

## Leah Moebius, United States (US) Federal Aviation Administration (FAA), facilitated the meeting.  Forty-seven participants attended, representing the ANSPs from Canada, Iceland, Japan, Kazakhstan, Mongolia, Norway, Russia, and the US; the International Air Transport Association (IATA); international airlines and industry.  A list of participants is at Appendix A.

# Opening of the Meeting

- Sigurleifur Kristjánsson, ISAVIA, welcomed participants to the meeting and invited everyone to a dinner which would be hosted by ISAVIA at his home on Wednesday, 20 June.

# Agenda Item 1:  Review and approve Agenda

- The following agenda was approved by the meeting:

Agenda Item 1:	Review and approve Agenda

Agenda Item 2:	Administrative Matters (CPWG/12 Report)

Agenda Item 3:	Summary of Pertinent Issues from Other Meetings

Agenda Item 4:	Provide Status on CPWG/12 Actions

Agenda Item 5:	2012-2013 Cross Polar Work Program

- Respective ANSPs’ efforts for improving communications in the area

- Development of a single separation standard in region

- Improve/Increase efficiencies and predictability on Polar Routes

Agenda Item 6:	Communications, Navigation, Surveillance (CNS) and Air Traffic Management (ATM) issues

- ANSP Updates/Presentations

- Airline Updates/Presentations

- Review of the ATS Route Catalogue

- Others

Agenda Item 7:	Other Business

Agenda Item 8: 	Next Meeting

# Agenda Item 2:  Administrative Matters (CPWG/12 Report)

- Eleven working papers (WPs) and 16 information papers (IPs) were submitted for discussion during the meeting:

| Paper No. | Agenda Item | Action Item | Title | Presented by |
| --- | --- | --- | --- | --- |
| WP/01 | 1 |  | Proposed Agenda | FAA |
| WP/02 | 4 |  | Open Action Items from CPWG/12 | FAA |
| WP/03 | 4 | CP08-07 | Update on DPO | FAA |
| WP/04 | 4 | CP12-08 | Second Edition of the Arctic Air Traffic Management Operational Contingency Plan | FAA |
| WP/05 | 4 | CP12-05 | Status of Six-Month Trial to Track Load Russian Trans East Entry Points FRENK, KUTAL, and ERNIK at Zero Minutes | FAA |
| WP/06 (ANSPs) | 4, 5 | CP12-09 | CPWG Planning Chart | FAA |
| WP/07 | 4 | CP12-01 | Lost Fuel Burn Savings Due to Lack of FANS and RNP4 | FAA |
| WP/08 | 4 | CP12-14 | Status of Communications North of 80 North Task Force | FAA |
| WP/09 | 4 | CP08-03 | Air Traffic Services Route Catalogue | State ATM |
| WP/10 | 6 |  | New ATS Routes in Russian Airspace | State ATM |
| WP/11 | 6 | CP11-01 | NAT Performance Based Communication and Surveillance Implementation Plan | FAA |
| IP/01 | 2 |  | List of Papers | FAA |
| IP/02 | 6 |  | Status of FAA Implementation of Amendment 1 to Procedures for Air Navigation Services/Air Traffic Management (PANS/ATM) | FAA |
| IP/03 | 4 | CP12-04 | Updates to the Track Advisory Users Guide (TAUG) | FAA |
| IP/04 | 6 |  | Effects of Major Eruption of the Sun in the Cross-Polar Region | FAA |
| IP/05 | 4 | CP12-13 | Status of Additional Boundary Fixes in the North Pacific (NOPAC) | FAA |
| IP/06 | 4 | CP12-02 | Data Link Authorization | FAA |
| IP/07 REV | 4 | CP06-02 | Expansion of the Ocean21 (OC21) Automation Platform to Anchorage Center’s Arctic Flight Information Region (FIR) | FAA |
| IP/08 | 6 |  | CPDLC Route Reclearances | ISAVIA |
| IP/09 | 6 |  | STANDBY Messages to Airbus Aircraft | ISAVIA |
| IP/10 | 6 |  | Risks Associated with Bearing/Distance Waypoints | ISAVIA |
| IP/11 | 4 | CP12-01 | Implementation of 30NM Lateral/30NM Longitudinal Separation in the Anchorage FIR | FAA |
| IP/12 | 4 | CP01-08C | Update on new Annex to define LOAs and status of LOA to define procedures between the MATMC and ATCSCC | FAA/State ATM |
| IP/13 | 4 | CP07-02 | Opening of Two Additional Cross Polar ATS Routes | State ATM |
| IP/14 | 4 | CP10-14 | Information of ETOPS Alternative Airports Development as of June 2012 | State ATM |
| IP/15 | 6 |  | Low Traffic Density on New RNAV Routes | State ATM |
| IP/16 | 6 |  | Update on the Status of Operations on Acceptance and Provision of Turbulence Information by CPDLC | JCAB |

- All papers and presentations would be made available on the web site following the meeting at: http://www.faa.gov/about/office_org/headquarters_offices/ato/service_units/enroute/oceanic/cross_polar/ .

# Agenda Item 3:  Summary of Pertinent Issues from Other Meetings

ANSPs’ Meeting, 19 June 2012

- A brief review of the outcomes of the ANSPs’ Meeting was presented by Leah, noting that discussions had been held regarding the status of additional boundary fixes, ATS Route Catalogue, North Atlantic (NAT) Performance Based Communication and Surveillance Implementation Plan, and the CPWG Planning Chart.

- The ANSPs discussed the relationship between the International Civil Aviation Organization (ICAO) Route Development Group – Eastern Part of the ICAO European (EUR) Region (RDGE) and CPWG.  The ANSPs noted that the ICAO RDGE had held discussions on planned changes to Polar Routes during their meetings without representation from CPWG to respond to questions or comments.  It was agreed that State ATM would serve as a liaison with the RDGE, and present an information paper to the next RDGE meeting to present CPWG route changes.

- The ANSPs also discussed the timetable for future meetings.  In order to allow more time for the ANSPs’ Meeting and the meeting of the Pacific Project Team (PPT), the following schedule ha been agreed to:

- Monday:	ANSP Mtg starting at 10am with the entire day available for discussions, followed by bilateral meetings as needed

- Tuesday:	PPT Mtg

- Wednesday-Thursday: CPWG Plenary Meeting

- Friday morning:  Review of Action List by ANSPs, IATA and airlines

Third Meeting of the Pacific Project Team (PPT/3), 19 June 2012

- Ken McLean, IATA, provided an overview of the PPT/3 meeting.  This project had been allocated to CPWG by the ICAO Trans-Regional Airspace and Supporting ATM Systems Steering Group (TRASAS) in 2010.  Six WPs and a PowerPoint presentation were reviewed during the meeting, and Action Items were updated.

- Discussions were held on the IATA objective for the Pacific Project, which was to maximize user preferred routes (UPRs).  In some cases, the ANSPs felt that this objective was not technically feasible and would not yield significant benefits over the current fixed track options.  IATA reaffirmed that total UPR airspace could be described as an “aspirational” goal.

- Discussions focused on the progress made in the analysis of the UPR paper trial conducted in 2011 by the FAA and several airlines.  The intent of the trial was to provide information for FAA to model the airspace and determine the impact of UPRs on controller workload as well as to identify benefits for the airlines.  It was agreed that another trial was needed. Details would be discussed following the meeting.

- In this regard, it was agreed that IATA would convene interim teleconferences (telcons) to maintain the momentum of the project, reflected in new Action Item PP03-01.  This first telcon would be held in mid-September when the US National Aeronautics and Space Administration Ames Research Center (NASA Ames) modeling of city pair UPRs had been completed.  It was agreed that the airlines would work with FAA and NASA Ames to validate the initial UPRs.  The FAA William J. Hughes Technical Center would then run traffic simulations using the UPRs based on the routine traffic in the Anchorage and Oakland Flight Information Regions (FIRs).

TRASAS/4

- Leah received information prior to CPWG/13 that the TRASAS/4 meeting dates has been delayed to first quarter 2013.

# Agenda Item 4:  Provide Status on CPWG/12 Actions

CP12-10:   Gather information from industry technical experts

- Joe Kunches, US National Oceanic and Atmospheric Administration (NOAA), presented an update on space weather.  Key points of his presentation included aviation impacts from 2012 space weather events and the outlook for the rest of the year.  For 2012, probably another 5-7 surges of space weather, each lasting 2-3 days, could be expected.

- Information from the National Weather Service Space Weather Prediction Center is available at http://www.swpc.noaa.gov/.

- The Space Weather Concept of Operations (CONOPS) and draft ICAO Standards and Recommended Practices (SARPS) will be submitted to ICAO on 1 November 2012.  The draft CONOPS is available for review.  For additional information and to submit comments, participants were invited to contact Steve Albersheim, FAA, at steven.albersheim@faa.gov.

- The FAA Anchorage Air Route Traffic Control Center (ZAN) provided an update on the major eruption of the sun in the CP area during the months of January and March 2012.  For a six-day period during the March event, sporadic high frequency (HF) communications prompted Edmonton Area Control Center (ACC) to request that ZAN Traffic Management Unit (TMU)  change the separation parameters in the Dynamic Ocean Track System Plus (DOTS+) Track Advisory (TA) Program.  This change increased the longitudinal parameters from 10 minutes to 15 minutes, and helped mitigate potential compacted demand in the event of lost communications. This also allowed Edmonton ACC a better opportunity to increase the longitudinal separation used during this period.  Lessons learned from the January solar event may have prompted this action.

- A noticeable shift in air traffic occurred during both solar events.  As an apparent result of the solar activity, operators flight planned via routes that transited the southern portion of the Arctic airspace.  ZAN TMU also observed increased traffic numbers utilizing the RTE route structure.

- The 23-29 January 2012 solar activities influenced the majority of air traffic to file routes no further north than the RTE fix ORVIT. ORVIT traffic normally averages seven aircraft per day, but the number increased to an average of 17 per day during the events. The highest traffic count occurred on 27 January, with 26 aircraft utilizing the RTE fix ORVIT.

- The 7-8 March 2012 solar activity forced air traffic even further south.  An increased number of flights utilized routes that transited PILUN and LISKI, although there was still a small contingent of operators that flew routes over RAMEL and NALIM.  Both PILUN and LISKI saw a dramatic increase in traffic between 7 and 14 March.  PILUN normally averages two aircraft per day, but this number increased to a high of 17 on 7 March.  LISKI traffic also saw an increase in traffic, with its high also occurring on 7 March.

- During the solar events, both the Canadian National Operations Centre (NOC) and FAA Air Traffic Control System Command Center (ATCSCC) assisted in the dissemination of information concerning potential adverse conditions in the Polar airspace.

- A number of concerns were communicated and experienced by the affected air carriers during the January and March solar events.  Solar radiation exposure concerns for crews and passengers prompted operators to route flights south of their preferred and most cost effective routes. The increase in separation parameters set forth in the TA program reduced the flexibility for operators filed via the affected CP and RTE routes. Limited reliable HF communications forced aircraft operators to use other communication methods to make mandatory position reports and altitude change requests. Satellite phone use was increased during these solar events.  At times, communications were impossible. Traffic congestion on the most popular tracks limited the availability of preferred altitudes for aircraft operator, resulting in an unmanageable scenario for ATC at Edmonton ACC and ZAN.

- The meeting agreed that CP12-10 would be closed, and that a standing agenda item would be added to invite technical experts to meetings based on pertinent issues.  It was further suggested that a representative from Iridium be invited to speak at CPWG/14.

Administration:

CP01-08C: ATFM collaboration between FAA/ATO and State ATM

- FAA and State ATM provided a status update regarding their cooperation and coordination of Air Traffic Flow Management (ATFM) activities.  During the week of 21 February 2012, Petr Reutov, Deputy Director General, State ATM and Alexey Buevich, Head of ATFM and Strategic Planning travelled to the US to participate in a bilateral meeting to discuss the ATFM Annex and Letter of Agreement (LOA).  An agreement was reached to develop an LOA defining collaboration between the Main ATM Center (MATMC) and the ATCSCC to address: coordination of Russian missile launches by the Russian Space Agency Roskomsos, contingency coordination (to include volcanic ash, typhoons, natural disasters, calamities, major ATC equipment outages, etc.), the exchange of aircraft movement information on special interest flights, collaboration on CP/RTE ATS routes, and establishing routine ATFM coordination teleconferences between MATMC and the ATCSCC.

- During the visit, a telcon from the ATCSCC operations room to the MATMC operations room was conducted to test the telcon line connectivity.  Alexey certified that the contact numbers and phone lines were programed correctly and in good working order.

- FAA and State ATM will provide a further update on the AFTM Annex and LOA to CPWG/14.

CP12-03:  Improve communications among stakeholders

- This action item referred to the need to improve provision of pertinent information to operators.  IATA agreed that they would serve as the agency to disseminate information to airlines and it was agreed that Action Item CP12-03 would be closed.

Reduce Separation Standards:

CP03-30: Update by ANSPs on implementing 50 Nautical Miles (NM) lateral separation

- ISAVIA advised the meeting that Iceland implemented 50NM lateral separation on 9 Feb 2012.  Action Item CP03-30 was closed by the meeting.

CP12-01: Further reduce separation minima within Arctic airspace

- FAA reported on the progress to implement 30NM lateral and 30NM longitudinal separation in Sectors 10 and 11 of the Anchorage FIR.

- The safety assessment for application of 30NM lateral and 30NM longitudinal separation in the Anchorage FIR was completed in late 2011.  The review of the safety assessment was currently underway with implementation anticipated in the 3rd quarter of 2012.

- This implementation would support the application of 30NM lateral and 30NM longitudinal separation to pairs of appropriately authorized and equipped aircraft.  Analysis of aircraft types operating in the area affected by this initiative indicated that 28% of the flights conducted in the Anchorage Oceanic FIR are now flown by aircraft filing capability for required navigation performance (RNP) 4.  Additionally, approximately 75% of the flights conducted meet the requirements for Controller Pilot Data Link Communications (CPDLC) and Automatic Dependent Surveillance – Contract (ADS-C).

- Lateral separation of aircraft operating on parallel or non-intersecting tracks with a minimum spacing between tracks of 30NM requires a navigational performance of RNP 4 (Doc 4444).  The communications, navigation and surveillance (CNS) requirements required are: RNP 4; direct controller-pilot voice communications (DCPC) or CPDLC; and an ADS-C system in which an event contract must be set that includes a lateral deviation event report whenever a deviation from track center line greater than 5NM occurs.

- Longitudinal separation of 30NM requires RNP 4 with a maximum ADS-C periodic reporting interval of 14 minutes.  ICAO Doc 4444 also specifies procedures for overdue reports.

- The results from the safety assessment for the reduced longitudinal separation determined that an ADS-C periodic report rate of 10 minutes provides an acceptable estimate of collision risk of 2.92 x 10-9 fatal accidents per flight hour (fapfh) for the implementation of the 30NM longitudinal separation standard in Anchorage oceanic and offshore airspace.  This value is below the ICAO-endorsed target level of safety applicable to judging the safety of the longitudinal separation minimum in international airspaces, 5.0 x 10-9 fapfh due to the loss of planned longitudinal separation.

- A Safety Risk Management Panel (SRMP) had been formed to consider potential hazards applicable to the proposed changes.  The CONOPS for the application of 30NM lateral and 30NM longitudinal separation in the Anchorage Continental, Oceanic and Arctic FIRs was made available to the meeting.

- IATA thanked the FAA for the presentation.  The airlines requested that the FAA publish information in the form of a Notice to Airmen (NOTAM) in advance of the implementation.  IATA agreed to help with the distribution of information.

- An update will be presented to the next meeting.

- FAA also shared information on lost fuel burn savings due to the lack of Future Air Navigation System (FANS) and RNP4.  This information had recently been presented by Oakland Air Route Traffic Control Center (ZOA) to the Informal Pacific ATC Coordination Group (IPACG), and was considered to be pertinent to the CPWG.  Studies had been undertaken which identified denied aircraft requests for climb to optimum altitudes and placed a value on the increased fuel burn due to the lack of FANS equipment and RNP certification.

- Any FANS equipped aircraft should be able to qualify for RNP4 certification.  The study indicated that 50 percent of flights in the Oakland Oceanic FIR were FANS equipped; however, there was still a gap of 25 percent of flights that are capable of RNP4 but that do not flight plan indicating RNP4 equipage.  This gap produced a cost to operators in terms of extra fuel burn.

- In examining the overall costs, it was found to be more efficient to flight plan with RNP4 equipage. Over the course of an 8 hour flight, an RNP 4 aircraft was determined to send 35 ADS-C periodic reports.  During the same 8 hour flight, an RNP10 aircraft would send 18 ADS-C periodic reports.  The difference is 17 additional ADS-C reports for an RNP4 aircraft.  Assuming an average cost for an ADS-C periodic position report of US$ 0.25, the additional cost for ADS-C reports is US$4.25.  Assuming that a gallon of fuel weighs 6.65 pounds (lbs) and costs a conservative US$3.25 a gallon.  A B744 held 1000 feet below its optimum altitude burns approximately 288 pounds per hour of fuel more than at its optimum altitude.  That means that the B744 will burn up that US$4.25 in fuel in only 1.81 minutes by operating 1000 feet below its optimum altitude.  RNP4 and FANS will greatly increase the likelihood that the aircraft will be able to operate at its optimum altitude.

- States were encouraged to work with their operators to help them certify their aircraft as RNP4 capable.  RNP4 FANS equipped aircraft are able to operate at more fuel efficient altitudes and reduce carbon dioxide (CO2) emissions.  Reductions in CO2 emissions reduce the impact of global aviation on the environment.

Improve Communications:

CP06-01: Harmonized flight data exchange between facilities

- State ATM informed the meeting that they have been working to establish ATS Interfacility Data Communications (AIDC) automated data exchange between Khabarovsk ACC and Sapporo ACC, which will provide experience with automated data exchange.  Commissioning is planned for 2012-2013.

- Productive discussions were held regarding implementation of AIDC between Magadan and ZAN during the ANSPs’ meeting.  State ATM is willing to fund AIDC in the 2013-2014 timeframe.  FAA agreed to look into the technical feasibility to reroute the existing CPDLC/ADS-C circuit via Anchorage to Annapolis.

- ISAVIA and NavCanada reported that discussions regarding data exchange between Edmonton and Reykjavik ACCs were underway.

- Further updates will be provided to CPWG/14.

CP10-13: Expand CPDLC/ADS-C capability for Magadan FIR and install CPDLC/ADS-C at Murmansk.

- State ATM advised the meeting that their implementation and development activities have focused on ATC Centre consolidation, automated terminal ATC systems implementation, and ATS system upgrades for Reduced Vertical Separation Minimum (RVSM) implementation.

- State ATM will be adding another ADS-C/CPDLC workstation at Magadan ACC.  The information below was provided regarding controller-pilot communication improvements at Murmansk ACC.  In addition, a CPDLC/ADS workstation is scheduled to be added in 2013.

| Standard controller-pilot communication in Murmansk ACC |  |
| --- | --- |
| Current communications (voice) | Advanced communications (HF ACARS, HF ATN) |
| Contact establishment (manually), position report | AFN, CM |
| Fix reporting | ADS-C contract ADS-C report (automatic) ADS-C report (event-driven) |
| FL change requests | REQUEST [level] |
| Availability - not more than 80% | Availability – not less than 96% |

CP11-01:   Advance communications capabilities for the Arctic area

- It was agreed at CPWG/12 and CPWG/13 that the CPWG does not have the technical expertise to progress further improvements to communications in the Polar region.  A recommendation in this regard will be developed to present to TRASAS/4.

CP12-02:  Disseminate information on RCP and RSP

- The FAA provided information on the NAT Performance Based Communication and Surveillance Implementation Plan to implement required communication performance (RCP) and required surveillance performance (RSP) in the NAT Region.

- Although there are no global requirements at this time for RCP and RSP specifications to support reductions in lateral and longitudinal separation, the ANSPs from Canada, Iceland, Norway and the United States control oceanic airspace in the NAT Region and will apply the procedures presented.  It is anticipated that global requirements for RCP and RSP will be put into place in the future.

- The Japan Civil Aviation Bureau (JCAB) noted that the Asia and Pacific Regions have started to study RCP and RSP.

- The meeting agreed that further study would be required to determine the best way to approach this issue.  ANSPs will monitor the progress by the various ICAO regions regarding the development of a Performance Based Communication and Surveillance Plan and provide information to CPWG as it becomes available.  It was agreed that a global plan would be preferable to having a number of differing regional plans.  Since TRASAS crosses multiple regions, CPWG will discuss this matter further at CPWG/14 and decide if it would be appropriate to make such a recommendation to TRASAS/4.  Action Item CP13-01 was opened to reflect this.

- The FAA provided a draft job aid, sample data link operational authorization checklist, and Operational Authorization Information Packet for RCP and surveillance performance specifications.  The FAA agreed to consider bringing a subject matter expert to speak to CPWG/14 on the topics of RCP and RSP.

CP12-14:  Improve Communications

- There was agreement by CPWG/12 to amend the terms of reference (TOR) of the Communications North of 80o North Task Force (Comm TF) to reflect that the ANSPs would be responsible to monitor the initiatives and changes to technology, and remain informed of the work underway by the Performance-based Operations Aviation Rulemaking Committee Communications Working Group (PARC CWG) and the Inter-Regional Satellite Communications (SATCOM) Voice Ad Hoc Task Force, and other expert groups.  This information would be presented to CPWG meetings by ANSPs and by invited technical experts, as appropriate.

- The discussions from CPWG/12 suggested that the Comm TF could no longer be supported by the CPWG.  CPWG/13 therefore agreed to recommend to TRASAS/4 that the Comm TF be dissolved, and the CPWG’s communications activities be limited to a monitoring role.

- JCAB provided information regarding issues that they had encountered with FANS over Iridium.

Improve Efficiencies:

CP04-31: Implement use of radar procedures between Magadan ACC and Anchorage ARTCC

- State ATM advised that the target date for Providenia radar is 2013.  Discussions were conducted regarding procedures and LOAs between Magadan ACC and ZAN during the ANSPs’ Meeting.  An update will be provided to the next meeting.

CP04-35: Shorten and simplify Form “R” and filing process

- State ATM, on behalf of the Russian Federal Air Transport Authority (FATA) informed the meeting that the Russian Aeronautical Information Publication (AIP) had been updated, and the timeline for submitting R Forms was changed to 40 days.  Overall, the process was simplified.  The streamlined procedures are published in the Russian AIP GEN 1-2.  Alexey offered to provide copies to those interested.  The airlines requested that the process be streamlined further.  State ATM agreed to communicate the request to FATA and provide an update to CPWG/14.

CP06-02: Ocean 21/Arctic FIR

- FAA presented information on plans to expand the use of the Ocean21 automation system within ZAN airspace.  Phase One will transition ZAN Sectors 63, 68 and 69 to the Ocean21 automation platform, creating a seamless boundary between ZAN and ZOA. The Phase One transition date is now scheduled for May 2013.  Phase Two, the Arctic region, is scheduled for the Fall 2013.  A detailed diagram of the two phased expansion is at Appendix B.

- The FAA informed the meeting that future National Change Proposals will be limited to $1 million dollars (approximately 2000 to 2500 software lines of code).  New initiatives cannot be supported by the remaining budget; therefore, new sources of funding from other FAA program budgets will be needed after 2015 to continue Ocean21 functional enhancements.  An update will be provided to CPWG/14.

CP06-12: Tactical Reroutes Prior to Entering Russian Airspace

- State ATM advised of a procedure whereby Magadan ACC and ZAN can provide limited reroutes.  Moscow ACC can approve up to seven entry fixes into the Moscow FIR, and Magadan ACC can reroute the flight at pilot request with certain limitations.

- Following approval for State ATM to implement the procedure, the change will need to be added to the LOA.  ZAN and the airlines were asked to identify the set of entry/exit fixes that need to be included in the simplified reroute procedure.  State ATM will continue to work with FATA on the simplified reroute procedure and report at the next meeting.

CP07-02:   Add additional entry/exit fixes on the FIR boundaries

- Information was presented by State ATM on the forthcoming implementation of two additional CP ATS routes in Russian airspace on 18 October 2012.  The new boundary fixes will be AMATI and LURUN.  United Airlines was asked to consider how the implementation of AMATI would affect previous route requests for ORVIT-LUMEN, and to prioritize route proposals.  New Action Item CP13-02 was opened.

- ZAN raised the concern that the October AIRAC date was a mid-cycle date not used by the FAA, and noted that FAA would publish the fixes on 15 November 2012.

CP08-03:  Establish Air Traffic Services Route Catalogue

- State ATM presented the updated ATS Route Catalogue.  Improved color coding will be added to future versions.  It was agreed that the review and discussion of the ATS Route Catalogue would become a standing agenda item.  FAA will update the agenda accordingly.

- Airlines were asked to submit route changes using the new template at Appendix C.

- It was agreed to close Action Items CP09-03 and CP11-04 as this information is now available to be tracked using the ATS Route Catalogue.

CP08-06:  Provide Additional Connections to Current Airways

- Regarding the route proposal from KURAK to ODANA and from KURAK to KONIK, State ATM advised the meeting that the priority was to implement additional parallel tracks and RFE routes.  However, they will continue to work on these proposals and will update future meetings during the review of the ATS Route Catalogue.  Action Item CP08-06 was closed.

CP08-07: Implement Dynamic Ocean Tracking System Plus Online (DPO)

- United Airlines and Delta Air Lines provided a demonstration on DPO in order that meeting participants not using DPO were able to better understand the capabilities.  One issue raised was the need for multiple logins on the FAA system.  State ATM was impressed with the demonstration and considered that DPO may be a way forward.  ZAN noted that the DPO provides early intent information to operators and ANSPs.

- FAA also responded to concerns raised at CPWG/12 about using DPO with the Windows 7 operating system.  Airlines experiencing problems with DPO and Windows 7 were asked to report them with detailed information as soon as possible to the DPO Help Desk so that they may be investigated.  Regarding the accessibility of DPO for general aviation and foreign airlines, it has been confirmed that these operators may have access.  Airlines and ANSPs requesting access were invited to contact Susan Horn, FAA, at Susan.E.Horn@faa.gov.  During the discussion, a question was raised regarding the use of the Firefox web browser.  FAA will ask the FAA Technical Center to update the web page with information on the specific version(s) of Firefox that can be used.

- Edmonton ACC also reported on their evaluation of DPO, which took place from Fall 2011 to Spring 2012.  Some software issues had been noted, to include DPO not updating, resulting in old information being “stuck” in DPO.  Several of their concerns had been addressed during a software update on 30 May 2012.  Since obtaining access to DPO, Edmonton ACC was able to update DPO with more accurate estimates as they became available.

CP08-12: Eliminate restrictions where possible

- ZAN provided a summary of the changes to restrictions.  PAZA NOTAM A064/07, which restricted westbound routing via FRENK to ATS Route B244, was cancelled following Russian RVSM implementation.

- ZAN TMU commenced track loading all Russian FIR fixes at 10 minutes in trail at same altitude as of 17 November 2011.  Previously, VALDA and MARCC (BESAT) were track loaded at 15 minutes in trail.  On 25 January 2012, ZAN TMU initiated a trial of track loading RTE Fixes FRENK, KUTAL, and ERNIK at zero minutes same altitude.  Airlines were invited to provide feedback to Greg Howard at Greg.Howard@faa.gov.

CP09-02: Implement new optional routing from ORVIT to Japan

- This routing has been added to the ATS Route Catalogue.  United Airlines will present further information to CPWG/14 under the new agenda item.  Action Item CP09-02 was closed.

CP09-03: Add transitions between various Polar routes to enable optimization of winds and efficiencies of operations

- Action Item CP09-03 was closed by the meeting.  Paragraph 6.54 above refers.

CP10-02: Provide flow constraint information

- State ATM presented information on flow constraints and peak hours.  The peak hours are between 0300-0600 UTC; with peak hours for Sector 10 being 0400-0600 UTC and for Sectors 6 and 13 being 0300-0600 UTC.  Further updates will be provided to the next meeting.

CP10-03: Consider mixed fleet capabilities in the delivery of future operational efficiencies

- IATA advised the meeting that a second survey of fleet capability was initiated in 2012.  Information was presented on the results received to date.  Further information on the NAT and Latin American/Caribbean (LATAM/CAR) Regions should be compiled in time for presentation to CPWG/14.

CP10-04: Consider establishing additional fixes in a “core area” of Edmonton FIR based on Great Circle Routes

- NavCanada presented information on the new fix proposal.  Further discussions to be held during CPWG/14.

CP10-14:  Provide information on minimum level of service maintained outside operational hours for emergency diversions

- State ATM provided updates on the Russian enroute alternate airports of interest.

- China Air Traffic Management Bureau (ATMB) to provide information on Harbin (ZYHB) and Shenyang (ZYTX) for CPWG/14.  State ATM also agreed to brief additional information.  It was requested that reports include information on the routinely served wide body aircraft types.

- The meeting asked that this continue to be an ongoing action item.

CP11-04: Add new routes/transitions to enable optimization of winds and efficiencies of operations

- Action Item CP11-04 was closed by the meeting.  Paragraph 6.54 above refers.

CP11-05: Minimize the impact due to restricted area UNR 1206

- The problems created by UNR 1206 have been resolved by the establishment of a route segment to help to avoid the restricted area.  Action Item CP11-05 was closed.

CP12-04:  Monitor changes to Track Advisory Users Guide

- FAA presented an update to the Track Advisory Users Guide (TAUG) and briefed updated information regarding the ATFM procedures.  The procedures are used to manage the Gateway Reservation List (GRL) for flights track loaded over CP fixes ORVIT and north; and RTE fixes PILUN and south.  New fixes LUMES and KUNAD were added.

CP12-05:  Reduction of track loading time over FRENK, KUTAL and ERNIK

- ZAN reported on the six-month trial which commenced on 25 January 2012 to track load RTE entry points FRENK, KUTAL, and ERNIK at zero minutes.  Based on positive customer feedback and comments, and observations by ZAN controllers and the TMU, the trial appeared to have met the objectives.  With the apparent success of this trial, ZAN was prepared to extend the length of the trial and will consider adding boundary fixes LISKI and MARCC.  New Action Item CP13-03 was opened on this topic.

- It was agreed to make zero minute track loading at FRENK, KUTAL, and ERNIK a permanent change; however, ZAN will need to obtain approval prior to making a commitment.  An update will be provided to CPWG/14.

CP12-06: Coordination between State ATM and ATMB

- CPWG/12 agreed to pursue a proposal for a new entry/exit point east of SIMLI.  This is a bilateral issue to be discussed outside of CPWG. State ATM and ATMB will provide an update at CPWG/14.

CP12-07: Status of Airports for Diversion

- This action is outside the scope of State ATM and ATMB, and a responsibility of FATA and the General Administration of Civil Aviation of China (CAAC).  State ATM and ATMB actions have been added to Action Item CP10-14.  Action Item CP12-07 was closed.

CP12-11: Remove ACA M Tracks and NCA L Tracks

- NavCanada provided information on their plans to remove the Northern Control Area (NCA) L Track (NCA’L’).  The track will be removed, but no date has been announced.  Further information to be provided to the next meeting.

CP12-13:  Consider opening additional fixes west of BAMOK

- Based on the outcome of a Safety Risk Management Panel, ZAN could not allow use of the route via NRKEY G804 BAGLI to transition into the Petropavlovsk-Kamchatka FIR.  Additionally, the three airway extensions; NRKEY G804 BAGLI, NUZAN G801 KUNAD, and NYMPH G73 LUMES will be removed at the next charting cycle.  Operators can flight plan to KUNAD G801 and LUMES G73 via direct fix filing.   State ATM agreed to decommission the BAGLI route.  Action Item CP12-13 was closed.

- State ATM presented information on the new ATS routes published on 31 May 2012 and those prepared for publication on 18 October 2012.  A great amount of work has been done since CPWG/12 to implement the new ATS routes requested by the international airlines.  United Airlines thanked State ATM for their work to improve efficiency.

Contingency Response:

CP10-08: Improved contingency collaboration between State ATM and JCAB

- State ATM provided an update on the LOA with JCAB for operational contingency procedures.  Coordination is expected to resume between FATA and JCAB in September.  A further update will be provided to the next meeting.

CP12-08: Expand Contingency Plan

- FAA presented a draft version of the Arctic ATM Operational Contingency Plan, 2nd Edition, to the meeting with updated information and a placeholder for contingency information for the Fukuoka FIR.  ANSPs were invited to review the material in the draft and provide changes to Leslie McCormick at LMcCormick@cssiinc.com in order that the 2nd Edition can be finalized for approval at CPWG/14.

CP12-12: Contact Information for ANSPs

- Twenty-four hour ANSP contact information was made available at the meeting.  This information will be published on the CPWG web site, and Action Item CP12-12 was closed.

Agenda Item 5:	2012-2013 Cross Polar Work Program

- The meeting agreed that the work program would continue to focus on:

- Efforts by ANSPs’ to improve communications in the Polar area

- Progress toward a single separation standard

- Improved and increased efficiencies and predictability on Polar Routes

CP12-09: Update CPWG Planning Chart

- The ANSPs’ Meeting considered the value of the Planning Chart in its current format.  The meeting felt that the chart had expanded beyond the original intent, which was to serve as a list of near- and mid-term activities, as well as a summary of accomplishments.

- It was agreed that the CPWG needed a written Work Program, which would describe and categorize the activities listed on the current Planning Chart, and define them as near-term or mid-term planning goals.  As goals are completed, they would be moved into a list of accomplishments that would be a part of the Work Program.  The Planning Chart could then be used strictly for the status of the near-term items (1-3 years), and could become an appendix to the Work Program.

- The Work Program would be reviewed at the ANSPs’ Meetings.  As work commenced on a particular goal, it would be moved from the written work program to the Planning Chart.  Similarly, as initiatives are completed, they would be moved to the list of accomplishments.

- The FAA agreed to work with the ANSPs to develop a draft Work Program to present to CPWG/14.  New Action Item CP13-04 was established to replace Action Item CP12-09, which would be closed.

- The updated Action Item List is at Appendix D.

# Agenda Item 6:  Communications, Navigation, Surveillance (CNS) and Air Traffic Management (ATM) issues

Iceland Radio Operations

- Representatives from Iceland Radio presented information on their operation and equipment.

- A concern was raised by one airline regarding the situation where they lose data link communications north of 80N.  They are required to make a position report every 90 minutes to the Airline Operations Center, but are unable to contact anyone to give the position report.  Iceland Radio will generally respond to calls to another facility if no reply is heard after three calls.  Dispatchers could also call Iceland Radio directly to ask for information.

FAA Update on Implementation of Amendment 1 to Procedures for Air Navigation Services – Air Traffic Management (PANS/ATM)

- The FAA provided an update on the status of the United States’ implementation of Amendment 1 to the PANS/ATM.  Assuming operations in transition mode are successful, and filers are filing NEW format flight plans, the FAA will switch to NEW mode and start rejecting PRESENT flight plans on 15 November 2012.

- The FAA proposed that users begin filing NEW flight plans only on 12 November, to ensure only NEW format flight plans are present on 15 November, and to allow proper evaluation that everyone has successfully transitioned to operations using NEW flight plans.

CPDLC Route Re-clearances

- The meeting was informed that ISAVIA had reviewed procedures in the Global Operational Data Link Document (GOLD) and determined that there were no procedures for controller initiated CPDLC route re-clearances.  Information was provided by Airbus and Boeing on how their aircraft process CPDLC route clearance messages. This enabled the NAT to make informed decisions about the issue of CPDLC route re-clearances.

- When it comes to issuing route re-clearances on CPDLC, there are three available uplink message options in the FANS 1/A message set:

| UM# | Message element | Message Intent/ Use (GOLD) |
| --- | --- | --- |
| UM79 | CLEARED TO [position] VIA [routeclearance] | Instruction to proceed to the specified position via the specified route. |
| UM80 | CLEARED [routeclearance] | Instruction to proceed via the specified route. |
| UM83 | AT [position] CLEARED [routeclearance] | Instruction to proceed from the specified position via the specified route. |

- ISAVIA determined that UM79 was the only one that worked in all situations.  This information has been provided to ANSPs in the NAT Region.  It was also noted that every waypoint uploaded would strip the wind and weather data from the flight management system (FMS).  This may not be an issue for all airlines, but some may not have access to the data from the cockpit.  ISAVIA has therefore agreed to upload only the minimum number of waypoints.

STANDBY Messages to Airbus Aircraft

- ISAVIA recently learned that Airbus had implemented a 5 minute timer that is set when the aircraft transmits a downlink CPDLC message. There are implications regarding processing by the aircraft of uplink messages that are received after the 5 minute timer has expired, raise the question as to whether it is advisable to uplink STANDBY messages to aircraft that have such functionality.

- If an uplink STANDBY message is received by the aircraft before the 5 minute timer expires, then the timer is re-initiated for another 5 minutes, enabling the flight crew to receive the actual uplink response message.  However, if an uplink STANDBY message is received by the aircraft after the 5 minute timer has expired, then the actual uplink response message (which could be a clearance) will be rejected by the aircraft and not displayed to the flight crew.  For this reason, ISAVIA has directed controllers not to issue STANDBY messages.

Risks Associated with Bearing/Distance Waypoints

- Internal discussions were underway at ISAVIA concerning the processing of waypoints that are defined as bearing/distance from navigational aids (NAVAIDS) or significant points.  It is questionable whether the use of such waypoints is safe within the NAT operating environment.  The following issues have been identified with regard to the processing of “bearing/distance from significant point” information in the context of the Reykjavik Control Area (CTA) environment:

- According to the PANS-ATM, the bearing from the significant point shall normally be magnetic. The variation at most significant points is not published and must therefore be derived from a data base of isogonic lines in the Flight Data Processing System (FDPS) and aircraft FMS and those must be identical in order to derive the same position. In the Reykjavik CTA the variation is up to values that are over 60° with changes up to more than 1° a year.

- The variation information that is stored in Flight Management Computers (FMCs) and FDPSs must be obtained from official documentation such as AIPs. Some AIPs only publish variation for NAVAIDS and not any other waypoints. The rapid change of variation mentioned in a) above requires a frequent update of variation information in different source documents, but those updates may not happen at the same time. If the source information is different between FMCs and FDPSs then the derived position from the bearing/distance waypoint will different. At least some FMCs seem to obtain the variation from the system magnetic variation model regardless of the variation defined for the waypoint in the data base.

- ISAVIA has received information that the data base of isogonic lines in several aircraft of at least one airline had an error of several degrees. This could result in a significant difference in the position derived by the FDPS and the FMC. Information had also been received from Boeing about the update of Magnetic Variation Tables in aircraft.

- The PANS-ATM notation for a “bearing/distance from significant point” (i.e., DUB180040) does not specifically indicate whether the bearing is magnetic or true.  The default is magnetic except at "high latitudes" where true may be used. No definition of high latitudes or suggested method of indicating true is given. In the absence of knowing whether the position is based on a magnetic or true bearing ATC cannot positively derive the position from the flight plan.

- ISAVIA considers that using true bearing is the only safe way of using bearing/distance from non-NAVAID waypoints. Unfortunately ICAO has not stipulated that requirement in the PANS-ATM.

- At least some FMSs automatically switch to true navigation from magnetic navigation when passing a specific latitude, for example 73°N. It is not clear to ISAVIA how such FMCs treat VORs that are aligned to magnetic north or NDBs that have all directions defined in magnetic. It is not at all clear to controllers whether the aircraft is navigating true or magnetic in the northern latitudes.

- As a result of those concerns, ISAVIA controllers are not permitted to clear aircraft via waypoints defined as bearing and distance from a significant point and the clearance window in the FDPS has been amended to preclude entering waypoints defined as bearing and distance from a significant point.  Based on discussion of this issue in the NAT Region, it is now forbidden in NAT airspace to clear aircraft via waypoints defined as bearing and distance from a significant point.  Waypoints need to be defined as latitude/longitude rather than range/bearing.

Low Traffic Density on New RNAV Routes

- State ATM presented information on the low traffic density on new Area Navigation (RNAV) routes in Russian airspace.  A review of traffic density on these routes showed poor utilization by the airlines.  For example, P864, a continuation of G490 (DEVID) was used only once during the last five months of 2011.

- State ATM asked that IATA and the airlines look into increasing the utilization of these routes.  Cathay Pacific Airlines had informed IATA prior to the meeting that P864 was not the optimum route for the city pair.  A new Action Item CP13-05 was opened.

NavCanada Northern Airspace Update

- Bob Fiege presented an update on the Canadian Northern Airspace.  The Northern Airspace goals, airspace management practices, proposed waypoints, future plans and technology enhancements were reviewed.

- A representative from United Airlines expressed the view that they were in favor of more fixes on the Russian FIR boundary, but not further south in the Edmonton FIR.  In addition, it would be preferable to have fix names rather than latitude/longitudes for waypoints.  It was the view of NavCanada that ATC preferred use of latitude/longitudes.

- NavCanada is working to limit airways and waypoints.  Plans are underway to remove the Northern Organized Track System (NOR OTS), with trials planned for Fall 2012, and phased removal beginning in Spring 2013.

Edmonton ACC Airspace Amalgamation

- Bryon Carlson explained that Edmonton ACC had been tasked to re-analyze their airspace.  Various options were examined, including the transfer of some Edmonton ACC airspace to other ACCs.  An internal Edmonton proposal was approved in January 2012 to amalgamate the “North High” and “Shield” specialties.

- Some low level airspace (below FL290) was delegated to “North Low” specialty as of 31 May 2012.  High traffic density airspace in the Calgary-Edmonton-Ft. McMurray corridor is to be delegated elsewhere within Edmonton ACC. This will separate “arrival/departure” control, on a small radar scale, from pure “enroute” control, on a large scale.

- Customer benefits will include better staff availability and flexibility with one ATC unit controlling a flight, harmonized planning and management and the ability to reduce the number of published airways and waypoints.

FAA Anchorage Update

- Greg Howard updated the meeting on topics relevant to ZAN, including:

- New Automatic Dependent Surveillance – Broadcast (ADS-B) service volumes, implementation status, and ATS route coverage

- Phases 1 and 2 of the Ocean21 expansion to the Arctic sectors

- Planned implementation of 30NM lateral and 30NM longitudinal separation

- Improved efficiencies and reduced restrictions

- RVSM Track Advisory NOTAM

- Zero Minute Track Load Trial and customer comments

- New fixes and routing restrictions west of BAMOK in North Pacific (NOPAC) airspace

- Ted Stevens Anchorage International Airport magnetic variation issue and Summer 2012 airport construction

- Major military exercises

- Traffic count and distribution

State ATM Presentation

- Alexey Buevich provided information on traffic density from January through May 2012, main traffic flows, improvements to the ATS route network, and the ACC consolidation program.  Additional information was presented on the ATM Radio Technical Facilities implementation and development, including ATC automation, automated interaction between ACCs, VHF air-ground communication system upgrades and improvement, Automatic Terminal Information Service (ATIS) upgrades, aeronautical fixed telecommunications, radar and NAVAID implementation, CPDLC and data communication implementation.

ISAVIA Update

- Thordis Sigurdardottir updated the meeting on ISAVIA airspace, sectorization, radar coverage, communications, ATM systems, international traffic and traffic flows, CP traffic procedures and issues.  It was noted that Reykjavik CTA is entirely free route airspace with no fixed routes and no permanent military airspace.  Oceanic clearances north of 70N issued by Reykjavik will be most accurate.  CPDLC is only available south of 82N.

- Bjarni Stefansson provided an update on ADS-B implementation, including the coverage and the NAT surveillance corridor.  In the airspace south of 70N, radar-like services can be provided across the NAT using ADS-B.  Other projects briefed included:

- Application of 50NM lateral separation between Minimum Navigation Performance Specification (MNPS) aircraft

- Conduct of ADS-B In-Trail Procedures trials with Europe in radar airspace

- Implementation of Flight Plan 2012

- NAT Data Link Mandate

- CPDLC route re-clearances (UM79 messages)

- Progress on NAT automated data exchange with Edmonton ACC

- Plans for implementation of 5 min longitudinal separation (RLongSM) and 25NM lateral separation (RLatSM)

Status of Operations on Acceptance and Provision of Turbulence Information by CPDLC

- Hiroyuki Nakano presented information regarding the provision of turbulence information to the capable aircraft by CPDLC within the Fukuoka FIR.  The Air Traffic Management Center (ATMC) provides turbulence information to CPDLC capable aircraft intending to fly in an area where turbulence had been reported using both CPDLC and HF.  This information is provided to the aircraft 30 minutes before it enters the concerned area.

- On 8 March 2012, JCAB expanded the altitude band to ± 4,000ft.  JCAB intends to provide the turbulence information by CPDLC to capable aircraft, and to provide it by voice communication to the aircraft not capable of CPDLC.  In case of problems with data link communications, the turbulence information would be provided via HF instead of CPDLC as practicable.

- JCAB and FAA have come to an agreement for providing turbulence information to aircraft operating in the vicinity of the FIR boundary.  ATMC will send turbulence information by fax to ZAN and ZOA to ensure it can be shared with aircraft in a timely manner.

CAA of Mongolia

- Mr. Munkhbayar provided information on air traffic services in Mongolia, which included:

- General information about Mongolia and its transportation systems

- Function and organizational structure of the Civil Aviation Authority

- Bilateral Air Service Agreements

- Airports in Mongolia and passenger trends

- International air transportation and overflights

- Navigation and communication equipment

- Level 4 English Language Proficiency

- USOAP Audit was 87.39% compared to world average 58,73%

- Mongolia successfully implemented RVSM on 17 November 2011 between 8900m (29,100ft) and 12500m (41,100ft).  Policy and procedures to be applied were promulgated on 4 November 2011.  The Mongolian CAA chose to implement the metric system and continues to work on making the transition from meters to feet in 2013-2014.

- Regarding future developments, construction of a new airport in Tuv Province began in April 2012, and is expected to be in operation in 2016.  Radar will completely be in operation from the end of Aug 2012.  Secondary Surveillance Radar (SSR) coverage for main Polar route traffic is expected to be completed in 2013.  In addition, CAA intends to have complete ADS-B coverage as an alternative for SSR.  A working group has been established to designate Khovd, Bayankhongor, Choibalsan and Dalanzadgad Airports as alternative airports for emergency landings by overflights.  The ICAO flight plan format is on schedule to be implemented on 15 Nov 2012.

Jeppesen Chart Issues

- Volker Meyer provided an update on the issues relating to the AP (HI) 1/NP (HI) 2 charts.  Feedback on the chart format should be provided to volker.meyer@jeppesen.com.  New Action Item CP13-06 was added.

# Agenda Item 7:  Other Business

- During the meeting, CAA Mongolia requested full membership in the CPWG, which was approved.

- The CPWG Terms of Reference were reviewed, revised and endorsed by the meeting, and are provided at Appendix E.  Since the CPWG is recognized by the ICAO TRASAS and provides updates to each meeting on current initiatives and accomplishments, it was agreed that CPWG would request that TRASAS designate a representative from ICAO to attend CPWG meetings as an advisor or observer, in order that information can be exchanged with ICAO more frequently.  This is reflected in new Action Item CP13-07.

# Agenda Item 8:  Next Meeting

- A discussion was held regarding plans for future meetings.  CPWG/14 will be co-hosted by FAA and United Airlines in Chicago, Illinois, USA.  The tentative dates will be 10-14 Dec 2012.  [NOTE:  The dates were changed following the meeting due to limitations with meeting space and hotels.] Further information will be provided to CPWG members once the arrangements are finalized.

- Avinor kindly offered to host CPWG/15 in Spring 2013 in Bodo, Norway.  NavCanada offered to host CPWG/16 in Fall 2013.  Further discussions on the venues for future meetings will take place during CPWG/14.

# Closing of the Meeting

- In closing, Leah thanked everyone for their active participation in the meeting.  The CAA Mongolia was welcomed to CPWG.  Special thanks were offered to ISAVIA for hosting the meeting and making all necessary arrangements.  The meeting expressed appreciation to Leah for her outstanding facilitation throughout the week.

| State ATM Corporation of Russia |  |
| --- | --- |
| Alexey Buevich Manager, ATFM & Strategic Planning State ATM Corporation 37/7, Leningradsky prosp 125993, Moscow, Russia Tel: +7 495 601 0643 Fax: +7 495 601 0764 e-mail: matcc@aviacom.ru | Mr. Vladimir Mitin, Assistant Manager, Airspace Management Division State ATM Corporation 37/7, Leningradsky prosp 125993, Moscow, Russia Tel: +7 495 601 0815 Fax: +7 495 601 0795 e-mail: mitin@gkovd.ru |
| Igor Lymar Tel: +7 495 601 0832 Fax: +7 495 601 0795 e-mail: lymar@gkovd.ru |  |
| NavCanada |  |
| Bob Fiege Manager, Edmonton Area Control Centre NavCanada 4396 34 Street East Edmonton International Airport, AB T9E 0V4 Canada Tel: +1 780 890 8323 Fax: +1 780 890 8490 e-mail: fieger@navcanada.ca | Bryon Carlson Team Supervisor NavCanada 4396 34 Street East Edmonton International Airport, AB T93 0V4 Canada Tel: +1 780 890 4712 Fax: +1 780 890 8451 e-mail: carlsob@navcanada.ca |
| Pedro Aires Vicente CAATS Implementation Manager NavCanada 280 Hunt Club Road Ottawa, Ontario K1V 1C1 Canada Tel: +1 613 294 6707 e-mail: vicentpe@navcanada.ca | Mike Krahn Manager, ATC Operational Requirements NavCanada Edmonton ACC 4396 34 Street East Edmonton International Airport, AB T9E 0V4 Canada Tel: +1 780 890 8366 e-mail: krahnm@navcanada.ca |
| Isavia Iceland |  |
| Sigurleifur Kristjánsson ATM Expert Isavia Reykjavik Airport Reykjavik IS101 Iceland Tel: +354 897 0336 Fax: +354 562 4599 e-mail: silli@isavia.is | Thordis Sigurdardottir Manager, Reykjavik ACC Isavia Reykjavik Airport Reykjavik IS101 Iceland |
| Steinunn Arnardottir Procedure Specialist Isavia Reykjavik Airport Reykjavik IS101 Iceland | Bjarni Stefansson ATM System Specialist Isavia Reykjavik Airport Reykjavik IS101 Iceland |
| Leifur Hákonarson Senior CNS/ATM Expert Isavia |  |
| Avinor Norway |  |
| Morten Tjonndal Head of Operations Bodo ATCC Avinor AS Bodo Kontrollsentral Bodo, Norway 8041 Tel: +47 91105587 e-mail: morten.tjonndal@avinor.no |  |
| Japan Civil Aviation Bureau |  |
| Tomoko Nakagawa Special Assistant to the Director Office of Air Traffic International Affairs Office JCAB 2-1-3 Kasumigaseki, Chiyoda-ku Tokyo 100-8918 Japan Tel: +81 3 5253 8740 Fax:+81 3 5253 1663 e-mail: nakagawa-t07au@mlit.go.jp | Hiroyuki Nakano Special Assistant to the Director, ATC Division JCAB 2-1-3 Kasumigaseki, Chiyoda-ku Tokyo 100-8918 Japan Tel: +81 3 5253 8749 Fax: +81 3 5253 1663 e-mail: nakano-h2jh@mlit.go.jp |
| United States Federal Aviation Administration |  |
| Susan Horn Oceanic and Offshore Operations Federal Aviation Administration 600 Independence Avenue, SW Washington, DC 20591 USA Tel: +1 202 385 8461 Fax: +1 202 267 5304 e-mail: susan.e.horn@faa.gov | Leah Moebius FAA ATO Operations Planning International 600 Independence Avenue, SW 6th Floor Washington, DC 20591 USA Tel: +1 202 385-8969 Fax: +1 202 267 5198 e-mail: Leah.Moebius@faa.gov |
| Ron Boyle Automation Specialist FAA 700 N. Boniface Parkway Anchorage, AK 99506 USA Tel: +1 907 269 1114 Fax: +1 907 269 1349 e-mail: ron.boyle@faa.gov | Greg Howard Support Manager, Airspace and Procedures FAA, ATO Anchorage ARTCC 700 N. Boniface Parkway Anchorage, AK 99506 USA Tel: +1 907 269 1109 Fax: +1 907 269 1258 e-mail: greg.howard@faa.gov |
| Tim McHale International Operations Staff FAA ATCSCC 3701 Macintosh Dr Warrenton, VA 20187 USA Tel : +1 540 422 4561 Fax: +1 831 604 4426 e-mail: Timothy.McHale@faa.gov | Trent Bigler FAA Aviation Safety Inspector Flight Standards 470 L’Enfant Plaza, SW Suite 4102 Washington, DC 20024 USA Tel: +1 202 385 4504 Fax: +1 202 385 4769 e-mail: trent.bigler@faa.gov |
| Leslie McCormick CSSI, Inc. 1560 Lake Ranch Road Kissee Mills, MO 65680-8476 USA Tel: +1 417-546-2412 Fax: +1 920-273-2882 e-mail: LMcCormick@cssiinc.com |  |
| Kazaeronavigatsia Kazakstan |  |
| Sergali Parmanov Head of Air Traffic Management Division RSE Kazaeronavigatsia 38 A Mailin str Almatv 050039 Republic of Kazakstan Tel: +7 727 257 3629 Fax: +7 727 257 2610 e-mail: Parmanov@ans.kz | Zharas Kongreyev Head of Air Traffic Flow Management Centre RSE Kazaeronavigatsia Astana, Kabanbay str. 119 Astana 010014 Republic of Kazakstan Tel: +7 717 2 773 540 Fax: +7 717 2 773 498 e-mail: kongreyev@ans.kz |
| Civil Aviation Authority of Mongolia |  |
| Munkhbayar.D Manager of ATFM and Flight Permission Dept Civil Aviation Authority of Mongolia Buyant-Ukhaa 17120 Khan-Uul Duureg Ulaanbaatar, Mongolia Tel: +976 11 282016 Fax: +976 11 379981 e-mail: munkhbayar@mcaa.gov.mn | Ch.Tsedendorj General Manager of ANSA Civil Aviation Authority of Mongolia Buyant-Ukhaa 17120 Khan-Uul Duureg Ulaanbaatar, Mongolia Tel: +976 11 282028 Fax: +976 11 379981 e-mail: tsendendorj.ch@mcaa.gov.mn |
| International Air Transport Association |  |
| Mr. Ken McLean Regional Director SO&I, Asia Pacific e-mail: mcleank@iata.org | Dmitry Kosolapov Assistance Director, Infrastructure IATA 2 Block 1 Paveletskaya Square Moscow 115054 Russia Tel: +7 495 258 0780 Fax: +7 495 258 0781 e-mail: kosolapovd@iata.org |
| Airlines/Airspace Operators |  |
| Gene Cameron Manager, International Air Traffic Systems - Pacific United Airlines P.O. Box 576 Applegate, CA 95703 USA Tel: +1 530 878 8791 Fax: +1 530 878 8791 e-mail: gene.cameron@united.com | Edgar Vaynshteyn Regional Manager ATC OPS United Airlines 1374 Michelle Cir Schaumburg, IL 60173 USA Tel: +1 847 921 8708 Fax: +1 847 995 1770 e-mail: edgar.vaynshteyn@united.com |
| Gregg Scott Supervisor, International Operations Flight Control Delta Air Lines, Inc. P.O. Box 20706 Atlanta, GA 30320-6001 USA Tel: +1 678 823 2892 Fax: +1 404 773 6298 e-mail: gregg.scott@delta.com | Ray Howland Manager, SOC Systems Planning American Airlines P.O. Box 619617 MD875 GSWFA Dallas Ft. Worth Airport, TX 75261 USA Tel: +1 817 967 8343 Fax: +1 817 967 8320 e-mail: ray.howland@aa.com |
| Tobin H. Miller Manager, International Air Traffic Systems American Airlines Washington National Airport Washington, DC 20001 USA Tel: +1 703 419 6533 e-mail: tobin.miller@aa.com | Greg Dale United Airlines e-mail: Greg.Dale@united.com |
| Teppei Kitamura Route Planning Japan Airlines Technical Center 2 36-8 Haneda Airport Ota-ku Tokyo-to 144 Japan Tel: +81 3 5756 3134 Fax: +81 3 5756 3527 e-mail: teppei.kitamura@jal.com | Tsuneki Yoshin Assistant Manager All Nippon Airways 3-3-2 Haneda Airport Ota-ku, Tokyo 144-8515 Japan Tel: +81 3 5757 5304 Fax: +81 3 5757 5404 e-mail: ts.yoshino@ana.co.jp |
| Yuichi Shinomiya Assistant Manager All Nippon Airways 3-3-2 Haneda Airport Ota-ku Tokyo 144-8515 Japan Tel: +81 3 5757 5304 Fax: +81 3 5757 5404 e-mail: y.shinomiya@ana.co.jp | Steinar Sveinsson Manager Operations Control Icelandair Tel: +354 4250274 Mobile: +354 8647160 e-mail: Steinar@icelandair.is |
| JI Xuesong AIS staff Air China Ltd. Beijing Capital International Airport Beijing 100621 China Tel: +86 1064537096 Fax: +86 1064537102 | LIU Xia Flight Dispatcher Air China Ltd. Beijing Capital International Airport Beijing 100621 China Tel: +86 1064537082 Fax: +86 1064537705 |
| ZHOU Peng Flight Dispatcher Air China Ltd. Beijing Capital International Airport Beijing 100621 China Tel: +86 1064537077 Fax: +86 1064537290 e-mail: zhoupeng@airchina.com | Steve Harris Supervisory Flight Planning Specialist 618th Air and Space Operations Center 402 Scott Drive Scott Air Force Base, IL 62225 USA Tel: +1 618 229 4977 Fax: +1 618 229 0154 e-mail: steven.harris-02@scott.af.mil |
| Don Elson USAF Air Mobility Command 402 Scott Dr. Unit 2K1 Scott Air Force Base, IL 62225 USA Tel: +1 618 229 0635 Fax: +1 618 229 0154 e-mail: Donald.elson@scott.af.mil | Tom Luckritz Chief, Flight Management Division Air Mobility Command 402 Scott Drive Scott, IL 62225 USA Tel: +1 618 256 3691 Fax: +1 618 229 0154 e-mail: Thomas.luckritz@us.af.mil |
| Industry Representatives |  |
| Joe Kunches Space Scientist NOAA Space Weather Prediction Center W/NP 9 325 Broadway Boulder, CO 80305-3337 USA Tel: +1 303 497 5275 Fax: +1 303 497 7392 e-mail: Joseph.kunches@noaa.gov | Volker Meyer Manager, International Relations Jeppesen Frankfurter Str. 233 63263 Germany Tel: +49 6102 50 7240 Fax: +49 6102 50 7239 e-mail: Volker.meyer@jeppesen.com |
| John Metzger Program Director, Aviation Voice Services ARINC, Inc. 2551 Riva Road MS 6-2175 Annapolis, MD 21401 USA Tel: +1 410 266 4238 Fax: +1 410 266 2352 e-mail: jbm@arinc.com |  |

SEE SEPARATE FILE

ATS ROUTE CATALOGUE

Section 1. Proposed Cross Polar Route Segments (CPRS)

| Item | Reference | Route description | Proposed by | Objectives/Comments | FIR | Target Dates |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 6 | 5 | 4 | 7 |
|  | CPRS/2 | SAMPLE RAMEL (8430.0N 16858.4W) - 8456.2N 16653.4E - 8331.IN 12736.3E - BESON (7921.0N 10431E) (bidirectional use) | SAMPLE State ATM Corporation. 2008 | SAMPLE - Implementation will be possible only after elaboration of procedures between oceanic sectors of Magadan. Murmansk ACCs and Anchorage ARTCC; b) Implementation is unreasonable. No stable communications. Safety concerns. | SAMPLE RUS USA | SAMPLE Implementation is deemed unreasonable. |
|  | CPRS/13 | SAMPLE RIMAG (6828.0N 07335.8E) - OLDEM (6721.0N 07310.2E) – (6638.0N 07255.0E) - GONOK (6620.1N 07250.4E) - GIMIR (6528.9N 07242.0E) – LEBUL (6450.7N 07148.6E) - RILIS (6321.6N 06954.7E) - URMAN (6146.2N 06806.9E) – ATREM (6058.6N 06714.0E) – BAGEN (6638.0N 07255.0E) – LUGIK (5943.0N 06556.0E) (bidirectional use) | SAMPLE Emirates Airlines | SAMPLE - Open a new route; Approved and ready for implementation | SAMPLE RUS | SAMPLE Published as On Nov 1, 2010 as A947 |

CPWG/13 Action Item List

| Action Number | Capacity Enhancement Goal | Supporting Goal Initiatives | Information/Status | Responsible Organization | Action Pending | Action Due | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CP01-08C | Administration | ATFM collaboration between FAA/ATO and State ATM | State ATM and FAA reported on a meeting held in Feb 2012 to discuss the ATFM Annex and LOA. | FAA/State ATM | FAA and State ATM to provide update on the AFTM Annex and LOA to CPWG/14. | Dec 2012 | Open |
| CP03-30 | Reduce Separation Standards | Standardize Polar Region Separation Standards | ISAVIA implemented 50NM lateral separation on February 9, 2012. |  |  |  | CLOSED |
| CP04-31 | Improve Efficiencies | Implement use of radar procedures between Magadan ACC and Anchorage ARTCC | State ATM advised that the target date for Providenia radar is 2013. | State ATM | State ATM will provide an update to CPWG/14. | Dec 2012 | Open |
| CP04-35 | Improve Efficiencies | Shorten and simplify Form “R” and filing process. | State ATM provided an update on the changes to the Russian AIP. Airlines requested that the process be streamlined further. State ATM to communicate the information to FATA. | FATA/State ATM | Update to be provided at CPWG/14 | Dec 2012 | Open |
| CP06-01 | Improve Communications | Harmonized flight data exchange between facilities | State ATM has been working on AIDC automated data exchange for Khabarovsk to connect to Sapporo – this will provide experience with automated data exchange. Productive discussions were held regarding Magadan and ZAN AIDC during the ANSP meeting. State ATM willing to fund AIDC in the 2013-2014 timeframe. FAA will look into the technical feasibility to reroute the existing CPDLC/ADS-C circuit via Anchorage to Annapolis. Isavia and NavCanada discussions regarding data exchange between Edmonton and Reykjavik are underway. | State ATM/FAA/Isavia/NavCanada | Update to be provided to CPWG/14 | Dec 2012 | Open |
| CP06-02 | Improve Efficiencies | Ocean 21/Arctic FIR | FAA presented an update on the two phased plan to expand the use of the Ocean21 within Anchorage Center’s airspace in 2013. | FAA | FAA will provide an update at CPWG/14. | Dec 2012 | Open |
| CP06-12 | Improve Efficiencies | Tactical Reroutes Prior to Entering Russian Airspace | State ATM advised of a procedure whereby Magadan and ZAN can provide reroutes with limitations. Following approval for State ATM, the change will need to be added to the LOA. ZAN and the airlines need to identify the set of entry/exit fixes that need to be included in the simplified reroute procedure. State ATM to work with FATA on the simplified reroute procedure and report at the next meeting. | State ATM/FAA/Airlines | Further update to be provided to the next meeting. | Dec 2012 | Open |
| CP07-02 | Improve Efficiencies | Add additional entry/exit fixes on the FIR boundaries | State ATM reported on two new CP fixes to be effective 18 Oct 2012. FAA will publish the fixes on 15 Nov 2012. | FAA/State ATM | Updates to be provided at CPWG/14 | Dec 2012 | Open |
| CP08-03 | Improve Efficiencies | Establish ATS Route Catalogue | State ATM presented the updated ATS Route Catalogue. Improved color coding will be added. Review and discussion of the ATS Route Catalogue will become a standing agenda item. | State ATM/IATA | State ATM to update the Catalogue for CPWG/14. Airlines to submit route changes using the new template. FAA to update the agenda. | Dec 2012 | Open |
| CP08-06 | Improve Efficiencies | Provide Additional Connections to Current Airways |  |  |  |  | CLOSED |
| CP08-07 | Improve Efficiencies | Implement DOTS+ Online (DPO) (formerly On-line Track Advisory) | FAA provided information on DPO, specifically the issues with Windows 7, future plans and access by international carriers. It was requested that the version(s) of Firefox that could be used be listed on the web page. | FAA/Airlines | FAA to request that the FAA Technical Center update the web page with version(s) of Firefox that can be used. Airlines wishing to access DPO should contact Susan Horn at Susan.E.Horn@faa.gov. | Dec 2012 | Open |
| CP08-12 | Improve Efficiencies | Eliminate restrictions where possible | ZAN provided information on restrictions that had been cancelled since the last meeting | FAA | ZAN will continue to provide updates at future meetings. | Dec 2012 | Ongoing |
| CP09-02 | Improve Efficiencies | Implement new optional routing from ORVIT to Japan | The route proposal presented by Continental Airlines from ORVIT to LUMIN has been added to the ATS Route Catalogue. |  |  |  | CLOSED |
| CP09-03 | Improve Efficiencies | Add transitions between various Polar routes to enable optimization of winds and efficiencies of operations. | State ATM has added the following proposed transitions to the ATS Route Catalogue: # DEVID B480 - Transition route from DEVID to join G493 and G491 at GIKSI (N71 41.7 E128 54.0) # RAMEL G491 - Transition from RAMEL to TAKUN (G226) - Transition from PETUL to RUTIN (G226) - Transition from UNELI to HA (G226) # NIKIN G226 - Transition from NIKIN to UNELI (G491) - Transition from TAKUN to TIGLA (G491) - Transition from HA to TETKA (G491) # ORVIT G494 - Transition from ORVIT to TAKUN (G226) - Transition from DILSA to RUTIN (G226) |  |  |  | CLOSED |
| CP10-02 | Improve Efficiencies | Provide flow constraint information | State ATM presented information on peak hours for various sectors. | State ATM | An update will be provided to the next meeting | Dec 2012 | Open |
| CP10-03 | Improve Efficiencies | Consider mixed fleet capabilities in the delivery of future operational efficiencies | A second survey was initiated in 2012. Information was presented on the results to date. Further information on the NAT and LATAM/ CAR regions should be compiled by the next meeting. | IATA | IATA to provide further information on the database at CPWG/14 | Dec 2012 | Open |
| CP10-04 | Improve Efficiencies | Consider establishing additional fixes in a “core area” of Edmonton FIR based on Great Circle Routes | NavCanada presented information on the new fix proposal. | NavCanada/IATA | NavCanada to provide an update at CPWG/14 | Dec 2012 | Open |
| CP10-08 | Contingency Response | Improved contingency collaboration between State ATM and JCAB | State ATM provided an update on the LOA for operational contingency procedures. Coordination is expected to resume between FATA and JCAB in September. | JCAB/State ATM | An update will be presented to CPWG/14 | Dec 2012 | Open |
| CP10-13 | Improve Communications | Expand CPDLC/ADS-C capability for Magadan FIR and install CPDLC/ADS-C at Murmansk. | State ATM will be adding another ADS-C/CPDLC workstation at Magadan. A CPDLC/ADS workstation will also be added at Murmansk ACC in 2013. | State ATM | Update to be provided to CPWG/14 | Dec 2012 | Open |
| CP10-14 | Improve Efficiency | Provide information on minimum level of service maintained outside operational hours for emergency diversions | State ATM provided updates on Russian enroute alternate airports of interest It was agreed that this would be an ongoing open action item. | State ATM/ATMB | State ATM and ATMB (Harbin (ZYHB), and Shenyang (ZYTX) to update CPWG/14. The report will include information on the routinely served wide body aircraft types. | Dec 2012 | Ongoing |
| CP11-01 | Improve Communications | Advance communications capabilities for the Arctic area | It was agreed at CPWG/12 and CPWG/13 that the CPWG does not have the technical expertise to progress further improvements to communications in the Polar region. | FAA | Recommendation to be developed to present to TRASAS/4. | 1st Qtr 2013 | Open |
| CP11-04 | Improve Efficiency | Add new routes/transitions to enable optimization of winds and efficiencies of operations | State ATM has added the following improvements to the ATS Route Catalogue: - Additional access off Airway G108 to 76N035E and 78N035E - Conversion of W98 and W104 to International Airway status to connect to DEVID - New options: - at 76N and 78N for flights to India and China; - India via approved airways to GIMON then to 76N035E; - India via approved airways to GIMON then to 78N035E; - 77030N035E direct ANODI to assist with flights from North America to China - Indian sub-continent to the USA via ABERI and DEVID - Airways W104 TARSA to NOR and W98 from DOSON to KUTET be considered for International Airway status as a more efficient option to G490 and DEVID. |  |  |  | CLOSED |
| CP11-05 | Improve Efficiency | Minimize the impact due to restricted area UNR 1206 | State ATM opened A22 additional route segment to resolve the problem. |  |  |  | CLOSED |
| CP12-01 | Reduce Separation Standards | Further reduce separation minima within Arctic airspace | Information was presented at CPWG/13 regarding implementation of 30 nm lateral and 30 nm longitudinal separation in Anchorage Sectors 10 and 11. Implementation is planned for 3rd quarter 2012. | FAA | An update will be presented to the next meeting | Dec 2012 | Open |
| CP12-02 | Improve communications | Disseminate information on RCP and RSP | FAA presented a draft job aid, sample data link operational authorization checklist, and Operational Authorization Information Packet to assist operators and authorities in authorizing RCP and Surveillance Performance specifications | FAA/IATA | Invite SME from FAA to attend next meeting | Dec 2012 | Open |
| CP12-03 | Administrative | Improve communications among stakeholders | IATA agreed that they would serve as the agency to disseminate information to airlines. |  |  |  | CLOSED |
| CP12-04 | Improve Efficiencies | Monitor changes to Track Advisory Users Guide | ZAN presented the changes made to the TAUG | FAA | FAA will provide updates on the TAUG as needed | Dec 2012 | Ongoing |
| CP12-05 | Improve Efficiencies | Reduction of track loading time over FRENK, KUTAL and ERNIK | ZAN presented an update on the status of the six-month trial to track load Russian Trans East entry points FRENK, KUTAL, and ERNIK at zero minutes. It was agreed to make this a permanent change. | FAA | FAA will request union approval for the change and provide an update to CPWG/14. | Dec 2012 | Open |
| CP12-06 | Improve Efficiencies | Coordination between State ATM and ATMB | During CPWG/12, it was discussed and agreed to pursue proposal for a new entry/exit point east of SIMLI. | State ATM/ATMB/IATA | This is a bilateral issue to be discussed outside of CPWG. State ATM and ATMB to provide an update at CPWG/14 . | Dec 2012 | Open |
| CP12-07 | Improve Efficiencies | Status of Airports for Diversion | During CPWG/12, KAL requested State ATM and ATMB consideration of proposal for the following airports to accommodate A380: - Yakutsk UEEE) - Anadyr (UHMA) - Khabarovsk (UHHH) - Magadan(UHMM) - Petropavlovsk-Kamchatsky(UHPP) - Vladivostok(UHWW) in Russia, and - Harbin(ZYHB) - Shenyang(ZYTX) KAL also requested State ATM and China ATMB consider available Re-file airports for A380 bound for North East Asia Hub airports to include: - Khabarovsk (UHHH) in Russia - Harbin (ZYHB), and - Shenyang(ZYTX) in China |  | This action is outside the scope of State ATM and a responsibility of FATA and CAAC. State ATM/ATMB actions covered in Action Item CP10-14. |  | CLOSED |
| CP12-08 | Contingency Response | Expand Contingency Plan | FAA presented an update on the status of the Second Edition of the Contingency Plan. A draft version was presented to the meeting and ANSPs were invited to review the material in the draft in order that the next edition can be approved at CPWG/14. | FAA | FAA to continue to gather information for the Second Edition of the Arctic Contingency Plan, and present a final draft to CPWG/14 for approval. | Dec 2012 | Open |
| CP12-09 | Administrative | Update CPWG Planning Chart | The ANSPs agreed to eliminate the Planning Chart is its current format and present a draft Work Program to CPWG/14. New Action Item CP13-04 was established to replace this action item. |  |  |  | CLOSED |
| CP12-10 | Improve communications | Gather information from industry technical experts | Joe Kunches, NOAA, participated and provided information on space weather. It was agreed that this action item could be closed, and a standing agenda item be added. |  |  |  | CLOSED |
| CP12-11 | Improve Efficiencies | Remove ACA M Tracks and NCA L Tracks. | NavCanada provided information on their plans to remove the Northern Control Area (NCA) L Track (NCA’L’). The track will be removed, but no date was available. | NavCanada/FAA | NavCanada to provide update to the next meeting | Dec 2012 | Open |
| CP12-12 | Contingency Response | Contact Information for ANSPs | FAA presented the information to the meeting. It was suggested that it be posted on the CPWG web site. |  |  |  | CLOSED |
| CP12-13 | Improve Efficiencies | Consider opening additional fixes west of BAMOK | Based on Safety Risk Management Panel, ZAN cannot allow use of the route via NRKEY G804 BAGLI to transition into the PK FIR. Additionally, the three airway extensions; NRKEY G804 BAGLI, NUZAN G801 KUNAD, and NYMPH G73 LUMES will be removed at the next charting cycle. Operators can still flight plan to KUNAD G801 and LUMES G73 via direct fix filing. State ATM agreed to decommission the BAGLI route. State ATM and ZAN will look into the option of establishing a route from KUNAD to OTLER and LUMES to RIMLI. This will be added to the ATS Route Catalogue. |  |  |  | CLOSED |
| CP12-14 | Improve Communications |  | Based on discussions during CPWG/12, it was agreed to amend the terms of reference of the Comm TF to continue to monitor initiatives and technologies. The CPWG to recommend to the next TRASAS meeting that CPWG’s communications activities be limited to a monitoring role | NavCanada/FAA | FAA to present a CPWG paper to TRASAS/4 to recommend that the CPWG Comm TF be dissolved. | 1st Qtr 2013 | Open |
| CP13-01 | Improve Communications | Consider the need for a global Performance Based Communication and Surveillance Implementation Plan | FAA presented the NAT Performance Based Communication and Surveillance Implementation Plan and suggested that CPWG consider the need for a similar plan for the Arctic airspace. | ANSPs | Monitor the progress by the various regions regarding the development of a Performance Based Communication and Surveillance Plan. Provide information to CPWG as it becomes available. Make a recommendation to TRASAS/4 for the development of a global plan. | Dec 2012 | Open |
| CP13-02 | Improve Efficiencies | Justify need for route requests | UAL to consider how the implementation of AMATI will affect previous route requests for ORVIT-LUMEN | UAL | UAL needs to prioritize all route proposals | Dec 2012 | Open |
| CP13-03 | Improve Efficiencies | Reduce track loading time over LISKI, PILUN and MARCC | ZAN proposed to conduct a six-month trial using zero minute track loading over three additional fixes once union approval is provided. | FAA | Update to be provided to next mtg | Dec 2012 | Open |
| CP13-04 | Administration | Replace the CPWG Planning Chart with a CPWG Work Program and associated lists of Accomplishments, Near-Term Projects and Mid-Term Projects | The ANSPs agreed to develop a Work Program and list of ongoing tasks and accomplishments to replace the CPWG Planning Chart. | FAA/ANSPs | FAA to present a draft Work Program for review and discussion at CPWG/14. | Dec 2012 | Open |
| CP13-05 | Improve Efficiencies | Increase use of RNAV routes in Russian airspace | State ATM provided information on their review of traffic density on RNAV routes. The review showed their poor utilization by the airlines. Airlines were requested to look into the use of those routes and try to increase utilization. | IATA/Airlines | Further information to be provided by IATA and airlines to CPWG/14 | Dec 2012 | Open |
| CP13-06 | Administration | Provide comments on the format of the Jeppesen Arctic Polar and North Pacific charts | Jeppesen requested input on the AP (HI) 1/NP (HI) 2 charts. | IATA/Airlines | Provide comments to Volker.meyer@jeppesen.com | 31 July 2012 | Open |
| CP13-07 | Administration | Request that TRASAS designate an ICAO representative to attend CPWG meetings | The meeting agreed to request that TRASAS designate a representative from ICAO to attend CPWG meetings as an advisor or observer, in order that information can be exchanged with ICAO more frequently. | FAA | Include request in the CPWG working/information paper to be presented to TRASAS/4 | Early 2013 | Open |
| PACIFIC PROJECT |  |  |  |  |  |  |  |
| PP02-01 | Pacific Project | Model UPR scenarios | The FAA Technical Center and NASA Ames have continued work to develop unrestricted UPR scenarios for all city pairs, and will apply them to adapted ZOA/ ZAN airspace. | FAA/Airlines/NavCanada | Airlines to work with FAA, NavCanada and NASA Ames to develop a plan and select a day for a data collection. FAA to distribute the data once it is available. Simulation to be completed prior to PPT/4. Presentations to the PPT/4 meeting. | Jul 2012 | Open |
| PP02-02 | Pacific Project | Collect NOPAC traffic count data | ZAN presented detailed NOPAC traffic count data. | FAA | FAA to provide traffic count data to the next meeting. | Dec 2012 | Open |
| PP02-03 | Pacific Project | Identify current CNS/ATM capabilities, procedures, and fundamental limitations and constraints. | It was agreed that this action should be closed and would be covered by the workshop at PPT/4. |  |  |  | CLOSED |
| PP02-04 | Pacific Project | Consider implementation of flexible tracks between approved entry and exit points within the RTE region on a daily basis | State ATM provided information on the regulatory and legislative requirements for operating off-routes and publishing routes. Some flexibility could be provided over the high seas under certain situations. UAL presented information on a paper trial conducted. Results indicated the potential for some time and fuel savings, however they were inconclusive. | State ATM/UAL | State ATM to consult with FATA on the provision of ATC service in Class G airspace over high seas. Consider the possibility of providing a chart showing airspace over high seas in the Russian FIRs in the Arctic. Conduct a paper trial with UAL. | Dec 2012 | Open |
| PP02-05 | Pacific Project | Realignment of the NOPAC | JCAB and FAA will continue to pursue options for realignment of the NOPAC in conjunction with the Pacific Project. Further discussion was deferred to PPT/4. | JCAB/FAA | JCAB and FAA will report on any progress at future meetings. | Dec 2012 | Open |
| PP02-06 | Pacific Project | Develop a draft Pacific Project plan with timelines. | Draft to be presented to PPT/4 | IATA | Develop draft | Dec 2012 | Open |
| PP03-01 | Pacific Project | Establish interim PPT telcons | The meeting agreed that telcons were needed in between meetings to progress the work of the PPT | IATA | IATA to convene monthly telcons | Aug 2012 | Open |

Cross Polar Trans-East ATM Working Group

Terms of Reference

Introduction

The Cross Polar Trans-East Air Traffic Management (ATM) Working Group (CPWG) provides a forum to improve the provision of air traffic services (ATS) to aircraft which operate between North America and Asia via Cross Polar and Russian Trans East routes.  The CPWG shall be composed of Air Navigation Service (ANS) provider representatives from Russia, Canada, Iceland, Mongolia, Norway, Japan, China and the United States (US) and representatives from international organizations representing airspace operator groups (e.g., the International Air Transport Association (IATA) and International Business Aviation Council (IBAC)) who operate in the subject airspace.

The CPWG is recognized by the International Civil Aviation Organization (ICAO) Trans-Regional Airspace and Supporting ATM Systems Steering Group (TRASAS) and provides updates to each meeting on current initiatives and accomplishments.

Although the CPWG will focus primarily on Cross Polar and Trans-East airspace issues, in order to promote seamless, efficient and safe ATS, representatives from other organizations and ANS providers, including, but not limited to Mongolia and Kazakhstan may also be invited to participate in CPWG activities, as appropriate.

Purpose and Scope of Work

The CPWG addresses Cross Polar and Russian Trans East aviation issues focusing on continued improvements to operational efficiency through enhanced coordination, harmonized procedures and implementation of new technologies.  Members work cooperatively to accomplish the WG activities, which may include:

- Promotion and education of ATM and/or communications, navigation, surveillance (CNS) initiatives and associated technologies designed to improve safety, increase operational and economic efficiency and/or capacity, and harmonize ANS;

- Development and implementation of new ATS routes and/or tracks in and connecting to the Arctic and adjacent airspace, and those with entry/exit points on Flight Information Region (FIR) boundaries;

- Development of air traffic flow management (ATFM) procedures designed to improve capacity/efficiency and overcome existing limitations;

- Sharing information on plans for enhancing compatibility of air traffic operations and systems;

- Support the activities of  the Pacific Project  within CPWG;

The CPWG is cognizant of other international bodies, both long standing as well as newly formed, which share many of its concerns and goals.  The CPWG is committed to working cooperatively with these groups and is prepared to share its expertise as, and when, requested.  Correspondence between the groups will include the dissemination of CPWG meeting minutes to ensure thorough coordination of efforts.

Meeting Schedule

The CPWG meetings will normally be scheduled for approximately five days and will take place bi-annually or as needed.  Locations of the meetings will vary.  The length and timing of each meeting may be adjusted to accommodate the work program.  Work may also be conducted via other methods such as conference calls and/or electronic mail.

Management of Meetings

The US will be responsible to facilitate each CPWG meeting. ANS providers from Russia, Canada, Iceland, Norway, Japan, China, Mongolia, US and other States will provide points of contact to coordinate issues on behalf of each ANS provider. The facilitator will ensure that the outcomes of each meeting, including follow-up action items, are documented and distributed to participants in a summary.  Notes, briefings and action items will be made available electronically to the greatest extent possible.  Russia, Canada, Iceland, Norway, Japan, China, Mongolia and the US will share joint responsibilities for collaboratively developing and maintaining a comprehensive work program including target dates and milestones to be achieved.

Hosting responsibilities will be shared amongst the ANS Providers i.e., U.S., Russia, Canada, Norway, and Iceland. The Host will be responsible for organizing and funding logistical arrangements for the meeting.   Meeting attendees will be responsible for the cost of travel, meals and related personal expenses incurred by meeting attendance.

The working language of the meeting will be English and meeting documentation will be provided in English.   If needed, interpretation services will be provided by the parties requiring interpretation.