Fourteenth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/14)

(Chicago, USA – 10-14 December 2012)

Agenda Item 5: Provide Status on CPWG/13 Actions

- Harmonization of Data Exchange Systems between ACCs

- (Action Item CP06-01)

(Presented by State ATM Corporation of Russia)

SUMMARY This paper provides a status report on establishment of Air Traffic Services Interface Data Communications (AIDC) data exchange between Khabarovsk and Sapporo Area Control Centers (ACCs).

- Introduction

1.2	At the CPWG/13 meeting in Reykjavik, Iceland State ATM Corporation of Russia was requested to prepare a status report on establishment of AIDC data exchange between Khabarovsk and Sapporo ACCs at the next meeting.

- Discussion

2.1	State ATM Corporation was planning to ensure feasibility of AIDC data exchange between Khabarovsk and Sapporo ACCs in the 1st quarter 2013 under the existing contracts for maintaining operational readiness of Sintez-R2 automated ATC system and Sintez-KSA flight data subsystem at Khabarovsk ACC.

2.2	The implementation of AIDC data exchange between Khabarovsk and Sapporo ACCs was further discussed at the Russia-Japan coordination meeting on November 28 – 30, 2012 in Tokyo, Japan. It was decided to postpone AIDC data exchange implementation between Khabarovsk and Sapporo till 2015.

- Action by the meeting

3.1	The CPWG is invited to note the contents of this information paper.