Fourteenth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/14)

(Chicago, USA – 10-14 December 2012)

Agenda Item 4: Status on CPWG/13 Actions

- INFORMATION OF ETOPS ALTERNATIVE AIRPORTS DEVELOPMENT

- AS OF NOVEMBER 2012

- (Action Item CP10-14)

(Presented by State ATM Corporation)

SUMMARY This paper presents information from the State ATM Corporation on Russian En-route Alternate Airports.

- Introduction

1.1	At the CPWG/10 meeting, United Airlines requested that State ATM Corporation prepare a status report on major en-route alternates to highlight recent developments and modernization efforts. At the CPWG/13 meeting an additional request was raised to add major accepted wide-body aircraft types and minimal level of service during airport closures. Below is the updated information since the CPWG/13 meeting.

- Discussion

ABAKAN  (UNAA)

A major reconstruction commenced in spring 2012. It was planned to expand and revamp the apron, runway and taxiways, install new lightning equipment, build a new search and rescue station and engineering infrastructure. The passenger terminal would be refurbished too.

In November 500 meters of the runway was significantly improved and 50% of the apron was resurfaced. Asphalt-concrete was laid in the lower and upper apron pavement. The airport was officially certified to handle B737 and A320, A319 aircraft.

KAZAN  (UWKD)

The reconstruction of Kazan airport was pursued in accordance with the schedule. 1A terminal was opened in a “trial mode” in early November 2012. The work was scheduled to be completed by June 2013. The concrete pavement of taxiways would be completed soon. The reconstruction of RW11R/29L and apron were in progress. A new ATC tower was under construction. A high-speed railroad link was constructed between the terminal and the city. The train service would start in 2013. The airport also purchased modern propelled passenger stairs, ground power units, water and toilet vehicles.

The airport was officially certified to handle B767, B757 and A321, A320 aircraft.

KHABAROVSK  (UHHH)

The airport administration has recently adopted the airport development plan. It determines the strategy and describes the need for modernization, renovation and construction of new infrastructure based on the potential expectations and demand of air travel through the airport Khabarovsk until 2030.

The international departure lounge in Khabarovsk airport reopened after renovation in November 2012.

The airport was officially certified to handle B777, B767, B757 and A330 aircraft.

MOSCOW (DOMODEDOVO) (UUDD)

The apron reconstruction was set to be completed in 2017 in accordance with the airport development plan. A new runway would be built by 2016. The expansion of the existing terminal would be continued. It would significantly increase the capacity of passenger traffic. The plan consisted of three phases. The completion of the project was scheduled for 2017. The cargo terminal will be expanded too.

The airport was officially certified to handle B777, B787, B747, B767, B757 and A380 aircraft.

KRASNOYARSK (YEMELYANOVO) (UNKL)

The airport has received a certificate confirming its compliance with the requirements specified for the maintenance organization of Airbus aircraft family, namely A319/A320/A321 with CFM 56 engine, Boeing 747-400 with GE CF6 and PW4000 engines and Boeing MD-11 with GE CF6 engine. These types of aircraft are mainly used for cargo and passenger flights into Krasnoyarsk airport.

The activities aimed at receiving the certificate had been in progress since 2011. A group of maintenance specialists attended theoretical courses in AMIKON and Lufthansa Technical Training centers and had onsite training in Frankfurt, Moscow and Novosibirsk studying Airbus 320, Boeing 747-400, Boeing MD-11 aircraft. At the same time, a lot of work was done to prepare the required documentation, premises, equipment and tools. The airport carried out scheduled repairs of the RW to eliminate surface defects.  The airport was officially certified to handle B777, B747, B767, B757 and A330 aircraft.

NOVOSIBIRSK (TOLMACHEVO)  (UNNT)

The airport was officially certified to handle Airbus 380. The airport also purchased modern de-icing vehicles.  The maintenance organization at Tolmachevo airport had successfully passed the audit for compliance with international standards of Part-145 of the European Aviation Safety Agency (EASA).

The certificate confirming the right to perform line maintenance of Boeing 747-400 and MD-11 was issued to the airport. The airport was officially certified to handle B747, B767, B757, A380, A330 and MD11 aircraft.

ST. PETERSBURG (PULKOVO)  (ULLI)

The ongoing construction of a new international terminal, apron and taxiway would be completed in December 2013. The phase II of the plan stipulated the refurbishment of the Terminal-1 which would increase its space to more than 146 thousand square meters. That is 3.5 times larger than the existing airport terminal. The renewed terminal would start handling passenger traffic in early of 2014.

The airport was officially certified to handle B777, B747, B767, A340, A330 and MD11 aircraft.

SAMARA (KURUMOCH  (UWWW)

A large-scale reconstruction of Samara airport was to start in 2013. The main runway 15/33 was under repair.  The lightning equipment would be upgraded soon to meet ICAO CAT III A. The construction and resurfacing of taxiways and east apron was in progress.

The airport was officially certified to handle B767, B757 and A330 aircraft.

MURMANSK  (ULMM)

A new business lounge was opened in November 2012. The reconstruction of waiting lounges in the passenger terminal was also started. The phase III of the terminal reconstruction would begin in 2013. The airport was officially certified to handle B737 and A320, A319 aircraft.

ULYANOVSK-VOSTOCHNY  (UWLW)

The reconstruction of the passenger terminal was carried out in accordance with the regional program for the airport development during 2012-2015. The phase I of the terminal reconstruction would be completed by the year end. 2013 would see a major and large-scale refurbishment of the airport infrastructure. The runway, taxiways, aprons, ATC tower, ATC systems, refueling, navigational aids would be upgraded to provide airlines with the high level of service. The airport was officially certified to handle B777, B747, B767 and B757 aircraft.

MAGADAN  (UHMM)

The scheduled runway repair was duly completed last summer. Due to the fact that in the past two years, the airport was certified to handle 11 new aircraft types including the Boeing 767, Boeing 737, A320, A321, the airport administration purchased new passenger stairs, loading and ground handling equipment.

The investment program for developing the airport would cover the period from 2013 to 2020.

Airport was officially certified to handle B767, B757 aircraft.

YAKUTSK  (UEEE)

A tender to choose the contractor for RW-2 reconstruction would be released in the end of this year. It was expected to construct a new drainage system, reinforce the apron pavement and improve lightning system at parking stands. A new passenger terminal for domestic and international flights was opened in July 2012. The size of the new terminal is about 18,000 square meters. The airport was officially certified to handle B777, B747, B767, B757 and MD11 aircraft.

VOLGOGRAD  (URWW)

Volgograd International Airport became a full member of the European Association of Airports (ACI). The airport reconstruction program was duly approved and commenced. The target date for completion was 2015. The new runway would allow operating long-range and wide-body aircraft such as Boeing 767 and its modifications under any weather conditions. The airport modernization would increase the passenger’s capacity up to 6,000 people in 10 hours. Work was expected to be completed by 2016. The airport was officially certified to handle B757, B737 and A320, A321 aircraft.

NORILSK  (UOOO)

Norilsky Nikel company, the official owner of Norilsk airport was planning a multi-million investment in the airport development. The company expected that the airport would be assigned an international status in 2016. In order to obtain such a status Alykel was to construct an international terminal with area of ​​4.5 thousand square meters, designed for capacity of 220-250 passengers per hour. It was also possible that the existing runway would be rebuilt. The current runway location did not meet the annual wind patterns, which sometimes made landings difficult. The preliminary calculations had been made to expand and change the runway profile. The airport was officially certified to handle A319 and A320 aircraft.

IRKUTSK  (UIII)

The new runway lightning equipment was installed in September 2012. The reconstruction of the runway started in 2011. At least 1800 meters of pavement had been already renewed. Polymeric asphalt-concrete material (resistant to temperature extremes) was used. Presently the length of Irkutsk airport RW is 3565 meters. The phase III of the reconstruction expected to be conducted in 2013. This would also include taxiways and parking stands. The airport was officially certified to handle B767 and B757 aircraft.

MOSCOW (SHEREMETYEVO)  (UUEE)

In 2012 Terminal A intended for business aviation and located in the northern part of Sheremetyevo Airport was officially put into operation. The terminal complex included a complete range of services for business aviation customers. A total area of the terminal was 3,000 sq. m, and its annual handling capacity was about 75,000 passengers. The reconstruction of the terminal F apron was in progress. The speed taxiways to Sheremetievo-2 were under construction as well. The airport was officially certified for all types of aircraft including A380.

YUZHNO-SAKHALINSK  (UHSS)

The airport was set for a large-scale modernization, including reconstruction of runway, taxiways, instrumental landing system and construction of a new terminal. The phase I of reconstruction would also include resurfacing of the apron. For a time being the work was also completed on the 500 meters of the northern and 700 meters of the southern section of the runway. Pursuant to the project the runway width would be expanded to 60 meters. The existing runway was only 45 meters in width. Another part of the overall renovation project was construction of a new passenger terminal. Along with the new taxiways and runways the new terminal would allow increasing the capacity to 1.5 million passengers a year by 2019. The construction of a new ATC tower was nearing its completion. The airport was officially certified to handle B777, B747, B767, B757 and A330 aircraft.

BRATSK  (UIBB)

Last October two Russian airlines started regular international service to Thailand on Boeing-757-200 and Boeing 737-800 aircraft. This was first international scheduled service that linked Bratsk with an international destination. New equipment was purchased for the international terminal to increase passenger capacity at immigration control and luggage processing. The airport was included in the federal modernization program "Development of Transport System of Russia 2010-2015". The following activities were planned for reconstruction: design documentation was under development now, reconstruction of the apron, aircraft parking spaces, taxiways, power systems, replacement of lightning equipment. The airport was officially certified to handle for B747, B767 aircraft.

PETROPAVLOVSK-KAMCHATSKIY  (UHPP)

The airport of Petropavlovsk - Kamchatsky started reconstruction in the beginning of this year. As part of the project it was planned to accomplish the following tasks:

- the length of RW-1 would be extended to 3400 meters. New runway and approach lightning, landing systems and meteorological equipment would be installed.

- reconstruction of aerodrome drainage system;

- reconstruction of main taxiway and taxiways;

- construction of a new ATC tower;

- reconstruction of power supply system;

- reconstruction of communication, signaling and control lines;

- construction of a new airport security system

The completion of the project was planned for late 2013. As a result, the airport should get the status «4F» in accordance with ICAO classification. The airport was officially certified to handle B777, B747, B767 and A330 aircraft.

ANADYR  (UHMA)

The modernization of Anadyr airport began in 2002. During the phase I there was replaced 800 meters of the runway, and built an upgraded aerodrome infrastructure.  In December 2005 there was built a new passenger terminal with passenger capacity around 340 passengers.

In October 2012, the phase III of the project was completed. The last 950 meters of the runway was resurfaced. As a result, the airport received new runway with length of 3500 meters and a width of 60 meters.  The new runway fully met the requirements of modern aircraft types. A new runway lightning system and runway approach lights were installed. The airport was officially certified for B777, B747, B767 and B757 aircraft.

VLADIVOSTOK  (UHWW)

The refurbished runway 1 was put into operation in April 2012. The runway was extended to 3500 meters and widened to 60 meters. The new landing and lightning equipment was mounted to provide CATII ICAO for RW25L and CATI ICAO for RW07L. The landing minima for the RW- 1 is 30 X 350 meters.

A new passenger terminal was commissioned in the mid-summer 2012. The modern passenger terminal complex includes terminal building for domestic and international passengers and operational facilities. The area of the terminal was about 60,000 square meters; passenger capacity was up to 1,700 passengers per hour in the peak period. Construction of RWY 07L/25R, taxiway D and apron B was proceeding in the due course. The airport was officially certified to handle B777, B747, B767 and A330 aircraft.

- Recommendation

- The Meeting is invited to note the information in this paper.