## Slide 1: Pacific Project
CPWG/14 – Chicago USA

## Slide 2: Pacific Project Objective
User Preferred Routings (UPRs) everywhere between Asia & North America
Elimination of fixed routes/tracks
OTS
  ONLY where & when UPRs lead to excessive penalties to flights
  Geographically restricted to minimum area
  Temporally restricted to high demand periods

## Slide 3: General
Thanks to FAA for the modeling work undertaken
  Due to workload and lack of deterministic results, no further modeling of this type is foreseen at this time.
Some discussion regarding what is seen as a conflict between “Pacific Project”, CPWG and IPACG
  It is recognized that IPACG and CPWG do the actual detailed work
Japan prefers to advance the NOPAC work bilaterally with the USA within IPACG
Collaborative work is required to reduce and eventually eliminate routes
Constraints caused by entry/exit fixes and track crossing limits must be re-examined

## Slide 4: Project Tracks
UPRs into CZVR
Elimination of PACOTS
Elimination of NOPAC Routes

## Slide 5: UPRs into CZVR
AIDC is an issue to be explored
  PAZA – CZVR spring 2014
  Oakland TBD
CPDLC February 2013
Conflict Prediction (COPR) Sep 2013
Surveillance (ADS-C) is a required enabler – timing TBD ~18-24 mos. But may be expedited.
  NAV CANADA to provide details of potential opportunities for fast tracking and impacts thereof

## Slide 6: PAC OTS Action Items
DOTS+ / JCAB Track Generator may need to be optimized
  FAA & JCAB to provide details of variables & track generation rules to be reviewed collaboratively.
FAA not prepared to discuss the pathway to elimination of PAC OTS at this time.
FAA to provide catalog of constraints, justifications and any plans to eliminate. JCAB constraints are published in AIC
FAA to provide representative 24hr airspace loading to support analysis
IATA to review constraints and provide a priority list for removal
Periodic Telecon to advance the Pacific Project objectives
  17 Jan 2013 @ 1800 EST (2013 01 18 0100z)

## Slide 7: NOPAC routes
JCAB provided an IP on possible movement towards more flexible routings
Japan and USA indicated that this work is within the scope of IPACG and they prefer to work the issue bilaterally within that venue.