Fifteenth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/15)

(Bodo, Norway, May 13-17, 2013)

Agenda Item 5: Status on CPWG/14 Actions

- INFORMATION OF ETOPS ALTERNATIVE AIRPORTS DEVELOPMENT

- AS OF May 2013

- (Action Item CP10-14)

(Presented by State ATM Corporation)

SUMMARY This paper presents information from the State ATM Corporation on Russian En-route Alternate Airports.

- Introduction

1.1	At the CPWG/10 meeting, United Airlines requested that State ATM Corporation prepare a status report on major en-route alternates to highlight recent developments and modernization efforts. State ATM Corporation has duly polled each of the en-route alternative airports and summarized the information as requested.  Below is additional information since the CPWG/14 meeting.

- Discussion

Abakan  (UNAA)

Work is in progress to complete refurbishment of apron, taxiways and RW repair (totally 2750 meters) by the end of this year. New lightning system will be installed during the next year. Low percentages of fractures have been detected on the 500 meters of freshly repaired RW during the reconstruction. Presently, work has been suspended until May 15. This sampled asphalt is sent to the laboratory to find out the nature of the problem.  The airport is officially certified for B737, A319, A320.

Kazan  (UWKD)

Kazan International Airport joined the European association of airports ACI. The main airport goals are to provide quality services to passengers meeting the modern international standards, and join the top three regional airports in Europe with passenger traffic up to 5 million passengers for the quality of passenger service. A new airport terminal 1A was opened on December 2012. New building has an area of ​​20,000 square meters and capacity of 1.2 million a year. The terminal has 19 check-in desks, 6 immigration control booths and 4 security check desks. Terminal 1 is closed for a six-month renovation. Some flights will be moved back there after completion of construction. The reconstruction of Terminal 1 will increase the total capacity of the international airport "Kazan" up to 2.4 million passengers a year. Work on site is scheduled for completion in May 2013. Above all, the project included renovation of the terminal equipment such as passenger baggage transportation, immigration, custom and security controls.

Main apron, taxiways and RW 11R/29L are being presently upgraded. The airport is not available as an alternate until end of the May due to work in progress.

The airport officially is certified for B757, B767.

Khabarovsk  (UHHH)

As part of its modernization effort, the airport plans to reconstruct the arrival area in ​​the international terminal, which will significantly increase the comfort of passengers arriving at Khabarovsk in the nearest future. The fleet of apron vehicles has been substantially replenished. New equipment and tools have been purchased including passenger stairs made by the Spanish company JBT AeroTech, allowing to serve all types of modern aircraft with the height of passenger door from 2.4 to 5.6 meters. Besides, new ground handling equipment of the  world's leading manufacturers was acquired in 2012: Catering Vehicles Ford-Tesco, Lift Loader Commander 15i, towing tractor GT - 35, airfield snow cleaning system Schmidt TJS-630 t, apron passenger coaches Cobus and minibus Toyota Hiace, two fire fighting vehicles on the KAMAZ platform and two lorries Kia Bongo.

In the spring of 2014 JSC "Khabarovsk airport" will begin designing a new combined passenger terminal. The contraction will take three and a half years. The airport is officially certified for A330, B747, B777.

Moscow (Domodedovo) (UUDD)

Moscow Domodedovo Airport started preparation for the next implementation phase of e-Freight system. Execution with electronic document flow elements of transfer cargo flights (cargo movement from one aircraft into another) – is the airport’s next step to paperless process. It became possible due to electronic signature received earlier by temporary storage warehouse Domodedovo Cargo.

The airport is officially certified for A380, B787, B777, B747, B767.

Krasnoyarsk (Yemelianovo) (UNKL)

The Federal Air Transport Agency of Russia has recently certified Krasnoyarsk airport to accept Boeing 777-200ER and Boeing 777-300ER.  Presently the state of the runway, technical equipment and maintenance services allow the airport take more than 50 types of passenger and cargo aircraft.

The airport is planning the seasonal scheduled RW surface improvement. Starting 15 May till 15 September 2013 the RW will be closed in accordance with NOTAMs. The airport cannot be used as alternate in the period of closure. The airport is officially certified for A330, B747, B777.

Novosibirsk (Tolmachevo)  (UNNT)

Design activity on the airport reconstruction is to begin this year. The main tasks of reconstruction are the following: extension of apron to allow taxiing of wide-body aircraft, enlargement of car parking area, reconstruction of the runway-1, changing the landing equipment to satisfy the ICAO CAT III, the opposite RW course has to provide ICAO CAT II. There will also be constructed connecting main taxiway between runway-1 and runway-2, organized aircraft de-icing points.

The airport is officially certified for A330, A340, A380, B767, B747.

St. Petersburg (Pulkovo)  (ULLI)

New passenger terminal with the area of 150 sq. meters and capacity of 17 million passengers a year will be completed in December 2013. The terminal has 88 check-in desks, 110 immigration control booths, 14 jetways and 7 passenger luggage conveyors.  The 3 months of testing will be organized to ensure the readiness of the equipment before terminal operation. Ongoing construction work is in progress at apron and taxiways.

The airport is officially certified for A330, A340, B767, B747, B777.

Samara (Kurumoch)  (UWWW)

The airport will start construction of new passenger terminal with area of 40 000 sq. meters and capacity of 3.5 million passengers a year in December 2014. The new building will have three floors. Arrival and departure areas including check-in gates will be located at the ground floor. The support services and offices will be placed at the first floor. Security control, custom and immigration will be organized at the second floor. The new terminal will be located 700 meters away from the old terminal. In addition, further investment program provides for expanding the terminal area up to 60,000 square meters, building multi-level and single-level parking and a four-star hotel. This project will be implemented by 2018.

The airport is officially certified for  A330, B767.

Murmansk  (ULMM)

No significant changes so far.

The airport is officially certified for A319, A320, B737

Ulyanovsk-Vostochny  (UWLW)

It is expected that airport reconstruction will be carried out during 2014 and 2018.  In this period it is planned to renew ATC control tower, runway, taxiways and apron.

The airport is officially certified for B747, B767, B777.

Magadan (UHMM)

No significant changes so far.

The airport is officially certified for B767, B747.

Yakutsk  (UEEE)

From late 2013 till 2016 it is planned to reconstruct the runway-2 and passenger apron, to build new drainage systems and make new airport fencing.

The airport is officially certified for B747, B767, B777.

Volgograd  (URWW)

The large-scale reconstruction of the airport complex has to begin in September this year. It is expected to complete new 2850 meters RW, new taxiways and apron, install new lightning equipment and rebuild passenger terminal. The existing domestic terminal will be expanded and reconstructed. The international sector will be shifted to this terminal. The business terminal will be located in current international building. As a result of reconstruction and implementing new equipment, airport should be certified for ICAO CAT II that allows landing aircraft in poor meteorological conditions. Changing of landing direction will improve environmental situation because aircraft approach path will be turned out from the city limits.  Investors promised to complete the work by 2018.

The airport is officially certified for A320, A321, B737, B757.

Norilsk  (UOOO)

The airport development plan has been mapped until 2025. It is planned that the airport should be certified as international in 2016. There is a possibility that existing RW will be rebuilt. Statistics show that layout of the RW does not correspond the aerodrome wind rose and makes difficult sometimes to land planes. It is contemplated to include RW renovation to the federal modernization program.

The airport is officially certified for A319, A320.

Irkutsk  (UIII)

Extensive work is expected during the summer 2013 to improve the quality of RW surface. Airport purchased new ground handling, aerodrome cleaning and RW repair equipment in 2012:  loader CLT-8, electric fork lift, RW scrapper for snow cleaning and self-propelled melting-casting vehicle to treat RW concrete plate’s joints.  It is planned to purchase in 2013 new passenger coaches, electric passenger stairs, two fire fighting vehicles, apron and TW cleaning vehicle, bulldozer.

The airport is officially certified for B757, B767.

Moscow (Sheremetyevo)  (UUEE)

The new ATC tower was commissioned in mid-February 2013. The new control tower was equipped with modern ATC systems, engineering life-support systems and powerful computing data center. Electricity supply is provided by two independent power lines. As a back-up power supplies are used two diesel substations. All control processes and management of the building systems are fully automated.

The airport modernization (aprons, taxiways) is still in progress.

The airport is officially certified for A380.

Yuzhno-Sakhalinsk  (UHSS)

The international airport Yuzhno-Sakhalinsk is under reconstruction now. There was invested more than 3 billion rubles. As a result there was built a new search & rescue station, reconstructed taxiways 2 and 4 and installed new lighting equipment, replaced and upgraded airport power supply facilities, commissioned the station of biological wastewater treatment. Work was underway on reconstruction of the apron and aircraft parking. The Federal Target Program "Development of transport system of Russia (2010-2015)" in 2013 provided additional funds for continued renovation of airfield infrastructure.

Modernization of the airport complex will increase the capacity of the airport and allow smooth operation of wide-body aircraft such as Airbus 330 and Boeing 777.

The airport is officially certified for A330, B767, B777.

Bratsk  (UIBB)

No significant changes so far.

The airport is officially certified for B747, B767.

Petropavlovsk-Kamchatskiy (UHPP)

The airport continued refurbishing airfield facilities this year. New light towers will be erected on the apron. The new security fencing will be installed. The work is carrying out on the airport drainage systems, sealing grounds in the runway area, mounting the equipment at the substation. The completion is scheduled for late 2013.

The airport is officially certified for A330, B747, B767, B777.

Anadyr  (UHMA)

No significant changes so far.

Airport officially certified for B747, B767, B777.

Vladivostok (UHWW)

In accordance with the Federal Target Program work was underway on RW 07L/25R, apron B and taxiways D, F, K, L. The airport is officially certified for A330, B747, B767, B777.

- Recommendation

- The Meeting is invited to note the information in this paper.