| # Number | Item | Action | POC | Update | Status |
| --- | --- | --- | --- | --- | --- |
| 030601 | Establish PACOTS track across NOPAC into RFE | - FAA to explore DOTS+ software options – this has been researched and can be adapted - Airlines to develop trial routes. - State ATM to assess additional entry points. | ZAN/State ATM/IATA | Parties will develop a proposal which will include entry points, route description, and a concept for a validation demonstration. |  |
| 030602 | RVSM in Arctic Ocean (Russian Oceanic FIRs) | Internal coordination & report to spring 07 mtg | FAA/State ATM | S. Creamer provided an RVSM- metric discussion paper. Russian representatives advise they anticipate RVSM in Arctic FIR airspace by mid-07. |  |
| 030603 | Westbound use of FL360 | ZAN & ZEG to explore FL360 as interim altitude for westbound transitions to Polar-3 & 4 | ZAN/ NavCanada | ZAN will not be able to fully utilize FL360 until RVSM is implemented by Russia. Aircraft often advises that they would be able to climb prior to the exit fix but later will advise they can not climb as planned. NavCanada asked if FL360 could be utilized on a “time of day” basis – ZAN will assess this aspect of use and report back. Review should also consider influence of RVSM implementation by Russia in mid ’07. |  |
| 030604 | Route Catalogue update & implementation | - Update Russian Route catalogue & submit to IATA before spring 07 mtg - Provide IATA with target dates for implementation of new routes | - State ATM/ ZAN - State ATM | Russia has compiled updated information and will share it with IATA. They will explore how to “publish” as well. Russia will work with other providers to incorporate additional route information from adjacent FIRs. |  |
| 030606 | New city pair service. Providers need advance information for airspace planning | All parties | All parties | No formal process available to provide this information. All parties requested to share information as conditions allow to promote efficient airspace and procedural planning. |  |
| 030607 | Plan next Cross-polar and Trans-East Routes Users/Providers Forum meeting. | Recommend US/Canada/Russia/ Iceland/Japan/IATA to develop enhanced procedures & services for Cross-Polar & Trans-East operations. Host & venue TBD. | Palmer | Need to determine name, participants, host, and venue for future meetings. Proposed April 3 – 5. Location: Reykjavik | Ongoing |
| 030608 | ATFM collaboration between FAA/ATO, State ATM Corp & NavCanada | Develop LOA’s covering shared practices & cooperative coordination procedures for supporting cross-polar &trans-east flows | FAA | Not yet ready to engage in developing a tri (quadri)-lateral agreement. |  |
| 030609 | Kamchatka 4 (B932) | B932 1 year trial has expired. IATA to write letter to JCAB (Cc: ICAO, Russian State ATM Corp & FAA) to request continuation of trial | ZAN/State ATM | LOA signed to begin use on Nov.23, 2006. State ATM and FAA/ZAN to report back next meeting on use. State ATM will look into proposed alternative route segments at BESAT. |  |
| 030610 | En route reroute procedures | Develop procedures | State ATM/ NavCanada/ FAA/IATA | State ATM proposing new (additional) routes which will improve reroute options. | . |
| 030611 | Table top exercise for reroute procedures | Conduct table top exercise – . | State ATM/ NavCanada/ FAA/IATA | Discussion/presentation at 9/06 meeting. | Closed |
| 030612 | Track load over MARCC with 15 minutes flow | Brief meeting on results | FAA/State ATM | Compliance was an issue. Traffic congestion and poor communications forced termination of the test. Reassess after ZAN Ocean 21 implementation |  |
| 030613 | Track load FRENK & VALDA as separate routes | Assess and develop procedures | FAA & State ATM | Deferred – pending new capabilities coming on line (RADAR) and introduction of parallel routes – Mar 07. |  |
| 030614 | HF blackouts | Sharing of blackout data & development of procedures | NavCanada | Northern TDA will include HF actuals and forecasts – NOC will work with Iceland, FAA, Russia to include actual data north of 60N for entire region. |  |
| 030615 | Automated Flight Data exchange between facilities | Analyze and report to next mtg | FAA State ATM NavCanada | ZAN is ready as soon as YEG is ready to implement. Brief discussion between ZAN and State ATM various interface protocols will be reviewed for potential application between ZAN and Russian ACCs. Report out at next meeting. |  |
| 030617 | ATS & benefits statement | IATA to provide user report on cross-polar/RFE quantified benefits, services & provide a prioritized list of issues | IATA | No activity this period. UAL/Gene Cameron, provided informational briefing on these subjects. |  |
| 030618 | Improve departure/ GRL compliance | NOC / ATCSCC / MATMC to explore venues for compliance | FAA NavCanada Airlines | Proposal submitted to session to use RTA rather than departure GRL – a research test proposal will be developed for consideration. |  |
| 030619 | Mach Number Technique | Include MNT in LOA’s | State ATM/ Lane | ZAN concurs with proposed LOA’s to include Mach Number assignments to maintain separation. **Subsequent discussion indicates Nov 1, 2006, as an agreed upon effective date for LOA modifications implementing MNT procedures. |  |
| 030620 | Recording statistics | Establish agreed recording & sharing of statistics | All | Ferguson/Alexey completed AI | Ongoing |
| 090621 | Post ATOP Assessment | ZAN Develop review items list for post ZAN-ATOP implementation assessment and report at next meeting. | ZAN |  |  |
| 090622 | OnLine DOTS Track Advisory | DOTS on-line track advisory program. Research potential of web-based product. | ZAN/FAA |  |  |
| 090623 | GRL/RTA Assessment | Conduct evaluation of RTA as proposed change to current GRL usage. Test would include assessment of RTA, en route conflict resolution through collaboration between airlines and NOC, and use of airline provided actual departure information (AFTN message). During trial period participating airlines would use GRL only as a guide – flow management would focus on RTA. NOC will provide an E:conference briefing to airlines, trial planned to start by 1 Nov 06. | NavCanada/All. |  |  |
| 090624 | NOTAM Distribution | Missile launches – procedures for information distribution and issuance of International NOTAMs. FAA – NOTAM office/ZAN review. | ZAN |  |  |
| 090625 | Performance Metrics | Performance Metrics – Carry over item from IOAC. What metrics would benefit Polar Routes Working Group. | FAA/All |  |  |
| 090626 | Ocean 21/Arctic FIR | ZAN to assess use of Ocean 21 in Arctic FIR. Status at next meeting. | ZAN |  |  |
| 090627 | Contingency Response | Begin development of contingency procedures – examples: aircraft difficulties, fuel, weather, volcanic, etc. Topic – including suggestions - to be discussed on Dec telcon. Note: Some Airlines currently conduct yearly contingency procedures exercises. | All parties. |  |  |
| 090628 | Establish Working Group Coordination Telcons | Members of the working group felt that interim telcons between meetings would benefit members by sharing status/issues on action items on a more frequent basis. ZAN will set up a bridge to support a December telcon. | ZAN/All parties. |  |  |