Third Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group

(Arlington, Virginia, 24-26 April 2007)

Agenda Item 3:  Review and update of Action Items from previous meetings

Review of PEATM and RACGAT Action Items

Presented by the Federal Aviation Administration

SUMMARY The Action Items list from the September 2006 meeting is included at Appendix A for the group to review and update. The Action Items list from the October 2003 RACGAT/13 meeting is included at Appendix B for discussion and potential transfer to the Cross Polar Trans East Air Traffic Management Providers Work Group (PEATM).

- Introduction

  - The Action Items list from the September 2006 meeting is included in Appendix A.

  - During October 2006, representatives from FAA and the Federal Air Navigation Authority (FANA) met to discuss, inter alia, the next steps to address open action items from the Russian American Air Traffic Control Coordinating Group (RACGAT).  The parties agreed that the open action items would be presented to the PEATM WG to incorporate into the work program as appropriate.

  - The Action Item list from the October 2003 RACGAT/13 meeting is included in Appendix B.

2.	Recommendation

2.1	The group is invited to:

  - review the information contained in the Action Item lists and provide status updates as appropriate; and

  - consolidate the action lists as needed to track progress on current and future work fro the group.

Action Items List

| # Number | Item | Action | POC | Update | Status |
| --- | --- | --- | --- | --- | --- |
| 030601 | Establish PACOTS track across NOPAC into RFE | - FAA to explore DOTS+ software options – this has been researched and can be adapted - Airlines to develop trial routes. - State ATM to assess additional entry points. | ZAN/State ATM/IATA | Parties will develop a proposal which will include entry points, route description, and a concept for a validation demonstration. |  |
| 030602 | RVSM in Arctic Ocean (Russian Oceanic FIRs) | Internal coordination & report to spring 07 mtg | FAA/State ATM | S. Creamer provided an RVSM- metric discussion paper. Russian representatives advise they anticipate RVSM in Arctic FIR airspace by mid-07. |  |
| 030603 | Westbound use of FL360 | ZAN & ZEG to explore FL360 as interim altitude for westbound transitions to Polar-3 & 4 | ZAN/ NavCanada | ZAN will not be able to fully utilize FL360 until RVSM is implemented by Russia. Aircraft often advises that they would be able to climb prior to the exit fix but later will advise they can not climb as planned. NavCanada asked if FL360 could be utilized on a “time of day” basis – ZAN will assess this aspect of use and report back. Review should also consider influence of RVSM implementation by Russia in mid ’07. |  |
| 030604 | Route Catalogue update & implementation | - Update Russian Route catalogue & submit to IATA before spring 07 mtg - Provide IATA with target dates for implementation of new routes | - State ATM/ ZAN - State ATM | Russia has compiled updated information and will share it with IATA. They will explore how to “publish” as well. Russia will work with other providers to incorporate additional route information from adjacent FIRs. |  |
| 030606 | New city pair service. Providers need advance information for airspace planning | All parties | All parties | No formal process available to provide this information. All parties requested to share information as conditions allow to promote efficient airspace and procedural planning. |  |
| 030607 | Plan next Cross-polar and Trans-East Routes Users/Providers Forum meeting. | Recommend US/Canada/Russia/ Iceland/Japan/IATA to develop enhanced procedures & services for Cross-Polar & Trans-East operations. Host & venue TBD. | Palmer | Need to determine name, participants, host, and venue for future meetings. Proposed April 3 – 5. Location: Reykjavik | Ongoing |
| 030608 | ATFM collaboration between FAA/ATO, State ATM Corp & NavCanada | Develop LOA’s covering shared practices & cooperative coordination procedures for supporting cross-polar &trans-east flows | FAA | Not yet ready to engage in developing a tri (quadri)-lateral agreement. |  |
| 030609 | Kamchatka 4 (B932) | B932 1 year trial has expired. IATA to write letter to JCAB (Cc: ICAO, Russian State ATM Corp & FAA) to request continuation of trial | ZAN/State ATM | LOA signed to begin use on Nov.23, 2006. State ATM and FAA/ZAN to report back next meeting on use. State ATM will look into proposed alternative route segments at BESAT. |  |
| 030610 | En route reroute procedures | Develop procedures | State ATM/ NavCanada/ FAA/IATA | State ATM proposing new (additional) routes which will improve reroute options. | . |
| 030611 | Table top exercise for reroute procedures | Conduct table top exercise – . | State ATM/ NavCanada/ FAA/IATA | Discussion/presentation at 9/06 meeting. | Closed |
| 030612 | Track load over MARCC with 15 minutes flow | Brief meeting on results | FAA/State ATM | Compliance was an issue. Traffic congestion and poor communications forced termination of the test. Reassess after ZAN Ocean 21 implementation |  |
| 030613 | Track load FRENK & VALDA as separate routes | Assess and develop procedures | FAA & State ATM | Deferred – pending new capabilities coming on line (RADAR) and introduction of parallel routes – Mar 07. |  |
| 030614 | HF blackouts | Sharing of blackout data & development of procedures | NavCanada | Northern TDA will include HF actuals and forecasts – NOC will work with Iceland, FAA, Russia to include actual data north of 60N for entire region. |  |
| 030615 | Automated Flight Data exchange between facilities | Analyze and report to next mtg | FAA State ATM NavCanada | ZAN is ready as soon as YEG is ready to implement. Brief discussion between ZAN and State ATM various interface protocols will be reviewed for potential application between ZAN and Russian ACCs. Report out at next meeting. |  |
| 030617 | ATS & benefits statement | IATA to provide user report on cross-polar/RFE quantified benefits, services & provide a prioritized list of issues | IATA | No activity this period. UAL/Gene Cameron, provided informational briefing on these subjects. |  |
| 030618 | Improve departure/ GRL compliance | NOC / ATCSCC / MATMC to explore venues for compliance | FAA NavCanada Airlines | Proposal submitted to session to use RTA rather than departure GRL – a research test proposal will be developed for consideration. |  |
| 030619 | Mach Number Technique | Include MNT in LOA’s | State ATM/ Lane | ZAN concurs with proposed LOA’s to include Mach Number assignments to maintain separation. **Subsequent discussion indicates Nov 1, 2006, as an agreed upon effective date for LOA modifications implementing MNT procedures. |  |
| 030620 | Recording statistics | Establish agreed recording & sharing of statistics | All | Ferguson/Alexey completed AI | Ongoing |
| 090621 | Post ATOP Assessment | ZAN Develop review items list for post ZAN-ATOP implementation assessment and report at next meeting. | ZAN |  |  |
| 090622 | OnLine DOTS Track Advisory | DOTS on-line track advisory program. Research potential of web-based product. | ZAN/FAA |  |  |
| 090623 | GRL/RTA Assessment | Conduct evaluation of RTA as proposed change to current GRL usage. Test would include assessment of RTA, en route conflict resolution through collaboration between airlines and NOC, and use of airline provided actual departure information (AFTN message). During trial period participating airlines would use GRL only as a guide – flow management would focus on RTA. NOC will provide an E:conference briefing to airlines, trial planned to start by 1 Nov 06. | NavCanada/All. |  |  |
| 090624 | NOTAM Distribution | Missile launches – procedures for information distribution and issuance of International NOTAMs. FAA – NOTAM office/ZAN review. | ZAN |  |  |
| 090625 | Performance Metrics | Performance Metrics – Carry over item from IOAC. What metrics would benefit Polar Routes Working Group. | FAA/All |  |  |
| 090626 | Ocean 21/Arctic FIR | ZAN to assess use of Ocean 21 in Arctic FIR. Status at next meeting. | ZAN |  |  |
| 090627 | Contingency Response | Begin development of contingency procedures – examples: aircraft difficulties, fuel, weather, volcanic, etc. Topic – including suggestions - to be discussed on Dec telcon. Note: Some Airlines currently conduct yearly contingency procedures exercises. | All parties. |  |  |
| 090628 | Establish Working Group Coordination Telcons | Members of the working group felt that interim telcons between meetings would benefit members by sharing status/issues on action items on a more frequent basis. ZAN will set up a bridge to support a December telcon. | ZAN/All parties. |  |  |

| Action Item No. | Agenda Item/Description | Agreed Action Items | Status |
| --- | --- | --- | --- |
| R1-ATS-2 | SCAA and JCAB will evaluate Kamchatka Four as a new route 100 nm north of R220. | Kamchatka Four alignment has been coordinated and approved for demonstration flights. Demonstration flights are required to validate communication requirements. The following is required to allow for demonstration flights: - SCAA to extend the temr of the demonstration NOTAM; - Airlines will provide demonstration flight schedules to SCAA; - JCAB/SCAA/FAA will extend the facility MOUs and LOAs that support the demonstration flights until 17 March 2004 at 2359 UTC. Several technical issues still need to be resolved; therefore, after the demonstration flights are conducted an assessment of VHF and HF communications capabilities will be completed. This action will be assigned to the AMC Sub-Group for follow-up. | Accomplished MOU signed july 2003. Kamchatka 4 published aug. .2003-2005 only had 1 demo flight may 2004 by United Airlines. Insufficient demo flights were not able to determine communications capabilities. Memo expired and route was shut down. March 2006 meeting – users expressed interest in route. Russia/FAA effort renewed MOU. Effective nov 23, will be open for demo flights and will republish route in Russian AIP. United, NW, Singapore, Cathay Pacific have expressed interest. Planning on extending VHF coverage next year. Action to be discussed at next Cross Polar WG meeting to transfer item. |
| R7-AMC-7 | Air-ground and interfacility communication requirements for polar routes | SCAA and RFE State ATC enterprises will continue to improve the air-ground HF communications supporting the polar routes. SCAA, regional State ATC enterprises, and Users will also continue to improve alternate communications options to HF voice, including the usage of CPDLC. | Worked with research institute to dev. Concept of HF comm in Russia. To support these req. program dev. To equip magadan w/automated HF. Have determined equipment suppliers.. nov 16 operational trial install hf antennas are assess how they’re working. Originally to finalize by end of 2006, implementation in 2007. Action to be discussed at next Cross Polar WG meeting to transfer item |
| R7-AMC-11 | HF air-ground data link system. | The FAA will provide updated guidance information to MR/7 regarding the use of HFDL for ATC purposes from IPACG, ISPACG, and the appropriate ICAO technical panels. | Action to be discussed at next Cross Polar WG meeting to transfer item |
| R7-AMC-12 | Installation of additional remote VHF stations. | SCAA to continue with installation of additional remote VHF stations under the RFE modernization program. The SCAA will also investigate the possibility of implementing a new VHF relay station near Ust Bolsheretsk to support the Petropavlovsk-Kamchatsky ACC’s control of aircraft on G583, at Kunashir Island to support Kamchatka 4, and other crucial locations. | Supplied, installed VHF relay in Kamchatsky. Supplied VHF relay ___ and comm. Mgmt equipment to Magadan to control remote relays thru satellite. Revise plans for VHF relays to ___ from 2008 to 1st qtr 2007. Installation of relays will help eliminate restrictions at and support new routes at__. Jan. 2007 and misschmita may 2007. Action to be discussed at next Cross Polar WG meeting to transfer item |

| Action Item No. | Agenda Item/Description | Agreed Action Items | Status |
| --- | --- | --- | --- |
| R9-AMC-1 | Establish voice communications between ACCs of Chita, Kyzyl, | The SCAA and its counterpart CAAs in Mongolia and China will continue their cooperative efforts to improve interfacility communications between the subject centers. | Implemented with exception of China no direct comm. Bet. Them use existing circuit. Have worked with China to address this, nothing at this time. Chita and harbin circuit is only outstanding action within this.– needs coordination with China – the upcoming Olympics may provide impetus to address this. There are upcoming bi-laterals with China that may provide opportunities to discuss exit/entry points, new routes, etc. Action to be discussed at next Cross Polar WG meeting to transfer item |
| R10-AMC-2 | Implement interim and final solutions to transmit MET information for operations on polar and RFE routes. | Roshidromet to notify FAA as to the resolution to the distribution of weather information, including both METARs and TAFs, for providing airport locations. The SCAA will request that Roshidromet add eight-digit runway condition information in the METARs for select RFE airports, including Anadyr (UHMA), Magadan (UHMM), and Petropavlovsk-Kamchatsky (UHPP). | Keep action open for PK and discuss at next Cross Polar WG meeting to transfer item |
| MR5-ATS-3 | Assess the feasibility of Reduced Vertical Separation Minima (RVSM) within Oceanic Airspace Delegated to Russian Federation | The SCAA will develop a proposed rule for national implementation of RVSM, in accordance with governmental policy. The RVSM data from Kaliningrad and Rostov ACC will be reviewed in December 2003 as part of this process. SCAA reported that the Russian Federation’s RVSM implementation plan should be defined and approved by late 2004. | RVSM in Kaliningrad and ___ FIR. Aug 2003 proposal to implement RVSM was endorsed in ___ and forwarded Ministry of Economics in late 2007/early 2008. Action to be discussed at next Cross Polar WG meeting to transfer and continue tracking item |
| R11-AMC-1 | Develop an interfacility communications architecture that supports polar, RFE, and associated routes. This architecture should be harmonized with national modernization plans. | The FAA, SCAA with the participation of the State ATM Corporation, will form a working group prior to R/14 to exchange information on current and future interfacility communications requirements and associated modernization plans. | Group was established and was set to meet and begin discussions but did not meet because of RACGAT/14 was not held. CLOSE ACTION. |
| R11-AMC-2 | Identify weather requirements to support VFR General Aviation route B369, including requirements for MET products from Providenya Bay and Lavrentiya airports. | FAA will develop a proposed plan to obtain weather information for Lavrentiya and Providenya Bay airports and then coordinate with Roshidromet. | Were receiving METARS reports until june 2006 for Lavrentiya and Providenya Airports. Russia will check to see status of reports – keep action item. |

| Action Item No. | Agenda Item/Description | Agreed Action Items | Status |
| --- | --- | --- | --- |
| MR6-ATS-2 | Standardize separation minima in the Arctic Region between SCAA, NAV CANADA and FAA. | The FAA has submitted an amendment request to ICAO to reduce its Arctic Region minimum longitudinal separation standard from 20 minutes to 10 minutes-in-trail and the amendment has been approved. The FAA/SCAA are coordinating changes to the current LOA’s between Anchorage/Murmansk and Anchorage/Magadan. The planned effective date of the new LOA is 1 January 2004. | Streamline standards, updating LOAs bet. Magadan, Murmansk and PK w/Anchorage. NavCanada proposed replacing with required time of arrivals, airlines will need to comply wth RTCA flight time of arrivals to ensure 10 minutes in trail to Anchorage. This should resolve issues. Action to be discussed at next Cross Polar WG meeting to transfer item |
| MR6-ATFM-3 | Consider possibilities for reducing slot times for Russian Far East traffic. | MATFMC, ATSCSS, NAV CANADA and Anchorage ARTCC will consider possibilities for reducing slot times for Cross-Polar and Russian Far East traffic. With the implementation of the new longitudinal separation minima in Anchorage Arctic FIR, the traffic management slot time interval currently in use or planned for implementation by January 1, 2004 is 20 minutes on all routes, except for Polar 2, where the interval is 30 minutes due to the lack of dedicated communication between Anchorage and Murmansk and the inherent limitations of HF in the area. The ATCSCC and MATFMC will schedule a meeting to specifically address further solutions to this problem. The meeting will include representatives from Anchorage ARTCC, Chukotaeronavigatsia, and airlines. Airline customers are urging elimination of the program, so long as procedures are developed that preclude the use of airborne holding or unreasonable altitude assignments to mitigate congestion. Update at MR/7. | For RFE, still outstanding. Implementation of ATOP in 2007 may consider using reducing times. Action to be discussed at next Cross Polar WG meeting to transfer item |

| Action Item No. | Agenda Item/Description | Agreed Action Items | Status |
| --- | --- | --- | --- |
| R12-ATS-1 | Develop a preliminary route catalogue for all current and proposed Trans East and Cross Polar routes. | The Route Catalogue will contain all routes currently in use for Trans East and Cross Polar Route Systems; and, will describe all proposed route segments under consideration as of RACGAT/13. The route catalogue was developed to help identify enhancements needed for current routes; and, the potential infrastructure needs and enhancements of proposed routes. A draft version is attached to the meeting report. | Close. It’s being addressed in Cross-Polar WG. |
| R12-ATS-4 | To Define the Operational Concept for the Use of Aeronautical Interfacility Data Communications (AIDC) Between Anchorage ARTCC and Magadan ACC | Anchorage ARTCC introduced a working paper proposing a test plan for the use of AIDC between Anchorage and Magadan ACC. The meeting agreed that additional coordination work is necessary before work can begin on this test. Accordingly, RACGAT will first define the operating procedures for the use of AIDC, and then propose a work plan for implementation after requirements are more clearly defined. | Jan/Feb 2004, test bet magadan and anchorage. It was successful. No steps or operational procedures on AIDC. FAA to present information on operational procedures on AIDC. Russia will look at possibilities of expanding to Anadyr, Magadan. Action to be discussed at next Cross Polar WG meeting to transfer item |
| R12-AMC-1 | FAA, SCAA and State ATM Corporation to conclude Amendment 2 to Annex 2 to AIA/CA-50 agreement to address financial provisions for payment of costs associated with satellite communication circuits between Anchorage ARTCC and ACCs at Petropavlovsk-Kamchatsky and Anadyr in the RFE. | SCAA and State ATM Corporation to work with FAA to finalize Amendment 2 to Annex 2 to CA-50-2 in November 2003. Implementation of payments should begin as soon as possible thereafter. |  |
| R12-AMC-2 | Post-delivery support of remote VHF stations and the supply of spare parts for locations in the Russian Far East. | State ATM Corporation will contract a company to provide post-delivery support of remote VHF stations and the supply of spare parts for locations in the Russian Far East. FAA and SCAA will support ATM Corporation in preparation of this contract. | Was completed and issue resolved. Closed. |

| Action Item No. | Agenda Item/Description | Agreed Action Items | Status |
| --- | --- | --- | --- |
| R12-ATFM-1 | MATFMC and ATCSCC will develop a standardized format for data collections for TransEast, Cross Polar, NOPAC and PACOTS and develop form of interaction with the users to provide a means to forecast usage of the routes. | MATFMC has created and proposed to the users a standardized method of collection and dissemination of the data. MATFMC and ATCSCC will work with the users to gather preliminary traffic forecast data. Progress report at MR/7. | Russia has been exchanging data and statistics with Anchorage. Would like to provide documents to other members of Trans-Polar WG. Closed. Transferred to Transpolar WG. |
| R13-ATS-1 | Extend a VFR general aviation route from Providenya Bay, Russia to Anadyr, Russia | During 2004, Chukotaeronavigatsia, Alaska Region, FAA and Northeast Region SCAA, will extend the existing VFR route from Providenya Bay to Anadyr for general aviation and conduct demonstration flights. | Route segment between Nome and Providenya was established and published in Russia AIP. At RACGAT/13 was discussed to extend to Anadyr. Issues regarding border permits and no flights during winter months through there. Reintroduce NOTAM in summer. |
| R13-ATS-2 | Establish Lavrentiya airport as an emergency airport for ATS route B369 VFR operations. | SCAA and FAA will continue cooperative efforts to establish Lavrentiya airport as an emergency airport for VFR operations on ATS route B369 to improve safety, and inclusion in Russian AIP. | NOTAM published to use Lavrentiya airport. Closed |
| R13-ATS-3 | IATA coordinate airline prioritization of the new routes contained in the RACGAT Route Catalogue. | IATA will coordinate with their membership to set a collective prioritization for the new routes contained in the route catalogue. IATA will provide this information to SCAA as soon as possible. | Part of route catalogue. Closed |