Fourth Meeting of the

Cross Polar Trans East Air Traffic Management Providers’ Working Group

(Edmonton, Alberta, 18-20 September 2007)

Agenda Item 5:  Communications, Navigation, Surveillance and Air Traffic Management (ATM) Issues

(Presented by the Federal Aviation Administration)

Update of Anchorage Oceanic Polar Sector (4/64)

SUMMARY

This information paper presents a review and update of Anchorage Oceanic Polar Sector (4/64)

1.	Introduction

# Anchorage Oceanic (ZAN) achieved full transition on Sectors 10 and 11 with Advanced Technologies and Oceanic Procedures (ATOP) in March 2007.   The second phase of transition involves incorporating additional sectors into ATOP.  Sector 4 will be the first additional sector to be incorporated into ATOP.

2.	Discussion

# The Sector 4 airspace encompasses procedural (polar), radar, and terminal operations.   It was decided that adapting the entire Sector 4 airspace was not feasible since ATOP is not designed to operate in a terminal environment.   Therefore, Sector 4 will be split into Sector 4, the FDP sector, and Sector 64, the ATOP sector.   There are two options that are presently being evaluated to determine the airspace that will be incorporated into Sector 64.  The first is to adapt just the Sector 4 procedural airspace (polar) into the ATOP sector.    The second option is to adapt the procedural airspace plus a portion of the radar airspace that is not terminal airspace.  This option would require a shelf in the ZAN Sector 4 airspace.   Further demonstrations and testing are scheduled to begin in the end of October to fully evaluate the two options, so the FAA can make a decision as to what airspace will be included into ATOP.

# FAA will provide a further update at the next meeting of the CPWG.

- Recommendation

  - The meeting is invited to note the progress made by the FAA towards further transitioning Anchorage Oceanic Airspace into ATOP.