Fourth Meeting of the

Cross Polar Trans East Air Traffic Management Providers’ Working Group

(Edmonton, Alberta, 18-20 September 2007)

Agenda Item 4: Review and Update of Action Items

(Presented by the Federal Aviation Administration)

SUMMARY

This information paper presents the action item list from the April 24-26, 2007 third meeting of the Cross Polar Trans East Air Traffic Management Providers’ Working Group (CPWG/3) for status.

1.	Introduction

# The list includes actions from the CPWG/3 (Attachment C) meeting.

- Recommendation

  - The group is invited to:

- review the information contained in each of the individual Action Items and provide status updates as appropriate.

CPWG #4 Sept 2007 Action Item List

| # Action Item | Goal Description | Necessary Actions | Responsible Office | Information | Status / Target Date |
| --- | --- | --- | --- | --- | --- |
| 030601 | Establish PACOTS track across NOPAC into RFE | Extend RFE flex track trial with Cathay Pacific to include FRENK. | FAA (ZAN) | ZAN, with ZOA assistance, will continue RFE trial with Cathay Pacific and will attempt to expand trial to include BESAT, VALDA and FRENK. State ATM will analyze newly proposed entry fixes into RFE and advise of their feasibility at next CPWG meeting. ZAN will report out at next CPWG meeting. | Sept. ‘07 |
| 030602 | RVSM in Arctic Ocean (Russian Oceanic FIRs) | State ATM will provide update at the next CPWG meeting. | State ATM | Russia advises that RVSM implementation over the Arctic was rejected by the Russian Ministry of Justice due to the lack of such separation standards in the national rules. Therefore it has been decided to pursue RVSM implementation in both domestic and oceanic airspace simultaneously. | Sept. ‘07 |
| 030603 | Westbound use of FL360 | Deferred | State ATM | Use of FL360 westbound is dependent upon RVSM implementation within Russian airspace. | Sept. ‘07 |
| 030608 | ATFM collaboration between FAA/ATO, State ATM Corp & NavCanada | Develop LOA’s covering shared practices & cooperative coordination procedures for supporting cross-polar &trans-east flows | ATCSCC/NOC/MATFMC | Bilateral agreements between US/Canada and US/Russia in development/negotiation. The LOA between State ATM Corp.’s Main ATM Center and Nav Canada’s NOC was signed in Oct. 2006. Both parties are now reviewing the possibilities for its practical implementation. The LOA between FAA’s Command Center and State ATM Corp.’s Main ATM Center will become part of the new MOU being developed between FAA and FANA. In the meantime, FAA and State ATM Corp. will continue working on the LOA details. Update at next CPWG meeting. | Sept. ‘07 |
| 030609 | Extend operational hours of trial route B932 until such time as route may be made permanent, reduce longitudinal separation requirement to 15 minutes, and permit bidirectional utilization. | A. State ATM and JCAB to extend current MOU B. State ATM and ZAN to extend current MOU C. Revise MOUs to permit 15’ separation. D. Realign route segments east of PEKUT. D. Make B932 a permanent route (24 hours). E. Permit bidirectional traffic | State ATM / JCAB State ATM / FAA (ZAN) State ATM / JCAB / FAA (ZAN) State ATM / FAA (ZAN) JCAB FAA (ZAN) | Current MOU between Khaborovsk and Sapporo ACCs expires fall ‘07. Current MOU between Petropavlovsk-Kamchatsky ACC and ZAN expires fall ‘07 All parties agreeable to this change and will be incorporated concurrently with extending MOUs. Goal is to realign route so as to exit Russian airspace at BAMOK vice KOKES. FAA will concurrently pursue extending route across Anchorage FIR from BAMOK to CZF. Both parties will update at next CPWG meeting. JCAB requires TBE VOR to operational for route useage. JCAB to begin work to expand TBE operational hours and will report progress at next CPWG meeting. This action tied to overall NOME-BESAT-NEONN reorganization. ZAN will update at next CPWG meeting. | ASAP ASAP ASAP Sept. ‘07 Sept. ‘07 Sept. ‘07 |
| 030613 | Track load FRENK & VALDA as separate routes | Conduct 30 day trial to assess operational impact. | FAA (ZAN) / State ATM | A 30 day trial will be conducted from July 1-31, 2007. State ATM and ZAN will report results at next CPWG meeting. ZAN will add KUTAL to the GRL list and will examine possibilites regarding the new G902 route. | Sept. ‘07 |
| 030614 | HF blackouts | Sharing of blackout data & development of procedures | NavCanada / State ATM / Iceland | Northern TDA will include HF actuals and forecasts – NOC will work with Iceland, FAA, Russia to include actual data north of 60N for entire region. Nav Canada to solicit data from other Polar HF providers and formulate into database. Results to be provided at next CPWG meeting. | Sept. ‘07 |
| 030615 | Automated Flight Data exchange between facilities. | A. Iceland will provide State ATM copies of North Atlantic and European Interface Control Documents. B. State ATM to review ICDs and investigate options for possible implementation. C. Implement AIDC between Edmonton ACC and Anchorage ARTCC. | Isavia State ATM Nav Canada / FAA | Nav Canada advises Edmonton probably not ready until 1st quarter ’09. Both FAA and Nav Canada will update as appropriate at next meeting. | ASAP Sept. ‘07 Sept. ‘07 |
| 030617 | ATS & benefits statement | Revise and update at next CPWG. | IATA | IATA advised that prioritization of ATS efforts should be: 1. Implementation of RVSM, 2. Improved Air Traffic Flow Management, 3. Implementation of new routes, and associated entry points, across Russian airspace. | As appropriate. |
| 030618 | Improve departure/ GRL compliance | A. Monitor GRL compliance. B. Monitor use of FL380. C. Conduct trial of RTA. D. Provide updated GRLs automatically via AFTN. E. Online Track Advisory (OLTA) | All Nav Canada FAA / Nav Canada / Operators FAA FAA | Nav Canada will monitor operator use of FL380 in the GRL and compare to aircraft acceptance of cleared level. Nav Canada will report results. Nav Canada to prepare and coordinate RTA trial proposal. FAA to coordinate same thru ATCSCC/ZAN. Operators to participate as required. Report of actual trial or, if not yet completed, report of progress towards trial to be reported at next CPWG. This capability to be added in next DOTs+ software build. New build estimated to be ready by Summer ’07. FAA will update at next CPWG if not implemented sooner. Possible deployment 1st quarter ’08. FAA will update progress at next CPWG. This sub item combined from closed item 090622. | Continuing. Sept. ‘07 Sept. ‘07 July ‘07 Sept. ‘07 |
| 030619 | Mach Number Technique | A. Incorporate MACH number technique (MNT) into the Anchorage ARTCC / Murmansk ACC Letter of Agreement (LOA). B. Implement “Rule of 11” and “Reverse MNT” in Anchorage ARTCC / Magadan ACC LOAs. | State ATM / FAA State ATM / FAA | In order to utilize MNT, Murmansk ACC must coordinate with all of its surrounding FIRs. Murmansk hopes to accomplish this by end of ’07. State ATM (Murmansk) will update progress at next CPWG. State ATM advises this may require an extended period to accomplish. In the interim Anchorage ARTCC will: 1. share information with Magadan ACC concerning Rule of 11 and Reverse MNT, and 2. elicit from Magadan (and Murmansk) what minimum longitudinal separation is acceptable for each .01 difference in overtaking MACH speeds. FAA / State ATM will update progress at next CPWG. | Sept ‘07 Unknown. ASAP. ASAP. Sept. ‘07 |
| 090625 | Performance Metrics | Performance Metrics – Carry over item from IOAC. What metrics would benefit Polar Routes Working Group. | All | This item to remain open as place holder for issue. ATS providers and Operators to update as/when required. State ATM believes this item should be closed at next meeting unless new information is forthcoming. | Deferred. |
| 090626 | Ocean 21/Arctic FIR | FAA exploring implementation options for the Anchorage Arctic FIR. | FAA | FAA will update at next CPWG. | Sept. ‘07 |
| 090627 | Contingency Response | A. Develop listing of possible generic contingencies. Listing should consider both airborne and pre-departure aircraft status. B. Develop Contingency response for each listing. C. Conduct tabletop exercise(s) as able. | ALL ALL ALL | FAA (ZAN) will develop initial listing and coordinate same with group for review. Awaiting completion of step A. Awaiting completion of step B. FAA will update progress at next CPWG. | ASAP Deferred Deferred Sept. ‘07 |
| 040729 | HF air- ground Data Link | Continued exploration of HFDL as possible solution for Polar operations. | ALL | FAA will pursue a new paper reporting current state of HFDL. | Sept. ‘07 |
| 040730 | Standardize Polar Region Separation Standards | A. Complete inventory of current ATS/CNS adequacies. B. Determine which separation standard(s), when/if standardized would be most beneficial to Cross Polar traffic flows. | FAA ALL | FAA (ZAN) will begin coordination effort to complete “Polar FIR Adequacies” table. TBD | Sept. ‘07 TBD |