## Slide 1: Arctic RNP 10
Presented to: CPWG/7
Presented by: Butch March, Nav Canada Manager, Edmonton ACC
Date: 2 – 5 June 2009
Notes: <number>

## Slide 2: Overview
Background
Status
Current Schedule
  Key Dates
Arctic RNP 10 Airspace Coverage Chart
Notes: <number>

## Slide 3: Background
Previous discussions on RNP CPWG
TRASAS Conclusion 2/2, March 2008, was on RNP initiative for Cross-Polar and Trans-East Operations, specifically...
That all PIRGs concerned be invited to consider actions that will harmonise the application of separation standards and a means to achieve Cross-Polar and Trans East Operations:
  implementation of the RNP 10 as a short-term/medium-term action;
  implementation of the RNP 4 as a medium-term/long-term improvement; and
  amend, as appropriate, the provisions of Regional Supplementary Procedures and the Regional Air Navigation Plans.
Notes: <number>

## Slide 4: Background (con’t)
As part of CPWG discussions and the TRASAS/2 conclusions, the CPWG members agreed to include the TRASAS Conclusion 2/2 as part of its new Work Program
It was agreed that the appropriate ANSPs would meet to establish a work group to assess the feasibility of introducing 50NM lateral separation in all of the FIRs in the Arctic Region and identify the tasks required for implementation
Notes: <number>

## Slide 5: Arctic RNP 10 Airspace Chart
Notes: <number>

## Slide 6: Status
The FAA, Nav Canada and Iceland formed a team to explore implementing 50NM lateral separation between operators/aircraft authorized RNP 10 or RNP 4 in Anchorage Arctic FIR and CMNPS airspace
Iceland has participated and will continue to be part of discussions, but, at this time, will not implement a 50 NM lateral separation standard for the single polar track crossing their airspace
The State ATM has agreed to consider adding additional boundary fixes on their boundary with Anchorage Center
  At this point, the State ATM is not participating in discussions because this would not be a reduction in separation for them
Notes: <number>

## Slide 7: Status (con’t)
The project is planned to be coordinated through the ICAO European and North Atlantic Office under the auspices of the TRASAS Group.
The ICAO European and North Atlantic Office will coordinate all efforts with the ICAO North American Office.
Notes: <number>

## Slide 8: Current Schedule
The Arctic RNP 10 Work Group has held a number of telecons to date
The group completed its first tasks to:
  determine the points of contact from the ATS providers participating in the project; and
  start development of a Concept of Operations (CONOPS) and project Task List
The FAA Technical Center, in cooperation with Anchorage and Edmonton, has begun collecting statistical data on flights through the summer months to prepare for the safety assessments
At this point, very initial data shows distribution of entry flight levels are predominately at FL340 but it was noted that the FAATC needs more position reports within Arctic Airspace to conduct a full assessment
Notes: <number>

## Slide 10
Possible additional Entry fixes on the Russian / Anchorage Center boundary to distribute the aircraft requesting FL340
This option is in the early development phase and may or may not be added to the Arctic RNP-10 project.

## Slide 11: Key Dates
Publish 12 month Advance Notice – Nov 2009
Complete initial safety analysis document – Nov 2009
Provide States and Operators advance key implementation dates and requirements – Jul 2009
Safety Risk Management Document – May 2010
Provide States and Operators notification of decision to implement – Sep 2010
Target Date for Implementation – 18 Nov 2010
Notes: <number>

## Slide 12: Thank you
Comments?
Questions?
Notes: <number>