Seventh Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/7)

(European and North Atlantic (EUR/NAT) Office of ICAO, Paris, France, 3-5 June 2009)

Agenda Item 5:  2009-2010 Cross Polar Work Program

- CROSS POLAR WORK PROGRAM

- (Action Item #CP6-9)

(Presented by Federal Aviation Administration)

SUMMARY - In response to CPWG/6 Action Item CP6-9, this paper presents a CPWG Planning Chart for consideration and discussion by the meeting.

- Introduction

  - At CPWG/5, the group began discussions on the need to establish a work program to ensure that current and future initiatives being undertaken by its members continued to progress overall goals and objectives as noted in the CPWG Terms of Reference:

“Russia, Canada, Iceland and the US will share joint responsibilities for collaboratively developing and maintaining a comprehensive work program including target dates and milestones to be achieved.”

  - During the discussions at CPWG/6, it was agreed the Work Program should focus on strategic objectives for each category instead of specific initiatives and target dates.

  - Based on the input received and discussions during the past two meetings, five objectives were identified to provide the overall structure for the Work Program.  They were:

- Reduce Separation Standards

- Improve Efficiencies for Traffic on Cross Polar and Russian Far East Routes (Routes, Procedures, and System Performance)

- Improve Communications

- Improve Weather Reporting

- Develop Contingency Plan/Safety

- Discussion

  - Based on further discussions since the last meeting, it was considered that the Terms of Reference provide the high level purpose and scope of the CPWG work, and that what may be needed is a Planning Chart to document near- and mid-term activities, as well as a summary of accomplishments.

  - A draft Planning Chart (Attachment A) is submitted for discussion during this meeting.

  - The Action Item list will continue to specify detailed action.

3.	Recommendation

4.1	The Meeting is invited to:

- note the information in this working paper;

- provide comments on the proposed Planning Chart; and

- agree to include review and update of the Planning Chart at each CPWG meeting.

CPWG Planning Chart

|  | Planning Goal | Action with | Status of Action and Target Date | Completed Date |
| --- | --- | --- | --- | --- |
| 1 | Reduce and Harmonize Separation Standards in International Airspace |  |  |  |
|  | Implement RVSM FL290-410 |  |  |  |
|  | Anchorage Arctic, Anchorage Oceanic, Anchorage Continental, Edmonton, and Reykjavik FIRs | FAA/ NAV CANADA, ISAVIA |  | Completed |
|  | Russian FIRs | State ATM | Nov 2011 |  |
|  | Harmonize RVSM Transition Procedures |  |  |  |
|  | Anchorage Arctic FIR | FAA | TBD |  |
|  | Anchorage Oceanic FIR | FAA | TBD |  |
|  | Russian FIRs | State ATM | TBD |  |
|  | Implement 50NM lateral separation |  |  |  |
|  | Anchorage Arctic FIR | FAA | Oct 2010 |  |
|  | Anchorage Oceanic FIR | FAA |  | Completed |
|  | Edmonton FIR | NAV CANADA | Oct 2010 |  |
|  | Reykjavik FIR | ISAVIA |  |  |
|  | Russian FIRs | State ATM |  |  |
|  | Implement 50NM longitudinal separation |  |  |  |
|  | Anchorage Arctic FIR | FAA |  |  |
|  | Anchorage Oceanic FIR | FAA |  |  |
|  | Edmonton FIR | NAV CANADA | Jan 2011 |  |
|  | Reykjavik FIR | ISAVIA |  |  |
|  | Russian FIRs | State ATM |  |  |
| 2 | Improve/Increase Efficiencies for Cross Polar and Russian Far East Air Traffic |  |  |  |
|  | Harmonize Procedures for ATS Route B932 |  |  |  |
|  | Anchorage Oceanic FIR | FAA | 7 May 2009 |  |
|  | Sapporo FIR | JCAB |  | Completed |
|  | Khaborovsk FIR | State ATM |  | Completed |
|  | Petropavlovsk-Kamchatsky FIR | State ATM | 7 May 2009 |  |
|  | Improve Efficiency on Cross Polar Routes |  |  |  |
|  | Make FL360 available westbound at RAMEL | FAA/State ATM | Trial – 30 March 2009 |  |
|  | Make FL360 and FL380 available westbound at RAMEL | FAA/State ATM | Trial – 19 May 2009 |  |
|  | Make tactical re-routes available for daily operations | FAA/State ATM | TBD |  |
|  | Implement use of Radar Procedures between Magadan ACC and Anchorage ARTCC without Radar Data Sharing |  |  |  |
|  | Anchorage Arctic FIR | FAA | 2010-2011 |  |
|  | Magadan FIR | FANA | 2010-2011 |  |
|  | Improve Air Traffic Flow Management (ATFM) |  |  |  |
|  | Implement DOTS Plus Online | FAA | 4th Qtr 2009 |  |
|  | Improve ATFM Collaboration |  |  |  |
|  | FAA/NAV CANADA |  |  | Completed |
|  | FAA/State ATM | FAA/State ATM | In progress |  |
|  | NAV CANADA/State ATM |  |  | Completed |
|  | Implement Cross Polar Organized Flex Track System/Minimum Time Tracks |  |  |  |
|  | Anchorage Arctic FIR | FAA | Future Work/TBD |  |
|  | Edmonton FIR | NAV CANADA | Future Work/TBD |  |
| 3. | Improve communications in arctic/polar region |  |  |  |
|  | Explore HFDL for Air-Ground Polar Operations | FAA | TBD |  |
|  | Implement AIDC for Data Exchange |  |  |  |
|  | Anchorage Arctic, Oceanic and Continental FIRs |  |  | Completed |
|  | Edmonton FIR | NAV CANADA | Oct 2009 |  |
|  | Magadan FIR | State ATM | Will review ICDs for possible implementation in 2010 |  |
|  | Implement CPDLC/ADS-C for All Polar Routes |  |  |  |
|  | Anchorage Arctic FIR | FAA | Mid 2010 |  |
|  | Edmonton FIR | NAV CANADA | May 2010 |  |
|  | Reykjavik FIR | ISAVIA |  |  |
|  | Russian FIRs | State ATM |  |  |
|  | Consider Communication North of 80N | All | TBD |  |
| 4. | Improve weather reporting in arctic/polar region |  |  |  |
|  | Continue research on space weather’s impact on Polar Traffic | All | Ongoing |  |
| 5. | Improve Safety |  |  |  |
|  | Develop Contingency Plans | All | TBD |  |
|  | Harmonize Procedures for Loss of Communications | All | TBD |  |
|  | PAC Region |  |  | Completed |
|  | NAM Region | FAA/NAV CANADA | In progress |  |
|  | EUR Region | State ATM/ISAVIA | TBD |  |
|  | NAT Region | NAV CANADA/ISAVIA | TBD |  |
|  | Improve Russian Missile Launch Coordination Procedures | State ATM/FAA | TBD |  |

All Russian FIRs to be broken out by specific FIR