Summary of Discussions of the

Seventh Meeting of the

Cross Polar Trans East Air Traffic Management Providers Working Group

(CPWG/7)

3-5 June 2009 - Paris, France

# Background

## The Seventh Meeting of the Cross Polar Trans East Air Traffic Management Providers Working Group (CPWG/7) was held at the International Civil Aviation Organization (ICAO) European and North Atlantic (EUR/NAT) Office in Paris, France from 3-5 June 2009.  The CPWG was established to provide a forum for air traffic service (ATS) providers and airspace users to meet and explore solutions for improving ATS to aircraft which operate between North America and Asia via Cross Polar and Russian Trans East (RTE) routes. There were 36 participants at the meeting, representing the air navigation service providers (ANSPs) from Canada, Iceland, Norway, Russia, and the United States; ICAO; the International Air Transport Association (IATA); international airlines and industry.   A complete list of participants is at Attachment A.

# Welcome and Opening Remarks

## Leah Moebius, FAA, served as Facilitator to the meeting and welcomed all.  Carole Stewart, ICAO EUR/NAT Office, welcomed delegates and provided logistic information.

## The group expressed their appreciation to the Regional Director of the ICAO EUR/NAT Office for providing meeting facilities and support to the meeting.

# Agenda Item 1:  Review and approve agenda

## The following agenda was adopted by the meeting:

Agenda Item 1:	Review and approve agenda

Agenda Item 2:	Administrative Matters (CPWG/6 Report)

Agenda Item 3:	Summary of Pertinent Issues from the ANSPs Meetings

Agenda Item 4:	Provide Status on CPWG/6 Actions

Agenda Item 5:	2009-2010 Cross Polar Work Program

    - Reduce Separation Standards

    - Improve Efficiencies for Traffic on Cross Polar and Russian Far East Routes

    - Improve Communications

    - Improve Weather Reporting

    - Develop Contingency Plan/Safety

Agenda Item 6:	Communications, Navigation, Surveillance (CNS) and Air Traffic Management (ATM) issues

    - ANSP Updates/Presentations

      - NAV CANADA Update

      - FAA Anchorage Center Update

      - State ATM Corporation Update

      - ISAVIA Update

    - Airline Updates/Presentations

      - IATA

      - Other Airlines

    - Others

Agenda Item 7:	Other Business

Agenda Item 8: 	Next Meeting

## A list of the working and information papers presented at CPWG/7 is provided at Attachment B.  Copies of the papers and presentations are available on the CPWG website at: http://www.faa.gov/about/office_org/headquarters_offices/ato/service_units/enroute/oceanic/cross_polar/.

# Agenda Item 2:  Administrative Matters

## FAA provided representatives with the Summary of Discussions and open action items from the Sixth Meeting of the CPWG (CPWG/6).

# Agenda Item 3:  Summary of Pertinent Issues from the ANSPs Meetings

## The State ATM Corporation (State ATM) advised the meeting that representatives from Russia had met with representatives from the Civil Aviation Authority of Mongolia regarding the common boundary entry and exit points and agreed to remove restrictions on some ATS routes.  The next meeting is planned for the autumn of 2009.

## State ATM also reported on a meeting with the Air Traffic Management Bureau (ATMB) of China, during which they had agreed to add additional entry and exit points for the RTE.  This work was progressing slowly.

- FAA reviewed discussions that were held during the CPWG ANSP Meeting (PM) held on 2 June.  The outcomes of discussions from the PM will be summarized and addressed as the action items are presented during the CPWG/7.

# Agenda Item 4:  Provide Status on CPWG/6 Actions

## The group reviewed the status of open actions and provided updates.   The following is a summary of discussions on existing action items.  The final action item list with updated status information is at Attachment C.

## Action Item CP1-02: Reduced Vertical Separation Minimum (RVSM) in Arctic Ocean (Russian Oceanic FIRs)

## State ATM announced that the target date for RVSM in Russian domestic and oceanic airspace is 2011.

## IATA requested that RVSM transition procedures be addressed and a standard transition methodology be developed by the ANSPs.  State ATM was again encouraged to implement RVSM in Arctic airspace as soon as possible without waiting for domestic implementation.  State ATM agreed to discuss this with IATA outside the meeting, but emphasized that the Russian decision makers had been asked to consider an early implementation of Arctic RVSM, but would not approve that strategy.

## Action Item 1-03:  Westbound use of Flight Level (FL) 360 - RAMEL Trial

## The FAA presented information on the current status of the flight level test at fix RAMEL for aircraft crossing from Edmonton Area Control Center (ACC) through Anchorage Air Route Traffic Control Center (ZAN) into Magadan Flight Information Regions (FIRs).

## The operational trial began on 30 March 2009.  During the first month of the trial, 16% of all flights over RAMEL were assigned FL360.  This was a much greater utilization of the third altitude than occurred at FL380.

## At the request of the airlines, a second operational trial began 19 May 2009, which allowed the use of FL360 or FL380 over RAMEL.  Aircraft transitioning into Russian airspace from either FL360 or FL380 would be assigned 11,600 meters.  This is similar to FL300 and FL320 which both transition to 9,600 meters.

## The FAA acknowledged the cooperative attitude and the rapid response by the Russian Federal Air Navigation Authority (FANA) and NAV CANADA to the FAA’s request that this procedure be implemented, and their efforts to modify the respective letters of agreement (LOA).

## In response to a question as to whether flights could be trackloaded at FL380 instead of FL360, it was pointed out that the NOTAM requires use of FL360.  Trackloading RAMEL at both FL360 and FL380 is not possible since both altitudes transition to 11,600 meters.  Aircraft trackloaded at FL360 can flight plan for FL380 as a final altitude.  State ATM confirmed that both altitudes are being protected during this trial and flights would be separated by a minimum of 10 minutes in trail.

## NAV CANADA asked the airlines for feedback on the savings and benefits.  No specific savings data were available, however the airlines agreed that the trial provided flexibility and options that they didn’t previously have available.  The group discussed expanding the trial to another fix, and considered ORVIT or NIKIN.  The RAMEL trial will continue.

## Action Item CP1-09: Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization

## The FAA provided the following details on the changes and route extensions that resulted from a safety management system (SMS) panel review to provide operators with access to all RTE routes:

- B932 was realigned by FANA to no longer cross KOKES but instead moved further north to end at the eastern FIR fix of BAMOK.  After the lengthy and arduous SMS process, the new segment of B932 was continued into ZAN airspace ending at McGrath (MCG).

- G583 has been in place for several years and was unchanged crossing the FIR at BESAT and ending at Emmonak (ENM).

- B241 was added connecting the FIR boundary fix RUSOR with ENM.

## B932, G583 and B241 were all designed to run essentially parallel to each other, laterally separated, until within areas of radar coverage.  All three tracks transit through oceanic airspace, require aircraft to be transitioned to metric altitudes when westbound, moved from metric altitudes to flight levels when eastbound and are bidirectional with restrictions on assignable altitudes.

## With the addition of two new airways (B932 and B241) and the existing G583, the SMS process deemed it advisable to provide a “pressure relief” feature based on the potential for southwest bound aircraft on R338 being unable to safely cross all three tracks.  This was provided through the addition of a new airway, H201, from Nome (OME) to NAYLD, a fix on R220.  This route remains within radar and radio coverage providing the controller with additional tools for use in separating aircraft.

## Additional routes were also established between ERNIK and ENM (B240), VALDA and MCG (H222) and KUTAL and Galena (GAL) (B233).  These airways keep the aircraft flying parallel until well inside of ZAN’s radar coverage and eliminate convergence at OME.  Some limitations have been placed on available altitudes to allow the FAA an opportunity to gauge service usage, observe real-time complexity and discover any unforeseen complications.

## Longitudinal separation standards for all fixes from KUTAL south to BESAT are consistent at 10 minutes.

## ZAN informed the group that there was agreement among the ANSPs to reduce the longitudinal separation standard on B932 from 15 minutes to 10 minutes.  This will harmonize the separation standard with that applied by Japan.

## It was noted that flight crews must be aware of restrictions on some routes that are published via NOTAM and in the United States Alaska Supplement.

## United Airlines asked if it would be possible to route westbound into Russia using B327.  ZAN agreed to look into that possibility.

## State ATM reported that their LOA with the Japan Civil Aviation Bureau (JCAB) had been extended, and B932 has been realigned and made available bi-directionally.  State ATM encouraged the airlines to more actively use B932.  There had been no flights since Nov 2008 since the FAA was not initially able to support the route.  It was hoped that this route will now be utilized.

## Delta Airlines noted that since B932 is so close to the North Pacific (NOPAC) routes, Russian overflight cost issues drive them down to the NOPAC.  There has to be a significant savings in time to use B932.  United Airlines agreed with regards to their westbound flights, but sees a potential to use B932 eastbound, particularly during the summer.

## Further discussions occurred regarding the need for the ZAN westbound crossing restriction on R338 at FL370.  This route is used by traffic going from Nome to R220.  ZAN’s proposed changes to the ZAN/Petropavlovsk-Kamchatsky ACC (PK) LOA concerning eastbound traffic on G583, in accordance with what was agreed to at CPWG/6, restricts eastbound traffic to 10,100 meters or below.  State ATM advised that PK ACC needs to have traffic at 11,100 meters on G583 due to traffic at higher altitudes.  After a lengthy exchange regarding these restrictions, ZAN agreed to analyze the traffic and consider if any changes can be made to the times it is in effect.  Many of these restrictions are necessary because ZAN transitions aircraft from feet to meters.  PK ACC is unable to handle the transitions inside Russian airspace because of communications limitations with high frequency (HF).

## IATA stated that the previous CPWG agreement was different from that which is currently in use, and requested that ZAN and State ATM find ways to make R338 more efficient.  A new action item was opened to address this issue.

## Action Items CP1-15 and DP 6-1: Automated flight data exchange between facilities

## State ATM indicated that after Magadan updates their system in 2010/2011, they will look into automated flight data exchange with ZAN.

## ZAN currently has ATS Interfacility Data Communications (AIDC) with Vancouver ACC.  The flight plan data flow between the facilities has proven to be beneficial and has increased safety at both facilities due to reduced workload for controllers, reduced errors during coordination, reduced gross navigation errors and large height deviations which are the result of “controller to controller” coordination errors, and facilitation of operational initiatives such as user preferred routes (UPR) and Dynamic Airborne Reroute Programs.

## The Canadian Automated Air Traffic System (CAATS) is anticipated to be deployed to Edmonton ACC in late October 2009.  Once the CAATS installation is completed, AIDC will follow and is tentatively scheduled for the same period.  Testing will begin between ZAN/Edmonton ACC in June 2009.  The results of those tests will help in determining an actual implementation date.

## The FAA presented information on the results of the discussions and agreements from the AIDC Task Force to the North Atlantic Special Planning Group (NAT SPG) Implementation Management Group (IMG).  The AIDC Task Force developed a matrix of AIDC links needed to complete the implementation of AIDC throughout the NAT Region.  In addition, The Task Force drafted a consolidated AIDC improvement plan to complement the matrix.  The IMG agreed that the matrix, with its supporting documentation and material based on the lessons learned from the implementation of AIDC between New York and Santa Maria Oceanic ACCs should form the basis upon which a detailed implementation plan could be developed.

## Both the NAT and Asia Pacific Regions had already identified the safety benefits of accelerating AIDC implementation in order to reduce air traffic control (ATC) to ATC coordination errors. Both regions have created AIDC interface control documents (ICDs) which utilize the same messages as defined in the ICAO Procedures for Air Navigation Services – Air Traffic Management (PANS-ATM).  It was agreed that benefits that could be achieved by commonality of ICDs.  The IMG supported this initiative and noted that there would be a need to consolidate the NAT and the Asia Pacific ICDs, and that the sets may need to be expanded based on experience gained from full implementation.

## The NAT SPG IMG endorsed combining the Asia Pacific and North Atlantic AIDC ICD for Oceanic and Remote Airspace.  In addition, the Informal Pacific ATC Coordinating Group (IPACG), during the recent meeting in Seattle the week of 18 May 2009, also endorsed this.

## The CPWG endorsed the implementation of AIDC using a globally harmonized format.  This has been documented in the work program.

## Action Item CP1-18: Manage Gateway Reservation List (GRL) compliance

## The FAA reported on the plans to implement the DOTS Plus Online track advisory feature and solicited support from the airlines during the initial implementation phase.

## United Parcel Service (UPS), lead airline for the operational demonstration, was the first to initiate the process of connecting to the operational system.  Configuration changes to the FAA Telecommunications Infrastructure (FTI) network arising out of UPS’s efforts to connect were tested successfully on 28 May 2009.  Every effort is being made to connect airlines as quickly as possible.  The program office has submitted a virtual private network (VPN) connection request on behalf of United Airlines, and is engaged in technical discussions with Delta Air Lines and Continental Airlines for the same purpose.

## Operators are able to initiate the process to establish VPN connections by contacting Eric Schoell, Software Engineer, CSSI, Inc.  Eric can be reached by phone +1 202 863 3698 or e-mail to eschoell@cssiinc.com.

## Action Item CP6-2: Ocean 21/Arctic FIR

## The FAA provided information on the proposed transition of Anchorage domestic and Arctic sectors into the Ocean 21 equipment platform.

## A lengthy and detailed safety risk evaluation was completed and several significant problems were identified.  As part of the assessment the group looked at ways to mitigate the impact of some of these problems and suggested automation procedures to minimize or eliminate them.  After many exhaustive and comprehensive trials in the dynamic simulation laboratory it was determined that the suggested solutions to the problems were not satisfactory.

## ZAN has begun the process to update and modify the Safety Risk Management Document with the goal of identifying new and more effective ways to deal with the identified problems.  Additional software developments by the FAA Technical Center projected for Anchorage Ocean21in May 2010 are anticipated to eliminate or reduce many of these issues.

## ZAN remains committed to optimizing airspace use by enlarging the area covered by Ocean21.

## Action Item CP2-27: Contingency response

## Due to real time volcanic ash eruption situations, it was agreed that a tabletop exercise was no longer needed.  The real time issues were handled by State ATM by authorizing reroutes.

Action Item CP3-29:  HF air-ground data link

## The FAA presented information concerning ZAN’s observation of high frequency data link (HFDL) possibilities and an ongoing HFDL trial in the Oakland Oceanic FIR.

## Communication between aircraft conducting Polar operations and ZAN are frequently inadequate.  This has resulted in incomplete and erroneous information transfer between ATS providers and between ATS providers and airlines.  This also creates inefficiencies in the system when controllers are unable to respond to requests or issue control instructions.

## Aircraft north of 72 degrees north latitude have little chance of communicating with ZAN via very high frequency (VHF) radio.  Aircraft using HF must go through Gander Radio to relay requests, position reports or other information.  Delays in receiving information force controllers to refuse pilot requests. Fear of not being able to ensure aircraft have received their instructions and complied fully causes uncertainty concerning the accuracy of coordinated information between ATS providers.

## Controller pilot data link communication (CPDLC) is unreliable north of 80 degrees north latitude based on the positioning of the geosynchronous satellites.  An unsuccessful transmission by an aircraft, based on coverage, is not identified to the pilot so communication is broken but not recognized.

## ZAN has been encouraged by the HF testing currently being conducted by Oakland Center and Hawaiian Airlines.  If data link can effectively use HF for uploading and downloading information, then efficiencies may be gained in Polar operations.

## Action Item CP3-30: Standardize Polar Region separation standards

## During the second Trans-Regional Airspace and Supporting Air Traffic Management Systems Steering Group (TRASAS/2) meeting in March 2008, participants agreed to several initiatives and conclusions that would be distributed to the appropriate working groups for implementation.  TRASAS Conclusion 2/2 was on required navigation performance (RNP) for Cross Polar and Trans East operations.

- Specifically, that all PIRGs concerned be invited to consider actions that will harmonise the application of separation standards and a means to achieve:

a)  Implementation of the RNP 10 provisions in the airspaces covering the Cross-Polar and Trans-East routes/operations as a short-term/medium-term action;

b) Implementation of the RNP 4 provisions in the same airspaces as described above, as a medium-term/long-term improvement; and

c)  Amend, as appropriate, the provisions of Regional Supplementary Procedures and the Regional Air Navigation Plans.

## As part of the review of the TRASAS/2 meeting, the Fifth Meeting of the CPWG (CPWG/5) agreed to include the TRASAS Conclusion 2/2 as part of its new work program. The CPWG identified a need to harmonize separation standards and improve efficiencies across the Polar region. It was agreed that the appropriate ANSP would establish a work group to assess the feasibility of introducing 50 nautical miles (NM) lateral separation in all of the FIRs in the Arctic Region and identify the tasks required for implementation.

## The FAA, NAV CANADA and ISAVIA have formed a team to explore implementing 50 NM lateral separation between operators and aircraft authorized RNP 10 or RNP 4 in ZAN Arctic FIR and Canadian Minimum Navigation Performance Specifications (CMNPS) airspace.  ISAVIA participated and will continue to be part of discussions, but at this time will not implement a 50 NM lateral separation standard for the single Polar track crossing their airspace. State ATM has agreed to consider adding additional boundary fixes on their boundary with ZAN.  At this point, the State ATM is not participating in discussions because this would not be a reduction in separation for them.

## The project will be progressed under the auspices of the TRASAS.  The ICAO EUR/NAT Office is coordinating with the ICAO North American, Central American and Caribbean Office to identify the lead ICAO office for the project.

## The meeting was presented with the draft concept of operations (CONOPS) and project task list developed by the team.  The target implementation date is 18 Nov 2010.

## State ATM is looking into establishment of new entry and exit points and associated routes.  They want to establish one more route between DEVID and RAMEL, but there are still issues to be resolved in continental airspace to include communications.  State ATM accepted the proposal in principle.

## Iceland will present a paper to next NAT Air Traffic Management Group to state that they will require the same separation that is used in Minimum Navigation Performance Specification (MNPS) airspace.  Operators will be required to be certified for MNPS and RNP 10 operations.

## IATA expressed their appreciation for the work done on this project.

## Action Item CP4-31: Implement use of radar procedures between Magadan ACC and Anchorage ARTCC

## Magadan ACC is on track with their plans for installation of secondary surveillance radar in 2011.  After this is installed, they will look into radar procedures with ZAN.

## Action Item CP4-35: Shorten and simplify Form “R” and filing process.

## The filing process has been improved and lead time has been reduced.  Options that were previously discussed have been considered.  The modernization of SITA software at FANA has been delayed, but progress will continue once the software upgrade is complete.  State ATM will provide an update at the next meeting.

## Action Item CP5-38: Mixed environment, capabilities & benefits to be gained. Partial mix of fleet. Need to identify obstacles to increase capacity, assess & identify obstacles & how to mitigate them.

## IATA reported that a global survey being undertaken at this time.  The data is not available yet for presentation but will be presented to CPWG/8.

## Action Item CP5-42: Airline route proposals

## IATA will continue to serve as the single point of contact for route proposals.

## Action Item CP5-44: Route development and coordination with China

## The IATA North Asia Office completed a survey and identified significant savings by adding new entry and exit points.  A proposal has been submitted to ATMB of China.  IATA is also developing a prioritized list to present to ATMB.

## United Airlines noted that the IATA North Asia Office is working with ATMB to develop an additional five entry points for the Polar routes including TELOK.  They are hopeful that this will occur this year.  State ATM indicated that TELOK has been used in the past, but for Trans-Siberian routes, not Polar routes.

## Action Item CP6-9: Development of work program

## During the discussions at CPWG/6, it was agreed the work program should focus on strategic objectives for each category instead of specific initiatives and target dates.  Based on the input received and discussions during the past two meetings, five objectives were identified to provide the overall structure for the Work Program.  They were:

- Reduce Separation Standards

- Improve Efficiencies for Traffic on Cross Polar and Russian Far East Routes (Routes, Procedures, and System Performance)

- Improve Communications

- Improve Weather Reporting

- Develop Contingency Plan/Safety

## Since the last meeting, there have been further discussions and it was considered that the Terms of Reference (TOR) provided the high level purpose and scope of the CPWG work, and that what was needed was a Planning Chart to document near- and mid-term activities, as well as a summary of accomplishments.

## A draft Planning Chart (Attachment D) was presented to the PM, and received support.  CPWG/7 delegates were also offered the opportunity to make changes to the chart.

## Action Item CP6-12: Tactical reroutes

## At CPWG/6, IATA encouraged discussions on tactical reroute procedures into Russian airspace.  They noted that there was a need to improve the process to enable tactical reroutes to a different entry point into Russian airspace that includes the RTE or Polar route networks from either the Anchorage or Reykjavik FIRs.

## The increase in traffic to the Russian Far East has at times saturated some of the entry points into Russia.  Aircraft are either taking excessive delays or having to accept less than optimal altitudes.  In an effort to help the airlines reduce expenses in order to remain viable, it is imperative for the ANSPs to develop procedures to benefit the airlines wherever possible.

## In order to continue these discussions, the FAA proposed a tactical reroute structure from ZAN into Russia, starting with two initial fix pairs.  Fixes would be paired for simplicity and aircraft that could not accept or be issued reroutes would not be eligible to participate.  The goal is to reduce delays and facilitate optimal altitudes. The FAA proposed that if this procedure turns out to be effective, additional fix pairs may be considered.

## State ATM advised that they permit tactical reroutes; however, there is a requirement that the reroutes be formalized.  One possible option would be to use the Change Message as is done in Europe.  Rather than cancelling the flight plan and re-filing, operators can issue a Change Message, which would be approved by Main ATM Center.  This message could also be issued by an adjacent ACC, but there would need to be a way to ensure the pilot is aware that he is on a changed track.

## The airlines expressed some concerns about the reroutes.  For example, the acceptability of the reroute depends on where the reroute occurs and what the final destination is or it may not be possible due to entry points into FIRs further along the route of flight.  A number of factors need to be considered, so lead time is essential.  It was also suggested that the airlines would need to know the reason for the reroute to make a business decision.  Some international airlines do not have dispatchers to facilitate coordination, and there are differences between procedures in different countries.  Russian ATC would not likely initiate a reroute unless it was due to a route restriction.  It would be the responsibility of the operator to notify adjacent FIRs.

## IATA had concerns about the use of Change Messages and potential confusion between the ACC, pilot and dispatcher.  Change Messages are generally used for aircraft still on the ground, not already airborne.

## In general, it was agreed that any opportunity to enhance procedures and achieve potential benefits was appreciated. The airlines requested time for further consideration of the proposal.  They appreciated State ATM’s willingness to work with the airlines and are hopeful that a solution can be found that meets the Russian requirements.

## FAA and State ATM agreed to progress work on details for a demonstration, including when it would be applied and under what circumstances, and provide an update to CPWG/8.

## Action Item CP6-13: Lost communication procedures

## During the Third Meeting of the CPWG (CPWG/3) held in Washington on 24-26 April 2007, it was agreed that action be taken to harmonize Polar region standards.  The action was further discussed during the CPWG/6 meeting in Hong Kong, 3-5 November 2008, as part of the group’s work program.

## The CPWG agreed to establish a standardized procedure for lost communications in the Polar region for flights entering Russian airspace as well as to submit a proposal for the amendment to the ICAO North American (NAM) Regional Supplementary Procedures (Doc 7030).

## A proposed amendment to the NAM Regional Supplementary Procedures for aircraft communications failure was presented to the group by the FAA (Attachment E).  Minor changes to the wording were suggested during the discussions.  Further coordination of the proposed amendment will be accomplished prior to submission to ICAO.

## Action Item CP6-15:  PILUN route

## Prior to the CPWG/6 meeting, aircraft overflying PILUN were required by NOTAM to cross the Anchorage/Edmonton FIR boundary over TAYTA (141W), and also flight plan over 72N157W, or to cross the Anchorage/Edmonton FIR boundary over or north of point 7330N141W, and also flight plan over 7330N157W.  Flights overflying LISKI were required by NOTAM to cross the Anchorage/Edmonton FIR boundary over or south of position VOLOB (141W), and then flight plan over or south of 7030N157W.  This ensured procedural lateral separation outside of radar coverage and beyond VHF pilot/controller frequency range.  During CPWG/6, IATA requested ZAN consider deleting the 141W restrictions in favor of a 150W restriction in order to gain efficiencies.

## On 18 November 2008, ZAN issued new NOTAMs which deleted the 141W restrictions.  Operators flight planning via PILUN were required to flight plan over or north of 72N157W.  Operators flight planning via LISKI were required to flight plan over or south of 7030N157W.  The 157W restriction was necessary to ensure aircraft have the necessary 90 nautical mile lateral separation required in the Anchorage Arctic FIR when they are beyond radar coverage west of Barrow.  Based on the operators’ description of how they conduct their flight planning, it was considered unlikely that PILUN and LISKI-bound traffic would cross prior to157W.

## Aircraft transiting 141W at and north of VOLOB are subject to poor or no VHF communications.  Communication in this area is generally accomplished through Gander HF Radio.  In addition, there is a complete lack of radar surveillance at TAYTA and north.

## Periods of heavy PILUN/LISKI traffic have created great difficulties in maintaining separation. Anchorage air traffic controllers have seen UPR flight paths crossing prior to 157W.  In addition, the ability to radar vector for spacing is limited due to the lack of radar and frequency coverage.  In order to ensure safe movement of traffic, it was necessary to reestablish the restrictions at 141W and to maintain the restrictions at 157W.  On 2 May 2009, the following NOTAMs were issued:

A0291/09 - PILUN REFERENCE ATS ROUTE B970 AND RUSSIAN ENTRY/EXIT POINT PILUN: OPERATORS FLIGHT PLANNING VIA PILUN WESTBOUND MUST FLIGHT PLAN OVER OR NORTH OF TAYTA AND OVER OR NORTH OF 7200N15700W.  OPERATORS FLIGHT PLANNING VIA PILUN EASTBOUND MUST FLIGHT PLAN VIA PILUN THENCE OVER OR NORTH OF 7200N15700W THENCE VIA FLIGHT PLAN ROUTE.  ADDITIONALLY, OPERATORS MUST FILE A POINT ALONG 157W IN THE ROUTE OF FLIGHT.  REFER QUESTIONS TO ANCHORAGE INTERNATIONAL PROCEDURES AT 907-269-2730. FL260 - FL430, WIE UNTIL UFN.

A0292/09 - LISKI REFERENCE ATS ROUTE A218 AND RUSSIAN ENTRY/EXIT POINT LISKI: OPERATORS FLIGHT PLANNING VIA LISKI WESTBOUND MUST FLIGHT PLAN OVER OR SOUTH OF VOLOB AND OVER OR SOUTH OF 7030N15700W. OPERATORS FLIGHT PLANNING VIA LISKI EASTBOUND MUST FLIGHT PLAN VIA LISKI THENCE OVER OR SOUTH OF 7030N15700W THENCE VIA FLIGHT PLAN ROUTE. REFER QUESTIONS TO ANCHORAGE INTERNATIONAL PROCEDURES AT 907-269-2730. FL260 - FL430, WIE UNTIL UFN.

## FAA acknowledged that this was less than optimal for the customers; however, safety must be ensured.  Other alternatives are being explored to increase efficiencies in the Arctic.  ZAN has asked their technical staff to look at the radar coverage and determine if it can be improved.  If so, it may be possible to remove some of these constraints.

## It was suggested that there should be a trigger to initiate this crossing restriction rather than penalize operators all the time.  ZAN agreed to look into this option.

# Agenda Item 5:  2009-2010 Cross Polar Work Program

## Options for fix structure in the Arctic Region

## As reductions in separation standards progress in the Arctic region, some structure will be required to gain the full benefits of the reduced separation.  The FAA introduced options for a fix structure to enable flex track generation.  Once the fix structure is established, ANSPs can determine how to flow traffic using the fixes.  The goal is for States to work concurrently to develop the project so that implementation can occur simultaneously.

## Since the Arctic RNP 10 project to provide 50 NM lateral separation in this airspace is in progress, the first option would be to space fixes at least 50 NM apart.  A second option would be to place the fixes 60 NM apart in order that the airspace would be ready to reduce to 30 NM lateral by adding fixes between the fixes that were placed 60 NM apart.

## There are potential benefits as well as penalties for each of the options.  It is necessary to determine how many additional fixes are needed on the Anchorage/Russian boundary and if additional fixes are needed on the Anchorage Center/Canadian common boundary, the Canadian/Iceland common boundary and the Iceland/Russian common boundary.

## Initially, it would seem logical to look ahead to 30 NM lateral separation and establish the fixes 30 NM apart.  IATA asked that they have time to discuss the options with their airlines.

## NAV CANADA suggested that they would support early implementation of the new entry and exit fixes as it would provide a benefit.  State ATM noted that the establishment of new fixes would imply development of additional ATS routes.

## Based on the movement toward performance based navigation (PBN), it was agreed that this should be included in the Arctic RNP 10 project.  It was further suggested that the ANSPs in Iceland and Norway be included in this project to provide benefits for their FIRs.  A new action item was developed to address this issue.

## Communications North of 80° North Latitude

## During the TRASAS/2 meeting in March 2008, the participants agreed to several initiatives and conclusions that would be distributed to the appropriate working groups for implementation.  TRASAS Conclusion 2/3 announced that the NAT SPG would establish a task force for the purpose of investigating and proposing solutions to resolve communications related issues negatively impacting the safety and efficiency of Cross Polar operations.

## The intent of the task force would be to collect and analyze data regarding all forms of communications north of 80° north latitude in order to obtain a clear view of what communications facilities were available and what was needed.  It was recognized that caution was required in order to avoid duplication of the ongoing effort of the CPWG.  With this in mind, the NAT SPG endorsed (NAT SPG Conclusion 44/3) the establishment of the Surveillance and Communications in Northern Airspace Task Force (SCNATF).

## Subsequently, during the 33rd Meeting of the NAT SPG IMG in November 2008 there were follow-up discussions on NAT SPG Conclusion 44/3 and the group agreed that the task force would be better suited under the current work program of the CPWG.  Based on the outcomes from both TRASAS and the NAT SPG, it was proposed that the CPWG/7 discuss the conclusions presented and how best to proceed and implement activities.

## During the PM prior to CPWG/7, the ANSPs discussed the communications issues north of 80 north and agreed that they would best be worked by a subgroup of the ANSPs.  Dave Rose from NAV CANADA volunteered to lead the subgroup with support from other ANSPs.  Draft TOR were reviewed and is available at Attachment F.  The subgroup will coordinate with the NAT SPG and other groups as appropriate so as not to duplicate work.

## The FAA also presented information on the performance of communications in the polar region, including guidance on selection of HF communications for both ATC and airline operations centers (AOC).  This information could serve as a starting point for the work of the communications subgroup.

# Agenda Item 6:  Communications, Navigation, Surveillance (CNS) and Air Traffic Management (ATM) issues

# NAV CANADA Update

## Butch March provided an update on behalf of NAV CANADA.  Edmonton ACC’s traffic count is down 6%.  NAV CANADA is looking at future automatic dependent surveillance-broadcast (ADS-B) expansion in 2010 and 2012.  The CAATS is scheduled to be installed in Edmonton ACC in 2009.

## Bryon Carlson briefed on a Route Structure Review for the Yukon airspace.  Most of the current Northern Control Area (NCA)/jet airway route structure through the Yukon is optimized for routes that have existed for a long time.  Recent demand exists for new city pairs beginning and ending at cities further south and west going to points on the original route structure and points further north.   Future routes might include cities further west such as Denver and Salt Lake City.  Some transition routes are available, but the current structure is not always adequate. A recent amendment was made to reduce the mandatory track structure from 24 hours down to 8 hours; however, ongoing analysis enabled a further reduction to 6 hours.

## Another factor that needs to be considered is availability of operationally suitable “restricted terrain” routes for aircraft in the event of decompression due to the prevalence of mountains over 10,000 ft in elevation in the Yukon and Alaska.  Once again, the current structure does not always provide adequate routes.

## Recently Edmonton ACC implemented a two hour adjustment to the start time of the mandatory track requirements (2000 to 0200 UTC daily [DST 1900 to 0100 UTC]).  Several new transitions were available by NOTAM.  The changes introduced by NOTAM will be followed by permanent Transport Canada Aeronautical Information Manual amendments this fall.  There will be no other changes to the mandatory track requirements through the summer of 2009.

## Edmonton ACC would like feedback on these transitions, as well as suggestions for additional transitions that improve efficiency and/or meet restricted terrain requirements. These will be reviewed, and will be followed by issuance of a list of any additional approved transition routes.  Airlines are invited and encouraged to call Edmonton ACC directly to discuss any unusual route requests on a tactical basis.  There will be a review in the fall of the mandatory track requirements.

## With ADS-B in the Hudson Bay and expansion in the NAT, there may be a reduction in the airway structure, but not in the immediate future.

## NAV CANADA engineers have been working hard on CAATS and controller pilot data link communications is next on their agenda.

## FAA Anchorage ARTCC Update

## Gail Ferguson, ZAN, provided an update on 2009 traffic counts.

## State ATM Corporation Update

## Alexey Buevich, State ATM, provided an update.

## Work is underway to establish 12 consolidated ACCs by 2015. In 2008-2009, State ATM phased out 17 smaller ACCs.  115 new ATS routes were established in 2008.  As of 2 July, State ATM had implemented 52 new international airways in 2009.

## In 2008, State ATM handled 1,094,754 flights, an increase of 7.64 % over the previous year; however, traffic analysis showed a decrease of traffic in late 2008.  Thus in January 2008 the increase was +16.67%, while November and December traffic dropped 6.63% and 9.49% respectively.  This downward trend continued in 2009 (January -11.95%, February -15.71%, March -13.36%, April -13.64 %).   The change in traffic by the main ATS transit routes is as follows: Cross Polar +1.5%, Trans-polar -10.8%, Trans-east +18.9%, Trans-Asian -5.5%, Asian   -5.4%, and Trans-Siberian -3.5%.

## In the view of the global financial crisis, State ATM has intensified its efforts to establish new international ATS routes in order to provide more benefits such as shorter mileage, time and fuel savings for the international airlines.  In 2009 – 2010 they plan to implement 159 new routes.

## State ATM also provided information on the traffic breakdown for the existing Polar routes.  They are working on new Cross Polar routes south of ABERI that will diverge west of PILUN and LISKI, which could be implemented by the end of 2009.

## State ATM would welcome new route proposals from airlines through IATA.

## Isavia Update

## Sigurleifur Kristjánsson reported that traffic has been decreasing on average 6.9%.  They are working on continuous surveillance across the NAT from Europe to North America.

## Airline Updates

## Bob Everest, Emirates Airlines, provided information on their flight planning system and route prediction tools used to find the most economical routes.  He emphasized the global concern about the economic downturn which is negatively affecting the airlines.

## The presentation suggested that the Polar region needs to take advantage of the drop in traffic to conduct a review of route structures and efficient use of airspace, as well as implementation of performance based navigation (PBN) for en route airspace, RVSM, better communications, flexible routes, dynamic reroutes.  These improvements would result in lower emissions and a better environment.

## Emirates Airlines thanked all the ATC providers for their support.

## Radiation storm products

## Joe Kunches from the United States National Oceanic and Atmospheric Administration (NOAA) Space Weather Prediction Center provided information on radiation storm products.  He noted that solar radiation storms affect Polar operations in two ways:  by degrading and eliminating HF communications and increasing radiation doses to aircrews.

## Two new products are under development to offer improved response by airlines:  D-Region Absorption Prediction (D-RAP) Release 2 and Nowcast of Atmospheric Ionizing Radiation for Aviation Safety (NAIRAS).

## D-RAP provides accurate HF fade anywhere on earth, graphical displays of absorption, and numerical data for download.  This is not a forecast.  More info is available on their web site.   In fall 2009, this will be deployed as an operational National Weather Service product and the old D-Region product will be discontinued.

## The NAIRAS model is global, real-time, data-driven, dynamic geomagnetic shielding, and physics-based.  A prototype will be available on the web.  As information become available, interested persons may register for more information at their public website:  http://sol.spacenvironment.net/~nairas/.

## The CPWG Space Weather Subgroup Requirements Document is now in draft and will be released for comment soon.  The subgroup hopes to have it available for presentation to CPWG/8.

## The meeting expressed appreciation to NOAA for this information.  Some of these issues will need to be addressed by the Comm Subgroup.

# Agenda Item 7:  Other Business

## Review of the Terms of Reference

## The TOR were finalized during the Third Meeting of the CPWG (CPWG/3), held in Arlington, Virginia on 24-26 April 2007.  Since it had been two years since these TOR had been reviewed, the group undertook this task during the meeting.

## IATA expressed concern about the continuity of representation for the meetings.  Financial concerns have been a factor in participation, and the meeting organizers were asked to take that into consideration when determining meeting venues.

## It was suggested that the CPWG take into consideration the work of the Route Development Group – East (RDG-E).  The ICAO EUR/NAT Office offered to share reports of that group with the CPWG.  The last China, Mongolia, Russia and IATA (CMRI) meeting was held 20-22 June 2007 at the ICAO Asia/Pacific Office and the airlines felt that another meeting should be scheduled; however there was confusion as to whether CMRI was an ICAO meeting.  The representative from the ICAO EUR/NAT Office agreed to check into this with the ICAO Asia Pacific Regional Office.  It was further recognized that the inter-regional coordination meetings have been useful in addressing route development matters.  Copies of the CPWG reports are distributed to all relevant ICAO Regional Offices.

## The FAA has been working through the ICAO EUR/NAT Office to provide meeting reports to TRASAS.  TRASAS does not want to duplicate work, but can act as a facilitator with States and regions.

## The current TOR call for the CPWG to invite representation based on the agenda items to be discussed.  It was noted that China should continue to be invited to participate as an observer due to the number of issues that relate to ATMB.  During the PM, the representative from Avinor was invited to consider becoming a core member of CPWG.  He agreed to discuss that with their Head Office and advise accordingly.

## The meeting endorsed the current TOR without change.

# Agenda Item 8:  Next Meeting

## The FAA offered to host CPWG/8 on 1-4 December 2009.  Various venues are under consideration including Atlanta, Chicago and Houston.  Information will be provided as soon as it is available.

## NAV CANADA offered to host CPWG/9 in Vancouver in the summer of 2010.  Further information will be announced at CPWG/8.

# Closing of the Meeting

## The meeting reviewed and approved the action item list.

## State ATM welcomed the participation of Avinor at this meeting and expressed their willingness to work with the Norwegian ANSP on Polar routes.

## Delegates were thanked for their involvement and participation in the meeting, and the meeting was closed.

State ATM Corporation, Russia

Alexey Buevich

Manager, Operational User Support

5 State ATM Corporation

37/7, Leningradsky prosp

125993, Moscow, Russia

Tel: +7-495-601-0643

Fax: +7 495-601-0764

e-mail: matcc@aviacom.ru

Vladimir Mitin - Assistant Manager, Airspace Management Division
State ATM Corporation

Tel: +7 495 6010815

Fax: +7 495 6010795

e-mail: mitin@gkovd.ru

Andrey Kudryavtsev

Deputy Director

North-West Branch of State ATM Corporation (St. Petersburg)

Tel: +7812 323 8471

Fax: +7812 323 8499

e-mail: kudryavtsev@st.gkovd.ru

NAV CANADA, Canada

Dave Rose

Manager National Operations Centre

NAV CANADA

1601 Tom Roberts Ave

Ottawa, Ontario  K1V 1E5

Canada

Tel: +1 613 248 4078

Fax: +1 613 248 3983

rosed@navcanada.ca

Butch March

Manager, Edmonton Area Control Centre Operations

NAV CANADA

Edmonton Area Control Center

P.O. Box 9867

Edmonton International Airport

Edmonton, Alberta

Canada T5J 2T2

Tel: +1 780-890-8323

Fax: +1 780-890-8490

e-mail: marchb@navcanada.ca

Bryon Carlson

Team Supervisor

NAV CANADA

P.O. Box 9867

Edmonton International Airport

Edmonton, Alberta

Canada T5J-2T2

Tel: +1 780-890-4712

Fax: +1 780-890-8308

e-mail: carlsob@navcanada.ca

Isavia, Iceland

Sigurleifur Kristjánsson

Manager Airspace and Procedures

Isavia

Reykjavik Airport

Reykjavik IS101

Iceland

Tel: +354 897 0336

Fax: +354 562 4599

silli@isavia.is

Avinor, Norway

Morton Tjonndal

Head of Operations, Bodo ATCC

Avinor

FAA, United States

David Maynard

Manager, Oceanic and Offshore Operations

Federal Aviation Administration

800 Independence Avenue, SW

Washington, DC 20591  USA

Tel: +1 202 267-3448

Fax: +1 202-267-5304

e-mail: David.Maynard@faa.gov

Kevin Ford

Air Traffic Manager

Anchorage ARTCC

Federal Aviation Administration

700 N. Boniface Parkway

Anchorage, AK 99506  USA

Tel: +1 907-269-1137

Fax: +1 907-269-1186

e-mail: kevin.ford @faa.gov

Gail Ferguson

Manager, System Operations

Anchorage ARTCC

Federal Aviation Administration

700 N. Boniface Parkway

Anchorage, AK  99506  USA

Tel: +1 907-269-1250

Fax: +1 907-269-1258

e-mail: gail.ferguson@faa.gov

Robert M. Tegeder

Aviation Safety Inspector

FAA-AFS-470

800 Independence Ave.

Washington, DC  20591 USA

Tel: +1 202-385-4581

Fax: +1 202-385-4653

robert.m.tegeder@faa.gov

Tim McHale

International Operations Staff

FAA ATCSCC

13600 EDS Drive, Suite 100

Herndon, VA  20171-3233  USA

Tel : +1 703-326-3973

Fax: +1 831-604-4426

e-mail: Timothy.McHale@faa.gov

Tom Anderson

Manager for Airspace & Procedures Anchorage ARTCC

Federal Aviation Administration

700 N. Boniface Parkway

Anchorage, AK 99506  USA

Tel: +1 907-269-2730

Fax: +1 907-269-1186

e-mail: tom.p.anderson@faa.gov

Leslie McCormick

CSSI, Inc.

1560 Lake Ranch Road

Kissee Mills, MO 65680-8476  USA

Tel: +1 417-546-2412

Fax: +1 920-273-2882

e-mail: LMcCormick@cssiinc.com

Leah Moebius

FAA

ATO Operations Planning International

600 Independence Avenue, SW

6th Floor

Washington, DC  20591 USA

Tel: +1 202-385-8969

Fax: +1 202-267-5198

e-mail: Leah.Moebius@faa.gov

Christine Sharp

Team Lead Russia & CIS

Africa, Europe, & Middle East Office

Office of International Aviation

600 Independence Avenue, SW

6th Floor

Washington, DC 20591 USA

Tel: +1 202-385-8891

e-mail: chris.sharp@faa.gov

Dan Vaca

International Program Officer

FAA

ATO International

Brussels Belgium

Tel:  +32 2 508 2732

Fax: +32 2 230 2597

e-mail: Daniel.Vaca@faa.gov

International Airline Transport Association

Geoff Hounsell

Assistant Director, ATM

SO&I Asia Pacific

Tel: +65 6499 2253

Fax: +65 6233 9286

e-mail: hounsellg@iata.org

Airlines

Edgar Vaynshteyn

Regional Manager ATC OPS

United Airlines

1374 Michelle Cir

Schaumburg, IL  60173  USA

Tel: +1 847 921-8708

Fax: +1 847 995-1770

edgar.vaynshteyn@united.com

Greg Dale

Manager International Operations Planning

Continental Airlines Inc

1600 Smith St - HQSSC

Houston, Texas  77002  USA

Tel: +1 713-324-5095

Fax: +1 713-324-5095

Greg.dale@coair.com

Ray Howland

Manager, Systems Planning

American Airlines

P.O. Box 619617

DFW Airport

Ft. Worth, TX 75261-9617  USA

Tel: +1 817 967 8343

Fax: +1 817 967 8320

e-mail: Ray.Howland@aa.com

Gregg Scott

Supervisor, International Operations

SAS International Flight Control

Delta Airlines, Inc.

P.O. Box 20706

Atlanta, GA 30320-6001

Tel: +1 678 823 2892

Fax: +1 404 773 6298

e-mail: gregg.scott@delta.com

Victor Yeoh

Manager, Flight Operations Technical

Singapore Airlines

SIA Training Center 04-C

720 Upper Changi Road, East

Singapore 486852

Tel : +65 62814765

Fax : +65 64900601

e-mail : Victor_Yeoh@singaporeair.com.sg

Curtis Taylor

Manager, International Operations

Dispatch & ATC

Northwest Airlines/Delta Airlines

Dept. F7010

7200 34th Avenue, South

Minneapolis, MN 55450-1106  USA

Tel: +1 612 727 7775

Fax: +1 612 726 0916

e-mail: Curtis.taylor@nwa.com

Keith Dowds

Manager, Standards and Training Flight Dxp

Air Canada

5935 Airport Road

Mississauga, Ontario

Canada L4V 1W5

Tel: +1 905-676-6976

Fax: +1 905-676-4241

e-mail: keith.dowds@aircanada.ca

Gene Cameron

Manager, Global Support Flight Dispatch

United Airlines

P.O. Box 576

Applegate, CA 95703  USA

Tel: +1 530 878 8791

Fax: +1 530 878 8791

e-mail: gene.cameron@united.com

Volker Meyer

Manager, International Aviation Affairs

Jeppesen

Jeppesen GmbH

Frankfurter Str. 233

Neu-Isenburg 63263

Germany

Tel: +49 6102 50 7240

Fax: +49 6102 50 7239

e-mail: volker.meyer@jeppesen.com

Bob Everest

Vice President Flight Operations Support

Emirates

Emirates Group H, 3rd Floor

P.O. box 686

Dubai

United Arab Emirates

Tel: +971 4 7084300

Fax: +971 4 2864085

e-mail: bob.everest@emirates.com

Takashi Hamasaki

Assistant Manager Operations Standards

Nippon Cargo Airlines

Narita International Airport

NCA Global Operations Center

Narita

Chiba

Japan 282-0004

Tel: +81 476 32 9743

Fax: +81 476 32 9788

e-mail: Takashi.hamasaki@nca.aero

Ma Chao

Manager

Air China

Beijing Capital International Airport

Beijing

China 100621

Tel: +86 10 64537080

Fax: +86 10 64537290

e-mail: machao@mail.airchina.com.cn

Harrey Hsun

Dispatcher

Air China

Beijing Capital International Airport

Beijing

China 100621

Tel: +86 10 64537076

Fax: +86 10 64537290

e-mail: harrey@mail.airchina.com.cn

Mr. Keisuke Makino

Assistant Manager

Japan Airlines Intl. Co. Ltd.

Route Planning, Flight Operations

Terminal 1, 3-3-2 Haneda Airport

Tokyo Ota-ku

144-0041 Japan

Tel: +81-3-5756-3134

Fax: +81-3-5756-3527

Joseph Kunches

Space Scientist

NOAA Space Weather Prediction Center

W/NP 9

325 Broadway

Boulder, CO 80305-3337  USA

Tel: +1 303 497 5275

Fax: +1 303 497 7392

e-mail: joseph.kunches@noaa.gov

ICAO

George Firican

Deputy Regional Director

ICAO Paris Office

3bis Villa Emile Bergerat – 92522 NEUILLY-SUR-SEINE  France

Tel: +33 1 46 41 85 89

e-mail: gfirican@paris.icao.int

Carole Stewart

ICAO Paris Office

3bis Villa Emile Bergerat – 92522 NEUILLY-SUR-SEINE  France

e-mail: cstewart@paris.icao.int

Seventh Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/7)

(European and North Atlantic (EUR/NAT) Office of ICAO, Paris, France, 3-5 June 2009)

Agenda Item 1:	Review and approve agenda

- LIST OF PAPERS

(Presented by the Federal Aviation Administration)

| IP/WP | Agenda Item | Title | Presented by |
| --- | --- | --- | --- |
| WP/01 | 1 | Proposed Meeting Agenda and Timetable | FAA |
| WP/02 | 5 | Cross Polar Work Program | FAA |
| WP/03 | 4 | Cross Polar Working Group (CPWG) Proposal for Amendment of NAM Regional Supplementary Procedures (SUPPS) (Doc 7030) | FAA |
| WP/04 | 7 | Review of the CPWG Terms of Reference | FAA |
| WP/05 | 4 | Formation of the Arctic RNP 10 Project | FAA and NAV CANADA |
| WP/06 | 5 | Air Traffic Services (ATS) Tactical Re-routes into Russia | FAA |
| WP/07 | 5 | Options for a Fix Structure in the Arctic Region | FAA |
| WP/08 | 5 | Proposal for the Implementation of an Additional Polar Track | IATA |
| WP/09 | 4 | ATS Interfacility Data Communications Task Force Report | FAA |
| WP/10 | 5 | Communications North of 80° North | FAA and NAV CANADA |
| IP/01 | 1 | List of Papers | FAA |
| IP/02 | 2 | Summary of Discussions from CPWG/6 | FAA |
| IP/03 | 2 | Open Action Items from CPWG/6 | FAA |
| IP/04 | 4 | Implementation of the Dynamic Ocean Track System (DOTS) Plus Online Track Advisory | FAA |
| IP/05 |  | WITHDRAWN |  |
| IP/06 | 4 | ATS Route Extensions into Anchorage | FAA |
| IP/07 | 4 | High Frequency Data Link | FAA |
| IP/08 | 4 | Flight Level 360 at RAMEL | FAA |
| IP/09 | 4 | Expansion of Ocean 21 | FAA |
| IP/10 | 4 | Polar Communications | FAA |
| IP/11 | 4 | Crossing Restrictions for PILUN and LISKI | FAA |
| IP/12 |  | WITHDRAWN |  |
| IP/13 | 4 | ATS Interfacility Data Communications Task Force Update | FAA |
| IP/14 | 7 | ATS Route Network Development in the Russian Airspace | State ATM |

| Action Number (Legacy) | Capacity Enhancement Goal | Supporting Goal Initiatives | Information/Status | Responsible Organization | Action Pending | Target Date | Status (Open, Moved, Closed) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CP01-02 (030602) | Reduce Separation Standards | RVSM in Arctic Ocean (Russian Oceanic FIRs) | State ATM advised that early implementation of RVSM over the Arctic was rejected by the Russian Ministry of Justice due to the lack of such separation standards in the national rules. RVSM implementation in both domestic and oceanic airspace simultaneously with a target date planned for 2011. | State ATM | State ATM to provide update to CPWG/8 | Dec 2009 | Open |
| CP01-03A (030603) | Improve Efficiencies | Westbound use of FL360 - RAMEL Trial | FAA reported on trial for track loading at FL360 westbound at RAMEL. Flights can be track loaded at FL360 and request FL380 as long as there is 10 min longitudinal separation continuous or increasing at RAMEL. | FAA | Trial continues. FAA to provide update to CPWG/8 | Dec 2009 | Open |
| CP01-08A (030608) | Administration | ATFM collaboration between FAA/ATO and NAV CANADA | Agreement between US/Canada on ATFM is complete. |  |  |  | Closed |
| CP01-08C (030608) | Administration | ATFM collaboration between FAA/ATO and State ATM | The FAA Command Center and State ATM Corp Main ATM Center draft Agreement outlining areas of future cooperation including coordination and management of flow of air traffic between the U.S. and Russia will be an Annex to the MOU being coordinated between FAA and FANA. MOU and Annex are awaiting signatures. | FAA/FANA/State ATM | FAA continues to work with FANA and State ATM to finalize MOU and Annex. FAA/State ATM to provide update to CPWG/8 | Dec 2009 | Open |
| CP01-09A (030609) | Improve Efficiencies | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization | B932 was realigned by FANA to no longer cross KOKES but instead moved further north to end at the eastern FIR fix of BAMOK. A new segment of B932 was continued into ZAN airspace ending at McGrath (MCG). Route is now available bi-directionally. |  |  |  | Closed. |
| CP01-09B (030609) | Improve Efficiencies | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization | Current MOU between Petropavlovsk-Kamchatsky ACC and ZAN expired fall 2007. Discussions were held regarding outstanding issues regarding altitude restrictions that are in the draft MOU. | State ATM/FAA (ZAN) | MOU to be signed and update provided to CPWG/8 | Dec 2009 | Open |
| CP01-09D (030609) | Improve Efficiencies | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization | Goal is to realign route so as to exit Russian Airspace at BAMOK instead of KOKES. FAA will concurrently pursue extending route across Anchorage FIR from BAMOK to CZF. |  | Covered by CP01-09A and CP01-09B |  | Closed |
| CP01-09G (030609) | Improve Efficiencies | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization | State ATM reported difficulties with route proposal, oceanic ok but not continent, look forward to completing installation in next year and status at next meeting |  | Covered by CP01-09A and CP01-09B |  | Closed |
| CP01-15B (030615) | Improve Communications | Automated Flight Data exchange between ZAN and Magadan ACC | Magadan will be ready to support AIDC once their system is upgraded. Estimated date for the system upgrade is late 2010. | State ATM/FAA | State ATM to review ICDs and provide status update to CPWG/8 | Dec 2009 | Open |
| CP01-15C (030615) | Improve Communications | Automated Flight Data exchange between ZAN and Edmonton ACC | Edmonton ACC is still aiming to implement AIDC with ZAN in October 2009, at the same time their CAATS is operational. Testing is expected to begin in June 2009. | NAV CANADA/ FAA | Implement AIDC between Edmonton ACC and Anchorage ARTCC and provide update to CPWG/8 | Dec 2009 | Open |
| CP01-18 (030618) | Improve Efficiencies | Manage GRL compliance | FAA provided an update on the status of DOTS+ Online. Testing was successfully completed on 28 May 2009. Every effort is being made to connect airlines as quickly as possible. POC for initiating the process to establish VPN connectivity was provided. | FAA | Provide update to CPWG/8. | Dec 2009 | Open |
| CP02-27 (090627) | Develop Contingency Plan | Contingency Response | FAA reported that information had been received from NAV CANADA on the contingency matrix. | FAA/State ATM/ NAV CANADA/ Isavia | Reconsider future work at CPWG/8. | Dec 2009 | Open |
| CP02-27 (090627) | Develop Contingency Plan | Contingency Response | State ATM had requested at CPWG/6 that the group conduct a table top exercise to evaluate reroute scenarios due to volcanic ash. This was addressed by the real time volcanic ash event. |  |  |  | Closed |
| CP03-29 (040729) | Improve Communications | HF Air-Ground Data Link | FAA provided information on the Oakland ARTCC HFDL trial. ZAN will continue to follow the outcomes of that trial in order to take advantage of benefits. | FAA and Operators | FAA will provide an update on the Oakland trials to CPWG/8. | Dec 2009 | Open |
| CP03-30 (040730) | Reduce Separation Standards | Standardize Polar Region Separation Standards | FAA, NAV CANADA and Isavia formed a team to explore implementing 50 NM lateral separation between operators and aircraft authorized RNP 10 or RNP 4 in ZAN Arctic FIR and CMNPS airspace. The team developed a draft CONOPS and a project Task List. Target implementation date is 18 Nov 2010. | FAA/NAV CANADA/Isavia | An update will be provided to CPWG/8 | Dec 2009 | Open |
| CP04-31 (090731) | Improve Efficiencies | Implement use of Radar procedures between Magadan ACC and Anchorage ARTCC | State ATM reported that Magadan is on track with SSR radar for 2011. After this is installed, they will look into radar procedures. | State ATM | State ATM will provide an update to CPWG/8 | Dec 2009 | Open |
| CP04-32 (090732) | Improve Efficiencies | Conduct Trial of Northern Canada to RTE Entry Points Flex Track | Duplicate item. |  |  |  | Closed |
| CP04-35 (090735) | Improve Efficiencies | Shorten and simplify Form “R” and filing process. | State ATM reported that the process has been improved, and the lead time has been reduced. Options previously discussed have been considered. Modernization of SITA software at FANA has been delayed, so once that is completed, they will move forward. | FANA/State ATM/. IATA | State ATM to provide an update to CPWG/8 | Dec 2009 | Open |
| CP05-38 (040838) | Reduce Separation Standards | Mixed environment, capabilities & benefits to be gained. Partial mix of fleet. Need to identify obstacles to increase capacity, assess & identify obstacles & how to mitigate them. | IATA reported that a global survey is being undertaken at this time. Data is not available yet for presentation | IATA | IATA to provide position on mixed fleet benefits and capabilities at CPWG/8 | Dec 2009 | Open |
| CP05-42 (040842) | Improve Efficiencies | Airline Route Proposals | IATA will act as a focal point for Airline Route proposals, prioritize them, and present to the States | IATA | IATA to submit consolidated, prioritized Airline proposals to ANSPs for discussions and consideration at CPWG/8 | Dec 2009 | Open |
| CP05-44 (040844) | Improve Efficiencies | Route Development and Coordination with China | IATA North Asia Office completed a survey and identified significant savings by adding new entry/exit points. IATA is developing a prioritized list to present to ATMB. | IATA | IATA to provide an update to CPWG/8 | Dec 2009 | Open |
| CP06-01 | Improve Communications | Automated Flight Data exchange between facilities | The FAA provided status on the work of the AIDC Task Force, and noted that the NAT SPG IMG had endorsed combining the Asia Pacific and North Atlantic AIDC ICD for Oceanic and Remote Airspace. CPWG/7 endorsed the need to implement AIDC with a common ICD. | All ANSPs | Support the harmonization of the Asia/Pacific and North Atlantic ICD for Oceanic and Remote Airspace. Report progress to CPWG/8. | Dec 2009 | Open |
| CP06-02 | Improve Efficiencies | Ocean 21/Arctic FIR | FAA provided information on the proposed transition of ZAN domestic and Arctic sectors into the Ocean 21 equipment platform. After many exhaustive and comprehensive trials in the dynamic simulation laboratory it was determined that the suggested solutions to the problems were not satisfactory. ZAN remains committed to optimizing airspace use by enlarging the area covered by Ocean21, and continues to support the inclusion of the Arctic and some domestic areas under the Ocean 21 platform. | FAA | FAA will provide an update to CPWG/8 | Dec 2009 | Open |
| CP06-03 | Improve Communications | HF air-ground Data Link | This action item has been combined with new Action Item CP07-03. |  |  |  | Moved. |
| CP06-04 | Develop Contingency Plan | Contingency Response | Duplicated CP02-27 |  |  |  | Closed |
| CP06-05 | Improve Efficiencies | Manage GRL compliance | Duplicated CP01-18 |  |  |  | Closed |
| CP06-06 | Improve Communications | HF air-ground Data Link | Duplicated CP03-29 |  |  |  | Closed |
| CP06-09 | Administration | Development of Work Program | FAA presented a proposal for a Planning Chart to document near- and mid-term activities, as well as a summary of accomplishments. The Planning Chart was accepted by the meeting and will be updated at each future meeting. |  |  |  | Closed. |
| CP06-10 | Administration | Action Items | FAA distributed the updated Action List in new format (CPWG/6 WP/3) |  |  |  | Closed |
| CP06-11 | Administration | Statistics | Where possible, track statistics on time/fuel savings for new and or improved routes | IATA | IATA to provide information to CPWG/8 | Dec 2009 | Open |
| CP06-12 | Improve Efficiencies | Tactical Reroutes Prior to Entering Russian Airspace | FAA and State ATM agreed to work together to determine the feasibility of developing criteria and procedures for tactical reroutes. | State ATM/FAA/IATA | Provide update to CPWG/8 | Dec 2009 | Open |
| CP06-13 | Improve Communications | Lost Communication Procedures | The FAA presented a proposed amendment to the NAT Doc 7030 to reflect agreement on lost comm procedures. Minor changes were made and coordination will be accomplished prior to submission to ICAO EUR/NAT Office. | FAA | FAA will present a status update to CPWG/8 | Dec 2009 | Open |
| CP06-14 | Improve Efficiencies | Routings to/from B970 | IATA agreed to review and establish preference of LISKI traffic overflying TAYTA instead of VOLOB. | IATA | IATA to provide information to CPWG/8 | Dec 2009 | Open |
| CP06-15 | Improve Efficiencies | PILUN route | On 18 November 2008, ZAN issued new NOTAMs which deleted the 141W restrictions. Operators flight planning via PILUN were required to flight plan over or north of 72N157W. Operators flight planning via LISKI were required to flight plan over or south of 7030N157W. The 157W restriction was necessary to ensure aircraft have the necessary 90 nautical mile lateral separation required in the Anchorage Arctic FIR when they are beyond radar coverage west of Barrow. This is necessary to ensure safety. ZAN agreed to look into determining a trigger to initiate this crossing restriction rather than H24 implementation. | FAA | ZAN to investigate options for triggering implementation and report to CPWG/8 | Dec 2009 | Open |
| CP07-01 | Reduce Separation | Agreement to reduce longitudinal separation on B932 to 10 minutes | FAA and State ATM agreed to reduce the longitudinal separation standard to 10 minutes to be consistent with JCAB | FAA/State ATM | Begin actions to reduce separation on B932 and report progress to CPWG/8 | Dec 2009 | Open |
| CP07-02 | Improve Efficiencies | Add additional entry/exit fixes on the FIR boundaries | FAA proposed options for adding entry/exit fixes at the FIR boundaries. Based on the movement toward PBN, it was agreed that this should be included in the RNP 10 Arctic project. It was further suggested that the ANSPs in Iceland and Norway be included in this project to provide benefits for FIRs. | All ANSPs | Provide update on progress to CPWG/8 | Dec 2009 | Open |
| CP07-03 | Improve Communications | Improve communications north of 80 degrees N | The ANSPs agreed that comm issues north of 80N would be worked by a subgroup of the Providers’ Mtg. Dave Rose from NAV CANADA volunteered to lead the SG with support from other ANSPs. | All ANSPs | Provide update on work program to CPWG/8 | Dec 2009 | Open |
| CP07-04 | Improve Efficiencies | Consider removing the altitude restrictions on R338 and G583 | FAA and State ATM agreed to consider the reasons behind the existing restrictions and determine whether the hours for the restrictions are still appropriate. | FAA/State ATM | Provide information to CPWG/8 | Dec 2009 | Open |
| CP07-05 | Improve Efficiencies | Opening of new Kamchatka routes from PILUN and LISKI | State ATM will discuss track loading of new routes with ZAN | State ATM | Provide update to CPWG/8 | Dec 2009 | Open |
| CP07-06 | Improve Efficiencies | Opening of new routes south of ABERI | State ATM to coordinate with all parties involved. IATA to provide input from users. | State ATM/IATA/ ANSPs | Provide update to CPWG/8 | Dec 2009 | Open |

CPWG Planning Chart

|  | Planning Goal | Action with | Status of Action and Target Date | Completed Date |
| --- | --- | --- | --- | --- |
| 1 | Reduce and Harmonize Separation Standards in International Airspace |  |  |  |
|  | Implement RVSM FL290-410 |  |  |  |
|  | Anchorage Arctic, Anchorage Oceanic, Anchorage Continental, Edmonton, and Reykjavik FIRs | FAA/ NAV CANADA, ISAVIA |  | Completed |
|  | Russian FIRs | State ATM | Nov 2011 |  |
|  | Harmonize RVSM Transition Procedures |  |  |  |
|  | Anchorage Arctic FIR | FAA | TBD |  |
|  | Anchorage Oceanic FIR | FAA | TBD |  |
|  | Russian FIRs | State ATM | TBD |  |
|  | Implement 50NM lateral separation |  |  |  |
|  | Anchorage Arctic FIR | FAA | Oct 2010 |  |
|  | Anchorage Oceanic FIR | FAA |  | Completed |
|  | Edmonton FIR | NAV CANADA | Oct 2010 |  |
|  | Reykjavik FIR | ISAVIA |  |  |
|  | Russian FIRs | State ATM |  |  |
|  | Implement 50NM longitudinal separation |  |  |  |
|  | Anchorage Arctic FIR | FAA |  |  |
|  | Anchorage Oceanic FIR | FAA |  |  |
|  | Edmonton FIR | NAV CANADA | Jan 2011 |  |
|  | Reykjavik FIR | ISAVIA |  |  |
|  | Russian FIRs | State ATM |  |  |
| 2 | Improve/Increase Efficiencies for Cross Polar and Russian Far East Air Traffic |  |  |  |
|  | Harmonize Procedures for ATS Route B932 |  |  |  |
|  | Anchorage Oceanic FIR | FAA | 7 May 2009 |  |
|  | Sapporo FIR | JCAB |  | Completed |
|  | Khaborovsk FIR | State ATM |  | Completed |
|  | Petropavlovsk-Kamchatsky FIR | State ATM | 7 May 2009 |  |
|  | Improve Efficiency on Cross Polar Routes |  |  |  |
|  | Make FL360 available westbound at RAMEL | FAA/State ATM | Trial – 30 March 2009 |  |
|  | Make FL360 and FL380 available westbound at RAMEL | FAA/State ATM | Trial – 19 May 2009 |  |
|  | Make tactical re-routes available for daily operations | FAA/State ATM | TBD |  |
|  | Implement use of Radar Procedures between Magadan ACC and Anchorage ARTCC without Radar Data Sharing |  |  |  |
|  | Anchorage Arctic FIR | FAA | 2010-2011 |  |
|  | Magadan FIR | FANA | 2010-2011 |  |
|  | Improve Air Traffic Flow Management (ATFM) |  |  |  |
|  | Implement DOTS Plus Online | FAA | 4th Qtr 2009 |  |
|  | Improve ATFM Collaboration |  |  |  |
|  | FAA/NAV CANADA |  |  | Completed |
|  | FAA/State ATM | FAA/State ATM | In progress |  |
|  | NAV CANADA/State ATM |  |  | Completed |
|  | Implement Cross Polar Organized Flex Track System/Minimum Time Tracks |  |  |  |
|  | Anchorage Arctic FIR | FAA | Future Work/TBD |  |
|  | Edmonton FIR | NAV CANADA | Future Work/TBD |  |
| 3. | Improve communications in arctic/polar region |  |  |  |
|  | Explore HFDL for Air-Ground Polar Operations | FAA | TBD |  |
|  | Implement AIDC for Data Exchange |  |  |  |
|  | Anchorage Arctic, Oceanic and Continental FIRs |  |  | Completed |
|  | Edmonton FIR | NAV CANADA | Oct 2009 |  |
|  | Magadan FIR | State ATM | Will review ICDs for possible implementation in 2010 |  |
|  | Implement CPDLC/ADS-C for All Polar Routes |  |  |  |
|  | Anchorage Arctic FIR | FAA | Mid 2010 |  |
|  | Edmonton FIR | NAV CANADA | May 2010 |  |
|  | Reykjavik FIR | ISAVIA |  |  |
|  | Russian FIRs | State ATM |  |  |
|  | Consider Communication North of 80N | All | TBD |  |
| 4. | Improve weather reporting in arctic/polar region |  |  |  |
|  | Continue research on space weather’s impact on Polar Traffic | All | Ongoing |  |
| 5. | Improve Safety |  |  |  |
|  | Develop Contingency Plans | All | TBD |  |
|  | Harmonize Procedures for Loss of Communications | All | TBD |  |
|  | PAC Region |  |  | Completed |
|  | NAM Region | FAA/NAV CANADA | In progress |  |
|  | EUR Region | State ATM/ISAVIA | TBD |  |
|  | NAT Region | NAV CANADA/ISAVIA | TBD |  |

CROSS POLAR WORKING GROUP PROPOSAL FOR AMENDMENT OF

NAM REGIONAL SUPPLEMENTARY PROCEDURES (SUPPS) (Doc 7030)

(Serial no. NAT xxxx:)

a)	Proposed by:	The United States of America

b)	Proposed amendment:  Add Section 9.3 as shown below to the SUPPs in the NAM Region:

CHAPTER 9.  SPECIAL PROCEDURES

9.3  Air-Ground Communication Failure

(A2 – Chapter 3; P-ATM – Chapter 15; P-OPS, Vol. 1)

Note:  The following procedures are intended to provide general guidance for aircraft operating within, to or from the NAM region experiencing a communications failure. These procedures are intended to complement and not supersede Annex 2, the PANS-ATM and State procedures/regulations. It is not possible to provide guidance for all situations associated with a communications failure

9.3.1 	The following procedures apply to aircraft operating in the airspace of Anchorage Arctic FIR, Anchorage Continental FIR, and the Edmonton FIR CTA. These procedures are intended to complement and not supersede State procedures/regulations.

    - In the event of total loss of communication, an aircraft shall:

- try to re-establish communication by all other means;

- if all attempts to re-establish communication with ATC are unsuccessful:

    - squawk 7600;

    - if able, broadcast in the blind at suitable intervals: flight identification, flight level, aircraft position (including the ATS route designator or the track code) and intentions on the frequency in use, as well as on frequency 121.5 MHz (or as a back-up, the VHF inter-pilot air-to-air frequency 123.45 MHz);

    - attempt to contact either another aircraft or any ATC facility and inform it of the difficulty and request that information be relayed to the ATC facility with whom communications are intended.

    - watch for conflicting traffic both visually and by reference to airborne collision avoidance systems or traffic displays (if required);

    - turn on all aircraft exterior lights (commensurate with appropriate operating limitations);

    - maintain the last assigned speed and level, without regard for changes filed in the flight plan until exiting the airspace defined in paragraph 9.3.1 above;

    - upon exiting the airspace as defined in paragraph 9.3.1 above, conform to the relevant State procedures and regulations.

9.3.3    In the event of lost communication, ATC shall maintain separation between the aircraft having the communication failure and other aircraft, based on the assumption that the aircraft having the communication failure will operate in accordance with procedures in 9.3.2.

c)	Intended date of implementation: 04 June 2010

d)	Proposal circulated to the following States and international organizations:

Algeria

Argentina

Angola

Australia

Austria

Bahamas

Bangladesh

Barbados

Belgium

Bolivia

Brazil

Brunei Darussalam

Bulgaria

Cambodia

Cameroon

Canada

Cape Verde

Central African Republic

Chile

China

Colombia

Congo

Cote d´Ivoire

Cuba

Czech Republic

Democratic People´s Republic of Korea

Democratic Republic of the

Congo

Denmark

Dominican Republic

Ecuador

Egypt

Ethiopia

Finland

France

Gabon

Gambia

Germany

Ghana

Greece

Guinea Bissau

Guyana

Haiti

Hungary

Iceland

India

Indonesia

Ireland

Israel

Italy

Jamaica

Japan

Jordan

Kazakhstan

Kenya

Lebanon

Luxembourg

Madagascar

Malaysia

Mexico

Monaco

Mongolia

Morocco

Mozambique

Namibia

Nepal

Netherlands

New Zealand

Niger

Nigeria

Norway

Pakistan

Panama

Paraguay

Peru

Philippines

Poland

Portugal

Republic of Korea

Romania

Russian Federation

Saudi Arabia

Senegal

Sierra Leone

Singapore

Somalia

South Africa

Spain

Suriname

Sweden

Switzerland

Tajikistan

Thailand

Trinidad and Tobago

Tunisia

Turkey

Uganda

Ukraine

United Arab Emirates

United Kingdom

United Republic of Tanzania

United States*

Uruguay

Uzbekistan

Venezuela

Viet Nam

ASECNA*

COCESNA*

EUROCONTROL*

IACA*

IAOPA*

IATA*

IBAC*

IFALPA*

IFATCA*

Communications Subgroup

Proposed Terms of Reference

Introduction

The Cross Polar Trans-East Air Traffic Management (ATM) Working Group (CPWG) provides a forum to improve the provision of air traffic services (ATS) to aircraft which operate between North America and Asia via Cross Polar and Russian Trans East routes.  The CPWG is composed of Air Navigation Service (ANS) provider representatives from Russia, Canada, Iceland and the United States (US) and representatives from international organizations representing airspace operator groups (e.g., the International Air Transport Association (IATA) and International Business Aviation Council (IBAC)) who operate in the subject airspace.

Although the Cross Polar WG focus is primarily on Cross Polar and Trans-East airspace issues, in order to promote seamless, efficient and safe ATS, representatives from other organizations and ANS providers may also be invited to participate in Cross Polar WG activities, as appropriate.

These Terms of Reference provides guidance on the scope of work that the CPWG will consider in their work program to address communications in North of 80° North.

Purpose and Scope of Work

- Carry out an analysis of existing surveillance and communications facilities available to provide Air Navigation Services (ANS) North of 80o North;

- Determine the future requirements for surveillance and communications facilities;

- Propose ways and means to meet the requirements; and

- Report to the TRASAS through the CPWG.

Composition

Membership will be composed of representatives from Canada, Iceland, Norway, the Russian Federation and the United States.  Canada will nominate a Rapporteur for the group.

Working Methods and Meeting Schedule

The work of the task force shall be carried out by e-mail or teleconferences to the extent possible. Meetings may be required from time to time. The Task Force will update the CPWG on the status of its efforts.

All Russian FIRs to be broken out by specific FIR