Seventh Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/7)

(European and North Atlantic (EUR/NAT) Office of ICAO, Paris, France, 3-5 June 2009)

Agenda Item 2:  Administrative Matters

- OPEN ACTION ITEMS FROM CPWG/6

(Presented by Federal Aviation Administration)

SUMMARY - The list of open action items from the Sixth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/6) is presented here for reference during the CPWG/7 Meeting.

| Capacity Enhancement Goal | Supporting Goal Initiatives | Legacy Action Number | Information/Status | Responsible Organization | Action Pending | Target Date | Status (Open, Moved or Closed) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Reduce Separation Standards | RVSM in Arctic Ocean (Russian Oceanic FIRs) | 030602 CP1-02 | Russia advises that RVSM implementation over the Arctic was rejected by the Russian Ministry of Justice due to the lack of such separation standards in the national rules. Therefore it has been decided to pursue RVSM implementation in both domestic and oceanic airspace simultaneously. Possible target date in oceanic/domestic is late 2010 (not firm) - to be confirmed in late 2008. CPWG/6 Update: FANA contracted State Research Institute Air Navigation to perform simulation of RVSM. | State ATM | State ATM will provide update at next CPWG | CPWG/7 | Open |
| Improve Efficiencies | Westbound use of FL360 - RAMEL Trial | 030603 CP1-03 | State ATM Corporation will consider IATA proposal and advise at the next CPWG CPWG/6 Update: FAA is to prepare airspace chart with agreed changes and complete the SMS-HIRA process. FAA to also revise ZAN-Magadan LOA to include PILUN | State ATM | IATA proposed to use FL360 WB and ban the use of 11,100m EB. | CPWG/7 March AIRAC cycle | Open |
| Administration | ATFM collaboration between FAA/ATO, State ATM and NavCanada | 030608 CP1-08 | A. Bilateral agreements between US/Canada and US/Russia in development/negotiation. CPWG/6 Update: US/Canada have agreed to add polar route management to existing LOAs - completed. US/Russia agreement still open pending coordination and signing of new MOA - open | ATCSCC/NOC/ATM/FANA | Provide follow-up on bilateral. | CPWG/7 | Open |
| Administration | ATFM collaboration between FAA/ATO, State ATM and NavCanada | 030608 CP1-08 | C. The FAA's Command Center and State ATM Corp's Main ATM Center draft Agreement outlining areas of future cooperation including coordination and management of flow of air traffic between the U.S. and Russia will be an Annex to the MOU being coordinated between FAA and FANA. MOU and Annex are awaiting signatures. FAA/FANA to update at next CPWG. | ATCSCC/NOC/ATM/FANA | Provide follow-up on LOA completion | CPWG/7 | Open |
| Improve Efficiencies | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization | 030609 CP1-09 | A. Current MOU between Khaborovsk and Sapporo ACC expired fall 2007. Will become permanent route in LOA. CPWG/6 Update: Appendix to future Air Navigation Service agreement. Close old MOA and sign new MOA. Old agreement has not been closed out. Bilateral in July with JCAB. It was decided to realign effective 11/20, available 24 hours, bidirectional use, and with longitude separation of 15 minutes on same FL. LOA with JCAB updated. FAA to initiate SMS-HIRA process to ensure any issues are mitigated with changes to routes in ZAN airspace. It was agreed that outcome is applicable for all RTE routes, UPR available, current traffic flows continues, and safety maintained. | State ATM/JCAB | A. State ATM and JCAB to extend current MOU. FAA to provide status on SMS-HIRA Panel Process and completion of route B932. | CPWG/7 | Open |
| Improve Efficiencies | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization | 030609 CP1-09 | B. Current MOU between Petropavlovsk-Kamchatsky ACC and ZAN expired fall 2007. Will become permanent route in LOA. Effective May 7th | State ATM/FAA (ZAN) | B. State ATM and ZAN to extend MOU | CPWG/7 | Open |
| Improve Efficiencies | Agreement to make B932 regular, permanent route with 1 eastbound and 1 westbound, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization (Cont.) | 030609 CP1-09 | D. Goal is to realign route so as to exit Russian Airspace at BAMOK instead of KOKES. FAA will concurrently pursue extending route across Anchorage FIR from BAMOK to CZF. JCAB requires TBE VOR to be operational for route usage. JCAB to begin work to expand TBE operational hours and will report progress at next CPWG. All parties will update at next CPWG. | State ATM/FAA (ZAN) | D. Realign route segments east of PEKUT | CPWG/6 | Open |
| Improve Efficiencies | Agreement to make B932 regular, permanent route with limited hours of operation, reduce longitudinal separation to 15 minutes, and permit bidirectional utilization (Cont.) | 030609 CP1-09 | G. Report on status of new entry points and realignment of BAMOK. State ATM opened RUSOR and is working with ZAN to make it available in ZAN airspace. There will be one more Polar fix between P2 and P3 in late 2008. Realignment of B932 could be completed by August 2008. Will provide status at next CPWG. CPWG/6 Update: State ATM reported difficulties with route proposal, oceanic ok but not continent, look forward to completing installation in next year and status at next meeting | State ATM Corporation | State ATM in process of opening new entry points and will report at CPWG/6 on status and realignment of B932 to BAMOK | CPWG/7 | Open |
| Improve Communications | Automated Flight Data exchange between facilities | 030615 CP1-15 | B. CPWG/6 Update: Magadan will be ready to support AIDC once upgraded; no modifications will be necessary if FAA system is the same as OLDI. State ATM will provide a technical lead point of contact for Alpha3 & Ocean21 testing with ZAN. | State ATM | B. State ATM to review ICDs and investigate options for possible implementation. | CPWG/7 | Open |
| Improve Communications |  | 030615 CP1-15 | C. NavCanada advises Edmonton probably will not be ready until 1st quarter 2009. Both FAA and NavCanada will update if available at next CPWG. CPWG/6 Update: NAMICD will be implemented post CATS (Spring 2009). | NavCanada/ FAA | C. Implement AIDC between Edmonton ACC and Anchorage ARTCC | CPWG/7 | Open |
| Improve Communications | Automated Flight Data exchange between facilities | CP6-1 | E. FAA requested agreement on adding AIDC ICD to Work Program | FAA | It is the intent from ICAO to develop global standard and the FAA is requesting that the group work together ensure common standard between providers in polar region. There is an AIDC Task Force looking at a global standard through the North Atlantic Special Planning Group. NavCanada will provide status. | CPWG7 | Open |
| Improve Efficiencies | Manage GRL compliance | 030618 CP1-18 | E. Testing is still underway. No date for implementation available CPWG/6 Update: FAA briefed that testing is underway and expected to be completed by end of 2008. Ops demonstrations planned to occur by last quarter of 2009. Comments to be submitted to Timothy.McHale@faa.gov | FAA | E. DOTS+ Online web-based Track Advisory program Update | CPWG/7 | Open |
| Improve Efficiencies | Ocean 21/Arctic FIR | 090626 CP6-2 | FAA to make determination on extent of Ocean21 implementation by end of ’07. FAA will update at next CPWG. CPWG/6 Update: IP/4 FAA waiting for signoff and then will need to fit the changes into the overall Ocean21 schedule. | FAA | FAA exploring implementation options for the Anchorage Arctic FIR and will update at next meeting. | CPWG/7 | Open |
| Develop Contingency Plan | Contingency Response | 090627 CP2-27 | A. FAA (ZAN) presented an initial listing to the group for review in WP06. Requesting ANSPs to complete and return matrix to Mark McClure, ZAN. Update at next meeting. CPWG/6 Update: FAA recently received response from NavCanada covering the whole NAT and is requesting updates from other ANSPs | FAA, State ATM Corporation, NavCanada, Isavia | A. Develop listing of possible generic contingencies. Listing should consider both airborne and pre-departure aircraft status. | CPWG/7 | Open |
| Develop Contingency Plan | Contingency Response | 090627 CP2-27 | B. Awaiting completion of step A. | All | B. Develop Contingency response for each listing. | Deferred | Open |
| Develop Contingency Plan | Contingency Response | 090627 CP2-27 | C. Tabletop exercise rescheduled for next meeting pending feedback on contingency matrix. CPWG/6 Update: State ATM requested the group conduct a table top exercise to evaluate reroute scenarios due to volcanic ash. Exercise to be conducted before CPWG/7. Operators are invited to participate. State ATM to coordinate with Gail Ferguson at Gail.Ferguson@faa.gov. | State ATM | C. Conduct tabletop exercise(s) as able. | CPWG/7 | Open |
| Develop Contingency Plan | Contingency Response | 090627 CP2-27 | FAA to make determination on extent of Ocean21 implementation by end of ’07. FAA will update at next CPWG. CPWG/6 Update: IP/4 FAA waiting for signoff and then will need to fit the changes into the overall Ocean21 schedule. | NavCanada | D. Send previous tabletop documents. | CPWG/7 | Open |
| Improve Communications | HF air-ground Data Link | 040729 CP3-29 | FAA will contact Operators (Continental, Northwest) to design and conduct test. FAA/ZAN to provide update and results at CPWG/6 CPWG/6 Update: No status at this time. FAA presented IP that provided intermediate report on HFDL trial that was held in Pacific. | FAA and Operators | Continued exploration of HFDL as possible solution for Polar Operations. | CPWG/7 | Open |
| Improve Communications | HF air-ground Data Link | CP6-3 | State ATM to confirm if Magadan system currently accepts FANS messages HFDL. FAA to follow up with ARINC on services provided to Russia. | FAA |  | CPWG/7 | Open |
| Reduce Separation Standards | Standardize Polar Region Separation Standards | 040730 CP3-30 | A. CPWG/6 Update: FAA proposed reopening and to remain as a standard open document updated at each CPWG. Bodo FIR has been added. NavCanada reported table updates of CPDLC 2009 and AIDC 2009. The group agreed and FAA will update and provide status at next meeting. | FAA | A. Complete inventory of current ATS/CNS adequacies | CPWG/7 | Open |
| Improve Efficiencies | Implement use of Radar procedures between Magadan ACC and Anchorage ARTCC | 090731 CP4-31 | FAA and FANA to provide status at next meeting. CPWG/6 Update: State ATM update included installation of SSR radar with tentative date of 2011. Experimenting with ADSB and testing in progress, no decision made about ADSB in Russia. | FAA and FANA | TBD | CPWG/7 | Open |
| Improve Efficiencies | Conduct Trial of Northern Canada to RTE Entry Points Flex Track | 090732 CP4-32 | C. Table the proposal until Russia can support CPWG/6 Update: FAA provided status on efforts to generate tracks from KORD and KJFK and how it compared to the actual filed routings. | Anchorage ARTCC | C. Create a Cross Polar Organized Flex Track System – Set development and implementation timeline goals. | CPWG/7TBD | Open |
| Improve Efficiencies | Shorten and simplify Form “R” and filing process. | 090735 CP4-35 | Collected airline input – will review and report at next meeting. CPWG/6 Update: State ATM presented IP/12 on changes made to simplify R form. AIP was amended to reflect change as well. IATA requested email or secure internet access (similar to NavCanada or Command Center). State ATM and IATA will discuss solution and provide update at next meeting. | FANA/State ATM Corp. IATA |  | CPWG/7 | Open |
| Reduce Separation Standards | Mixed environment, capabilities & benefits to be gained. Partial mix of fleet. Need to identify obstacles to increase capacity, assess & identify obstacles & how to mitigate them. | 040838 CP5-38 | CPWG/6 Update: IATA compiling world wide fleet census; action is to remain open and updated at next meeting. | IATA | IATA to provide position on mixed fleet benefits and capabilities | CPWG/7 | Open |
| Improve Efficiencies | Airline Route Proposals | 040842 CP5-42 | Provide status on efforts CPWG/6 Update: Presentation at last CPWG and at RDGE meeting in Paris Two of the proposals will be implemented in the middle of next year. FAA requested that FANA/State ATM provide notification on route proposals, especially if routes extend beyond Russia FIR. FAA would like to be involved in development process and requests more advance notification. Agreed to have 2-AIRAC cycle notification. | IATA will act as a focal point for Airline Route proposals, prioritize them, and present to the States | To submit consolidated, prioritized Airline proposals to ANSPs for discussions and consideration. | CPWG/7 | Open |
| Improve Efficiencies | Route Development and Coordination with China | 040844 CP5-44 | CPWG/6 Update: Agreed to bilateral before end of year. | IATA China | A. IATA to work with China in the development of new entry points | CPWG/7 | Open |
| Develop Contingency Plan | Contingency Response | CP6-4 | D. Tabletop exercise regarding volcanic ash. CPWG/6 Update: State ATM requested the group conduct a table top exercise for volcanic ash either later this year or early next year. Look at reroute scenarios (ZAN, Nav, JCAB, and other parties). d the need for volcanic ash exercise since they expect volcanic activity in near future. Operators are invited to participate State ATM will take the lead on coordinating this activity. Conduct a tabletop exercise on volcanic ash before CPWG/7. Also, keep Gail Ferguson current. NavCanada will send the document from a previous table top exercise. | State ATM | D. Conduct tabletop exercise(s) regarding volcanic ash | CPWG/7 | Open |
| Improve Efficiencies | Manage GRL compliance | CP6-5 | F. Testing is still underway and expected to be completed by end of 2008. The operations demonstration is expected to be completed by fourth quarter 2009. | E. FAA | F. Provide update on testing and demo plans. | CPWG/7 | Open |
| Improve Communications | HF air-ground Data Link | CP6-6 | FAA will provide update and results on HAL trial at CPWG/7 | FAA | Continued exploration of HFDL as possible solution for Polar Operations. | CPWG/7 | Open |
| Administration | Development of Work Program | CP6-9 |  | FAA | Revise the work program (CPWG/6 WP/2) to include only high-level strategic objectives. | Before CPWG/7 | Open |
| Administration | Action Items | CP6-10 |  | FAA | Distribute updated Action List in new format (CPWG/6 WP/3) | 1 week after CPWG/6 | Open |
| Administration | Statistics | CP6-11 | Where possible, track statistics on time/fuel savings for new and or improved routes | IATA |  | CPWG/7 | Open |
| Improve Efficiencies | Tactical Reroutes | CP6-12 | Based on discussions on WP/7, it was agreed that State ATM would provide several options on tactical rereoutes for airlines to review at next meeting. | State ATM | State ATM to provide tactical reroute options at next meeting. | CPWG/7 | Open |
| Improve Communications | Loss Communication & Procedures | CP6-13 | Based on discussions on WP/8 & IP/11, State ATM provided clarification on procedures and will update ICAO Doc. 7030. The FAA will address amending ICAO document 7030 to reflect agreement on loss of comm procedure. | State ATM and FAA | State ATM will forward AIC regarding procedures effective during January 15, 2009 AIRAC cycle. FAA will amend ICAO Doc 7030 to reflect agreement on loss of comm procedures | CPWG/7 | Open |
| Improve Efficiencies | Routings to/from B970 | CP6-14 | IATA agreed to review and establish preference of LISKI overfly TATUM instead of VOLOB. | IATA |  | CPWG/7 | Open |
| Improve Efficiencies | PILUN route | CP6-15 | IATA would like for ZAN to consider deleting the route restriction of crossing 140W, and instead focus on the 150W lat/long points to greatly improve the chances of getting efficiencies to PILUN. It is understood that flights may have to descend to lower flight levels, but feel it would be a worthwhile trade-off. | FAA | FAA to report back on deleting route restrictions of crossing 140W. | CPWG/7 | Open |