Seventh Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/7)

(European and North Atlantic (EUR/NAT) Office of ICAO, Paris, France, 3-5 June 2009)

Agenda Item 4:  Provide Status on CPWG/6 Actions

- EXPANSION OF OCEAN 21

- (Action Item 090626, CP6-2)

(Presented by the Federal Aviation Administration)

SUMMARY This paper presents information on the proposed transition of Anchorage domestic and Arctic sectors into the Ocean 21 equipment platform.

- Introduction

1.1	Anchorage Air Route Traffic Control Center (ARTCC) has utilized the Ocean 21/Advanced Technologies and Oceanic Procedures (ATOP) equipment platform for its oceanic airspace for more than two years.  Domestic airspace and Arctic airspace continue to utilize the Micro EARTS platform.

1.2	Initially the transition plan called for several additional parcels of airspace to be brought under Ocean 21.  The airspace overlying the Gulf of Alaska and the Arctic airspace north of 70N latitude appeared to fit well with the oceanic airspace.

- Discussion

    - A lengthy and detailed Safety Risk evaluation was completed on the airspaces and several significant problems were identified.  As part of the assessment the group looked at ways to mitigate the impact of some of these problems and suggested automation procedures to minimize or eliminate them.

    - After many exhaustive and comprehensive trials in the dynamic simulation laboratory it was determined that the suggested solutions to the problems were not satisfactory.

    - ZAN has begun the process to update and modify the Safety Risk Management Document with the goal of identifying new and more effective ways to deal with the identified problems.  Additional software developments by the FAA Technical Center projected for May 2010 for Anchorage ATOP is anticipated to eliminate or reduce many of these issues.

3	Conclusion

3.1	Anchorage ARTCC remains committed to optimizing airspace use by enlarging the area covered by the ATOP platform. Anchorage ARTCC continues to support the inclusion of the Arctic and some domestic areas under the Ocean 21 platform and is working continually in that direction.

4	Recommendation

- The Meeting is invited to note the information presented in this paper.