Eighth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/8)

(Atlanta, USA, 2-4 December 2009)

Agenda Item 4:	Provide Status on CPWG/7 Actions

- RVSM IMPLEMENTATION IN RUSSIA

- (Action Item #CP01-02)

(Presented by State ATM Corporation of Russia)

SUMMARY This paper presents information on the planned RVSM implementation in Russia, CIS states and Mongolia.

- Introduction

1.1 	The Russian Federation adopted the decision to implement reduced vertical separation minima (RVSM) on November 17, 2011.

- Discussion

2.1 	In order to ascertain the type of RVSM to be implemented in the Russian Federation, the State Research Institute “Gos Nii Aeronavigatsia” was tasked to perform the RVSM simulation in early 2009. The simulation program involved active air traffic controllers and flight supervisors from St. Petersburg, Rostov, Kaliningrad and Moscow Area Control Center’s (ACC’s) as well as airline pilots, who had previous experience of RVSM operations.

2.2	The simulation was carried out at the simulator system “Expert” located at St. Petersburg Civil Aviation University. Based on the simulation results, it was decided to pursue RVSM implementation on the basis of Appendix 3 to ICAO Annex 2 (see Attachment 1).

2.3	Several other States in the region such as Kazakhstan, Kyrgyzstan, Tajikistan, Uzbekistan and Mongolia plan to implement RVSM within the same timeframe.

2.4	The decision on RVSM implementation by the national aeronautical authorities of the above States was documented in the proceedings of the 1st meeting of ICAO RVSM taskforce in eastern part of EUR region (TF RVSM/1) held on September 1 – 3, 2009 in Moscow, Russia. The meeting, inter alia, reviewed the master plan for RVSM implementation in the eastern part of ICAO EUR region.

2.5	The 1st meeting of Eurasia RVSM taskforce (EURASIA RVSM-ATM/1) took place on November 16 – 19, 2009 in Almaty, Kazakhstan. The meeting discussed the following issues:

- airspace utilization and respective procedures;

- air traffic flow managements;

- coordination with Air Force

- air traffic planning;

- amendments to ICAO Doc 7030;

- automated ATC system modifications; and

- personnel training.

- Recommendation

- The Meeting is invited to note the above information.

The proposed reduced vertical separation system in the Russian Federation

| True Track Angle 000–179° |  |  |  |  |  | True Track Angle 180–359° |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IFR flights |  |  | VFR flights |  |  | IFR flights |  |  | VFR flights |  |  |
| flight levels | altitudes |  | flight levels | altitudes |  | flight levels | altitudes |  | flight levels | altitudes |  |
|  | meters | feet |  | meters | feet |  | meters | feet |  | meters | feet |
| 50 | 1500 | 5000 | 55 | 1700 | 5500 | 60 | 1850 | 6000 | 65 | 2000 | 6500 |
| 70 | 2150 | 7000 | 75 | 2300 | 7500 | 80 | 2450 | 8000 | 85 | 2600 | 8500 |
| 90 | 2750 | 9000 | 95 | 2900 | 9500 | 100 | 3050 | 10000 | 105 | 3200 | 10500 |
| 110 | 3350 | 11000 | 115 | 3500 | 11500 | 120 | 3650 | 12000 | 125 | 3800 | 12500 |
| 130 | 3950 | 13000 | 135 | 4100 | 13500 | 140 | 4250 | 14000 | 145 | 4400 | 14500 |
| 150 | 4550 | 15000 | 155 | 4700 | 15500 | 160 | 4900 | 16000 | 165 | 5050 | 16500 |
| 170 | 5200 | 17000 | 175 | 5350 | 17500 | 180 | 5500 | 18000 | 185 | 5650 | 18500 |
| 190 | 5800 | 19000 | 195 | 5950 | 19500 | 200 | 6100 | 20000 | 205 | 6250 | 20500 |
| 210 | 6400 | 21000 | 215 | 6550 | 21500 | 220 | 6700 | 22000 | 225 | 6850 | 22500 |
| 230 | 7000 | 23000 | 235 | 7150 | 23500 | 240 | 7300 | 24000 | 245 | 7450 | 24500 |
| 250 | 7600 | 25000 | 255 | 7750 | 25500 | 260 | 7900 | 26000 | 265 | 8100 | 26500 |
| 270 | 8250 | 27000 | 275 | 8400 | 27500 | 280 | 8550 | 28000 | 285 | 8700 | 28500 |
| 290 | 8850 | 29000 | - | - | - | 300 | 9150 | 30000 | - | - | - |
| 310 | 9450 | 31000 | - | - | - | 320 | 9750 | 32000 | - | - | - |
| 330 | 10050 | 33000 | - | - | - | 340 | 10350 | 34000 | - | - | - |
| 350 | 10650 | 35000 | - | - | - | 360 | 10950 | 36000 | - | - | - |
| 370 | 11300 | 37000 | - | - | - | 380 | 11600 | 38000 | - | - | - |
| 390 | 11900 | 39000 | - | - | - | 400 | 12200 | 40000 | - | - | - |
| 410 | 12500 | 41000 | - | - | - | 430 | 13100 | 43000 | - | - | - |
| 450 | 13700 | 45000 | - | - | - | 470 | 14350 | 47000 | - | - | - |
| 490 | 14950 | 49000 | - | - | - | 510 | 15550 | 51000 | - | - | - |