Ninth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/9)

(Montreal, Canada – 28-30 April 2010)

Agenda Item 5:	 2010-2011 Cross Polar Work Program

- REVIEW AND UPDATE OF CROSS POLAR PLANNING CHART

(Presented by the Federal Aviation Administration)

SUMMARY - The Cross Polar Planning Chart is presented to the meeting for review, update and identification of new items.

- Introduction

- During the Seventh Meeting of the CPWG, FAA proposed a Planning Chart to document near- and mid-term activities, as well as a summary of accomplishments.  A draft Planning Chart was presented to the meeting, and received support.  CPWG/7 delegates were offered the opportunity to make changes to the chart.

- Discussion

  - The updated Planning Chart (Appendix A) based on the outcome of CPWG/8 is submitted for discussion during this meeting.

  - The following explains the annotations:

  - Bold items are updated.

  - Red items have been added since CPWG/8.

  - Highlighted items should be reviewed for possible update.

- Recommendation

- The meeting is invited to:

  - review the updated Planning Chart,

  - provide further updates, and

  - identify new items for the Planning Chart.

  - CPWG Planning Chart

|  | Planning Goal | Action with | Status of Action and Target Date | Completed |
| --- | --- | --- | --- | --- |
| 1 | Reduce and Harmonize Separation Standards in International Airspace |  |  |  |
|  | Implement RVSM FL290-410 |  |  |  |
|  | Anchorage Arctic, Anchorage Oceanic, Anchorage Continental, Edmonton, and Reykjavik FIRs | FAA/ NAV CANADA, ISAVIA |  | Completed |
|  | Russian FIRs | State ATM | Nov 2011 |  |
|  | Harmonize RVSM Transition Procedures |  |  |  |
|  | Anchorage Arctic FIR | FAA | TBD |  |
|  | Anchorage Oceanic FIR | FAA | TBD |  |
|  | Russian FIRs | State ATM | TBD |  |
|  | Implement 50NM lateral separation |  |  |  |
|  | Anchorage Arctic FIR | FAA | Nov 18, 2010 |  |
|  | Anchorage Oceanic FIR | FAA |  | Completed |
|  | Edmonton FIR | NAV CANADA | Nov 18, 2010 |  |
|  | Reykjavik FIR | ISAVIA | TBD |  |
|  | Russian FIRs | State ATM |  | Completed |
|  | Implement 50NM longitudinal separation |  |  |  |
|  | Anchorage Arctic FIR | FAA | TBD |  |
|  | Anchorage Oceanic FIR | FAA |  | Implemented across the NOPAC with Oakland/Fukuoka FIRs |
|  | Edmonton FIR | NAV CANADA | Jan 2011 |  |
|  | Reykjavik FIR | ISAVIA | TBD |  |
|  | Russian FIRs | State ATM | TBD |  |
| 2 | Improve/Increase Efficiencies for Cross Polar and Russian Far East Air Traffic |  |  |  |
|  | Harmonize Procedures for ATS Route B932 |  |  |  |
|  | Anchorage Oceanic FIR | FAA |  | Completed |
|  | Sapporo FIR | JCAB |  | Completed |
|  | Khabarovsk FIR | State ATM |  | Completed |
|  | Petropavlovsk-Kamchatsky FIR | State ATM |  | Completed |
|  | Improve Efficiency on Cross Polar Routes |  |  |  |
|  | Make FL360 and FL380 available westbound at RAMEL | FAA/State ATM |  | Completed |
|  | Expand availability of FL360 and FL380 at additional boundary fix(es) | FAA/State ATM | NIKIN trial began Apr 15, 2010 |  |
|  | Make tactical re-routes available for daily operations | FAA/State ATM | TBD |  |
|  | Add entry/exit fixes on the Anchorage/Russian FIR boundary | FAA/State ATM | TBD |  |
|  | Add entry/exit fixes on the Anchorage/Edmonton FIR boundary | FAA/ NAV CANADA | TBD |  |
|  | Add entry/exit fixes on the Reykjavik/ Russian FIR boundary | State ATM/ ISAVIA | To be discussed |  |
|  | Open new Kamchatka routes from PILUN and LISKI | State ATM/FAA |  | Completed |
|  | Open new routes south of ABERI | State ATM/IATA | 1st half of 2010 |  |
|  | Implement use of Radar Procedures between Magadan ACC and Anchorage ARTCC without Radar Data Sharing |  |  |  |
|  | Anchorage Arctic FIR | FAA | 2010-2011 |  |
|  | Magadan FIR | FANA | 2010-2011 |  |
|  | Improve Air Traffic Flow Management (ATFM) |  |  |  |
|  | Implement DOTS Plus Online Track Advisory | FAA | TBD |  |
|  | Improve ATFM Collaboration |  |  |  |
|  | FAA/NAV CANADA |  |  | Completed |
|  | FAA/State ATM | FAA/State ATM | In progress |  |
|  | NAV CANADA/State ATM |  |  | Completed |
|  | Implement Cross Polar Organized Flex Track System/Minimum Time Tracks |  |  |  |
|  | Anchorage Arctic FIR | FAA | Future Work/TBD |  |
|  | Edmonton FIR | NAV CANADA | Future Work/TBD |  |
| 3. | Improve communications in arctic/polar region |  |  |  |
|  | Explore HFDL for Air-Ground Polar Operations | FAA | TBD |  |
|  | Implement AIDC for Data Exchange |  |  |  |
|  | Anchorage Arctic, Oceanic and Continental FIRs |  |  | Completed |
|  | Edmonton FIR | NAV CANADA | Spring 2010 |  |
|  | Magadan FIR | State ATM | 1st Quarter 2010 |  |
|  | Implement CPDLC/ADS-C for All Polar Routes |  |  |  |
|  | Anchorage Arctic FIR | FAA | 4th Qtr 2012 |  |
|  | Edmonton FIR | NAV CANADA | Spring 2011 |  |
|  | Reykjavik FIR | ISAVIA |  | Completed |
|  | Russian FIRs | State ATM |  | Magadan – Completed Murmansk – Not planned |
|  | Improve Communications North of 80N | NAV CANADA | 2016 |  |
| 4. | Improve weather reporting in arctic/polar region |  |  |  |
|  | Continue research on space weather’s impact on Polar Traffic | All | Ongoing |  |
|  | Develop Space Weather User Requirements | All | Second draft under review |  |
| 5. | Improve Safety |  |  |  |
|  | Develop Contingency Plans | All | TBD |  |
|  | Harmonize Procedures for Loss of Communications |  |  |  |
|  | PAC Region |  |  | Completed |
|  | NAM Region | FAA/NAV CANADA | In progress |  |
|  | EUR Region | State ATM/ ISAVIA |  | Completed |
|  | NAT Region | FAA/NAV CANADA/ISAVIA | TBD |  |

Contingency Plan for the NAT is completed, but needs to have separate procedures for the Arctic Region