Ninth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/9)

(Montreal, Canada, 28-30 April 2010)

Agenda Item 4: 	Provide Status on CPWG/8 Actions

CPWG/8 Action Item List

(Presented by Federal Aviation Administration)

SUMMARY This working paper presents the Action Item list from the 8th Meeting of the Cross Polar Working Group (CPWG/8) to assist in the Group’s status, report and discussion.

ACTION ITEM LIST

| Action Number | Capacity Enhancement Goal | Supporting Goal Initiatives | Information/Status | Responsible Organization | Action Pending | Target Date | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| CP01-02 | Reduce Separation Standards | RVSM in Arctic Ocean (Russian Oceanic FIRs) | State ATM provided an update on the planned implementation of RVSM in Russia, the CIS States and Mongolia on 17 Nov 2011 | State ATM | State ATM to provide update to CPWG/9 | April 2010 | Open |
| CP01-08C | Administration | ATFM collaboration between FAA/ATO and State ATM | FAA reported that the agreement is still being finalized. | FAA/FANA/ State ATM | FAA continues to work with FANA to finalize MOU and Annex. State ATM to contact JCAB regarding the possibility of negotiating an LOA. Provide update to CPWG/9 | April 2010 | Open |
| CP01-15B | Improve Communications | Automated flight data exchange between ZAN and Magadan ACC | State ATM reported that the Magadan system to support AIDC should be available by early 2010. It will have the capability of exchanging flight information using EUR OLDI protocol. | State ATM/FAA | State ATM to provide OLDI protocol information to ZAN for comparison | April 2010 | Open |
| CP01-15C | Improve Communications | Automated flight data exchange between ZAN and Edmonton ACC | Edmonton ACC expects to be ready in Spring 2010 | NAV CANADA/ FAA | Provide update to CPWG/9 | April 2010 | Open |
| CP01-18 | Improve Efficiencies | Manage GRL compliance | FAA provided information on upcoming telcons to address ATFM procedures for Polar and RTE fixes. | FAA | Provide update to CPWG/9 | April 2010 | Open |
| CP02-27 | Develop Contingency Plan | Contingency Response | ANSPs discussed the contingency matrix and agreed that further work to identify specific issues was required. | FAA | FAA will develop information regarding the contingency matrix and report to CPWG/9. | April 2010 | Open |
| CP03-29 | Improve Communications | HF Air-Ground Data Link | FAA provided information on the Oakland ARTCC HFDL trial. | FAA and Operators | FAA will consider outcomes of the Oakland trial and provide update to CPWG/9 | April 2010 | Open |
| CP03-30 | Reduce Separation Standards | Standardize Polar Region Separation Standards | FAA provided an update on the implementation of 50NM lateral separation in the Anchorage Arctic FIR planned for 18 Nov 2010. Mtg endorsed the proposed amendment to the NAM 7030. | FAA/NAV CANADA/ISAVIA | FAA to submit NAM 7030 amendment to ICAO. Update to be provided to CPWG/9 | April 2010 | Open |
| CP04-31 | Improve Efficiencies | Implement use of radar procedures between Magadan ACC and Anchorage ARTCC | State ATM provided an update on current radar coverage and planned 2011 coverage with SSR in Provideniya. | State ATM | State ATM will provide an update to CPWG/9 | April 2010 | Open |
| CP04-35 | Improve Efficiencies | Shorten and simplify Form “R” and filing process. | FANA reported that the Form “R” has been simplified and that they are currently looking into an electronic form. | FANA/State ATM | Update to be provided to CPWG/9 | April 2010 | Open |
| CP05-38 | Reduce Separation Standards | Mixed environment, capabilities & benefits to be gained. Partial mix of fleet. Need to identify obstacles to increase capacity, assess & identify obstacles & how to mitigate them. | IATA reported that responses to the Fleet Capability survey are expected by the end of 2009. | IATA | Outcome of survey to be provided to CPWG/9 | April 2010 | Open |
| CP05-42 | Improve Efficiencies | IATA to act as a focal point for Airline Route Proposals | IATA reported that they will continue in this role. | IATA | IATA to continue to submit airline proposals to ANSPs. Update to be provided at CPWG/9 | April 2010 | Open |
| CP05-44 | Improve Efficiencies | Route Development and Coordination with China | IATA reported on ongoing work regarding the development of new entry/exit points for China. | IATA | IATA to provide an update to CPWG/9 | April 2010 | Open |
| CP06-01 | Improve Communications | Harmonized flight data exchange between facilities | FAA reported that there has been agreement in the NAT and APAC regions to implement a common AIDC ICD. FAA is developing a draft Global ICD. | FAA | FAA to provide update to CPWG/9 | April 2010 | Open |
| CP06-02 | Improve Efficiencies | Ocean 21/Arctic FIR | FAA presented information on ZAN’s plan to transition control of Anchorage Arctic FIR to Ocean21. | FAA | FAA will provide an update to CPWG/9 | April 2010 | Open |
| CP06-11 | Administration | Statistics on Time/Fuel Savings | No update was available for this meeting. | IATA | IATA to provide information to CPWG/9 | April 2010 | Open |
| CP06-12 | Improve Efficiencies | Tactical Reroutes Prior to Entering Russian Airspace | State ATM reported that they require Change Messages for tactical reroutes. ZAN and State ATM to consult with airlines and consider possible methods. | State ATM/FAA/IATA | Update to be provided to CPWG/9 | April 2010 | Open |
| CP06-13 | Improve Communications | Lost Communication Procedures | The FAA re-introduced the proposed amendment to the NAM Doc 7030 on lost comm procedures. The meeting confirmed their intent that aircraft remain at the last assigned altitude and last assigned speed in the event of lost comm. | FAA | FAA will submit the proposed amendment to ICAO and report to CPWG/9 | April 2010 | Open |
| CP07-02 | Improve Efficiencies | Add additional entry/exit fixes on the FIR boundaries | FAA proposed options for adding entry/exit fixes at the FIR boundaries. | All ANSPs/IATA | IATA to provide input to CPWG/9. | April 2010 | Open |
| CP07-03 | Improve Communications | Improve communications north of 80 degrees N | NAV CANADA presented an update on progress. | All ANSPs | NAV CANADA to convene telcons and lead preparation of appropriate papers for TRASAS/3 | Feb 2010 | Open |
| CP07-06 | Improve Efficiencies | Opening of new routes south of ABERI | State ATM provided an update on the new routes, which will be implemented in 1st Quarter 2010 | State ATM/IATA/ ANSPs | Provide update to CPWG/9 | April 2010 | Open |
| CP08-01 | Develop Contingency Plan | Exercise Contingency Plans | ISAVIA reported on a planned exercise in May 2010 focusing on Polar flights. | ISAVIA | Report on the outcome to CPWG/10 | Oct 2010 | Open |
| CP08-02 | Develop Contingency Plan | Respond to Volcanic Ash Event | FAA and JCAB presented lessons-learned from recent volcanic events. FAA and State ATM agreed to establish a trial for operational telcons to minimize ATC and operator impact due to volcanic ash clouds | FAA/State ATM | FAA and State ATM will conduct practice telcons and report to CPWG/9 | April 2010 | Open |
| CP08-03 | Improve Efficiencies | Establish ATS Route Catalog | State ATM recommended that a route catalog be developed to document ATS routes for the Polar Region. | State ATM/ All ANSPs | State ATM to provide suggested format to ANSPs. Further discussion to take place at CPWG/9 | April 2010 | Open |
| CP08-05 | Improve Efficiencies | Modify Restrictions for PILUN and LISKI | FAA presented options and restrictions for aircraft crossing the Canadian/US FIR boundary en route to PILUN and LISKI | FAA/State ATM | FAA to issue "SAFO" to stress aircraft reporting requirements crossing 141W. State ATM to consider conversion from feet to meters on the Russian side of the FIR boundary. Report to CPWG/9 | April 2010 | Open |
| CP08-06 | Improve Efficiencies | Provide Additional Connections to Current Airways | IATA presented requests to connect some of the new beneficial airways implemented by the Russian Federation to provide more choices. | State ATM | State ATM to consider proposals and report to CPWG/9 | April 2010 | Open |
| CP08-07 | Improve Efficiencies | Implement Online Track Advisory (OLTA) | FAA provided an update on OLTA. | FAA/Airlines | Airlines to provide questions and issues to Leah Moebius by 11 Dec 2009. FAA to provide further details to CPWG/9 on what airlines can expect as the final product along with timelines | April 2010 | Open |
| CP08-08 | Improve Efficiencies | Consider opening additional fixes west of BAMOK | FAA and State ATM to consult with the airlines as to the ongoing need for additional fixes and hold internal discussions. | FAA/State ATM/IATA | Outcome of discussions to be addressed at CPWG/9 | April 2010 | Open |
| CP08-09 | Improve Efficiencies | Expansion of westbound use of FL360 | Based on the success of the RAMEL Trial, FAA requested that State ATM consider expansion of the procedure to other fix(es). | FAA/State ATM | Coordination to take place and outcome to be provided to CPWG/9 | April 2010 | Open |
| CP08-10 | Improve Efficiencies | Pacific Project | IATA introduced the Pacific Project and requested CPWG support to manage the project. | IATA | IATA to prepare a paper recommending conceptual agreement for the Pacific Project for TRASAS/3 | Jan 2010 | Open |
| CP08-11 | Administrative | Preparation for TRASAS/3 |  |  | FAA to coordinate preparation and topics for papers with ANSPs prior to TRASAS/3 | Jan 2010 | Open |
| CP08-12 | Improve Efficiencies | Eliminate restrictions where possible | ZAN reviewed all existing restrictions. Airlines requested that there be an ongoing review of restrictions. | FAA/IATA | ZAN to collaborate with IATA, analyze restrictions, and remove those that are not necessary. Provide updates to future meetings. | April 2010 | Ongoing |
| CP08-13 | Improve Efficiencies | Conduct trial of step climb procedure | CZEG reported on a planned 6 month trial with UAE using step climb procedures for eastbound Polar flights. | NAV CANADA | NAV CANADA to provide an update to the next meeting and consider adding westbound flights for a later phase. | April 2010 | Open |