Ninth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/9)

(Montreal, Canada, 28-30 April 2010)

Agenda Item 4: Provide Status on CPWG/8 Actions

- REDUCED VERTICAL SEPARATION MINIMUM IMPLEMENTATION IN RUSSIA AND THE COMMONWEATH OF INDEPENDENT STATES (CIS)

- (Action Item CP01-02)

(Presented by State ATM Corporation of Russia)

SUMMARY This paper presents information on Reduced Vertical Separation Minimum (RVSM) implementation status in Russia, Central Asia States and Mongolia.

- Introduction

1.1 	The Russian Federation set the target date of November 17, 2011 for the RVSM implementation. In order to meet this ambitious timeframe, a number of actions and meetings took place to facilitate the migration of Russia, Central Asia States and Mongolia to the new separation standards.

- Discussion

2.1. 	The Task Force on RVSM Implementation in the Eastern Part of the International Civil Aviation Organization (ICAO) European (EUR) Region (EURASIA RVSM TF/1) met on September 1 – 3,  2009 in Moscow, Russia. The task force agreed that November 17, 2011 should be considered a single target date for the simultaneous RVSM implementation in Kazakhstan, Kyrgyzstan, Mongolia, the Russian Federation, Tajikistan, Turkmenistan and Uzbekistan. The RVSM implementation would be conducted in a coordinated manner with all States concerned. The group recommended the following management structure for RVSM implementation:

RVSM Program

Management Council

Program Manager

(FATA)

National Program Manager

(State)

National Program Manager

(State)

ICAO

- 2.2	The meeting also agreed to establish two working groups: EURASIA RVSM Air Traffic Management (ATM) Working Group (WG) to tackle ATM issues and EURASIA RVSM Regional Monitoring Agenda (RMA) WG to look into regional RVSM monitoring. EURASIA RVSM ATM WG/1 met on September 17-19, 2009 in Almaty, Kazakhstan. The meeting reviewed the proposed amendment to the ICAO Regional Supplementary Procedures (Doc 7030) and scrutinized reports on the status of national ATM systems. EURASIA RVSM RMA WG/1 meeting took place on December 14-15, 2009 in Paris, France. The group discussed a proposal for establishing RМАs to cover RVSM implementation in the Russian Federation. The meeting agreed that this would be an optimal arrangement for the monitoring process.

- 2.3	EURASIA RVSM/2 met in December in Paris, France. The task force unanimously agreed that program management would be carried out by the group itself and further approved the following management structure for the EURASIA RVSM program:

EURASIA RVSM TF

ATM WG

RMA WG

ICAO

2.4	The group also reviewed the uniform RVSM Program for Eurasia States (ICAO RVSM Master Plan) and proposed amendments to Doc 7030. There was developed a single master plan for RVSM implementation in EURASIA (Afghanistan, Kazakhstan, Kyrgyzstan, Mongolia, the Russian Federation, Tajikistan, Turkmenistan and Uzbekistan).

2.5	Further an RVSM workshop was held on February 4-5, 2010 in St. Petersburg, Russia. The workshop was arranged by ICAO to provide assistance and guidance to directors of ATM services on RVSM implementation in Russia. It reviewed issues pertaining to personnel RVSM training, learning from RVSM operational experience in Kaliningrad Area Control Centre (ACC), facets of the ICAO EURASIA master plan as well as details of RVSM implementation in Russia.

| National RVSM coordinators |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Kazakhstan | Kyrgyzstan | Mongolia | Russian Federation | Tajikistan | Turkmenistan | Uzbekistan |
| Faat BOGDASHKIN National RVSM Coordinator ATM Director Kazaeronavigatsya Tel. + 7 727 257 36 39 + 7 717 270 41 63 fax: +7 727 257 27 20 Email: bogdashkin@ans.kz | Gennadiy SIZINTSEV National RVSM Coordinator Senior ATM Inspector Civil Aviation Department, Ministry of Transport Email: SGAcontrol@mail.ru Тел +996.312.542.142 +996.312.423.325 | Bolormaa BILEGT National RVSM Coordinator Tel: 976-461565 Mob.: 976-99005550 Email: yakuzaforce@yahoo.com | Alexander VEDERNIKOV National RVSM Coordinator Deputy Director FATA National coordinator Email: Vedernikov_AV@fana.ru Tel +7 499 231 6363 Tel +7 499 231 6932 Fax +7 499 231 5535 | Said M. BORONSHOEV National RVSM Coordinator Head of Aerodrome ATC Centre Tel.:+ 992 90 90 90 875 (mobile) Tel.: + 992 48 70 11 731 Email: s.boronshoev@airnav.tj; saidbor@mail.ru. |  | Oleg MOSIENKO National RVSM Coordinator Uzaeronavigatsia Email: mosienko_oleg@list.ru Tel.: +998 71 1402708 Fax: +998 71 254 7547 |

2.6.	EURASIA RVSM-ATM/2 meeting was held on March 23- 25, 2010 in Bishkek, Kyrgyzstan. The meeting discussed the following issues:

- Afghanistan report on possibilities of RVSM implementation;

- Russia report on the existing airspace structure and possibilities of establishing parallel tracks;

- Russia report on ATM modernization; and

d.    Belarus presentation on RVSM efficiency.

2.7	As it stands now, the Russian Federation is accomplishing the following actions:

- Proposed Government Decree “On RVSM implementation in the airspace of the Russian Federation” was developed and undergoing internal coordination;

- There is a continued modernization effort in the framework of the Government-approved ATM modernization program set until year 2015;

- RVSM training for ATC personnel will be conducted in certified international training institutions;

- 481 of 968 aircraft registered in Civil Aircraft Registry of the Russian Federation have been approved for RVSM; and

e.    The Russian industry continues fitting additional number of aircraft with necessary RVSM equipment.

2.8	The proposed RVSM flight level table for the Russian Federation is illustrated in Appendix 1. ATC controllers will be assigning flight levels as FL100, 370 etc.

- Recommendation

- The Meeting is invited to note the information provided.

Proposed RVSM flight level table for the Russian Federation

| True track angle 000°- 179° |  |  |  |  |  | True track angle 180° - 359° |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IFR Flights |  |  | VFR flights |  |  | IFR flights |  |  | VFR flights |  |  |
| flight level | altitude |  | flight level | altitude |  | flight level | altitude |  | flight level | altitude |  |
|  | meters | feet |  | meters | feet |  | meters | feet |  | meters | feet |
| 010 | 300 | 010 | 300 | 010 | 300 | 010 | 300 | 010 | 300 | 010 | 300 |
| 030 | 900 | 030 | 900 | 030 | 900 | 030 | 900 | 030 | 900 | 030 | 900 |
| 050 | 1500 | 050 | 1500 | 050 | 1500 | 050 | 1500 | 050 | 1500 | 050 | 1500 |
| 070 | 2150 | 070 | 2150 | 070 | 2150 | 070 | 2150 | 070 | 2150 | 070 | 2150 |
| 090 | 2750 | 090 | 2750 | 090 | 2750 | 090 | 2750 | 090 | 2750 | 090 | 2750 |
| 110 | 3350 | 110 | 3350 | 110 | 3350 | 110 | 3350 | 110 | 3350 | 110 | 3350 |
| 130 | 3950 | 130 | 3950 | 130 | 3950 | 130 | 3950 | 130 | 3950 | 130 | 3950 |
| 150 | 4550 | 150 | 4550 | 150 | 4550 | 150 | 4550 | 150 | 4550 | 150 | 4550 |
| 170 | 5200 | 170 | 5200 | 170 | 5200 | 170 | 5200 | 170 | 5200 | 170 | 5200 |
| 190 | 5800 | 190 | 5800 | 190 | 5800 | 190 | 5800 | 190 | 5800 | 190 | 5800 |

| True track angle 000° - 179° |  |  |  |  |  | True track angle 180° - 359° |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IFR flights |  |  | VFR flights |  |  | IFR flights |  |  | VFR flights |  |  |
| flight level | altitude |  | flight level | altitude |  | flight level | altitude |  | flight level | altitude |  |
|  | meters | feet |  | meters | feet |  | meters | feet |  | meters | feet |
| 250 | 7600 | 250 | 7600 | 250 | 7600 | 250 | 7600 | 250 | 7600 | 250 | 7600 |
| 270 | 8250 | 270 | 8250 | 270 | 8250 | 270 | 8250 | 270 | 8250 | 270 | 8250 |
| 290 | 8850 | 290 | 8850 | 290 | 8850 | 290 | 8850 | 290 | 8850 | 290 | 8850 |
| 310 | 9450 | 310 | 9450 | 310 | 9450 | 310 | 9450 | 310 | 9450 | 310 | 9450 |
| 330 | 10050 | 330 | 10050 | 330 | 10050 | 330 | 10050 | 330 | 10050 | 330 | 10050 |
| 350 | 10650 | 350 | 10650 | 350 | 10650 | 350 | 10650 | 350 | 10650 | 350 | 10650 |
| 370 | 11300 | 370 | 11300 | 370 | 11300 | 370 | 11300 | 370 | 11300 | 370 | 11300 |
| 390 | 11900 | 390 | 11900 | 390 | 11900 | 390 | 11900 | 390 | 11900 | 390 | 11900 |
| 410 | 12500 | 410 | 12500 | 410 | 12500 | 410 | 12500 | 410 | 12500 | 410 | 12500 |
| 450 | 13700 | 450 | 13700 | 450 | 13700 | 450 | 13700 | 450 | 13700 | 450 | 13700 |
| 490 | 14950 | 490 | 14950 | 490 | 14950 | 490 | 14950 | 490 | 14950 | 490 | 14950 |
| etc. | etc. | etc. | etc. | etc. | etc. | etc. | etc. | etc. | etc. | etc. | etc. |