Ninth Meeting of the Cross Polar Trans East Air Traffic Management Providers’ Work Group (CPWG/9)

(Montreal, Canada, 28-30 April 2010)

Agenda Item 4: Provide Status on CPWG/8 Actions

- COMMUNICATION ISSUES BETWEEN ANCHORAGE ARTCC AND RUSSIAN ACCS

- (Action Item CP01-15B)

(Presented by State ATM Corporation of Russia)

SUMMARY This paper presents information on communication issues between Anchorage Air Route Traffic Control Center (ARTCC) and Area Control Centers (ACCs) at Russian Far East.

- Introduction

1.1 	Pursuant to the arrangements made between the Federal Air Transport Agency (FATA), the State ATM Corporation, and the Federal Aviation Administration (FAA), the work was done to establish a communication circuit between Anchorage Air Route Traffic Control Center (ARTCC) and Area Control Centers (ACCs) at Anadyr, Magadan and Petropavlovsk-Kamchatskiy (PK) in the Russian Far East. The communications were arranged via a telecommunications satellite. The three Russian ACCs use a common gateway at Anadyr. The circuits between Anchorage ARTCC and Russian ACCs were independent and simultaneously operational.

- Discussion

2.1. 	In order to provide a higher reliability of the communication circuit, FATA proposed to carry out an additional amount of work to establish a back-up way of communication between Anchorage and Anadyr. The State ATM Corporation, FATA, and the FAA reached a respective agreement that was reflected in the agreement CON-I-0402. This agreement is undergoing internal coordination in FAA for consistency of both Russian and English versions. FATA was in the process of installing a back-up gateway in Anadyr. The necessary preparations were completed and the required equipment was delivered to Anadyr. The installation and commissioning of the back-up gateway on the Russian side was scheduled for July 2010.

- 2.2	In order to make extensive use of the circuit between Anchorage and ACCs in the Russian Far East, FATA suggests discussing the following items:

- Arrange a message exchange via the aeronautical fixed telecommunication network (AFTN). In order to implement AFTN messaging, the Russian ACCs at Anadyr, Magadan and PK and Anchorage ARTCC must be fitted with end-user equipment.

- Arrange an automated On-Line Data Interchange (OLDI) exchange. The Russian ACCs at Anadyr, Magadan and PK and Anchorage ARTCC must be fitted with end-user equipment.

- Include Murmansk ACC into the communication plan. The necessary equipment was installed and ready for operation in Murmansk ACC.

- Establish connection between Magadan ACC and the ARINC CNS/ATM Gateway in Annapolis.

- Recommendation

- The Meeting is invited to note the information provided.