| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA provided an update on the progress of the CPWG/5. FAA will continue to provide updates on further progress at IPACG/29. | October 2008 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB and FAA will apply seamless operation of 50NM longitudinal separation standard to aircraft crossing boundary between the Oakland and Fukuoka FIRs. Oakland Center is preparing a draft agreement for the expansion of cross boundary 50NM longitudinal separation. FAA also has begun the process for the implementation within the Anchorage FIR. An update will be provided at IPACG/29. | October 2008 |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks | JCAB | JCAB reported their conclusion that there is not any advantage of using the latest weather forecast for PACOTS generation. The meeting agreed to close this action item. . | CLOSED |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/29. | October 2008 |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 on 13 March 2007 within the Oakland FIR. JCAB will introduce 30/50 in summer of 2008, applying a 10 minute interval for ADS periodic reports in the Fukuoka FIR. Update to be provided to IPACG/29. | October 2008 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided a review of a business case for the use of ADS-C ITP. Update to be provided to IPACG/29. | October 2008 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | Technical work will continue to implement the ATFM data exchange, which will begin in the first quarter of 2011. Update to be provided to IPACG/29. | October 2008 |
| IP/23-2 | Conduct a study to evaluate the effectiveness of the current airspace/route structures | FAA JCAB Airlines | FAA/JCAB concluded that the current operational constraints are required. JCAB conducted a paper trial on PACOTS constraints that relate to the Fukuoka FIR. This action item is now closed. | CLOSED |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC & Oakland ARTCC | FAA JCAB | FAA and JCAB are continuing to work on the introduction of Version 2. AIDC 2 will be implemented January 21, 2008 between RJJJ-PAZN and RJJJ-KZAK. Interface functional testing is set for Sept. 9-11 between SDECC and WJHTC. Interface load testing is set for Nov. 18. JCAB will report the results of the first test at IPACG/29. | October 2008 |
| IP/25-2 | Realignment of ATS Routes in Oakland FIR | FAA | FAA/JCAB agreed to the proposed changes to the ATS routes northwest of Guam, which Oakland implemented on 30 August 2007. The boundary change for HCF was completed on 10 April 2008. This action item is now closed. | CLOSED |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA provided update information on the operational trial and data collection within Anchorage FIR. JCAB will continue to study the potential application of this procedure within the Fukuoka FIR and provide an update to IPACG/29. | October 2008 |
| IP/26-2 | Shared Oceanic Performance Metrics | FAA JCAB | FAA/JCAB provided an update to IPACG/28 on the progress made on the development of a shared method for the measurement of oceanic performance metric. Update to be provided at IPACG/29. | October 2008 |
| IP/26-3 | Expand User Preferred Routes | JCAB FAA IATA | UPRs between New Zealand, New Caledonia and Japan began on 19 July 2007. Trials are ongoing and an update will be provided at IPACG/29. | October 2008 |
| IP/27-1 | Australia – Japan UPR | JCAB FAA IATA | JCAB, FAA, JAL and QFA started a paper trial for UPRs between Australia and Japan from 7 April 2008. Trials are ongoing and an update will be provided at IPACG/29. | October 2008 |
| IP/27-2 | Japan – Hawaii UPR | JCAB FAA IATA | The FAA, JCAB and users conducted a paper trial from 1-15 December 2007. The operational trial will start in mid June 2008. An update will be provided at IPACG/29. | October 2008 |
| IP/27-3 | Implement AIDC ver. 3 | JCAB FAA | FAA and JCAB agreed to a target implementation of March 2012. Details of CDN and ASM need to be determined. An update to be provided at IPACG/29 | October 2008 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB continue to define a phased implementation plan for an international teleconference. FAA and JCAB will engage in further discussions and report to IPACG/29. | October 2008 |
| IP/28-1 | SLOP | FAA (TC) | FAA will provide an update as to how SLOP procedures affect 30/30 operations at the IPACG/29. | October 2008 |
| IP/28-2 | Traffic Projections | IATA | IATA agreed to share traffic projection, fuel burn plans and actual fuel burn numbers with the FAA and JCAB to assist with UPR and other initiatives. | October 2008 |
| IP/28-3 | Flight Plan inconsistencies | IATA JCAB | IATA to provide points of contact to JCAB, and send out a message to all customers reminding aircraft to file “D” when requesting ADS operations. JCAB to start sending monthly discrepancy reports to IATA. Updates to be provided at IPACG/29. | October 2008 |