Thirty-Fifth Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

(IPACG/35)

7 November 2011

Sapporo, Hokkaido, Japan

Summary of the Ninth Providers Meeting (PM/9)

1.0	Welcome and Opening Remarks

1.1	The Providers Meeting (PM) within the agenda of the Thirty-Fifth Meeting of the Informal Pacific Air Traffic Control Coordinating Group (IPACG/35) was held at the Sapporo Convention Center on Monday, 7 November 2011.  The PM was co-chaired by Mr. Hiroyuki Nakano, Special Assistant to the Director, ATC Division, Civil Aviation Bureau, Japan (JCAB) and Mr. David S. Burkholder, Executive Director (A), Air Traffic Organization (ATO) Management Services, Federal Aviation Administration (FAA).

1.2	Mr. Nakano welcomed everyone to IPACG/35 in Sapporo.  Mr. Nakano said he was happy to see everyone again.  He noted that in Japan, there had been the large earthquake in spring.  Also, with uncertainties such as global warming and the economy, there was a need for efficient aviation operations.  Despite the accomplishments of IPACG over the years, he noted there is still more to be done.  In spite of the external environment, due to the strengths in the long term friendships in IPACG, IPACG can overcome whatever challenges it faces.  In conclusion, Mr. Nakano pointed out that this was the first IPACG meeting in Sapporo.

1.3	Mr.  Burkholder thanked Mr. Nakano and the JCAB for hosting IPACG/35 in Sapporo.  He indicated that he was fond of the week of the IPACG meeting because he gets to see many of his JCAB friends.  He said he enjoys the hospitality as well as the friendships, and it is not just about coming for work.  Mr. Burkholder noted that the US delegation is smaller than normal due to the current tough budget environment in Washington.  He assured the meeting that while the US delegation might be small, it did not mean less work; rather the delegation would work harder to address all IPACG tasks.  The US delegation might need to take actions, but it would get answers prior to the end of the IPACG meeting.  In conclusion, Mr. Burkholder thanked JCAB again for hosting the meeting and said he was happy to be in Sapporo and looked forward to an excellent meeting.

1.4	All PM attendees introduced themselves to the meeting.  Mr. Nakano acknowledged the interpreters, Ms. Reiko Kurachi and Mr. Thomas FitzGibbon.

2.0    	Agenda

Session 1

- Opening Remarks (Chairpersons)

- Self-introduction (Attendees)

- Administrative announcement (JCAB)

- Review and approve PM Agenda and schedule

- RNP4 30 Nautical Mile (NM) Lateral/Longitudinal Distance-based Separation [ IP/13  FAA/JCAB]

- 30 NM Lateral and 30 NM Longitudinal (30/30) Separation In the Anchorage Flight Information Region  [WP/04  FAA]

- Status on the Implementation of 10 Minutes Longitudinal Separation without Mach Number Technique within Anchorage Flight Information Region (FIR)  [IP/04 FAA]

- Update on the status of trial operation on acceptance and provision of turbulence information by CPDLC  [IP/19  JCAB]

Session 2

- PACOTS Track 1 User Preferred Route (UPR) Trial [ IP/12  FAA/JCAB]

- User Preferred Route (UPR) between Japan and Oceania  [IP/16  FAA/JCAB]

- PACOTS Track 3 User Preferred Route (UPR) Paper Trial  [WP/5  FAA/JCAB]

- Westbound User Preferred Route (UPR) Update [IP/11  FAA/JCAB]

- Alternative Route Structures and the Introduction of User Preferred Route (UPRs) into NOPAC  [IP/18  JCAB]

- Study on User Preferred Route (UPR) between S. Korea and New Zealand / Fiji / Australia  [IP/16  Korean Air]

Session 3

- Update on the Status of the Pacific Project  [IP/01  FAA]

- About JCAB System Update  [IP/17  JCAB]

- Dynamic Airborne Reroute Procedure (DARP) Operations  [WP/06  FAA]

- Implementation of routine Operational Telcons between JCAB ATMC and FAA ATCSCC  [IP/14  FAA/JCAB]

- FAA and JCAB Telecommunication Network Upgrade Status  [WP/09  FAA]

- Variations in Airspeed in Controlled Airspace  [IP/06  FAA]

Session 4

- Special Route Consideration Based on Severe Turbulence Forecast  [WP/02  IATA]

- Weather Deviation Requests  [WP/03  IATA]

- Proposal to Establish an Aircraft Equipage Mandate for Datalink Capability  [WP/07  IATA]

- Joint Okinawa Training Range Complex (JOTRC) Special Use Airspace (SUA) Updates  [IP/24  USAF]

- Summarize PM meeting outcomes  (Chairpersons)

3.0	Summary of PM Discussions

RNP4 30 Nautical Mile (NM) Lateral/Longitudinal Distance-based Separation

The FAA reported that the FAA and JCAB entered into a collaborative agreement for an operational trial, in May 2011, for expansion to cross-boundary usage.  Trials showed that cross-boundary Required Navigation Performance 4 (RNP-4) 30 NM separation standard did not cause any adverse coordination conditions.  A 15-day period was reviewed to check for the frequency of 30/30 Automatic Dependent Surveillance - Contract (ADS-C) separation between aircraft crossing the Oakland/Fukuoka Flight Information Region (FIR) boundary.  The standard was used three times between aircraft pairs crossing the boundary.  The limited use of the ADS-C 30/30 separation standard between aircraft crossing the boundary is a limitation of the number of RNP-4 equipped aircraft.  As the number of RNP-4 equipped aircraft increases, the use of the ADS-C 30/30 separation standard is expected to increase.  FAA and JCAB plan to include its use in the inter-facility coordination agreement between the two facilities.

JCAB showed the Air Traffic Management Center (ATMC) ODP screen shots as examples of when ADS 30/30 was applied.   The examples were of aircraft being labeled RNP-4 and those when ODP gave conflict alerts as aircraft were separated at 30/30 in Oakland but not yet validated as RNP-4 aircraft in ODP.  In each case, they were classified RNP-4 prior to boundary, and ODP changed the icon color to green.

JCAB asked when applying ADS 30/30 separation and FIR boundary, and when 30/30 cannot be applied, whether the FAA needed to look at other procedures to ensure separation.  FAA Oakland Air Route Traffic Control Center (ZOA) stated that the current controller standard is to assign Mach Number Technique (MNT) to aircraft that are within 5 NM of stated separation standard of 30 NM or 50 NM.  For example, MNT would be applied if between 30-35 NM on 30/30 and between 50-55 NM on ADS-50.

The meeting agreed that the ODP examples should be merged into the FAA briefing to show better examples during the plenary meeting of 30/30 application on cross boundary and that increases in RNP-4 equipage would lead to increased use of the procedure.

30 NM Lateral and 30 NM Longitudinal (30/30) Separation In the Anchorage Flight Information Region
	FAA reported that it has completed the safety assessment for application of 30/30 separation in the Anchorage FIR.  Implementation of 30/30 in Anchorage slipped and is now planned for April/May 2012.  Anchorage Air Route Traffic Control Center (ZAN) will cooperate with JCAB ATMC to establish procedures for cross boundary procedures for 30/30 to coincide with this implementation date, and Letters of Agreement (LOAs) will be updated accordingly.  JCAB responded that it would be desirable to apply 30/30 cross boundary with Anchorage FIR.

JCAB asked how FAA established +5 NM MNT and whether ZAN-Fukuoka procedures (MNT on +5 NM separation) would be applied similar to what ZOA does.  The FAA explained that ZOA established procedure to better define what “near” separation meant in order to give controllers a set number (+5 NM) and ensure standard application of separation by controllers.  JCAB agreed that procedure for controllers is necessary when separation is near required standard.

JCAB asked if ZOA wanted Fukuoka to assign MNT speed when aircraft are crossing east into ZOA; whether ZOA would assign on their side of the boundary or accept aircraft if Fukuoka assigned speed and tracked it.  The FAA stated either way would be acceptable.

Status on the Implementation of 10 Minute Longitudinal Separation Without Mach Number Technique within Anchorage Flight Information Region (FIR)

The FAA reported that operational trials on the implementation of 10 minute longitudinal separation without MNT within the Anchorage FIR have been successfully underway since 2007 and the FAA considers that an adequate amount of data has been analyzed.  ZAN will continue to use the test procedures until such time as ICAO approval/rejection is concluded.  The Proposal for Amendment of the Regional Supplementary Procedures Pacific Region was forwarded to ICAO Bangkok on 2 June 2011, but approval has not been received.  JCAB indicated that it had also submitted its approval request to ICAO, but had not yet received approval.  The FAA proposed that as soon as FAA and JCAB obtain approvals from ICAO, they should apply cross boundary between Oakland, Anchorage and Fukuoka in areas where no operational restrictions apply.

Update on the status of trial operation on acceptance and provision of turbulence information by CPDLC

JCAB reported that, currently in the Fukuoka FIR, JCAB provides turbulence information by using both methods: Controller Pilot Data Link Communications (CPDLC) and High Frequency (HF) voice communication.  Turbulence information is currently provided from aircraft which fly around location of observation within height difference of ±2,000 feet from altitude of observation and will pass within two hours from time of observation.  JCAB will expand the reporting area to ± 4,000ft after it finishes the internal coordination in February/March 2012 time frame.

JCAB intends to provide the turbulence information via CPDLC only for aircraft which have established CPDLC connection.  In case of difficulty with CPDLC connection, JCAB will use HF voice communications.  JCAB ATMC will discuss future application with aircraft operators to enhance delivery procedures for turbulence information more adequately from/to aircraft.

JCAB and FAA had previously agreed to provide turbulence information in the vicinity of a FIR boundary.  ATMC is trying to share the turbulence information with Anchorage ARTCC and Oakland ARTCC by using verbal communication or facsimile (Fax).

FAA noted that JCAB had presented this proposal several IPACGs ago and was pleased to see that JCAB was terminating trials and proceeding operationally.  FAA asked if procedures would be included in the GOLD for expanded use.  JCAB responded that it had not considered an update to the current GOLD description, but would discuss this within JCAB.  FAA noted that a GOLD meeting recently looked at the ability to put turbulence and icing information in the CPDLC position reports.  During the GOLD meeting, the FAA reported that a change was proposed in Chapter 5 of the GOLD, and specifically in Appendix E for the use of free text in the Fukuoka FIR.  FAA asked JCAB to investigate this and ensure a standard procedure on how we report these.

In response to when JCAB would have to provide information for the GOLD, the FAA indicated it is looking to publish an update to GOLD in the first quarter of 2013, and that JCAB had the opportunity to coordinate changes throughout 2012.

The FAA asked how far away, laterally, ODP would notify an aircraft.  JCAB responded that it is currently a 20-mile radius.  The FAA also asked how JCAB envisioned sharing information on near boundary turbulence events.  JCAB stated it was thinking of other ways to coordinate this via some system (not by fax/phone).  JCAB stated it is currently sending fax/phone if an aircraft is within 1degree of the FIR boundary.  FAA said it looked forward to working this with JCAB to promote system automation of this information.

PACOTS Track 1 User Preferred Route (UPR) Trial

The FAA reported that an operational trial of Pacific Organized Track System (PACOTS) Track 1 UPR usage began on 30 June 2011 with a number of operational requirements that must be followed by the operators due to the complexity of the airspace.

Some aircraft operators initially created some problems when filing PACOTS Track 1 UPRs.  Routes were flight planned with multiple crossings of the Oakland/Anchorage FIR boundary.  However, after some discussions with the involved operators, the trial appears to be running smoothly.  The Fukuoka section on Track 1 is fairly short.

The FAA and JCAB agreed that they would run an operational trial for one year and then evaluate for transition into operational use, with a June 2012 decision timeframe.

User Preferred Route (UPR) between Japan and Oceania

JCAB reported that it has been operating UPR trial operations between RJAA and New Zealand from September 2007 and between RJAA and Australia from May 2009.  JCAB has expanded the UPR applicable area to 50 NM east side of ATS route A597 (exclusive) in July 2010.  JCAB intends to relax restrictions further and expand the UPR applicable area to 50 NM west side of ATS route A597 no later than February 2012.  JCAB also intends to add Kansai International Airport (RJBB) and Centrair (RJGG) to the trials.

The FAA noted that last week the Informal South Pacific ATS Coordinating Planning Team Meeting (ISPACG/PT) discussed JCAB’s proposal to expand its UPR trials.  Adding additional airports in Japan was not a problem for Australia or New Zealand.  Since Port Moresby was not in attendance the FAA stated it would coordinate with Port Moresby to ensure that additional airports will not cause any issues.	The FAA stated it would keep IPACG updated.  In conclusion, the FAA commended JCAB for taking the positive steps to expand the trials and reduce restrictions.

PACOTS Track 3 User Preferred Route (UPR) Paper Trial

The FAA reported that PACOTS Track 3 UPR paper trials were conducted in January and June 2011.  Due to the impressive results obtained from the paper trials and manageable controller workload, the FAA proposed that an operational trial be conducted.  The operational trial is proposed to begin on 15 December 2011 and follow operational guidelines that were detailed in the paper and agreed to by the FAA and JCAB.

JCAB stated it is in agreement with operational trial but has to issue an Aeronautical Information Publication (AIP) to this effect, so it will be 9 February 2012 at the earliest, for it to participate in the operational trial.  FAA and the JCAB agreed to present a joint paper on their plans to the plenary meeting.

Westbound User Preferred Route (UPR) Update

The FAA reported that westbound UPRs, in conjunction with published Pacific Organized Track System (PACOTS), have been growing in popularity over the past several years.  The initial trials, conducted between Hawaii and Japan, began in August 2008 and have since been adopted as a standard operational practice.  UPRs in conjunction with PACOTS Tracks H/I have been an ongoing operational trial since April 2010.  Beginning 25 August 2011, UPRs in conjunction with PACOTS Tracks H/I are considered a standard operational practice.

FAA and JCAB continue with plans for a westbound PACOTS Tracks E/F UPR operational trial.  The paper trial conducted in July 2011 indicated potential for fuel savings, even though user participation was disappointing.  Only one operator provided data for the paper trial.  A second paper trial to collect data on winter PACOTS E/F UPRs will begin on 28 November 2011.  The paper trail will be conducted with several operational guidelines and FAA/JCAB encourages more operators to participate.

JCAB stated it had conveyed to JAL and ANA the low participation rate and that both airlines are expected to participate in the next paper trial.  The FAA and JCAB agreed to encourage operator participation in the trials during the plenary meeting.  FAA would also encourage US carriers to participate closer to the actual start date.  The PM agreed that since UPRs are for the benefit of the airlines, IPACG needs to encourage active participation in trials since as much data as possible is needed to make operational implementation decisions.

Alternative Route Structures and the Introduction of User Preferred Route (UPRs) into NOPAC

JCAB stated ATMC is examining possible alternative route structures and the introduction of UPRs into parts of the North Pacific (NOPAC).  ENRI provided initial study results at IPACG/34.  The paper presented initial operational thoughts.

Elimination of all NOPAC routes might create the most efficient routings for many aircraft, but would also create the least efficient altitudes.  So, ATMC thinks that it is not realistic; the FAA agreed.

ATMC is thinking that westbound R220 and R580,  and eastbound A590 would be kept as they are uni-directional to create efficient traffic flow at the optimum altitudes as current operation.  Diverging from A590 would be allowed.  The southern two tracks, R591 and G344, would be eliminated to create efficient routes (UPRs).   The FAA agreed that this appears promising at this stage, but needed further study.

Also, ATMC intends to examine whether A590 could be useable for westbound aircraft during certain hours of the day to create an efficient flow between the west coast of North America and Asia.

The implementation of UPRs will make the traffic flow more complicated.   FAA said it was sure ZAN would be pleased with JCAB’s proposals.  The FAA looked forward to hearing more ideas on how FAA and JCAB could work together on possible operational impacts of these options, and work together to progress these initiatives in IPACG and the Cross Polar Trans-East Air Traffic Management Working Group (CPWG) - Pacific Project.

FAA stated it conducted a paper trial on unrestricted westbound UPRs within the Pacific Project.  The data is under analysis now and will be presented at IPACG/36.

JCAB asked about priority for aircraft that are on PACOTS as compared to UPR.  JCAB said that UPR would not have priority over PACOTS.  FAA agreed, stating that if conflicts occur, air traffic control (ATC) would use its best judgement and deal with the conflict.

Study on User Preferred Route (UPR) between S. Korea and New Zealand / Fiji / Australia

JCAB indicated they had not been contacted directly by Korean Air (KAL) on its intent.  The FAA explained that it had been contacted by KAL and asked KAL to write a paper to explain what it proposed.  It appears that KAL is requesting UPRs and they are beginning south of 21degrees N and in Oakland airspace.   The FAA stated ZOA could possibly support the request and work UPR routings that would be close to what KAL is asking for.  The FAA reported that at the ISPACG PT last week, the South Pacific states reviewed the proposal and believe the request is manageable (the FAA still has to confer with Port Moresby to confirm it does not have any issues with the KAL proposal).  JCAB wondered why the KAL proposal was only south of 21degrees North and did not include any UPRs in Fukuoka airspace.  JCAB could offer west of A597 or even east of A590.  JCAB indicated it wanted to listen to KAL’s explanations.  The FAA and JCAB agreed that there were no major issues to report to KAL out of the PM.

Update on the Status of the Pacific Project

The FAA provided an update on the Pacific Project, from the CPWG/11 held in St Petersburg, Russia on 6 June 2011.  The initial objectives for the Pacific Project were “User Preferred Routes (UPR) as the primary means of navigation.”  Studies on a gap analysis are ongoing.  Stakeholders were asked to identify current communication, navigation, surveillance/ air traffic management (CNS/ATM) capabilities and procedures focusing on what impacts traffic on these flows, put together existing and tentative plans, and identify fundamental limitations/constraints.  The FAA agreed to conduct a paper trial to collect initial data from operators on the fuel and time savings that could potentially be expected in an airspace environment where no routes or restrictions existed.  The trial was conducted on four consecutive Wednesdays from 31 August through 21 September 2011.  Data is still being reviewed and will be presented to the CPWG/12 meeting in December 2011.

About JCAB System Update

JCAB explained a development plan of a new oceanic control system, starting with AIDC server.  JCAB stated the test was completed on 1 November and was successful.  Operational testing will be planned to take place between ATMC, ZOA, and ZAN in January.  The details of this will be discussed in a sidebar meeting.  Operation of the new AIDC server is planned for March 2012 and will allow JCAB to shift from v2 to v3.

Regarding the new ICAO Flight Plan (FPL), JCAB stated it would start testing in March 2012.  The plan is to have offline test between the JCAB Systems Development, Evaluation and Contingency Management Center (SDECC) and the FAA William J. Hughes Technical Center in April/May 2012, with continued testing in June 2012, leading up to the November 2012 implementation date.

Currently, JCAB’s ODP can detect conflict, but the new system Oceanic Conflict Detection and Assistance Processor (OCAP) will have more capability and will be able to handle/process DARP and route change requests and weather deviations, and more easily determine conflicts.  OCAP will be tested in April 2012 and it is planned to be operational in December 2012.

FAA noted that the system to handle the new ICAO FPL is operational in Anchorage and will be in Oakland in December 2011.  This system will handle new format, but is not adapted to send out the new format yet.

Dynamic Airborne Reroute Procedure (DARP) Operations

The FAA reported that on 30 April 2011, FAA and JCAB began an operational trial for use of DARP for flights between Japan and Hawaii and published operational trial procedures to test its application.  The FAA has evaluated the successful use of the requirements and desires to expand DARP usage to include flights from North America with destinations in Japan that would be on routes that remain entirely within the Fukuoka and Oakland Oceanic Control Areas.  Oakland would issue the CPDLC clearances in Oakland airspace.

IP/25 from All Nippon Airways (ANA) references the effects of the westbound DARPs between Hawaii and Japan, and requested to implement DARPs eastbound between Japan and US west coast.

JCAB said that on eastbound DARPs, their current system (ODP) cannot process via CPDLC, but with the upgraded system, OCAP, in 2012, they will be able to process in December 2012.

The PM discussed how far ahead ATC had to check the route for conflicts on a DARP and agreed that further discussions, to include the operators, are necessary.  JCAB was of the opinion that for westbound DARP it was the operators’ responsibility to check ahead for conflicts

FAA and JCAB will present this to the plenary meeting as a joint DARP paper and address both expanded westbound and eastbound DARP proposals.  FAA and JCAB agreed to continue to look at expanding the westbound DARPs trials to include new routes and city pairs, and discuss expansion prior to IPACG/36 in order to reach agreement at that meeting on trial expansion

Implementation of routine Operational Telcons between JCAB ATMC and FAA ATCSCC

JCAB reported that the ATMC and Air Traffic Control System Command Center (ATCSCC) had started monthly practice teleconferences (telcons) since 11 March 2009.  Since 5 January 2011, practice telcons have been conducted three times a week on every Monday, Wednesday and Friday, that included both ZAN and ZOA.  Ad hoc telecons have also been conducted since the Sendai earthquake in March 2011.  JCAB reviewed its template for running the international telcons, to focus on ATMC, ATCSCC, Oakland and Anchorage airspace issues.

In September 2011, ATMC started a paper trial to put useful information gathered from international telcons to practical use in a domestic ATM operational plan and vice versa.  Following this paper trial, JCAB reported that ATMC would conduct an operational trial next year.

FAA noted that even though a ATCSCC official was not present, it was due to delegation size issues and not from a waning commitment or priority.

FAA and JCAB Telecommunication Network Upgrade Status

JCAB presented the preliminary agreement between FAA and JCAB to replace existing telecommunications services between Oakland and Anchorage Centers and the Fukuoka ATMC.  A T1 circuit will support the four voice channels between Anchorage and Oakland ARTCC, Tokyo Area Control Center (ACC), and Fukuoka ATMC.  This circuit will have extra capacity to support future additional telecommunications requirements.  Related to AIDC, it was proposed that the AIDC will be routed through the AMHS link directly to the AMHS/AFTN Gateway at Salt Lake City, which in turn will forward this traffic to Oakland ARTCC.  JCAB will connect the AIDC to JCAB’s AMHS/AFTN Gateway.  JCAB will issue a new 64 kbps circuit between Salt Lake City National Airspace System Enterprise Management Center (NEMC) and Fukuoka ATMC to replace the existing circuit.

First, agreement from IPACG is needed, then the technical agreement needs to be updated to reflect the new voice and AIDC configuration.  Following this, the Interface Control Document (ICD) and specification will be jointly developed.

It is expected the new service will be operational within one year.  That will allow time for ordering new circuits, site preparation and testing

JCAB noted that securing a budget was still an issue to proceeding with this solution.  JCAB will work on this over the next year.  JCAB clarified that with voice and data separated, the voice would not be compressed and should be better quality.  As to data on AFTN, there will be a possibility for a slight delay; not sure of any air traffic concerns.  If the delay is seconds, there is no impact, but if more, then there might be an impact.

JCAB asked whether AIDC messages could be stopped without affecting AMHS/AFTN and vice versa.  Another question was if there is an outage, whether both capabilities would be lost.  There is extra capacity on T1 line for voice that can be used as back-up for AFTN/AMHS.  Currently only 4 of 20 lines are being used on the T1.

JCAB is currently working on AIDC testing with Taiwan.  The AFTN line is separate from the AIDC line.  In Taiwan, an AIDC message was incorrectly sent over AFTN line.  JCAB asked Taiwan to stop sending AIDC message, but Taiwan said that stopping AIDC would also stop AFTN.  The same applied on the Japan side.  Stopping on AMHS would also prevent them from receiving AFTN.  FAA is like JCAB in that we can stop AIDC without it affecting AFTN.  So this should not be a problem.

Actions for PM

1. Adopt the VoIP technology to replace existing ATS voice service between FAA's and JCAB's facilities.  FAA and JCAB concur.

2. Adopt the proposal to divert existing AIDC connection through the AMHS connection.  FAA and JCAB concur.

Variations in Airspeed in Controlled Airspace

The FAA presented an update on implementation of operator notification of deviation from the planned true Mach number specified in Item 15 of the filed flight plan within the Anchorage Oceanic and Oakland Oceanic Flight Information Regions (FIR).  The FAA believes there is significant safety risk associated with allowing speed changes without first notifying the air traffic service unit.  Accordingly, the FAA proposed a change to address the negative impact that speed variations can have on longitudinal separation as separation minima shrink concurrently with increased use of aircraft flight management systems to automatically adjust (reduce) airspeed for more economical operation.  For turbo-jet aircraft intending to operate within the Anchorage Oceanic and Oakland Oceanic FIRs, if for any reason, the Mach number/true airspeed at cruising level varies by plus or minus 0.02 Mach/10 knots or more from the first filed speed entry in flight plan form Item 15, the appropriate air traffic service unit shall be so informed immediately.  The FAA Proposal for Amendment of the Regional Supplementary Procedures Pacific Region was forwarded to ICAO Bangkok on 29 July 2011

Special Route Consideration Based on Severe Turbulence Forecast

The paper is requesting comment concerning the need for a process utilizing the conferencing capability of the various ANSPs to address non-standard route requests from operators to avoid an area of forecast severe turbulence or other safety of flight hazards within oceanic airspace.  Telcons offer real-time solutions so viable alternatives can be offered.

IATA will also present at CPWG which will have ATCSCC, ZAN, ZOA, JCAB and Russia in attendance to coordinate.  Neither FAA nor JCAB had an issue with this paper.

Weather Deviation Requests

The IATA paper reports that operators have concern with timely response by controllers to requests for weather deviation, either via CPDLC or HF Radio contact. It is not uncommon in time-critical situations for a flight crew to deviate without a clearance due to either a “standby” received from the controller or “unable due to traffic.” The intent of this paper was to discuss both pilot and controller processes in dealing with weather deviation requests.  FAA will respond during the plenary session by presenting IP/15 on FAA response times.

Proposal to Establish an Aircraft Equipage Mandate for Datalink Capability

There are only two areas in the world with an ADS-B equipment mandate.  In the North Atlantic (NAT), the FAA has supported a similar mandate, but not in the airspace that is under US control due to the FAA rulemaking process.  In the NAT, the mandate was for safety purposes to reduce the large height deviation (LHD) that had been increasing.  The second area is in Europe where each State has control over their sovereign airspace.

A full benefits analysis would need to be conducted to determine operator and aircraft costs related to such a mandate; equipage schedules; operations in the airspace by commercial, International general aviation and military operators; frequency of operations by operator/aircraft combinations, by aircraft type/series and flight level occupancy; operator plans for CNS equipage by 2015, and by and after 2017; aircraft system equipage plans for each operator make/model/series.

One recommendation might be to recommend to ICAO Bangkok the establishment of a PAC Mandate Analysis Task Force to include stakeholder operators and air navigation service providers (ANSPs) to assess costs and benefits and identify program risks involved in complying with a data link mandate and achieving the desired operational capabilities.  The FAA indicated it cannot commit to the timeframe IATA proposes as the NAT activity entailed considerable resources that resulted in the delay of other FAA initiatives.

It appears that this IATA mandate proposal is aimed at reducing separation in the NOPAC, which require RNP-4.  There are many FANS 1A aircraft that are RNP-4 capable but operators are not filing.  IATA is also looking for priority handling of capable aircraft at an earlier date.

Joint Okinawa Training Range Complex (JOTRC) Special Use Airspace (SUA) Updates

JCAB basically agrees to the Flexible Use Airspace (FUA) concept as described in the paper.  However, in November 2010, there were conditional routes (CDRs) developed but they have not been used yet at JCAB cannot coordinate with US forces.  The next step is the examination of the military requirements.  JCAB would like to enter into an LOA for the use of the CDRs by the end of November 2011.

- Conclusion

Mr. Nakano and Mr. Burkholder thanked everyone for their participation.  The Providers Meeting officially closed at 1800 hours.