# Summary of Discussions

Nineteenth Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

Providers Only Meeting

(IPACG/19)

14-17 July 2003; Tokyo, Japan

- Background

1.1	The Nineteenth Meeting of the Informal Pacific Air Traffic Control (ATC) Coordinating Group (IPACG/19) was held at the International Conference Room in the Ministry of Land, Infrastructure and Transport in Tokyo, Japan, from 14-17 July 2003.  This meeting was for providers only.  The IPACG was established to provide a forum for air traffic service (ATS) providers and users to informally meet and explore solutions to near term ATC problems that limit the capacity or efficiency within the Anchorage, Oakland, and Tokyo Flight Information Regions (FIRs).

- Welcome and Opening Remarks

2.1 	The meeting was co-chaired by Mr. Akira Ono for the Japan Civil Aviation Bureau (JCAB) and Ms. Leslie McCormick for the Federal Aviation Administration (FAA).  The meeting attendees are shown in Appendix A.

2.2	Mr. Akira Ono welcomed the participants to IPACG/19 and briefly discussed the working hours, agenda and development of the final report, which is to be coordinated by e-mail after the meeting has ended.

2.3 	Mr. Shinta Ehara, Director of the Air Traffic Control Division, JCAB, opened the meeting by welcoming everyone.  He discussed IPACG’s accomplishments since its first meeting held in 1988, including RVSM implementation in the Pacific, RNP10 for certain routes, and ATC procedures improving operations.  Mr. Ehara also noted that while there were issues affecting the growing demands, JCAB believes that the demands will recover in the future.  The IPACG, therefore, plays an important role to further improve operations in NOPAC and CENPAC in introducing data link system.

2.4	Mr. Yoshiki Imawaka, JCAB FIT co-chair, and Mr. Reed Sladen, FAA FIT co-chair, noted that due to this special providers-only meeting, the FIT issues would be incorporated into IPACG/19 rather than holding a separate meeting.  The IPACG FIT/7 meeting will take place in October 2003.

## Agenda Item 1: Review and Approve Agenda

3.1	The following agenda was adopted by the meeting:

Agenda Item 1: Review and approve agenda

Agenda Item 2: Air Traffic Management (ATM) Issues

Agenda Item 3: Communications/Navigation/Surveillance (CNS) Issues

Agenda Item 4: FANS Interoperability Team (FIT) Issues

Agenda Item 5: Review and update of CNS/ATM Planning Chart

Agenda Item 6: Evaluation of costs and benefits

Agenda Item 7: Other business

- Submitted Papers

4.1	The following working and information papers were presented to IPACG/19 and can be made available upon request.

| Paper Number | Agenda Item | Title | Presented by |
| --- | --- | --- | --- |
| WP/1 | 1 | Proposed agenda and timetable | Chairpersons |
| WP/2 | 2 | Implementation of Reduced Separation Minima in the NOPAC and CENPAC airspace using ADS | JCAB |
| WP/3 | 2 | Lateral Offsets | JCAB |
| WP/4 | 2 | ATC Contingency Procedures During the Failure of Satellite Datalink | JCAB |
| WP/5 | 2 | Additional altitudes on G344 and R591 | FAA |
| WP/6 | 2 | Strategic Lateral Offset | FAA |
| WP/7 | 2 | Lost Communication Procedures | FAA |
| WP/8 | 2 | Removal of Time Restriction for PACOTS Track A | FAA |
| WP/9 | 2 | Removal of restriction on PACOTS Tracks | ATFMC |
| WP/10 | 3 | Position Reporting Deficiencies | Oakland ARTCC |
| WP/11 | 4 | Distribution of Along Track ADS Prediction Errors | JCAB |
| WP/12 | 4 | Airbus experience over the North Atlantic | Airbus |
| WP/13 | 4 | DSP Failure | ARINC |
| WP/14 | 4 | Use of HF datalink (HFDL) for ATC communications | FAA CRA |
| WP/15 | 4 | Proposed phraseology for notifying an aircrew to check that the ADS system is armed | Airbus & Boeing |
| WP/16 | 7 | Proposal for conduct of a combined meeting of the Informal Pacific Air Traffic Coordinating Group (IPACG) and the Informal South Pacific Air Traffic Services Coordinating Group (ISPACG) | FAA |
| WP/17 | 4 | CRA activities since IPACG/18 | CRA |
| WP/18 | 4 | Trend problem report | CRA |
| WP/19 | 2 | Report on study of bilateral contingency plans for North/Central Pacific airspace | JCAB |
| WP/20 | 4 | ATS Messaging via High Frequency Data Link (HFDL) | ARINC |
| WP/21 | 4 | Request for Change (RFC) proposals for Pacific Operations Manual (POM) | FIT Co-chairs |

##### 5.0	Agenda Items 2 & 3: ATM and CNS Issues

  - Mr. Ono introduced the co-chairs of the ATM Working Group, Ms. Carol Might, FAA, and Mr. Satoshi Yamaguchi, JCAB, who led the discussions on ATM and CNS issues.

###### Segregated Traffic Flow and Preferred Routes

  - During IPACG/18, JCAB had proposed the establishment of segregated traffic flows in the NOPAC between equipped and non-equipped aircraft for 50NM longitudinal separation.  The airlines expressed the opinion that any proposals should give benefits to equipped operators without financially penalized non-equipped operators.

  - The meeting was presented with information from a survey conducted by JCAB in 2002 showing that flights departing from Asian cities and over-flying Japan occupied approximately half of the NOPAC and CENPAC flights, and that 30 to 50 percent of NOPAC and CENPAC flights, depending on the tracks were datalink capable aircraft.  Another survey conducted by JCAB reported that some 35 percent of flights departing from Japan bound for North America were not able to obtain preferred levels from departure airports due to over-flying traffic from Asian cities.  It was suggested that due to strong easterly winds in the NOPAC, the reduction of longitudinal separation from the current 15 minutes to 50NM and 30NM (equivalent to less than 5 minutes and 3 minutes respectively) would significantly improve eastbound operations in the NOPAC.

  - JCAB reported on the status of the Multifunctional Transport Satellite (MTSAT).  MTSAT-1R and MTSAT-2 have been scheduled for launch in early 2004 and early 2005, respectively.  It is expected that each MTSAT will become operational approximately 9 months after the launch.    Based on this information, JCAB would be prepared to reduce to 50NM longitudinal separation in late 2004; however, they do not intend to implement plans or procedures which are not accepted by the operators and neighboring centers.

  - The FAA presented an update on the status of the Advanced Technologies and Operational Procedures (ATOP) program.  Based on the remaining test activities, the FAA was optimistically projecting Initial Operational Capability (IOC) at Oakland Air Route Traffic Control Center (ARTCC) by the fourth quarter of calendar year 2003, with recognition that IOC may not occur until early 2004.

  - Oakland ARTCC indicated that once the new oceanic automation system is operational, they would be able to accommodate either environment, and would be relying on airspace users to identify which would provide most benefits for them.  It would be possible for a route to be designated as datalink capable-only.  Anchorage ARTCC preferred not to implement segregated routes since ATOP will not be operational until 2005.  Anchorage ARTCC offered to present an information paper on this subject at IPACG/20.

  - Discussions were held on the IATA proposal to reduce separation from 15 to 5 minutes from Southeast Asia, if FAA were to implement an eastbound FANS route.  JCAB separation is currently time-based in the NOPAC; however, once ADS is operational, it will be necessary to review the letter of agreement.  JCAB stated that 50 percent of the passenger aircraft are currently data-link equipped, so traffic would be evenly distributed.  Since there was no clear opposition to this proposal from FAA, JCAB would propose it to users at IPACG/20.

###### Removal of Time Restrictions on Track A

  - The FAA presented the results of a study which was conducted to evaluate traffic situations on PACOTS Track A, F and G, and to evaluate the possibility of removing or reducing the 2030 UTC time restriction.  At the last meeting of the Oceanic Working Group (OWG), the airlines utilizing Track A confirmed that they realize a cost savings when time restrictions are not applied.

  - The ATFMC similarly evaluated the data collected between 15 December 2002 and 30 June 2003.  While they have had no problems with the current procedure, they agreed to pursue this request by airspace users and Oakland ARTCC.

  - The meeting agreed that the test on Track A would continue until 13 September 2003.  Further discussions will take place at IPACG/20 as to whether this will become a permanent procedure.  Tokyo ACC and Oakland ARTCC will present the results of the trials and consider ways to formalize the outcome.

###### Lateral Offsets

  - JCAB addressed a study done by the Electronic Navigation Research Institute (ENRI) to conduct a collision risk analysis for the 2NM right offset in the current NOPAC route structure.  The study showed that the 2NM right offset in the NOPAC would meet the target level of safety of 5 x 10-9 fatal accidents per flight hour.  The study was presented to the 3rd Meeting of the Working Group of the Whole of the ICAO Separation and Airspace Safety Panel (SASP/WG/WHL/3) in May 2003.  The meeting noted that JCAB did not intend to implement offset procedures that were different from the FAA, and that they wish to implement procedures that are mutually applied to the entire NOPAC and CENPAC.

  - The FAA advised that the SASP/WG/WHL/3 reached the conclusion that the ICAO State Letter regarding Guidance for Lateral Offsets would be revised to reflect further risk analysis studies done by the Mathematicians’ Sub-Group of the WG.  This revision would permit implementation of 2NM lateral offsets in an environment where 50NM lateral separation is applied, including the wake turbulence procedures, thereby establishing a standardized global procedure.

  - An implementation schedule for the Pacific Region will be further considered at IPACG/20.

###### Lost Communication Procedures

  - The FAA presented the meeting with a proposed change to the Regional Supplementary Procedures (ICAO Doc 7030) on lost communications.  These procedures had already been discussed at IPACG/18 and ISPACG/17 before being presented to the APANPIRG ATS/AIS/SAR/SG/13 for consideration.

  - After considerable discussion, it was agreed that this procedure should be limited to situations where there is a “total” loss of communications by an aircraft.  Further editorial changes were made to the proposal, which would be coordinated with JCAB and then presented to the 14th Meeting of the Asia Pacific Air Navigation Planning and Implementation Regional Group (APANPIRG/14) for consideration.

###### Overdue Position Reports

  - The FAA summarized deficiencies in the receipt of controller pilot data link communications (CPDLC) and high frequency (HF) position reports.  During late 2002, Oakland ARTCC noticed an increase in the number of overdue position reports.  Data was collected from 5 March to 26 May 2003 to evaluate this situation.  During this period, Oakland ARTCC controllers had to solicit 2443 position reports that had not been received within 10 minutes after the reporting point, averaging 29.4 overdue reports per day.  Of these, 50.6 percent were HF reports and 49.4 percent were CPDLC reports.

  - The FAA Central Reporting Agency (CRA) monitored the overdue CPDLC reports and found an error in the FANS software on the B777 that would account for some of the missing reports.  However, no automation problems have been found on the B747 that might explain the higher rate for aircraft using CPDLC.

  - Tokyo ACC had observed a similar situation with CPDLC, but not with HF position reports.  They solicit the report 5 minutes after it is overdue.  In the past 2 months, 14 such cases were reported, and in almost all cases, once solicited, the report came immediately.  The explanation provided by Tokyo ACC was that problems occurred with B777 downlinked information (which matched the explanation given to Oakland ARTCC).  Pilots clearly know where the next position report is due when using HF, but with CPDLC they have to remember which are compulsory and which are non-compulsory, and are more likely to forget to make the reports.  Tokyo ACC will continue to collect information and share it with Oakland ARTCC.

  - An amended working paper that reflects this issue as discussed here will be prepared for presentation to airspace users at IPACG/20.

###### ATC Contingency Procedures During the Failure of Satellite Data Link

  - JCAB requested that the meeting consider developing ATC contingency procedures to be mutually applied by Anchorage, Oakland and Tokyo ACCs when HF voice communications are available during the failure of satellite data link.  According to a simulation conducted by ENRI, when a ground-Earth station (GES) fails, it may take several dozen minutes to re-establish logon with another GES.

  - ICAO procedures for the application of 50NM and 30NM longitudinal separation minima using ADS and CPDLC are detailed in the PANS-ATM, Doc 4444.  These procedures detail action using an alternative means of communication when an ADS periodic or waypoint change event is not received within a certain time.  The alternative means of communication is considered to be HF voice.

  - JCAB will permit the temporary use of one-half standard separation when the standard longitudinal separation cannot be immediately applied using HF voice, which could be one possible option.  Anchorage ARTCC made the point that based on track loading, it may be easier to implement the standard separation rather than go to a contingency separation standard.

  - A task force made up of representatives from Oakland, Anchorage and Tokyo ACCs was established to work this issue by e-mail and report the progress to IPACG/20.  Rapporteurs of the task force will be Yoshiki Imawaka, JCAB and Carol Might, FAA.

Report on Study of Bilateral Contingency Plans for North/Central Pacific Airspace

  - JCAB reported on a study conducted to prepare the concept of contingency plans and to develop contingency programs that are common to the North and Central Pacific airspace.  The goal was to develop plans and programs that could accommodate a minimum flow and a level of safety for oceanic traffic when a catastrophe was experienced by an ATC facility.  The study identified the basic requirements for contingency plans and recommended the categorizing of actions necessary immediately after the occurrence.  An example of a contingency plan concept was presented to the meeting.  JCAB will continue this study and report progress at future meetings.

  - The FAA reported that internal contingency plans are already in place.  If so requested by JCAB, the FAA would further consider whether facilities could provide control services for portions of Tokyo FIR.

  - In order to ensure that an assessment of the impact on civil aircraft operating in international airspace would be made quickly should an event such as the tragedy on 11 September 2001 occur again, a proposal to amend the contingency checklist had been submitted to the FAA Crisis Response Working Group. The proposed checklist items read as follows:

- Should transit of U.S controlled international airspace outside the 12 NM territorial limit be restricted?

- Assess the ability to continue to provide safe and orderly flow of international air traffic in the event of disruptions of air traffic services and related supporting services.

- Take into account the need to preserve the availability of major world air routes within the air transportation system.

- Ensure to the greatest extent possible the continuous access to airspace for international civil flights over the high seas.

Additional Altitudes on G344 and R591

  - Anchorage ARTCC proposed that the additional altitudes of FL350, FL370, FL390 and FL410 be available on G344 and R591, when designated at NOPAC tracks, without verbal coordination of inappropriate altitude for direction of flight.  The additional altitudes would increase the capacity of the NOPAC without adding new routes.  This was also seen as an incremental step toward an eventual restructuring of the NOPAC to accommodate ADS and reduced separation standards.

  - Tokyo ACC concurred with the concept; however, Tokyo also wishes to use altitudes below FL350 without coordination.  The Tokyo ACC proposal was that when G344 and R591 were designated as westward PACOTS routes, all flight levels above 350 would be used; conversely when they were eastbound routes, all flight levels below 350 would be used.

  - The meeting encouraged the facilities to agree on a trial period.  Anchorage ARTCC and Tokyo ACC will report the status to the next meeting.

Elimination of Verbal Communication between Tokyo ACC & Oakland ARTCC

  - Oakland ARTCC advised the meeting that based on current capabilities, they are not able to discontinue verbal communication at this time.  Because AIDC is not an integrated part of workstation, there is no way to accept/reject a message.  Once ATOP is operational and there is complete AIDC functionality, they would be willing to re-address this issue.  FAA recommended that this action item be closed until ATOP is implemented.  The meeting agreed to this request.

###### Civil-Military ATC Coordination

  - The United States Air Force highlighted the importance of the FAA ATC System Command Center (ATCSCC) and Air Traffic Services Cell to civil-military cooperation.  The FAA management of the US National Airspace System with full consideration for Department of Defense needs, as well as the daily coordination, was noted.

6.0	Agenda Item 4: The FANS Interoperability Team (FIT) Issues

### 6.1	The FIT issues were addressed by the IPACG FANS Interoperability Team Working Group, which was co-chaired by Mr. Reed Sladen, FAA, and Mr. Yoshiki Imawaka, JCAB.

### Requests for Change (RFCs) to the Pacific Operations Manual

6.2	The meeting was advised that the Informal South Pacific ATS Coordinating Group FANS Interoperability Team (ISPACG/FIT) adopted at its meeting held in March 2003, in whole or in part,

19 amendment proposals for various sections of the Pacific Operations Manual (POM).  All of the changes were adopted, with minor editorial revisions in some cases.  (Note that since the IPACG/19 meeting, Version 2.0 of the POM has been published including the revisions listed below.)

| RFC Nr. | Subject |
| --- | --- |
| 02/008 | ADS Emergency Mode |
| 02/009 | ATS System Integrity |
| 02/010 | Domestic CPDLC Implementation |
| 02/011 | Report Level |
| 02/012 | Transfer of Datalink for Shirt FIR Transit |
| 03/001 | Downlink Messages |
| 03/002 | Multi-element Uplink Messages |
| 03/003 | System Integrity and Monitoring Introduction |
| 03/004 | Changes to various sub-sections of POM Section4 |
| 03/005 | Proposed Amendments to POM Section 5 |
| 03/006 | Proposed Amendments to POM Section 5.8 |
| 03/007 | Proposed Amendments to POM Section 6 |
| 03/008 | Proposed Amendments to POM Section 7 |
| 03/009 | Aligning several Free Text Messages with the ICAO Message Set |
| 03/010 | Responding to Downlink Request |
| 03/011 | Proposed Amendments to POM Section 8 |
| 03/012 | Use of Contact/Monitor Uplink Messages |
| 03/013 | Direct Tracking and UPR Aircraft |
| 03/014 | Non-automatic Termination of the Connection |

###### Datalink Position Reporting

### 6.3	Airbus briefed the meeting on ADS issues experienced with FANS-A in service in the North Atlantic (NAT) Region and listed the corrective actions launched by Airbus.  Boeing advised that they have not had similar problems in their MD11, and that they tested all software and confirmed that the MD11 FANS-1 package was essentially the same as the one on the MD10 and B717.

###### ADS Phraseology

6.4	Airbus and Boeing jointly presented a proposed phraseology for notifying an aircrew to check that the ADS system is armed.  This was due to instances where controllers were unable to initiate ADS contact with aircraft under their control.  This procedure would be intended to alert aircrews to check their ADS system to ensure it is functioning as required.  Airbus and Boeing recommended to the meeting that an amendment be made to the POM to reflect the proposed free text message “RECYCLE ADS” which is consistent with other phraseology in the radar environment.  Since it is a free text uplink message, the only response shown by the pilot is “ROGER.”  The meeting agreed to adopt the proposed change.  However, since a change to the POM requires endorsement by the ISPACG, the amendment procedure will be studied.  The FIT Co-chairs agreed to notify the proposed change to the FIT members by e-mail.

###### New Problem Reports

6.5	The problem reports processed by the FAA and JCAB Central Reporting Agency Support Agencies (CRASAs) since the IPACG FIT/6 meeting held in October 2002 were presented.  The JCAB CRASA received 39 problem reports, while the FAA CRASA received 17 problem reports, of which 9 problem reports (PRs) were transferred from the JCAB CRASA and 1 was forwarded to the JCAB CRASA for analysis.  The status of each PR was presented to the meeting.  The FIT Co-chairs advised the meeting that individual PRs will not be presented to the next FIT meeting; however, since a list of PRs will be attached to the meeting report, the FIT members would be aware of them.  The list of the PRs is in Appendix B.

6.6	Analysis of the specific reports was presented.  A representative from FAA Flight Standards voiced concerns about possible trends and suggested that further analysis might help identify their presence.  A list of PRs to be closed was presented.  Since not all the FIT members attended this meeting, the PRs presented were not closed.  The meeting agreed to address this list at the FIT/7 meeting when all members were present.

###### ADS Prediction Errors

6.7	The ENRI presented a paper analyzing ADS prediction errors observed in the NOPAC.  The paper recalled the recent paper chronicling this analysis as presented at the SASP/WG/WHL/3.  The ENRI had studied ADS data collected on ATS route R220 in the NOPAC from April 2000 to October 2002.  Extremely large along-track prediction errors, considered to be caused by flight management system (FMS) software problems, were excluded from the analysis.  The analysis was summarized below.

|  | B747-400 | B777-200 | A340-300 |
| --- | --- | --- | --- |
| Sample size | 34507 | 7389 | 744 |
| Mean (NM) | - 1.948 | 0.316 | 4.267 |
| Standard deviation (NM) | 2.403 | 1.792 | 5.067 |
| Range (NM) | -27.43, +12.22 | -7.512, +12.30 | -5.897, +27.98 |

6.8	The meeting was advised that the ENRI planned to model along-track ADS prediction errors and wished to study the algorithm of the onboard ADS equipment and FMS.  Airbus noted the potential impact of the prediction of the wind and how this might be incorporated into the analysis, and further suggested that this could be the reason for the optimistic position-reporting observed in the study.  Airbus and Boeing agreed to supply data as needed to support further analysis.

###### Datalink Problem Reports

6.9	The JCAB CRASA presented the yearly trends of ATS data link problem reports in 2001 and 2002.  The JCAB CRASA concluded that a number of problems were resolved by the efforts of FIT members and the number of new problem reports tends to be decreasing gradually.  However, new types of reports, such as those involving high frequency data link (HFDL), were received from the end users.  The JCAB CRASA called for further analysis as a variety of new air/ground systems are being introduced in Pacific airspace.

###### HF Data Link

### 6.10	JCAB has not decided whether to use HFDL for ATS purposes yet, and further study was necessary.  In order to assist the JCAB study, ARINC and Boeing gave presentations at the meeting.

6.11	ARINC presented a summary of its efforts to introduce worldwide HFDL systems.  The meeting was advised that ARINC has modified the priority for data link connection on 8 July 2003 to be VHF, SATCOM then HF in order.  A representative from FAA Flight Standards noted that HFDL is approved as a tertiary mode to SATCOM and trials in the NAT Region should carefully be monitored so that it can be used in the Pacific Region.  Oakland ARTCC advised the meeting that if HFDL can be proven reliable, then FAA would certify it as a backup for oceanic ATC purposes.  Airbus expressed support for the initiative.  The United States Air Force (USAF) representative referred to the ICAO Manual on HF Data Link (Doc 9741) which states that HFDL can be used for ATC purposes, although it is not meant to support separation standards reductions, rather to support ADS and CNS/ATM in general.

6.12	The meeting considered that JCAB and FAA should determine if HFDL could be used for ATC purposes in NOPAC and CENPAC and whether it is a suitable means of communications to support the reduced horizontal separation minima using ADS in a FANS-1/A data link environment.  JCAB noted that the NAT focus on using HFDL was improvement of waypoint reports (WPR), however in the Pacific, JCAB and FAA were looking more at separation reductions using ADS which requires a certain level of performance.  JCAB advised that while further study is required, their initial study had indicated that HFDL could be used for WPR instead of HF voice reporting, but did not appear appropriate for 50 and 30NM longitudinal separation minima requiring ADS due to its performance.

6.13	Boeing presented the meeting with information on Boeing fleet HFDL status, aircraft certification of HFDL for ATS communication, the Boeing certification plan, and operational issues.  A previous version of this presentation was given to the ISPACG/17 meeting held in March 2003.  ARINC provided clarification that the HF voice and HFDL use one antenna, known as common coupler, so if a transmission on voice is made, it would interrupt an HFDL transmission.  ARINC further advised that it would require at least 60 seconds to come back after the interruption.  FAA noted that once pilots have been trained in proper procedural use, this would mitigate dual use problems.

6.14	Oakland ARTCC expressed a concern that the controllers currently have no indication of the type of data link and the automation system would apply 50NM longitudinal standard automatically if using ADS and CPDLC.  If it were decided that HFDL could not be used for the application of 50NM longitudinal separation minimum, the indication of data link type would have to be displayed for controllers, and that there is no real-time way to display this with ATOP.  The FAA Flight Standards representative informed the meeting that the operational approval would stipulate the region where HFDL could be used.  Mr. Sladen advised that the data link service provider determines whether HFDL or SATCOM is used.  Coordination between data link service providers and ATS providers must occur.  The meeting agreed that in order to avoid possible confusion for the operators, an operational approval for the use of HFDL for ATC purposes in NOPAC and CENPAC should be harmonized between FAA and JCAB.  JCAB advised that modification was being made to ODP-3 so as not to accept ADS/CPDLC messages from HFDL.

### Data Link Service Provider Failure Notification

6.15	ARINC informed the meeting of their efforts to remedy the problem of ATS providers not receiving outage notification timely.  At the IPACG/18 meeting, ARINC was asked to research a quick notification procedure.  Based on information provided, ARINC made the following decision:

- ARINC Operation Center could transmit Quick Notification via AFTN to Tokyo ACC, Anchorage ARTCC and Oakland ARTCC when it was determined that

- ARINC Central Processing System was out of service

- ARINC ATC Gateway was out of service

- ARINC-SITA FANS internetworking link was completely non-operational.

- The AFTN message format will be “ARINC data link out of service as of (date & time) due to (one or more of the reasons stated above).”

6.16	The meeting was advised that ARINC sent out a test message to the above three Centers (addressed to RJTGZQZX, PAZAZQZX, and KZOAZRZX) on 5 June 2003 and it was confirmed received.  ARINC recommended that the IPACG should determine if this is acceptable method for Quick Notification to each Center concurred.  All three Centers accepted this recommendation.

6.17	SITA also gave a presentation regarding notifications of planned/unplanned outages for the SITA system.  SITA advised that SITA Service Advisories, including notification of planned/unplanned outages are sent to the SITA customers by SITATEX, fax or e-mails according to the customer’s preference.  It was advised that SITA Service Advisories for the onset of unplanned outages are sent within 5 minutes (Note: ISPACG FIT in September 1998 requested 15 minutes.)    JCAB advised that the Radio Engineering Division of JCAB planned to coordinate with ARINC and SITA for notifying outages.  SITA asked that during August 2003 any unplanned outages that are not notified, or unplanned outages whose notifications do not arrive within 15 minutes of the start of the outage, be advised to the JCAB CRASA.

### Draft Guidance for a Regional Monitoring Agency (RMA) Supporting Implementation and Continued Use of ATS Datalink Systems

6.18	The FAA and JCAB jointly presented the second draft of the handbook on Guidance Material for the End-to-End Safety and Performance Monitoring of Air Traffic Service Data Link Systems for the Asia/Pacific Region, which had been developed by the ICAO Asia Pacific Airspace Safety Monitoring (APASM) Task Force.

7.0	Agenda Item 5:  Review and update of CNS/ATM Planning Chart

7.1	The CNS/ATM Planning Chart was presented and updated, and is at Appendix C.

8.0	Agenda Item 6: Evaluation of Costs and Benefits

8.1	The FAA Technical Center and Rutgers University presented a brief account of the progress to date associated with the Northern Pacific Airspace Cost Effectiveness (NPACE) Study.  The main purpose of the NPACE study is to examine the relative value/benefit of potential future changes to Northern Pacific airspace.  This presentation provided an overview of the flight event, flight planning and flight tracking algorithms used in the simulation model.  A comparison between simulated flight plans and flight plans received from Cathay Pacific Airways Ltd. was presented.

8.2	Appreciation was expressed to JCAB, Oakland ARTCC and the airlines that provided data for this study.  The modeling was based on more than 230,000 flights during 2002, which were studied to ensure that the model was valid.  The study confirmed that the Flight Events Program statistically generated flight events that mimicked the current characteristics of flights over the NOPAC and can incorporate changes to represent changes in the Region.

8.3	Preliminary results for the high and low speed track scenario were presented.  Preliminary simulations show that the high and low speed track scenario has the potential to provide the users with some fuel savings over the current track system.  Further simulations are required to determine the influential factors (for example high and low speed cutoff and route choices) and their effect on the system savings.

8.4	It was noted that there was still more work to be done on the high speed – low speed tracks.  Future work will include the ADS and non-ADS mixed environment.  Oakland ARTCC asked that segregated routes be simulated to determine the potential benefits and JCAB noted their interest in seeing the results of this analysis.  FAA responded that they could conduct the simulation if provided with the necessary elements for the study.  The meeting was encouraged to provide suggestions and input to the FAA Technical Center for future simulations.

9.0	Agenda Item 7:  Other Business

Proposal for Conduct of a Combined Meeting of the IPACG and the Informal South Pacific Air Traffic Services

Coordinating Group (ISPACG)

9.1	The FAA proposed to conduct a combined meeting of the IPACG and the ISPACG for the purpose of harmonizing procedures within the Pacific Region in a timely manner.  The FAA has offered to host IPACG/20 in Honolulu during the week of 6-10 October 2003, and asked the meeting to consider inviting the ISPACG participants to that meeting.  The paper also asked the Group to consider a joint meeting of the IPACG/ISPACG FIT Meetings at this venue.

9.2	JCAB commented that they felt it meaningful to harmonize procedures and that they supported this idea of the joint meeting.  JCAB added that due to issues unique to JCAB and FAA, a joint meeting should be held on an as-needed basis and that IPACG meetings should continue to be held at least twice a year.  It was agreed that, in order to avoid confusion, the meeting would be named IPACG/20 and that an invitation would be extended to the ISPACG ATS providers, regulatory authorities and airlines to attend.

9.3	JCAB expressed their concern that a joint meeting could result in a large meeting in excess of 100 participants and could be difficult.  The FAA responded that many people attend both meetings and the size of a joint meeting would be manageable.  The FAA FIT Co-Chair added that it was helpful having the JCAB FIT Co-Chair at the previous ISPACG FIT Meeting.

9.4	Anchorage ARTCC offered to host IPACG/21.  A discussion ensued regarding continuation of the past practice of JCAB hosting two meetings, and then FAA hosting two meetings.  JCAB proposed that the meeting work towards alternating the meetings and decide on a future schedule at IPACG/20.

Report on the Progress of the Asia Pacific Airspace Safety Monitoring Task Force

9.5	A brief update was presented on the progress of the ICAO Asia Pacific Airspace Safety Monitoring (APASM) Task Force.  The Task Force has completed their work and will provide a recommendation to APANPIRG/14 to establish a Sub-Group called the Regional Airspace Safety Monitoring Advisory (RASMA) Sub-Group.

9.6	Handbooks detailing procedures for airspace safety monitoring and CPDLC system performance monitoring have been prepared.  Pacific Regional monitoring of required navigation performance and reduced vertical separation minimum will continue to be performed by the FAA Technical Center, and Pacific data link monitoring will continue to be performed by JCAB and FAA CRA’s.

Update of Action Items

9.7	The meeting updated the action item list, which is at Appendix D.

Closing

9.8	The Co-chairs expressed their appreciation for the support of all participants during the meeting.  The FAA Co-Chair expressed her sincere appreciation to JCAB for the excellent meeting facilities and their flexibility in changing this meeting, which was previously planned to be held in April 2002, on short notice.

9.9	The meeting was closed by the Co-chairs.

_________________________			_________________________

Akira Ono					Leslie S. McCormick

Co-chair for JCAB				Co-chair for FAA

Attachments:

Appendix A – Meeting Attendees

Appendix B – List of Problem Reports

Appendix C – CNS/ATM Planning Chart

Appendix D – Open Action Items

| Name | ## Position | ## Organization | ## Mailing Address | ## Phone/Fax/Email |
| --- | --- | --- | --- | --- |
| Burton, Ross | Program Manager Oceanic Airspace | CSSI, Inc. | 400 Virginia Avenue, SW Suite 210 Washington, DC 20024 USA | PH: +1-202-863-7439 Fax: +1-202-863-2398 Email: rburton@cssiinc.com |
| Cassiau-Haurie, christophe | Datalink System Engineer | AIRBUS | 1, Rond Point Maurice Bellonte 31707 Blacnac Cedex France | PH: +33-5-6211-0525 Fax: +33-5-6193-4425 Email:Christophe.cassiau-haurie@airbus.com |
| Elsayed, Elsayed | Professor | Rutgers University | Dept. of Industrial Engineering 96 Frelinghuysen Road Piscataway, NJ 08854-8018 USA | PH: +1-732-445-3859 Fax: +1-732-445-5467 Email: elsayed@rci.rutgers.edu |
| Fischer, Bill | CRA | The Boeing Co | PO Box 3707 MC 7x-70 Seattle, WA 98124-2207 USA | PH: +1-425-373-2683 Fax: +1-425-373-2623 Email: William.m.fischer@boeing.com |
| Fujita, Hiroshi | ATCA Associate/CNS/ATM Specialist | Air Traffic Control Association – Japan | K-1 Building 1-6-6 Hanedakuko,Ota-ku Tokyo, 144-0041 Japan | PH: +81-3-3747-1231 Fax: +81-3-3747-1231 Email: crasa@cra-japan.org |
| Funayama, Toshihide | Chief, Flight Procedures and Airspace Program Office, ATC Division | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8750 Fax: +81-3-5253-1663 Email: funayama-t2qp@mlit.go.jp |
| Hatakenaka, Masami | Manager | Air Traffic Control Association - Japan | K-1 Building 1-6-6 Hanedakuko,Ota-ku Tokyo, 144-0041 Japan | PH: +81-3-3747-1231 Fax: +81-3-3747-1231 Email: hatakenaka@atc.mt.nec.co.jp |
| Hayashi, Atsushi | ATC Oceanic Specialist | Tokyo Area Control Center | 1-12 Namiki Tokorozawa-city SAITAMA Pref 359-0042 Japan | PH: +81-42-992-1317 Fax: +81-42-992-1195 Email: |
| Harris, Jennifer | International Air Traffic Specialist | CSSI, Inc. | 400 Virginia Avenue, SW Suite 210 Washington, DC 20024 USA | PH: +1-202-484-3358 Fax: +1-202-863-2398 Email: jharris@cssiinc.com |
| Hong, Robert |  | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8749 Fax: +81-3-5253-1663 Email: |
| Imawaka, Yoshiki | Special Assistant to the Director | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8743 Fax: +81-3-5253-1663 Email: imawaka-y2ys@mlit.go.jp |
| Iwahashi, Kouji | Chief of ATS radio communication | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8749 Fax: +81-3-5253-1663 Email: iwahashi-k2b2@mlit.go.jp |
| Izuka, Naoto |  | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8749 Fax: +81-3-5253-1663 |
| Kodo, Takahiro | Internship Student | Electronic Navigation Research Institute | 689-42 Tsuboi-cho Funabashi Chiba, 274-0062, Japan | PH: +81-422-41-3171 Fax: +81-422-41-3176 Email: Kodo@enri.go.jp |
| Kudo, Masahiro | Director of International Policy Coordination | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8743 Fax: +81-3-5253-1663 Email: kudou-m2ct@mlit.go.jp |
| Kearns, Kathleen | Manager, AIRCOM Service Development | SITA | PMB210, 8094 Rolling Road Springfield, Virginia, 22153, USA | PH: +1-703-339-8965 Fax: +1-703-339-8966 Email: Kathleen.kearns@sita.aero |
| Kosugi, Shoichi | Air Traffic Flow Management Officer | Air Traffic Flow Management Center, Japan | 1302-17 Kosenuki, Nata, Higashi-ku Fukuoka-city, Fukuoka, 811-0204, Japan | PH: +81-92-608-6114 Fax: +81-92-608-6129 Email: kosugi-s07vf@atfm.mlit.go.jp |
| Laviolette, Sylvain | Customer Support Account Manager | SITA | 770 Sherbrooke West, Suite 1500 Montreal, Quebec, H3A1G1, Canada | PH: +1-514-982-3524 Fax: +1-514-982-3597 Email: sylvain.laviolette@sita.aero |
| Maynard, David | Support Manager, International Procedures | FAA | Oakland ARTCC 5125 Central Avenue Fremont, CA 94536 USA | PH: +510-745-3543 Fax: +510-745-3482 Email: david.maynard@faa.gov |
| Martin, Lauren | Operations Research Analist | FAA | William.J.Hughes Technical Center ACB-310 Atlantic city, NJ, 08405, USA | PH: +1-609-485-7941 Fax: +1-609-485-5117 Email: Lauren.martin@faa.gov |
| McCormick, Leslie | Deputy Manager, ATS International Staff FAA Co-Chair | FAA | Air Traffic Services/AAT-30 800 Independence Ave SW Washington DC 20591 USA | PH: +1-202-267-7646 Fax: +1-208-246-6014 Email: leslie.mccormick@faa.gov |
| Might, Carol | Air Traffic Control Specialist, Oceanic Procedures | FAA | Oceanic Procedures/ATP-130 800 Independence Ave SW Washington DC 20591 USA | PH: +1-202-267-7940 Fax: +1-202-267-5110 Email: carol.might@faa.gov |
| Momii, Yasuko | Air Traffic Controller | Tokyo Area Control Center | 1-12 Namiki Tokorozawa-city, SAITAMA Pref 359-0042 Japan | PH: +81-42-992-1317 Fax: +81-42-992-1195 Email: |
| Nakano, Hiroyuki | Chief of operation section | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8749 Fax: +81-3-5253-1663 Email: nakano-h2rn@mlit.go.jp |
| Nakatsuji, Yoshiro | Manager, Planning | Air Traffic Control Association - Japan | K-1 Building 1-6-6 Hanedakuko,Ota-ku Tokyo, 144-0041 Japan | PH: +81-3-3747-1231 Fax: +81-3-3747-0856 Email: naka@atcaj.or.jp |
| Palmer, David | Operations Support Manager | Anchorage ARTCC | 700 North Boniface Parkway Anchorage, AK, 99645, USA | PH: +1-907-269-1331 Fax: +1-907-269-2580 Email: dave.palmer@faa.gov |
| Ono, Akira | Special Assistant to the Director, ATC Division JCAB Co-Chair | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8749 Fax: +81-3-5253-1663 Email: ono-a25d@mlit.go.jp |
| Oseto, Hideki |  | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8749 Fax: +81-3-5253-1663 |
| Saji, Yasuo | Senior Consultant, Japan Aircraft Communications | SITA | SHIBA 1-choume Bldg. 8FL 1-12-7 Shiba, Minato-ku, Tokyo, 105-0014, Japan | PH: +81-3-3456-8188 Fax: +81-3-3456-8190 Email: yasuo.saji@sita.aero |
| Sandell, Gordon | CRA | Boeing | P.O. Box 3707, MC 02-98 Seattle, WA 98124-2207 USA | PH: +1-425-294-0349 Fax: Email: Gordon.r.sandell@boeing.com |
| Sladen, Reed | Special Assistant – Pacific | FAA | Oceanic IPT/AUA-600 Oakland ARTCC 5125 Central Avenue Fremont, CA 94536 USA | PH: +1-510-745-3328 Fax: +1-510-745-3826 Email: reed.b.sladen@faa.gov |
| Stephenson, Karen | Business Manager, Air Traffic Services | SITA | Level11, Underwood House, 37 Pitt Street, Sydney, NSW, 2000, Australia | PH: +61-2-9240-1427 Fax: +61-2-9247-9330 Email: Karen.Stephenson@sita.aero |
| Storm, Allan | Civil/Military Aviation Issues | USAF | Flight Standards Agency 1535 Command Drive Suite D309 Andrews Air Force Base, MD 20762 USA | PH: +1-240-857-2146 Fax: +1-240-857-3194 Email: Allan.storm@andrews.af.mil |
| Suzuki, Hiromi | ATCA Associate/CNS/ATM Specialist | Air Traffic Control Association – Japan | K-1 Building 1-6-6 Hanedakuko,Ota-ku Tokyo, 144-0041 Japan | PH: +81-3-3747-1231 Fax: +81-3-3747-1231 Email: crasa@cra-japan.org |
| Suzuki, Yoshinori | Special Assistant to the Director, ATS Planning Division | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8739 Fax: +81-3-5253-1663 Email: suzuki-n2dr@mlit.go.jp |
| Takahashi, Syuji | Special Assistant to the Director, Radio Engineering Division | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8755 Fax: +81-3-5253-1663 Email: takahashi-s28g@mlit.go.jp |
| Takanohashi, Seiichi | Representative, ARINC Tokyo | ARINC | Atago Green Hills Mori BLDG 25F, 2-5-1, Atago, Minato-ku, Tokyo | PH: +81-3-5408-5423 Fax: Email: takanohashi@arinc.co.jp |
| Tegeder, Robert | Aviation Safety Inspector | FAA AFS 400 | 800 Independence Ave. SW Flight Technology requirements Branch, AFS-430 Washington, DC 20591 USA | PH: +1-202-385-4581 Fax: +1-202-385-4653 Email: Robert.m.Tegeder@faa.gov |
| Wada, Hiroyuki | ATC Oceanic Specialist | Tokyo Area Control Center | 1-12 Namiki Tokorozawa-city, SAITAMA Pref 359-0042 Japan | PH: +81-42-992-1317 Fax: +81-42-992-1195 Email: h-wada@tacc.go.jp |
| Watanabe, Hideo | Operating Manager | Tokyo Area Control Center | 1-12 Namiki Tokorozawa-city, SAITAMA Pref 359-0042 Japan | PH: +81-42-992-1317 Fax: +81-42-992-1195 Email: hideo-wsj@tacc.go.jp |
| Wiles, Jerome | Manager, Quality and Service | ARINC | 6o11 Industrial Way Livermore, CA, 94551, USA | PH: +1-925-294-8400 Fax: +1-925-294-9597 Email: jwiles@arinc.com |
| Yamaguchi, Hideo | Special Assistant to the Director | JCAB | 1-8-7 Haneda-kuko, Ohota-ku Tokyo, 144-0041, Japan | PH: +81-3-3747-0558 Fax: 81-3-3747-0568 Email: hideo@pop01.odn.ne.jp |
| Yamaguchi, Satoshi | Air Traffic Controller | JCAB | 2-1-3 Kasumigaseki Chiyoda-ku Tokyo, 100-8918, Japan | PH: +81-3-5253-8111 ext. 51228 Fax: +81-3-5253-1663 Email: yamaguchi-s2cp@mlit.go.jp |

# Problem Reports received by CRASA-Japan

| PR # | Problem Report Title | ## Region | Air or Ground | Comments/Notes/Description | Status | Discuss at FIT? |
| --- | --- | --- | --- | --- | --- | --- |
| 10135 | Uplink to a particular aircraft failed repeatedly | NOPAC | Air/Ground | Although DWLK arrived to ATSU, UPLK did not reach an airplane. | Waiting | No |
| 10136 | Uplink to a particular aircraft failed repeatedly | NOPAC | Air/Ground | Although DWLK arrived to ATSU, UPLK did not reach an airplane. | Waiting | No |
| 10137 | CPDLC Message Decode Error | NOPAC | Air | A problem in the avionics. | Open | No |
| 10138 | CPDLC Message Decode Error | NOPAC | Air | A problem in the avionics. | Open | No |
| 10139 | Q5 RJCT from B747-400 | CENPAC | Air | A problem in the avionics (ACARS MU-FMC Interface). | Waiting | No |
| 10140 | Inappropriate use of CPDLC DWLK free text message | NOPAC CENPAC | Air | It is deemed desirable to review appropriate use of free text message. | Open | No |
| 10141 | Inappropriate use of CPDLC DWLK free text message | NOPAC CENPAC | Air | It is deemed desirable to review appropriate use of free text message. | Open | No |
| 10142 | Transfer Failure | NOPAC | Ground | DR1 was received after connection establishment at NEXT ATSU. | Waiting | Yes |
| 10143 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10144 | Inappropriate use of CPDLC DWLK free text message | NOPAC CENPAC | Air | It is deemed desirable to review appropriate use of free text message. | Open | No |
| 10145 | Datalink failure with a particular aircraft | NOPAC CENPAC | Air | A problem in the avionics (ACARS MU of BFE: Buyer Furnished Equipment). | Waiting | Yes |
| 10146 | Transfer Failure | CENPAC | Ground | Since Media Advisory was not notified between DSP | Open | Yes |
| 10147 | UPLK Failure | CENPAC | Air/Ground | Flying on the fringe area of VHF coverage | Open | Yes |
| 10148 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10149 | Datalink failure with a particular aircraft | CENPAC | Air | A problem in the avionics (ACARS MU of BFE). | Waiting | Yes |
| 10150 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10151 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10152 | Datalink failure with a particular aircraft | NOPAC | Air | A problem in the avionics (ACARS MU of BFE). | Waiting | Yes |
| 10153 | Transfer Failure | NOPAC | Air/Ground | Human/Machine/Procedure interface issue | Open | Yes |
| 10154 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10155 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10156 | CPDLC Message Decode Error | NOPAC | Air | A problem in the avionics. | Open | No |
| 10157 | ATC Received DSP's MAF in spite of Reception of Aircraft Response | NOPAC | Air/Ground | Flying on the fringe area of VHF coverage | Open | No |
| 10158 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Open | No |
| 10159 | Incorrect message sequence via HFDL | CENPAC | Air/Ground | Response-DWLK via SATCOM arrived to ATSU earlier than MAS of UPLK via HFDL. | Open | Yes |
| 10160 | ADS report received after a DIS reception | CENPAC | Ground | With character strings of “QTBQTBQTB” being added to the last part of the report. | In progress | No |
| 10161 | Datalink failure with a particular aircraft | NOPAC CENPAC | Air | A problem in the avionics (ACARS MU of BFE). | Waiting | Yes |
| 10162 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10163 | Same content CPDLC message was received repeatedly down linked | CENPAC | Air | A problem in the avionics. | Waiting | No |
| 10164 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10165 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10166 | Transfer Failure | NOPAC | Air/Ground | Human/Machine/Procedure interface issue | Open | Yes |
| 10167 | Incorrect message sequence via HFDL | CENPAC | Air/Ground | Response-DWLK via SATCOM arrived to ATSU earlier than MAS of UPLK via HFDL. | Open | Yes |
| 10168 | ADS Periodic Report down linked one hour late. | NOPAC | Air/Ground |  | In progress | No |
| 10169 | Duplicated reception of ACK and NAK in response to an ADS request | NOPAC | Ground | Incorrect interface message from DSP-X to DSP-Y | Open | Yes |
| 10170 | DWLK Delay / UPLK Failure | NOPAC CENPAC | Ground | DSP system failure | Ready | Yes |
| 10171 | Connection Failure | CENPAC | Air | This event was caused by an incorrect REG down linked based upon an erroneous crew entry. | Ready | Yes |
| 10172 | Downlink Failure | NOPAC | Air/Ground |  | In progress | No |
| 10173 | Same content CPDLC message was received repeatedly down linked | NOPAC | Air | A problem in the avionics. | In progress | Yes |

# Problem Reports received by FAA CRASA

| PR # | Problem Report Title | ## Region | Air or Ground | Comments/Notes/Description | Status | Discuss at FIT? |
| --- | --- | --- | --- | --- | --- | --- |
| 432 | Messages stay in SENDING and appear not to be sent | NOPAC | Airplane | The following report was received from an operator: When sending, the acceptance of a CPDLC message the CDU (L and R) seems to get stuck on the "SENDING" phase and then fails to send at all, resulting in "OPEN" messages. This also occurred in the previous FIR. | Ready for FIT | Yes |
| 433 | Connect Request After HX Reject Gets Connect Confirm But No Connection | NOPAC | Airplane | A report was received indicating that on 3 November 2002, a 747-400 had experienced a problem in logging on to one ATSU after disconnecting from the previous one. The Logon showed SENT and then nothing until a RE-LOGON TO ATC COMM scratchpad message. They tried several logons with other centers, all failed. | In progress | - |
| 436 | AOC Position Report Sent Before ADS Waypoint Change Event Report | NOPAC | Airplane | On 747-400, if the operator has set the FMS up to transmit company (AOC) position reports automatically on sequencing specified waypoints, they will be triggered before the ADS waypoint change event report for the same waypoint. As an example, for ZK-NBW on 3 November 2002, the AOC position report at 00:42:40 was initiated before the corresponding ADS waypoint change event report. The AOC report was itself delayed by 8 seconds (compared to its time stamp) for some unknown reason, so the ADS report was 15 seconds old before it was received on the ground. | Ready for FIT | Yes |
| 437 | Airplane lost CPDLC and ADS when transitioning to SATCOM | NOPAC SOPAC | Airplane | Two reports have been received of 747-400 airplanes belonging to one airline losing CPDLC and ADS when transitioning to SATCOM. Uplinks appear to be accepted (message assurance received), and the airplane is able to send company messages via SATCOM. On returning to VHF coverage, datalink operation is resumed, beginning with an old message (the first that should have been sent after the VHF to SATCOM transition) | Open | Yes |
| 441 | Legitimate but wrong next + one positions | CEPAC SOPAC | Air | A 777 operator has reported several occurrences of CPDLC Position Reports being sent that contained wrong idents in the fix next plus one field. In all cases, the fix was a legitimate fix, but not in the aircraft's route. | Open | Yes |

|  | Capacity Enhancement/Action Required | Action with | Action Due | Date Completed |
| --- | --- | --- | --- | --- |
|  | Implement Reduced Vertical Separation |  |  |  |
|  | Implement RVSM FL290-390 | FAA/JCAB |  | 24 Feb 2000 |
|  | Expand RVSM FL390-410 | FAA/JCAB |  | 5 Oct 2000 |
|  | # Implement 50NM Lateral Separation |  |  |  |
|  | # Implement on NOPAC routes | FAA/JCAB |  | Apr 1998 |
|  | # Implement on NOPAC transitions | Anchorage ARTCC |  | 3 Dec 1998 |
|  | # Implement on CENPAC PACOTS | FAA/JCAB |  | 3 Dec 1998 |
|  | # Implement on CEP Tracks | FAA |  | 24 Feb 2000 |
|  | # Implement on Japan/Hawaii PACOTS (Generate tracks at 50NM separation) | Oakland ARTCC ATFMC Japan |  | 3 Oct 2002 |
|  | # Complete software changes | Tokyo ACC/ JCAB |  | 21 Feb 2002 |
|  | # Complete weather deviation analysis south of 30N | FAA |  | 6 Feb 2002 |
|  | # Sufficient aircraft RNP-10 approved | Airlines |  | 6 Feb 2002 |
|  | # Implement 50NM Longitudinal Separation |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA | 2004 |  |
|  | Replace CPDLC waypoint reporting with ADS waypoint reporting within Tokyo FIR | JCAB | Late 2003 |  |
|  | Replace CPDLC waypoint reporting with ADS waypoint reporting within Anchorage FIR | # FAA | Oct 2004 |  |
|  | # Implement for climb/descent in Tokyo FIR | JCAB | Late 2003 |  |
|  | # Implement for climb/descent in Oakland FIR | FAA | TBD |  |
|  | # Implement for cruise | FAA/JCAB | ## TBD |  |
|  | # Complete/evaluate ODP-3 software changes | Tokyo ACC/ JCAB | 2004 |  |
|  | # Implement 30NM Lateral Separation |  | On hold |  |
|  | # Implement 30NM Longitudinal Separation |  | On hold |  |
|  | Implement Tracks 14/15 HKG/TPE to/from LAX/SFO |  |  |  |
|  | # Conduct trials | ATFMC |  | 7 Sep 2001 |
|  | # Provide data on use of Tracks 14/15 and impact to Tracks 11/12 | Airlines |  | 7 Sep 2001 |
|  | Implement DARPS |  |  |  |
|  | # Limited implementation on Tracks 14/15 | Oakland ARTCC | TBD |  |
|  | # Conduct trials | Oakland ARTCC | TBD |  |
|  | # Implementation in North Pacific | FAA/JCAB | TBD |  |
|  | # Complete study | JCAB |  | 19 Apr 2002 |
|  | # Implementation in CENPAC | JCAB | TBD |  |

| Action Item | Description | Responsible Office | Status and Action to be taken |
| --- | --- | --- | --- |
| IP/11-2 | Application of a 10- minute longitudinal separation minimum without the mandatory application of Mach Number. | ICAO | ICAO submitted questions to the FAA regarding the proposed amendment to Doc 7030. Those questions have been answered. Awaiting approval by ICAO. |
| IP/11-3 | International Air Traffic Flow Management. | FAA JCAB | JCAB ATFMC and FAA ATCSCC are checking the “hotline” circuit monthly to ensure it will be available if required. FAA and JCAB are also working to establish an agreement to exchange Enhanced Traffic Management System (ETMS) data. The meeting will be kept informed of developments in the area of ATFM. |
| IP/12-2 | Elimination of verbal coordination that is currently required in addition to AIDC coordination between Oakland ARTCC and Tokyo ACC | FAA JCAB | Oakland ARTCC requested that this be put on hold until the implementation of ATOP. Will consider re-opening at that time. CLOSED. |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | An AIC was published with details for a demonstration on Polar Route 4 between 7 Aug and 27 Nov 2003. Polar Route 4 has been given an ICAO ATS route designator and operation will begin 27 Nov 03. It will be linked to the A204 route. The meeting will be kept informed of developments in this area. |
| IP/13-4 | Explore the implementation of 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB intends to implement 50NM longitudinal separation with the commissioning of MTSAT-1R. JCAB will report on the status to IPACG/20. |
| IP/14-1 | Consider the need for contingency plans | FAA JCAB | JCAB reported on the outcome of their study in FY2002 to clarify the need for establishing a contingency plan for ATC activities and provided information on the fundamental elements of a bilateral oceanic contingency plan. JCAB will continue studies and seek input from IPACG as required. |
| IP/17-1 | Remove city-pair restriction on Tracks 2/3 and 14/15 | FAA JCAB | The trial was successful and JCAB ATFMC and FAA would like to consider the possibility of formalizing this before IPACG/20. |
| IP/17-2 | Examine ways to enhance airspace capacity for aircraft departing HKG/TPE and entering Tokyo/Naha FIRs bound for North America | JCAB | IATA raised this issue at the ATS/AIS/SAR/SG. Further information will be reported at IPACG/20. |
| IP/17-3 | Consider whether the application of a “high speed/low speed” route philosophy would be of benefit to users. | FAA JCAB | Preliminary work has been completed on this scenario under the NPACE Study and was presented to the meeting. Early simulations indicate that there are potential fuel savings by establishing high speed/low speed tracks. Further refinement of the modeling to continue. Update to be provided to IPACG/20. |
| IP/17-4 | Implement lateral offset procedures in the North and Central Pacific. | ICAO FAA | FAA reported that the SASP WG had agreed to revise the State Letter to include use of a 2NM offset in a 50NM lateral environment and to evaluate use of the 2NM lateral offset in a 30NM lateral environment with GNSS-equipped aircraft. Once the revised State letter is published, FAA will propose application of the 2NM offset for the Pacific Region. If the safety analysis on crossing tracks proves acceptable and ICAO guidelines are amended, JCAB would accept the 2NM lateral offset to harmonize procedures across the Pacific Region. Further discussions to be held with South Pacific States during IPACG/20. |
| IP/17-5 | Evaluate current lost communications procedures | FAA ICAO | FAA presented an updated amendment to Doc 7030 lost communications procedures based on discussions at ISPACG and ATS/AIS/SAR/SG. A further change to state that this procedure is for a total loss of communications and a re-sequencing of actions to be taken by the pilot were agreed and will be presented to APANPIRG/14. Any comments proposed by APANPIRG/14 will be considered and the FAA will submit the proposed amendment to ICAO. Status to be reported to IPACG/20. Once the Doc 7030 amendment is approved, consideration will be given to proposing a corresponding change to Annex 11 in order to provide for global harmonization of lost communications procedures. |
| IP/18-1 | Monitor the work of the Asia Pacific Airspace Safety Monitoring Task Force to establish a regional airspace safety monitoring agency. | FAA JCAB | FAA and JCAB have been represented at the Task Force meetings. JCAB provided an update to this meeting. The work of the APASM/TF is complete and recommendations will be presented to APANPIRG/14. CLOSED. |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks. | JCAB FAA | No update was available. Progress to be reported at IPACG/20. |
| IP/18-3 | Remove of time restrictions for PACOTS Track A. | FAA JCAB | JCAB and FAA agreed that the trial has been successful thus far and will be completed on 13 Sept. FAA will present the outcome of the trial and recommend permanent procedures to IPACG/20. JCAB will consider whether further reductions are possible and present recommendations to IPACG/20 |
| IP/18-4 | Consider whether the application of a “segregated” route philosophy would be of benefit to users. | FAA JCAB | Although the idea of a segregated route had been rejected in the past, it was agreed that there would be value in developing a scenario involving a mixed environment for evaluation using the NPACE model. Relevant parties are to provide information for the simulation to the FAA Technical Center. Preliminary results will be made available to IPACG/20. A “preferred route” philosophy for eastbound routes will be discussed at IPACG/20. |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink |  | JCAB identified a need to develop contingency procedures in the event of a loss of data link communication prior to implementing 50NM longitudinal separation. A task force led by Yoshiki Imawaka and Carol Might will draft procedures to be presented at IPACG/20. |
| IP/19-2 | Add altitudes on G344 and R591 |  | FAA proposed that the additional altitudes of FL350, FL370, FL390, and FL410 be available on G344 and R591, when designated as PACOTS track(s), without verbal coordination of inappropriate altitude for direction of flight. JCAB further requested the use of flight levels lower than FL340 without coordination. Anchorage ARTCC and Tokyo ACC will make arrangements for a trial and report to IPACG/20. |
| IP/19-3 | Develop a means to reduce position reporting deficiencies | FAA JCAB | Oakland ARTCC presented information on the frequency of missed waypoint position reports by pilots. Tokyo ACC reported on a study that confirmed this to be a problem. FAA agreed to take action to make airlines aware of this problem. Further analysis will be done by both facilities and an updated report will be presented at IPACG/20. |