THE TWENTY-FOURTH MEETING OF THE

INFORMAL PACIFIC ATC COORDINATING GEOUP

(IPACG/24)

(Honolulu, USA – 23-27 January 2006)

Agenda Item 3:  Air Traffic Management (ATM) Issues

Agenda Item 5:  Communications/Navigation/Surveillance (CNS) Issues

OPEN ACTION ITEMS

(Presented by Chairpersons)

1.    Discussion

1.1   The open action items from IPACG/23 are provided at Appendix 1.

2.    Recommendation

  - The meeting is invited to consider the action items and update the list to be attached to the

Summary of Discussions for this meeting.

OPEN ACTION ITEMS*

| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/11-2 | Application of a 10- minute longitudinal separation minimum without the mandatory application of Mach Number. | ICAO | Amendment circulated 10 Jan 05 with response due 11 Mar 05. ICAO has asked FAA for further information on the safety assessment that was performed for this proposal. FAA is in the process of compiling the requested documentation and will respond. | 25 Jan 2006 |
| IP/11-3 | International Air Traffic Flow Management | FAA JCAB | ETMS agreement is with JCAB for further consideration. It was agreed that a new Action Item would be opened to monitor the progress on this item. IP/23-1 refers. The Hotline LOA between JCAB and ATCSCC was effective 2 May 2005. The hotline test exercise was conducted on 7 April 2005 at 10:00 EST. CLOSED. |  |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | The FAA reported that NAT SPG Conclusion 41 concluded that there should be continuation of Russian American Co-ordinating Group for Air Traffic Control (RACGAT) meetings, and that the Russian Federation together with the United States of America and all other stakeholders take the necessary steps to ensure the continuation of RACGAT meeting; and that a RACGAT meeting be held before the end of year 2005. | 31 Dec 2005 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB presented information regarding introduction of 50NM longitudinal separation minimum during level changes in the oceanic airspace of Tokyo FIR on 11 April 2005 on R220 and R580 westbound. Plans are underway to implement 50NM longitudinal separation for cruise in December 2005. FAA plans to implement 50NM longitudinal separation once Ocean21 is operational. Further updates to be provided to IPACG/24. | 25 Jan 2006 |
| IP/17-5 | Evaluate current lost communications procedures | ICAO | FAA received a revised copy for review with Section 4.0 changed to Sub-section 4.4 with a new title of “Procedures for Oceanic Airspace.” JCAB has concurred. FAA review in progress | 29 July 2005 |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks. | JCAB | JCAB presented a plan to consider the time of daily generation, coordination, and publication of PACOTS Tracks 11 and 12. The study will evaluate advantages and disadvantages from the viewpoint of airspace users as well as ATS providers. ATMC will start the assessment in March 2006 and will update future IPACG meetings on the progress. | IPACG/25 |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | The updated proposed amendment to ICAO Doc 7030 was presented to ISPACG/19 and approved. JCAB submitted this proposal amendment to ICAO on 26 April 2005 and is awaiting approval. | 31 October 2005 |
| IP/19-2 | Add altitudes on G344 and R591 | FAA JCAB | Anchorage ARTCC and Tokyo ACC have signed an MOU. CLOSED. |  |
| IP/20-1 | Implement International Route Reservation Service (IRRES) Program | JCAB | JCAB reported on the outcome of their study group, which concluded its report. The meeting agreed to close this item until further information becomes available. CLOSED. |  |
| IP/21-3 | Consider revising PAC turnback procedures to harmonize with changes being proposed to NAT procedures | FAA | ICAO has published an amendment to PANS-ATM with harmonized procedures for global application. CLOSED. |  |
| IP/21-4 | Expansion of RVSM-Exclusive Airspace to FL410 | JCAB | Japan will expand exclusive RVSM airspace to FL410 to correspond with the implementation of domestic RVSM on 29 Sept 2005. | 29 Sept 2005 |
| IP/21-5 | Implement 30NM lateral/30NM longitudinal (30/30) separation | All | FAA has established a 30/30 Task Force and plans to implement 30/30 throughout oceanic airspace where the US provides ATS, beginning with operational trials in portions of Oakland’s South Pacific oceanic airspace in December 2005. The first full Task Force meeting will be held on 11 Aug 05. An update will be provided to IPACG/24. | 22 Dec 2005 |
| IP/21-6 | Tokyo/Oakland 25N and 160E CTA boundary fixes | FAA US DOD | Since 12 May 2005, the winds have been such that the westbound PACOTS routes have not crossed through the CTA. Due to the lack of data, Oakland ARTCC recommends no change to the generation of the westbound PACOTS at this time. Oakland ARTCC will continue to monitor the tracks, and will report findings to IPACG/24. | 25 Jan 2006 |
| IP/21-7 | Develop common traffic management terminology | FAA ATCSCC JCAB ATFMC | The meeting agreed that the Task Force would continue to address common terminology in view of existing terminology and ongoing ICAO work, and will report to IPACG/24. | 25 Jan 2006 |
| IP/21-8 | Evaluate the feasibility and capability of utilizing the Internet as a medium for ATFM communication | FAA/ ATCSCC JCAB/ATFMC | FAA proposed that the Voice over Internet technology that is deployed at the ATCSCC be considered for communication between ATCSCC and ATFMC. ATFMC will contact the ATCSCC to arrange the VOIP test. Test results and next steps will be reported to IPACG/24. | 25 Jan 2006 |
| IP/22-1 | Transfer PSS1 communications circuit to support activation of the ATMC | JCAB FAA | The transfer of the PSS1 circuit will be done 25-30 Sept 2005, with exact times to be agreed. Technical information was provided by JCAB to the FAA and details for points of contact exchanged. | 30 Sept 2005 |
| IP/22-2 | Review of the structure of fixed routes from Western PACOTS gateways to Japanese domestic airspace | JCAB | Tokyo ACC and ATFMC plan to conduct a study on the correlation between the established PACOTS tracks and their impact on the ATC operations around PABBA. A report on the progress will be presented to IPACG/24. | 25 Jan 2006 |
| IP/22-3 | Consider operational testing of in-trail procedure using new technologies | FAA | FAA provided an update and offered to continue providing information to future meeting on plans for operational testing and trials. | 25 Jan 2006 |
| IP/22-4 | Review of Guidance Material for End-to-End Safety and Performance Monitoring of Air Traffic Service (ATS) Datalink Systems in the Asia/Pacific Region | All | CLOSED. |  |
| IP/22-5 | Consider implementation of user preferred routes (UPR) in NOPAC/ CENPAC oceanic airspace | All | This action item is CLOSED and replaced by new action item IP23-2. |  |
| IP/22-6 | Expand the work of the NPACE Study Advisory Group (NSAG) to include 30NM lateral separation standard available with RNP-4 aircraft capability | NSAG | The NPACE Study Group presented information on the results of their study on the mixed ADS environment. In order to maintain the current levels of the percent of flights delayed, which is approximately 13%, the system would have to move to a 100% RNP-4 status in 2010 and maintain that status thereafter with the addition of further system enhancements. It was agreed that the study had met its objectives. CLOSED. |  |
| IP/23-1 | Continue inter-agency discussions in hopes of reaching a mutually acceptable agreement on the exchange of traffic data for ATFM | JCAB | Update to be provided to IPACG/24. | Ongoing |
| IP/23-2 | Conduct a study to evaluate the effectiveness of the current airspace/route structures | FAA JCAB | FAA suggested that a complete study be conducted to evaluate the effectiveness of the current airspace/route structures to determine if alternate airspace/route structures might be more advantageous than the current structures. The evaluation would include an airspace analysis, focusing on existing airspace organization, operational capabilities of the operators, current and emerging ground support systems, and separation minima that may be appropriate for the airspace areas. JCAB and FAA will coordinate prior to the next meeting to develop a plan for conducting a study to IPACG/24. | 15 Sept 2005 |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC, and Oakland ARTCC. | FAA JCAB | FAA proposed a phased implementation of the provisions and guidance material contained within the ICD. FAA and JCAB agreed to establish a task force to review the proposed course of action and provide modification or enhancement to the proposal. A status report will be provided to IPACG/24. | Ongoing |
| IP/23-4 | Initiate steps to reduce dependence on HF communications within the Pacific Region. | FAA JCAB | JCAB and FAA agreed to take an active role to begin developing a process for HF regression. Update to be provided to IPACG/24 | 25 Jan 2006 |
| IP/23-5 | Improve procedures for reporting weather and turbulence | FAA | In an effort to improve CPDLC weather/turbulence reporting, FAA will collect information from airlines and consider proposing changes to improve global turbulence reporting. | 25 Jan 2006 |

* Action Items for the FANS Interoperability Team (FIT) will be tracked separately by the FIT co-chairs.