THE TWENTY-FIFTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/25)

(Tokyo, Japan, 24-27 October 2006)

Agenda Item 6:  Air Traffic Management (ATM) Issues

Cross-Polar and Trans-East Route Air Traffic Improvements

(Presented by the Federal Aviation Administration)

SUMMARY

This paper updates the status of multilateral efforts to better address cross Polar and Trans-East air traffic service (ATS) improvements for air traffic transiting between North America and Russia to Asia.  It outlines progress made and describes the developing multilateral forum to continue progress.

1.	Background

- To improve efficiency for air traffic transiting between North America and the Russian Far East into Asia, Air Navigation Service Providers (ANSP) and airspace operators have used various international forums to discuss aviation planning improvements.  Progress on air traffic service (ATS) improvements was formerly addressed through the Russian American Coordinating Group for Air Traffic (RACGAT) and the International Civil Aviation (ICAO) ATS Coordinating Group – China, Mongolia, Russian Federation, International Air Transport Association (IATA) (CMRI).  However, the last CMRI meeting was held during March 2003 (CMRI/4), and the last meeting of the RACGAT was held during October 2003 (RACGAT/13).

- Cross-polar and trans-East air traffic has increased in the past three (3) years and is expected to continue to significantly increase for the next few years in anticipation of the Beijing Olympics and other changes that affect North America-Asia air traffic flows.

- This air traffic increase, coupled with increasing fuel costs, caused the Russian Federation and IATA to request a multilateral meeting of ANSPs and airspace operators to review ATS capabilities supporting city pairs serving North America and Asia.  At the request of IATA and Russia, the ICAO Asia Pacific Regional Office hosted a Special Coordinating Meeting (SCM) on Cross-Polar and Russian Trans-East Routes on 15-16 November 2005.  The full report of this meeting is available on the ICAO website at www.icao.int under Regional meetings.  During that meeting, ATS officials from the United States (U.S.) and Russia, as well as affected airspace operator representatives, agreed to continue progressing pertinent issues during subsequent work group meetings.

2.	Discussion

- The Russian Federation delegated responsibility for the provision of air navigation services in Russian-controlled domestic and oceanic/international airspace to the Russian Air Traffic Management Corporation (ATMC).  The ATMC has advised that they will not be able to support a RACGAT meeting in the near term.  However, the ATMC will be able to continue working with the Federal Aviation Administration (FAA) and other ANSPs, as well as airspace operators, on air traffic flow management and procedural issues that affect cross-polar and trans-East air traffic.

- The ATMC, NavCanada and FAA met with airspace operators in Anchorage, Alaska, during March 2006 to continue work on improving air traffic procedures and traffic flows between North America and Russia.  The work group made progress on interfacility coordination and cross border operational concerns, and agreed to meet again to continue addressing pertinent issues.  The group met again in Montreal during September 2006.  The Icelandic Civil Aviation Authority also supported the Montreal meeting.  The group made further progress on aviation concerns common to the ANSPs and airspace operators, continued work/tracking of follow-up action items from the March meeting, and agreed to work on additional areas.  The group agreed to meet again during April 2007, probably in Reykjavik, Iceland.  Though the report of the September meeting has not yet been finalized, a DRAFT of the combined action item list from the March and September meetings is appended as Attachment A, and includes the following actions:

  - Expand the number of routes in the Polar track structure;

  - Implement Reduced Vertical Separation Minima (RVSM) in Russia’s Arctic Flight Information Region (FIR);

  - Use Mach Number Technique (MNT) in the Arctic; and

  - Develop, test and evaluate new flow control metering procedures for aircraft flying from the conterminous 48 U.S. States through Canada and the Arctic to Russia and Asia.

- Additionally, since Russia is assigned to the European/North Atlantic ICAO Region, the North Atlantic Systems Planning Group (NAT SPG) agreed to establish an oversight group to address cross-Polar aviation concerns.  We anticipate that the multilateral work group that has been addressing cross-Polar trans-East air traffic issues will keep the oversight group informed of pertinent issues.

3.	Recommendation

  - The meeting is invited to note the information in this paper, and to refer to the   Trans-Polar Working Group Action Item List (Attachment A) for additional information.

- END -

ATTACHMENT A

Trans-Polar Working Group Action Item List

| # Number | Item | Action | POC | Update | Status |
| --- | --- | --- | --- | --- | --- |
| 030601 | Establish PACOTS track across NOPAC into RFE | - FAA to explore DOTS+ software options – this has been researched and can be adapted - Airlines to develop trial routes. - State ATM to assess additional entry points. | ZAN/State ATM/IATA | Parties will develop a proposal which will include entry points, route description, and a concept for a validation demonstration. |  |
| 030602 | RVSM in Arctic Ocean (Russian Oceanic FIRs) | Internal coordination & report to spring 07 mtg | FAA/State ATM | S. Creamer provided an RVSM- metric discussion paper. Russian representatives advise they anticipate RVSM in Arctic FIR airspace by mid-07. |  |
| 030603 | Westbound use of FL360 | ZAN & ZEG to explore FL360 as interim altitude for westbound transitions to Polar-3 & 4 | ZAN/ NavCanada | ZAN will not be able to fully utilize FL360 until RVSM is implemented by Russia. Aircraft often advises that they would be able to climb prior to the exit fix but later will advise they can not climb as planned. NavCanada asked if FL360 could be utilized on a “time of day” basis – ZAN will assess this aspect of use and report back. Review should also consider influence of RVSM implementation by Russia in mid ’07. |  |
| 030604 | Route Catalogue update & implementation | - Update Russian Route catalogue & submit to IATA before spring 07 mtg - Provide IATA with target dates for implementation of new routes | - State ATM/ ZAN - State ATM | Russia has compiled updated information and will share it with IATA. They will explore how to “publish” as well. Russia will work with other providers to incorporate additional route information from adjacent FIRs. |  |
| 030606 | New city pair service. Providers need advance information for airspace planning | All parties | All parties | No formal process available to provide this information. All parties requested to share information as conditions allow to promote efficient airspace and procedural planning. |  |
| 030607 | Plan next Cross-polar and Trans-East Routes Users/Providers Forum meeting. | Recommend US/Canada/Russia/ Iceland/Japan/IATA to develop enhanced procedures & services for Cross-Polar & Trans-East operations. Host & venue TBD. | Palmer | Need to determine name, participants, host, and venue for future meetings. Proposed April 3 – 5. Location: Reykjavik | Ongoing |
| 030608 | ATFM collaboration between FAA/ATO, State ATM Corp & NavCanada | Develop LOA’s covering shared practices & cooperative coordination procedures for supporting cross-polar &trans-east flows | FAA | Not yet ready to engage in developing a tri (quadri)-lateral agreement. |  |
| 030609 | Kamchatka 4 (B932) | B932 1 year trial has expired. IATA to write letter to JCAB (Cc: ICAO, Russian State ATM Corp & FAA) to request continuation of trial | ZAN/State ATM | LOA signed to begin use on Nov.23, 2006. State ATM and FAA/ZAN to report back next meeting on use. State ATM will look into proposed alternative route segments at BESAT. |  |
| 030610 | En route reroute procedures | Develop procedures | State ATM/ NavCanada/ FAA/IATA | State ATM proposing new (additional) routes which will improve reroute options. | . |
| 030611 | Table top exercise for reroute procedures | Conduct table top exercise – . | State ATM/ NavCanada/ FAA/IATA | Discussion/presentation at 9/06 meeting. | Closed |
| 030612 | Track load over MARCC with 15 minutes flow | Brief meeting on results | FAA/State ATM | Compliance was an issue. Traffic congestion and poor communications forced termination of the test. Reassess after ZAN Ocean 21 implementation |  |
| 030613 | Track load FRENK & VALDA as separate routes | Assess and develop procedures | FAA & State ATM | Deferred – pending new capabilities coming on line (RADAR) and introduction of parallel routes – Mar 07. |  |
| 030614 | HF blackouts | Sharing of blackout data & development of procedures | NavCanada | Northern TDA will include HF actuals and forecasts – NOC will work with Iceland, FAA, Russia to include actual data north of 60N for entire region. |  |
| 030615 | Automated Flight Data exchange between facilities | Analyze and report to next mtg | FAA State ATM NavCanada | ZAN is ready as soon as YEG is ready to implement. Brief discussion between ZAN and State ATM various interface protocols will be reviewed for potential application between ZAN and Russian ACCs. Report out at next meeting. |  |
| 030617 | ATS & benefits statement | IATA to provide user report on cross-polar/RFE quantified benefits, services & provide a prioritized list of issues | IATA | No activity this period. UAL/Gene Cameron, provided informational briefing on these subjects. |  |
| 030618 | Improve departure/ GRL compliance | NOC / ATCSCC / MATMC to explore venues for compliance | FAA NavCanada Airlines | Proposal submitted to session to use RTA rather than departure GRL – a research test proposal will be developed for consideration. |  |
| 030619 | Mach Number Technique | Include MNT in LOA’s | State ATM/ Lane | ZAN concurs with proposed LOA’s to include Mach Number assignments to maintain separation. **Subsequent discussion indicates Nov 1, 2006, as an agreed upon effective date for LOA modifications implementing MNT procedures. |  |
| 030620 | Recording statistics | Establish agreed recording & sharing of statistics | All | Ferguson/Alexey completed AI | Ongoing |
| 090621 | Post ATOP Assessment | ZAN Develop review items list for post ZAN-ATOP implementation assessment and report at next meeting. | ZAN |  |  |
| 090622 | OnLine DOTS Track Advisory | DOTS on-line track advisory program. Research potential of web-based product. | ZAN/FAA |  |  |
| 090623 | GRL/RTA Assessment | Conduct evaluation of RTA as proposed change to current GRL usage. Test would include assessment of RTA, en route conflict resolution through collaboration between airlines and NOC, and use of airline provided actual departure information (AFTN message). During trial period participating airlines would use GRL only as a guide – flow management would focus on RTA. NOC will provide an E:conference briefing to airlines, trial planned to start by 1 Nov 06. | NavCanada/All. |  |  |
| 090624 | NOTAM Distribution | Missile launches – procedures for information distribution and issuance of International NOTAMs. FAA – NOTAM office/ZAN review. | ZAN |  |  |
| 090625 | Performance Metrics | Performance Metrics – Carry over item from IOAC. What metrics would benefit Polar Routes Working Group. | FAA/All |  |  |
| 090626 | Ocean 21/Arctic FIR | ZAN to assess use of Ocean 21 in Arctic FIR. Status at next meeting. | ZAN |  |  |
| 090627 | Contingency Response | Begin development of contingency procedures – examples: aircraft difficulties, fuel, weather, volcanic, etc. Topic – including suggestions - to be discussed on Dec telcon. Note: Some Airlines currently conduct yearly contingency procedures exercises. | All parties. |  |  |
| 090628 | Establish Working Group Coordination Telcons | Members of the working group felt that interim telcons between meetings would benefit members by sharing status/issues on action items on a more frequent basis. ZAN will set up a bridge to support a December telcon. | ZAN/All parties. |  |  |