THE TWENTY-FIFTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/25)

(Tokyo, Japan, 24-27 October 2006)

Agenda Item 6:  Air Traffic Management (ATM) Issues

Status of Advanced Technologies and Oceanic Procedures

Ocean21 System Implementation at Anchorage Center

(Presented by the Federal Aviation Administration)

SUMMARY This paper provides an overall status on the implementation and deployment of the Advanced Technologies & Oceanic Procedures (ATOP) Ocean21 system at the Anchorage Air Route Traffic Control Center (ARTCC).

1.	Introduction

  - Full operational use of the Ocean 21 system began at New York ARTCC on 6 June 2006, and at Oakland ARTCC on 17 October 2005.  Anchorage ARTCC (ZAN) successfully conducted Initial Operating Capability (IOC) on Ocean21 in one sector on 16 March 2006.

  - ZAN is working toward implementation of Ocean21 in two (2) sectors bordering the Petropavlovsk, Fukuoka and Oakland Flight Information Regions (FIR) on 1 March 2007.  Full implementation in the ZAN High Speciality is expected on 29 March 2007, and will incorporate remaining sectors bordering the Anadyr, Oakland and Vancouver FIRs.  Please refer to Attachment A for a depiction of the affected ZAN sectors.

2.	Discussion

2.1	The Ocean21 system will be adapted to include ground based radar areas of operation within the ZAN High Speciality.  This adaptation will provide both the benefits of the Ocean21 system in non-radar areas, and the ability to utilize the reduced separation standards afforded by radar.

  - Upon implementation of Ocean21, additional addressing for ATOP airspace within ZAN will be utilized.  Those addresses are as follows:

- ICAO Identifier:  PAZN;

- AFTN NADIN II:  PAZNZQZX;

- IATA (CPDLC – SITA, ODL):  ANCATYA; and

- IATA (HFRO ARINC – HF Radio):  ANCAPXA.

2.3	At this time, ZAN does not have approval to utilize 50 NM longitudinal or 30 NM lateral / 30 NM longitudinal separation standards.

3.	Recommendation

  - The meeting is invited to note the information in this paper.

ATTACHMENT A

March 2007 Transition to Full Implementation

ZAN High Specialty – Sectors 10, 11, 63, 68 & 69

- March 1, 2007 – Implement Sectors 10 & 11

  - Requires Oakland and Tokyo adaptation

- March 29, 2007 – Implement stratified Sectors 63, 68 & 69 to complete full transition

  - Requires Oakland and Vancouver adaptation

- END -