THE TWENTY-FIFTH MEETING OF THE

INFORMAL PACIFIC ATC COORDINATING GROUP

(IPACG/25)

(Tokyo, Japan – 24-27 October 2006)

Agenda Item 9:	Review and Update of CNS/ATM Planning Chart

CNS/ATM PLANNING CHART

(Presented by the Federal Aviation Administration)

SUMMARY

This working paper provides suggested updates to the CNS/ATM Planning Chart from the Federal Aviation Administration (FAA).

1.	Background

1.1    The Federal Aviation Administration (FAA) has updated “Summary of Meeting: IPACG/24, Appendix B, CNS/ATM Planning Chart,” and provided it for consideration by the meeting as Attachment A to this paper.  Changes are marked in BOLD type.

2.	Recommendation

2.1     The meeting is invited to:

a.	Note the information provided, and

b.	Update the CNS/ATM Planning Chart accordingly.

- END -

ATTACHMENT A

|  | Capacity Enhancement/Action Required | Action with | Action Due | Date Completed |
| --- | --- | --- | --- | --- |
|  | Implement Reduced Vertical Separation |  |  |  |
|  | Implement RVSM FL290-410 | FAA/JCAB |  | 5 Oct 2000 |
|  | # Implement 50NM Lateral Separation |  |  |  |
|  | # Implement on NOPAC routes/transitions | FAA/JCAB |  | 3 Dec 1998 |
|  | # Implement on CENPAC PACOTS | FAA/JCAB |  | 3 Dec 1998 |
|  | # Implement on CEP Tracks | FAA |  | 24 Feb 2000 |
|  | # Implement on Japan/Hawaii PACOTS (Generate tracks at 50NM separation) | Oakland ARTCC ATFMC Japan |  | 3 Oct 2002 |
|  | # Implement 50NM Longitudinal Separation |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA |  | 20 April 2004 |
|  | Replace CPDLC waypoint reporting with ADS waypoint/periodic reporting within Tokyo FIR | JCAB | 2006 |  |
|  | Replace CPDLC waypoint reporting with ADS waypoint/periodic reporting within Anchorage FIR | # FAA | 2006 |  |
|  | Replace CPDLC waypoint reporting with ADS waypoint/periodic reporting within Oakland FIR | # FAA | 2005 | 17 October 2005 |
|  | # Implement for step climb/descent in Tokyo FIR | JCAB |  | 11 April 2005 |
|  | # Implement for climb/descent in Anchorage FIR | FAA | 2006 |  |
|  | # Implement for climb/descent in Oakland FIR | FAA | 2005 | 17 October 2005 |
|  | # Implement for cruise in Tokyo FIR | JCAB | 2005 |  |
|  | # Implement for cruise in Anchorage FIR | FAA | 2006 |  |
|  | # Implement for cruise in Oakland FIR | FAA | 2005 | 17 October 2005 |
|  | # Implement 30NM Lateral Separation |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA |  | 20 April 2004 |
|  | # Apply in limited NOPAC/CENPAC airspace | FAA/JCAB | TBD |  |
|  | # Apply in all NOPAC/CENPAC airspace | FAA/JCAB | TBD |  |
|  | # Implement 30NM Longitudinal Separation |  |  |  |
|  | # Amend Doc 7030 to permit application in Tokyo/Naha/Oakland/Anchorage FIRs | JCAB/FAA |  | 20 April 2004 |
|  | # Apply in limited NOPAC/CENPAC airspace | FAA/JCAB | TBD |  |
|  | # Apply in all NOPAC/CENPAC airspace | FAA/JCAB | TBD |  |
|  | Implement Tracks 14/15 HKG/TPE to/from LAX/SFO |  |  | 7 Sep 2001 |
|  | Implement DARPS |  |  |  |
|  | # Limited implementation on Tracks 14/15 | Oakland ARTCC | TBD |  |
|  | # Conduct trials | Oakland ARTCC | TBD |  |
|  | # Implementation in North Pacific | FAA/JCAB | TBD |  |
|  | # Complete study | JCAB |  | 19 Apr 2002 |
|  | # Implementation in CENPAC | JCAB | TBD |  |

Implementation of 50NM longitudinal separation will not be exclusionary

“Apply” means that the air traffic controller may apply this separation standard on one or more tracks, or between two or more aircraft that are suitably equipped.