THE TWENTY-FIFTH MEETING OF THE

INFORMAL PACIFIC ATC COORDINATING GEOUP

(IPACG/25)

(Tokyo, Japan , 24-27 October 2006)

Agenda Item 5:  Communications/Navigation/Surveillance (CNS) Issues

Agenda Item 6:  Air Traffic Management (ATM) Issues

OPEN ACTION ITEMS

(Presented by Chairpersons)

1.    Discussion

1.1   The open action items from IPACG/24 are provided at Appendix 1.

2.    Recommendation

  - The meeting is invited to consider the action items and update the list to be attached to the

Summary of Discussions for this meeting.

OPEN ACTION ITEMS*

| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/11-2 | Application of a 10- minute longitudinal separation minimum without the mandatory application of Mach Number. | ICAO | ICAO reported that a letter had been received from the Secretary to the Air Navigation Commission stating that if no adverse comments were received, the proposal would go to the Council for approval on 5 Dec 2005. Awaiting final approval. | 5 March 2006 |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | A Special Coordination Meeting on Polar and Russian Trans-East Routes was held in Bangkok in Nov 2005. Following the meeting, the Russian Federation sent a letter to the ICAO Secretary General expressing appreciation for the meeting and asking for continued support. Update to be provided to IPACG/25. | 27 October 2006 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | Oakland ARTCC is applying 50NM longitudinal separation between appropriately equipped aircraft in a mixed environment. JCAB plans to apply 50NM longitudinal separation minimum between aircraft at cruise in the oceanic airspace of Fukuoka FIR beginning in mid 2006. Anchorage ARTCC is expected to implement in a mixed environment once the Ocean21 system is operational. Update to be provided to IPACG/25. | 27 October 2006 |
| IP/17-5 | Evaluate current lost communications procedures | ICAO | Comments were received from the ICAO APAC Office and ICAO Headquarters. An ad hoc working group developed revisions to the proposed amendment. FAA will present the revisions to ISPACG/20. The final version will be coordinated with all proposing States. | 1 April 2006 |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks. | JCAB | JCAB presented a plan to IPACG/23 to consider the time of daily generation, coordination, and publication of PACOTS Tracks 11 and 12. The study will evaluate advantages and disadvantages from the viewpoint of airspace users as well as ATS providers. ATMC will start the assessment in March 2006 and will update future IPACG meetings on the progress. | 27 October 2006 |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | The ICAO APAC Office is reviewing the proposed amendment against other Doc 7030/PANS-ATM amendments. If there is no contradiction, it will be sent to ICAO HQ for review. | 31 March 2006 |
| IP/21-4 | Expansion of RVSM-Exclusive Airspace to FL410 |  | Japan implemented domestic RVSM on 29 Sept 2005. CLOSED. |  |
| IP/21-5 | Implement 30NM lateral/30NM longitudinal (30/30) separation | FAA JCAB | FAA provided information to the meeting on the operational trial of 30/30 in Oakland Sector OC3, which began on 22 Dec 05. Further expansion of 30/30 will take place based on the outcome of safety assessments. Update to be provided to IPACG/25. | 27 October 2006 |
| IP/21-6 | Tokyo/Oakland 25N and 160E CTA boundary fixes | JCAB | It was agreed that JCAB would conduct a similar study to the one conducted by FAA. In addition, JCAB offered to study other options, including the possibility of aligning the FIR boundary and CTA. | 27 October 2006 |
| IP/21-7 | Develop common traffic management terminology | FAA ATCSCC JCAB ATMC | The ATCSCC and ATMC agreed to use phraseology developed by MAPCOG, EUROCONTROL and the Russian Federation as the basis of their work. The Task Force will evaluate the differences and similarity of that terminology/phraseology with that used by their organizations and exchange their findings. Update to be provided to IPACG/25. | 27 October 2006 |
| IP/21-8 | Evaluate the feasibility and capability of utilizing the Internet as a medium for ATFM communication | FAA ATCSCC JCAB ATMC | The test of the web conference capability was delayed due to security issues. ATCSCC and ATMC expected the issues to be resolved by the end of March 2006. It is anticipated that the test can be conducted in Spring 2006. Test results will be reported to IPACG/25. | 27 October 2006 |
| IP/22-1 | Transfer PSS1 communications circuit to support activation of the ATMC |  | The transfer of the PSS1 was successfully concluded. CLOSED. |  |
| IP/22-2 | Review of the structure of fixed routes from Western PACOTS gateways to Japanese domestic airspace | JCAB | ATMC spent two months in Fall 2005 working on resolutions. Trials were conducted but there was insufficient data. ATMC plans to conduct further studies in mid-2006. It is hoped that these studies will lead to development of a comprehensive solution. An update will be provided to IPACG/25. | 27 October 2006 |
| IP/22-3 | Consider operational testing of in-trail procedure using new technologies | FAA | FAA provided information on the Global Air Traffic Interoperability (GATI) program, which includes an in-trail procedure based on ADS-B. Update to be presented to IPACG/25. | 27 October 2006 |
| IP/23-1 | Continue inter-agency discussions in hopes of reaching a mutually acceptable agreement on the exchange of traffic data for ATFM | JCAB | Discussions were held relating to further data exchange. JCAB expressed interest to begin exchanging traffic data in FY2009. | Ongoing |
| IP/23-2 | Conduct a study to evaluate the effectiveness of the current airspace/route structures | FAA JCAB Airlines | Following FAA’s implementation of Ocean21, Anchorage and Oakland will conduct an internal airspace review. Taking into account resources to support horizontal separation reductions and the opening of the JCAB ATMC, of a plan for the study on a Pacific-wide basis has not been developed. The airlines were asked to identify specific high priority traffic flows in order that a smaller scale study could be conducted. Recommendations should be submitted to the Co-chairs. | Ongoing |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC, and Oakland ARTCC. | FAA JCAB | JCAB agreed to progress toward full implementation of AIDC Version 1. Updates will be provided to future meetings. | Ongoing |
| IP/23-4 | Initiate steps to reduce dependence on HF communications within the Pacific Region. |  | Little progress has been made in furthering HF regression. Significant technical and operational issues must be resolved. At such time as further progress can be made, the meeting will reconsider this item. CLOSED. |  |
| IP/23-5 | Improve procedures for reporting weather and turbulence |  | FAA reported on the work of the ICAO METLINKSG. It was agreed that this is outside the scope of IPACG and airlines’ concerns should be brought to the attention of the METLINK SG. CLOSED. |  |

* Action Items for the FANS Interoperability Team (FIT) will be tracked separately by the FIT co-chairs.