## Slide 1: FY07 ADS-C In-Trail Procedure Business Case Status
May, 2007

## Slide 2: ADS-C In-Trail Procedure (ITP) Business Case Components
Cost estimate
  Plan developed for high-level estimate
Concept Review
  Review candidate steps that may be needed without ATOP automation changes
  Identify issues
Benefit Estimate
  Approach developed
  Tool validation ongoing
FY07 Goals
  Initial business case for Oakland (ZOA) June 2007
  Complete business case September 2007

## Slide 3: ADS-C ITP Cost Estimate Process
Rough Order of Magnitude (ROM) cost estimate
Cost estimate categories
  Business case
  Safety case per Safety Management System (ICAO, FAA approval)
  Automation changes (minimal to full capabilities)
  Procedure development (and documentation)
  Service Provider (controller) training
  User (airline) training
Approach
  Cost/benefit studies from comparable FAA program
  Engineering judgment for ADS-C ITP resources (staff level)

## Slide 4: Benefits Estimation Process
Benefit metrics
  Estimate number of ADS-C ITP opportunities
  Estimate direct savings, (e.g., pounds of fuel)
Qualitative benefits
  Controller conflict resolution tool
  Altitude change opportunities for other aircraft
  ADS-C ITP Descent
Analysis based on recorded 2006 ATOP flight data

## Slide 5: Benefit Metrics Categories
Geographic domain
  ADS-C ITP event within ZOA FIR
  From ZOA FIR boundary to 200 nm from arrival airport
Percentage of aircraft equipped with FANS1/A
  2006 FANS 1/A aircraft (approx. 30 to 35 percent)
  Assume 100 percent FANS 1/A aircraft
Required standard separation distances (for FANS1/A aircraft)
  30 nm longitudinal RNP4
  50 nm longitudinal RNP10
    If standard separation is conflict-free, ADS-C ITP does not apply

## Slide 6: Benefit Metric Categories (concluded)
ITP climb categories
  Active altitude request at or above 2000 foot climb (REQ)
  Estimated maximum altitude from flight plan altitude changes (FPL)
  Estimated maximum aircraft altitude based on weight (ACPerf)
Estimate Fuel Savings Benefits
Estimate Number of ADS-C ITP Events

## Slide 7: Next Steps
Complete ZOA benefits analysis
Evaluate ZOA findings
Evaluate ZNY benefits
Request feedback from other service providers whether they would consider this procedure if it were ICAO approved
Suggest name change
  from ADS-C In-Trail Procedure
  to 10 nm ADS-C Procedure