THE TWENTY-SIXTH  MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/26)

(Anchorage, Alaska, USA, May 14-18, 2007)

Agenda Item 06:	Air Traffic Management (ATM) Issues

Report on the Progress of DOTS+ Online Track Advisory

(Presented by the Federal Aviation Administration)

SUMMARY

This paper presents an update on the progress of the FAA

On-Line Track Advisory (OLTA) program.

- Introduction

  - The FAA is continuing the development of web-enabled enhancements to the Dynamic Ocean Tracking System Plus (DOTS+) Track Advisory Program. This enhancement is known as On-Line Track Advisory (OLTA).

- Discussion

  - The FAA will complete the development of the operational and technical requirements for OLTA by the end of April.  Upon the completion of these requirements, the FAA will enter into lifecycle costing and investment analysis, followed by software development and testing and implementation.

  - The FAA intends to conduct a users forum for airline operators to see demonstrations of the OLTA interface in early Summer 2007.

  - The OLTA system development is currently progressing towards an operational implementation in early 2008.

- Recommendation

  - The meeting is invited to note the information provided in this paper.

- END -