| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA provided an update on the progress of the CPWG. FAA will provide update on further progress at the next meeting. | Nov 2007 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB provided an update on their plans to continue the expansion of 50NM longitudinal at cruise within the Fukuoka FIR. FAA has implemented 50NM longitudinal separation standard within the ZOA FIR and has begun the process for the implementation within the ZAN FIR. An update will be provided at the next meeting. | Nov 2007 |
| IP/17-5 | Evaluate current lost communications procedures | ICAO | ICAO advised that the proposed APAC 03/10 is expected to be approved at the end of October 2006. This procedure was implemented in December 2006. CLOSED |  |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks | JCAB | JCAB reported that they are now evaluating the time that the tracks are generated based on a more frequent weather forecast. Update to be provided to IPACG/28. | May 2008 |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/27. | Nov 2007 |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 March 13 within the ZOA FIR implementation was done with restrictions due to problems associated with the Perth GES. FAA expects to remove restrictions within the next few weeks. Update to be provided to IPACG/27. | Nov 2007 |
| IP/21-8 | Evaluate the feasibility and capability of utilizing the Internet as a medium for ATFM communication | FAA ATCSCC JCAB ATMC | FAA presented information regarding implementation of advanced communication capability for ATFM using Internet and web conferencing technology. The ATCSCC and ATMC conducted a successful web conference test in April 2007. CLOSED. |  |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided an update to the meeting. FAA is currently in the process of developing a business case for the use of ADS-C ITP. Update to be provided to IPACG/27. | Nov 2007 |
| IP/23-1 | Continue inter-agency discussions to conclude an agreement for the exchange of traffic data for ATFM | JCAB FAA | JCAB and FAA have developed a draft data exchange agreement. Final coordination has started in each agency, and the agreement is expected to be completed in the Sep-Nov 2007 time frame. Technical work will begin on the process for data exchange, expected to begin in the first quarter of 2011. Update to be provided to IPACG/27. | Nov 2007 |
| IP/23-2 | Conduct a study to evaluate the effectiveness of the current airspace/route structures | FAA JCAB Airlines | FAA/JCAB have been making independent near term changes to increase efficiency where possible. JCAB/FAA agreed to begin a comprehensive review at IPACG/27. | Nov 2007 |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC & Oakland ARTCC | FAA JCAB | FAA and JCAB are continuing to work on the introduction of Version 2. Stage 1 is still targeted for the end of 2008. Update to be provided at IPACG/27. | Nov 2007 |
| IP/25-1 | Unexpected ADS LDC Events | FAA JCAB | Based on coordination with IATA and the operators, the occurrences of LDCs have been reduced to the point where they are no longer an operational concern. CLOSED. |  |
| IP/25-2 | Realignment of ATS Routes in Oakland FIR | FAA | FAA and JCAB have agreed to the proposed changes to the ATS routes northwest of Guam. Target implementation date is August 2007. FAA continues to progress the work on their realignment of the ATS routes around Hawaii. Update to be provided to IPACG/27. | Nov 2007 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | JCAB to study the potential application of this procedure within the Fukuoka FIR and provide an update to IPACG/27. FAA to provide an update on the operational trial within the Anchorage FIR to IPACG/27. | Nov 2007 |
| IP/26-2 | Shared Oceanic Performance Metrics | FAA JCAB | FAA/JCAB to provide an update to IPACG/27 on the progress made on the development of a shared method for the measurement of oceanic performance metric. | Nov 2007 |
| IP/26-3 | Expand User Preferred Route | JCAB FAA IATA | FAA and JCAB have agreed to implement UPRs between New Zealand, New Caledonia and Japan. Coordination will be effected with appropriate parties. Target date of 1 July 2007. Update to be provided at IPACG/27. | Nov 2007 |