| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA provided an update on the progress of the CPWG/4. FAA will provide update on further progress at the next meeting. | May 2008 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB and FAA will apply seamless operation of 50NM longitudinal separation standard to aircraft crossing boundary between the ZOA and Fukuoka FIRs. Oakland Center is to prepare a draft agreement for the initial limited use of Cross Boundary 50NM longitudinal separation. FAA also has begun the process for the implementation within the ZAN FIR. An update will be provided at the next meeting. | May 2008 |
| IP/17-5 | Evaluate current lost communications procedures | ICAO | ICAO advised that the proposed APAC 03/10 is expected to be approved at the end of October 2006. This procedure was implemented in December 2006. CLOSED |  |
| IP/18-2 | Implement flight re-routing between Japan and Hawaii tracks | JCAB | JCAB reported that they are now evaluating the time that the tracks are generated based on a more frequent weather forecast. Update to be provided to IPACG/28. | May 2008 |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/28. | May 2008 |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 on 13 March 2007 within the ZOA FIR. JCAB will introduce 30/30 in summer of 2008. Update to be provided to IPACG/28. | May 2008 |
| IP/21-8 | Evaluate the feasibility and capability of utilizing the Internet as a medium for ATFM communication | FAA ATCSCC JCAB ATMC | FAA presented information regarding implementation of advanced communication capability for ATFM using Internet and web conferencing technology. The ATCSCC and ATMC conducted a successful web conference test in April 2007. CLOSED. |  |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided review of a business case for the use of ADS-C ITP. Update to be provided to IPACG/28. | May 2008 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | JCAB and FAA signed the data exchange agreement on 7 Nov. 2007. Technical work will continue to implement the data exchange. They agreed to begin in the first quarter of 2011. Update to be provided to IPACG/28. | May 2008 |
| IP/23-2 | Conduct a study to evaluate the effectiveness of the current airspace/route structures | FAA JCAB Airlines | FAA/JCAB concluded that the current operational constraints are required. JCAB will conduct a paper trial on PACOTS constraints that relate to the Fukuoka FIR. Update to be provided at IPACG/28. | May 2008 |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC & Oakland ARTCC | FAA JCAB | FAA and JCAB are continuing to work on the introduction of Version 2. Stage 1 is still targeted for the end of 2008.Stage 2 and 3 will not be implemented in ver. 2. Update to be provided at IPACG/28. | May 2008 |
| IP/25-1 | Unexpected ADS LDC Events | FAA JCAB | Based on coordination with IATA and the operators, the occurrences of LDCs have been reduced to the point where they are no longer an operational concern. CLOSED. |  |
| IP/25-2 | Realignment of ATS Routes in Oakland FIR | FAA | FAA/JCAB have agreed to the proposed changes to the ATS routes northwest of Guam. ZOA made this realignment on August 30 2007 and continues to progress the work on their realignment of the ATS routes around Hawaii. Update to be provided to IPACG/28. | May 2008 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA provided JCAB update information on operational trail within ZAN FIR. JCAB will continue to study the potential application of this procedure within the Fukuoka FIR and provide an update to IPACG/28. | May 2008 |
| IP/26-2 | Shared Oceanic Performance Metrics | FAA JCAB | FAA/JCAB provided an update to IPACG/27 on the progress made on the development of a shared method for the measurement of oceanic performance metric. Update to be provided at IPACG/28. | May 2008 |
| IP/26-3 | Expand User Preferred Route | JCAB FAA IATA | UPRs between New Zealand, New Caledonia and Japan began on July 19 2007. Update to be provided at IPACG/28. | May 2008 |
| IP/27-1 | Australia – Japan UPR | JCAB FAA IATA | JCAB,FAA,JAL and QFA will start a paper trial for UPRs between Australia and Japan on February 2008. Oakland is to prepare a draft outline for the Paper Trial. Update to be provided at IPACG/28. | May 2008 |
| IP/27-2 | Japan – Hawaii UPR | JCAB FAA IATA | The FAA and JCAB and Users agreed to conduct a paper trial on December 1-15, 2007. The results from the trial will be evaluated to determine the feasibility of UPRs between Japan and Hawaii. An update to be provided at IPACG/28. | May 2008 |
| IP/27-3 | Implement AIDC ver. 3 | JCAB FAA | FAA and JCAB will present paper on message set selection at IPACG/28. | March 2012 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB agreed to consider establishment of routine and regular operational telcons to improve communication and collaboration, and will engage in further discussions prior to IPACG/28 | May 2008 |