Summary of Discussions

Twenty-Seventh Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

(IPACG/27)

5-9 November 2007

Tokyo, Japan

1.0 	Background

1.1 	The Twenty-Seventh Meeting of the Informal Pacific Air Traffic Control (ATC) Coordinating Group (IPACG/27) was held at the Koku-kaikan Aviation Building in Tokyo, Japan, from 5-9 November 2007.  The IPACG was established to provide a forum for air traffic service providers and airspace users to informally meet and explore solutions to near term ATC problems that limit capacity or efficiency within the Anchorage, Oakland, and Fukuoka Flight Information Regions (FIR).

2.0 	Welcome and Opening Remarks

2.1	The meeting was co-chaired by Mr. Satoshi Yamaguchi, Special Assistant to the Director, ATC Division, Japan Civil Aviation Bureau (JCAB) and Mr. David Maynard, Manager, Oceanic and Offshore Operations, Federal Aviation Administration (FAA).

2.2	Prior to the formal opening remarks by the IPACG co-chairs, there was a special signing ceremony of the air traffic flow management (ATFM) data exchange agreement between the JCAB and FAA.  Mr. Mike Gough, Director, System Operations Programs, FAA and Mr. Kimiharu Banno, Director, ATS Systems Planning Division, JCAB signed the agreement on behalf of their respective organizations.  This agreement is historical as it is the first data exchange agreement between the FAA and an Air Traffic Service (ATS) provider in the Asia Pacific Region.

2.3	Mr. Yoshinori Goto, Director, Air Traffic Control Division, JCAB, welcomed the participants on behalf of JCAB.  Mr. Goto traced IPACG accomplishments through the years.  Mr. Goto reminded the meeting that when IPACG began in 1988 there were only two or three regular JCAB members and most of the experience and expertise came from the United States.  At previous IPACG meetings, discussions were primarily on required navigation performance (RNP)-10 and 50 nautical miles (NM) separation, and the FANS Interoperability Team (FIT) was just being established.  Now, Mr. Goto noted, discussions are on 30 NM lateral/30 NM longitudinal separation (30/30), User Preferred Routes (UPRs), and Pacific Oceanic Track System (PACOTS).  Finally, Mr. Goto asked that the IPACG continue with its constructive and honest discussions.

2.4	Mr. Yamaguchi expressed his appreciation of the follow-up work relating to the IPACG/26, and wished IPACG/27 to be fruitful.  He explained the format change with the addition of the PM meeting and shortening of the IPACG plenary.  He also introduced the agenda, and stressed that due to the number of papers, the meeting would need to effectively utilize the time together to address all papers and issues.

2.5	Mr. Maynard thanked Mr. Goto for his remarks, reminding all of the impact IPACG has had on aviation.  Mr. Maynard said there was no better way to start the IPACG meeting than with the signing of the data exchange agreement.  Mr. Maynard noted that contributions to the IPACG continue to grow regardless of changes in participants in no small part due to the very open and candid discussions amongst participants.  Mr. Maynard indicated the new format changes will allow IPACG to be more effective in the limited meeting time.

2.6	Mr. Yamaguchi recognized Mssrs. Reed Sladen, Manager, Automation, FAA and Takahiro Morishima, Special Assistant to the Director, ATS System Planning Division of the JCAB as Co-chairs of the Fourteenth Meeting of the FANS Interoperability Team (FIT/14).

2.7	Mr. Yamaguchi introduced Mr. Braks Etta from the FAA, Mr. Natsuki Ibe and Mr. Naoya Ichisawa from JCAB as the support team for the meeting.

3.0	Submitted Papers

3.1	The following working and information papers were presented to IPACG/27 and were available on the IPACG website:

http://www.faa.gov/about/office_org/headquarters_offices/ato/service_units/enroute/oceanic/

| Paper Number | Agenda Item | Title | Presented by |
| --- | --- | --- | --- |
| IP/01 | 5 | Federal Aviation Administration (FAA) and Japanese Civil Aviation Bureau (JCAB) Data Exchange Status Report (Joint presentation by FAA and JCAB) | JCAB |
| IP/02 | 5 | Operational Trial of 30 NM Separation and Use of 50 NM Longitudinal Separation in the Oakland Oceanic Control Area | FAA |
| IP/03 | 5 | Update on FAA/JCAB Shared Metric: Predictability of Filed versus Flown | FAA |
| IP/04 | 5 | Update on the Status of the Operational Trials and Demonstrations for 10 Minute Longitudinal Separation without Mandatory Mach Number Technique (MNT) in the Anchorage Flight Information Region (FIR) | FAA |
| IP/05 | 2 | Report of The Fourth Meeting of the Cross Polar And Trans-East Air Traffic Management Working Group (CPWG/4) | FAA |
| IP/06 | 5 | Realignment of ATS Routes in the Vicinity of Guam and Hawaii | FAA |
| IP/07 (changed to WP/18) | 6 | North Atlantic Systems Planning Group (NAT SPG Review of Performance-Based Communications Approach and Required Communications Performance (RCP) | FAA |
| IP/08 | 5 | Study on ATM Performance Assessment in Japan | JCAB |
| IP/09 | 5 | Study on a flexible route system between Australia and Japan | JCAB |
| IP/10 | 5 | Turbulence Information by CPDLC | JCAB |
| IP/11 | 7 | Review of the Asia and Pacific ATS route catalogue | ICAO APAC |
| IP/12 | 2 | APANPIRG activities-outcomes of the APANPIRG/18 | ICAO APAC |
| IP/13 | 10 | Adoption of amendment 45 to ANNEX 11 | ICAO APAC |
| IP/14 | 8 | Finalization of model contingency plan | ICAO APAC |
| IP/15 | 2 | Establishment of the ICAO Trans-Regional Airspace and Supporting ATM System Steering Group (TRASAS) | ICAO APAC |
| IP/16 | 5 | Japan to New Zealand UPRs – the result so far | Airways New Zealand |
| WP/01 | 1 | Proposed Agenda and Timetable | Co-chairs |
| WP/02 | 5 | Proposal for Commencement of Operational Air Traffic Flow Management Teleconferences | FAA |
| WP/03 | 5 | Evaluation of PACOTS Track Constraints | FAA |
| WP/04 | 5 | Application of Distance Based Longitudinal Cross Boundary Separation (Joint presentation by FAA and JCAB) | FAA |
| WP/05 | 5 | Implementation of User Preferred Routes between Japan and the South Pacific (Joint presentation by FAA and JCAB) | FAA |
| WP/06 | 5 | Flexible route system between Australia and Japan | JCAB |
| WP/07 | 5 | Proposed scheme for application of 50NM separation crossing the boundary between Oakland and Fukuoka Flight Information Regions | JCAB |
| WP/08 | 5 | Partnerships for Increasing Efficiency and Reducing Greenhouse Gas Emissions in Aviation | FAA |
| WP/09 | 5 | Report on the FAA’s Business Case Development for ADS-C In-Trail Procedures | FAA |
| WP/10 | 5 | Flexible Tracks to the Russian Trans East Routes | FAA |
| WP/11 | 5 | Dynamic Airborne Reroute Procedure (DARP) | FAA |
| WP/12 | 5 | DOTS+ On-line | FAA |
| WP/13 | 5 | Safety Assessment to Support Use of the 50-NM Longitudinal Separation Standard in the Anchorage Flight Information Region | FAA |
| WP/14 | 5 | The up-dated information of the 30NM longitudinal separation based on the ADS within the Fukuoka Flight Information Region | JCAB |
| WP/15 | 5 | The implementation of ADS waypoint report instead of CPDLC position report within the Fukuoka Information Region | JCAB |
| WP/16 | 5 | Managing the Environmental Issues of Air Transportation | IATA |
| WP/17 | 5 | En Route Automation Modernization (ERAM) Transition: International Civil Aviation Organization (ICAO) Flight Planning (FPL) for Automatic Application of Preferential Routing in United States (U.S.) Domestic Airspace | FAA |
| WP/18 (formerly IP/07) | 5 | North Atlantic Systems Planning Group (NAT SPG Review of Performance-Based Communications Approach and Required Communications Performance (RCP) | FAA |

4.	Agenda Item 1:  Review and Approve Agenda

4.1	The following Agenda was proposed and adopted by the meeting:

Agenda Item 1		Review and approve agenda

Agenda Item 2		Report on relevant outcomes from other meetings

Agenda Item 3   	Report on the outcome of the ATM Service Providers Meeting

Agenda Item 4   	Report on the outcome of the FANS Interoperability Team (FIT) Meeting

Agenda Item 5		Air Traffic Management (ATM) Issues

Agenda Item 6  		Communications/Navigation/Surveillance (CNS) Issues

Agenda Item 7	Report Review of relevant route requirements in the Asia/Pacific ATS Route Catalogue

Agenda Item 8		Develop necessary State contingency plans

Agenda Item 9	Review and Update of CNS/ATM Planning chart and Action Items

Agenda Item 10		Other Business

4.2	The Co-Chairs reviewed the proposed timetable and amended it as needed during progress of the meeting.  Mr. Yamaguchi invited all participants to attend a reception on Wednesday evening hosted by JCAB.

5.0	Agenda Item 2:  Report on Relevant Outcomes from Other Meetings

Report on APANPIRG/18

5.1	The representative from the International Civil Aviation Organization (ICAO) Asia Pacific Regional Office presented the outcome of the 18th meeting of Asia/Pacific Air Navigation Planning and Implementation Regional Group (APANPIRG/18) held in September 2007, and the significance of its activities in relation to the IPACG were noted as follows:

- Approval for JCAB to establish regional monitoring agency (RMA) for the Fukuoka FIR;

- Conduct of a 3-day ATFM seminar to be hosted by JCAB in 2008;

- Follow-up of the IPACG/26 request to clarify the intent of Annex 2 in relation to variations in true airspeed; and

- Establishment of a regional Performance Based Navigation (PBN) Task Force by ICAO.

5.2	In addition, it was noted that APANPIRG/18 acknowledged the strong concerns with regard to the inadequate end-to-end performance of satellite communication systems for the provision of ATS, in particular separation reduction, and sought the assistance of ICAO to urgently provide further guidance on suitable mechanism to meet current and future data link operational demands.

Report on ICAO Trans-Regional Airspace and Supporting ATM System Steering Group (TRASAS)

5.3	ICAO Trans-Regional Airspace and Supporting ATM Systems Steering Group (TRASAS) was established to continue work concerning the traffic flows between Asia, Europe and North America, and to respond to the new requirements for increased efficiency and further developments.  The meeting noted APANPIRG’s review of the first TRASAS meeting held in May 2007.

5.4	APANPIRG supported the continuation of TRASAS but noted it would be primarily a policy meeting rather than an ATS coordination/implementation working group.  The next meeting of the TRASAS is tentatively scheduled at the ICAO Regional Office in Bangkok, from 18-19 March 2008.

Report on the Fourth Meeting of the Cross Polar and Trans-East Air Traffic Management Working Group (CPWG/4)

5.5	The Cross Polar Trans-East Air Traffic Management Working Group (CPWG) provides a forum wherein the varied groups involved in the provision, or use, of air traffic services for the Cross Polar flow (North America to Asia) can come together to identify, design and implement short and mid term solutions to ATM problems.  The group is facilitated by the Federal Aviation Administration (FAA) and meets bi-annually at locations determined through group consensus.  The latest meeting of the group (CPWG/4) was hosted by NAV CANADA in Edmonton, Alberta, Canada from 18 to 20 September 2007.

5.6	State ATM Corporation for Russia announced the opening of a new ATS route, B240, which provides a routing generally from Nome, Alaska to waypoint PAKLI lying close to the Yuzhno-Sakhalinsk/Fukuoka Flight Information Region (FIR) boundary.

5.7	With respect to reduced vertical separation minima (RVSM), special note was taken by the meeting of China’s intent to continue with metric level assignments.

5.8	The meeting took the action to begin a “paper trial” in order to gain a fuller understanding of the potential operational impacts of introducing a system of daily flex tracks through Canadian and Alaskan airspace to the Russian FIR entry points.

6.0 	Agenda Item 3:  Report on the Outcomes from ATM Service Providers Meeting

6.1	Mr. Maynard presented the highlights and conclusions of the Providers Meeting (PM) and noted additional discussions on the topics would occur during the plenary.  Mr. Maynard noted that several items were discussed, and that some required further discussion in small meetings.  Mr. Maynard also noted that while joint agreement had been reached between FAA and JCAB, the IPACG plenary was still open to discussions and changing joint positions.

6.2	The report flimsy is attached as Appendix E to this summary.

7.0	Agenda Item 4:  Report on the outcome of the Future Air Navigation System (FANS) Interoperability Team (FIT) Meeting

7.1	FIT Co-chairs presented a report of FIT/14, held on 6 November 2007, for review and comment.

7.2	The report is attached as Appendix B to this summary.

8.0	Agenda Item 5:  ATM Issues

Application of Distance Based Longitudinal Cross Boundary Separation

Proposed scheme for application of 50NM separation crossing the boundary between Oakland and Fukuoka Flight Information Regions

8.1	The FAA and JCAB agreed to start trials on PACOTS tracks A, B, 11, and 12 by March 2008 in a phased approach.  If there are no problems after the expected three months of analysis, JCAB and FAA will extend to all tracks in order to be seamless between Oakland and Fukuoka FIRs.  There will be an interim progress report at IPACG/28 in May 2008.

8.2	IATA thanked JCAB and FAA for all the effort in using 50NM separation.

8.3	The FAA also thanked JCAB for its efforts towards the implementation of 50NM longitudinal.

The up-dated information of the 30NM longitudinal separation based on the ADS within the Fukuoka Flight Information Region

8.4	JCAB provided updated status of the 30 NM longitudinal separation based on the ADS within Fukuoka FIR, which will be implemented in a phased manner.  JCAB is planning to start the first step toward this separation standard in the summer of 2008.

8.5	IATA expressed its pleasure with this development.  The FAA also congratulated JCAB on the work done so far, stating that this was indeed a big step forward for the region.

Operational Trial of 30 NM Separation and Use of 50 NM Longitudinal Separation in the Oakland Oceanic Control Area

8.6	FAA provided a status update on the use of 30/30 and 50 NM longitudinal separation between appropriately authorized and equipped aircraft throughout the Oakland Oceanic Control Area.

8.7	The FAA and JCAB confirmed that their respective systems (Ocean21 and ODP) apply a 14 minute reporting rate for RNP-4 qualified aircraft.

8.8	The FAA clarified that the data on RNP-4 equipage percentages represents only aircraft filing RNP-4 at the present time.

8.9	JCAB requested that the FAA share its experiences from the 30/30 Scrutiny Group.  In response the FAA extended an invitation for the JCAB to participate in the next Scrutiny Group meeting, and will look into sharing of data.

8.10 	In response to a question on what it would take to end the trials and become operational, FAA indicated there had to be .9999 availability for data communications in the oceanic and remote areas.   In such an environment, PACOTS tracks could be 30 NM apart and aircraft released with 30 NM in-trail separation.

Safety Assessment to Support Use of the 50-NM Longitudinal Separation Standard in the Anchorage Flight Information Region

8.11	FAA provided information on the safety assessment for the implementation of the 50 NM longitudinal separation standard in sectors 10 and 11 in the Anchorage Oceanic FIR.  The safety assessment presented in this document includes information verifying that the ADS requirements of ICAO Document 4444, as they pertain to application of the 50 NM longitudinal separation standard, are satisfied in the Anchorage Oceanic FIR.  The FAA will continue to monitor the performance to increase the statistical confidence of the various estimates used in the study.

8.12	Anchorage Center thanked the FAA’s William J. Hughes Technical Center for its very hard work in conducting this study and noted the assessment would hasten the implementation of 50 NM in Anchorage.

The implementation of ADS waypoint report instead of CPDLC position report within the Fukuoka Information Region

8.13	JCAB advised the meeting that ADS waypoint reports will replace CPDLC waypoint reporting tentatively on 14 February 2008.  IATA and the FAA noted the importance of this change and applauded the JCAB for this decision.

Report on the FAA’s Business Case Development for ADS-C In-Trail Procedures

8.14	FAA presented a status update on the proposed ADS-C ITP procedure.

- 8.15	The business case has been finalized and supports the application of this proposed procedure in the Oakland FIR.  The required safety work will be conducted in fiscal year 2008.  An update will be provided at IPACG/28.

Implementation of User Preferred Routes between Japan and the South Pacific

8.16	On behalf of the FAA and JCAB, the FAA provided information on the current implementation of User Preferred Routes (UPRs) in the Pacific.

Japan to New Zealand UPR’s – the result so far

8.17 	Air New Zealand (ANZ) provided information on the results achieved whilst operating UPRs between Japan and New Zealand that showed significant fuel burn savings.  However, further savings are possible but limited by current operational restrictions

8.18	ANZ thanked the ANSPs for taking UPR implementation this far and requested that the Guam and Fukuoka CTAs continue to consider reducing the restrictions where operationally possible to allow for full UPR benefits and fuel burn/carbon dioxide (CO2) savings.

8.19	The FAA and JCAB noted the constraints as outlined during the discussion and determined that there is a continued need for them at this time.  FAA and JCAB agreed to assess these constraints in the future to determine if any action can be taken.

Flexible route system between Australia and Japan

8.20	JCAB provided information on the review of the introduction of flexible routes between Australia and Japan.

8.21	The FAA and JCAB agreed to support the beginning of a paper trial on UPRs between Sydney/Brisbane and Tokyo’s Narita Airport.  February 2008 was agreed as a target to commence a paper trial; however, further details including the date need to be coordinated with the ISPACG States, Japan Airlines and Qantas Airlines.  To this end, FAA would act as a focal point and initiate coordination efforts with all affected parties.

8.22	The results of this trial will be presented at the IPACG/28 meeting to determine if the group wants to move ahead with an operational trial on UPRs in the stated area.

Study on a flexible route system between Australia and Japan

8.23	The Electronic Navigation Research Institute (ENRI) provided information on the study regarding estimated benefits and operational impacts of flexible routes between Australia and Japan.

8.24	The study indicated that with UPRs, users should be able to realize the requested altitudes on a more frequent basis between Fukuoka and Guam (except in some seasons).  JCAB stated that the study does not account for any of the current operational requirements.  JCAB is still studying requirements on implementation of UPRs in these routes.

8.25	Qantas Airways requested to be included in the efforts.

8.26	ENRI agreed with the FAA that it appears that in the summer there is a more frequent chance of the routes flexing west of B586.   The FAA is interested in impacts of this on existing traffic west of B586.  The impact would be low on A337 as traffic on that route is not as congested as B586.

8.27	JCAB clarified that tracks flex west/east differently over the winter, so they may need to conduct another paper trial in the summer to get a better annual picture on air traffic impacts.  The FAA pointed out that modeling could be used as a way to negate the need to conduct another UPR paper trial.  JCAB will work on validating the summer time results as well.

Evaluation of PACOTS Track Constraints

8.28	FAA provided information on the actions it is taking to evaluate and remove constraints that are currently applied to Pacific Organized Track System (PACOTS).

8.29	IATA thanked the FAA for an excellent presentation and efforts to reduce these PACOTS track constraints.  IATA noted that, especially on the long-haul flights of 14-15 hours, every minute of flight time that can be saved is critical as it results in significant fuel capacity reductions, cost savings and environmental emissions reductions.  IATA referenced several examples of current constraints the airlines are experiencing within Asia Pacific, and respectfully requested that JCAB and FAA continue all possible efforts to reduce PACOTS constraints.

8.30	JCAB informed the meeting of its intent to conduct a paper trial on PACOTS constraints that relate to the Fukuoka FIR.  JCAB recognizes the importance of reducing such constraints in the Northern Pacific and will continue its efforts in this area.

8.31	Northwest Airlines reiterated the importance of this issue and noted that as crude oil prices continue to rise, every minute of flight time that can be saved will help the industry remain viable.  In fact, in today’s environment, improvements in “seconds” can prove to be extremely beneficial to operations.  Northwest Airlines concluded by applauding the JCAB and FAA work on this issue.

Study UPRs for Japan - Hawaii

8.32	On behalf of IATA, Japan Airlines (JAL) provided a presentation on a study for UPRs between Japan and Hawaii.

8.33	It was noted that JCAB and FAA had discussed this issue during the Providers Meeting.  FAA acknowledged that PACOTS tracks are generated quite early, but also noted that weather forecasts, restricted areas and other information are considered before tracks are generated.  In addition, customers also have the opportunity to provide input on proposed tracks before they are generated.

8.34	As a result of Providers Meeting discussions on this issue, JCAB and FAA asked JAL to participate in a paper trial of UPRs between Japan and Hawaii that could start on 1 December 2007 and last for a two week period.  Specifically, the UPRs would remain south of Track 3 and south of Track F.  If the analysis of data determines no major issues, the paper trial could transition to an operational trial with potential outcomes ranging from UPR implementation to the abolishment of PACOTS Tracks A/B/11/12.

8.35	It was decided that the points of contact from all participating parties would coordinate details of this paper trial via email.

8.36	IATA asked if other operators could participate.  JCAB and FAA conferred on resource implications and after discussion extended an invitation to all airlines to participate in this paper trial.

Realignment of ATS Routes in the Vicinity of Guam and Hawaii

8.37	FAA provided information on the re-evaluation of the current ATS routes and airspace structure in the vicinity of Guam and Hawaii.

8.38	Through the coordinated efforts of Fukuoka Air Traffic Management Center (ATMC), ARINC, Jeppesen, Guam Center and Radar Approach Control (CERAP) and Oakland Center, the monumental undertaking to realign 13 ATS routes and establish a new route (M756) was completed on 30 August 2007.

8.39	The remaining Hawaii project is moving forward, and due to the complexity of the system and the magnitude of the change, implementation of this project is projected to occur on or after 14 February 2008.

Flexible Tracks to the Russian Trans East Routes

8.40	FAA provided information on the March 2007 generation of Russian Trans East Tracks (RTE) for an airborne trial for flights departing San Francisco (KSFO) and Los Angeles (KLAX) en route to the RTE boundary fixes during non-peak night time hours.  The results from the trial were very positive.

8.41	On 15 October 2007 Anchorage Center began publishing three flexible RTE tracks daily.  Although the routes begin at KLAX, other aircraft desiring to utilize the RTE Tracks can join the published route at an appropriate intermediate point.  The tracks are effective for flights departing California between 0400 and 1000 UTC.

8.42	Based on possible reduced military activity on weekends, IATA suggested that ZOA and ZAN look at the possibility of extending the use of these tracks to weekend daytime operations.  ZOA/ZAN agreed to look at that request further.  An update on this issue will be provided at IPACG/28.

Dynamic Airborne Reroute Procedure (DARP)

8.43	FAA provided information on the potential for applying DARP on Tracks 14/15.

8.44	It was noted that the Central Pacific has a large number of FANS equipped aircraft which could benefit from the use of DARP.  At the September meeting of the Oceanic Working Group (OWG), Oakland Center received a request to complete a DARP for an aircraft flying the PACOTS Tracks 14/15.  Based on the benefits of DARP, it was requested that all meeting participants work together to complete a Track 14/15 DARP trial and use the trial results to implement DARP in the Central Pacific.

8.45	It was agreed within the Providers Meeting that DARP trials would be started on Tracks 14/15 within Oakland’s FIR. A target start date will be coordinated by Oakland Center and outcomes will be coordinated with JCAB and IPACG.

DOTS+ Online

8.46	FAA provided information on its intent to implement the Dynamic Oceanic Tracking System Plus (DOTS+) Track Advisory (TA) feature online providing a user-friendly web-based interface, and solicited support from the airlines during the testing phase.

8.47	FAA is working on a DOTS+ Online capability with prototype development, review and evaluation currently in progress.  A “testing and training” server is available on the Internet and accounts can be set up for access.

8.48	It was requested that the IPACG support further development of DOTS+ Online, and encourage dispatchers and air carrier users to participate in the online testing and training and provide feedback and suggested improvements to DOTS+ online capabilities.

8.49	An operational demonstration for Anchorage ARTCC operations is targeted for the last quarter of calendar year 2007.

Update on the Status of the Operational Trials and Demonstrations for 10 Minute Longitudinal Separation without Mandatory Mach Number Technique (MNT) in the Anchorage Flight Information Region (FIR)

8.50	FAA provided an update of the data collection required to complete a safety assessment for the operational trial of 10-minute longitudinal separation without MNT which is being conducted within the Anchorage FIR.

8.51	An updated preliminary analysis on observed longitudinally proximate pairs of aircraft was provided to the meeting.  The modification of five reporting points from non-compulsory to compulsory within the Anchorage FIR on 25 October 2007 should greatly assist the data collection needed for the safety assessment.  The traffic data and the observed number of longitudinal proximate aircraft pairs will be evaluated from 25 October 2007 forward to determine the full extent of the operational trial needed to complete the safety analysis.

8.52	JCAB noted that it was also looking at implementation in Fukuoka FIR and is currently reviewing data received from Anchorage Center.  JCAB will report additional progress at the IPACG/28 meeting.

Federal Aviation Administration (FAA) and Japanese Civil Aviation Bureau (JCAB) Data Exchange Status Report

8.53	On behalf of JCAB and FAA, JCAB provided a status update regarding the exchange of Air Traffic Flow Management (ATFM) data and other information to enhance the cooperation and coordination of air traffic management (ATM) activities between both organizations.

8.54	The FAA and JCAB have been working together to prepare the agreement which was signed by the FAA and JCAB on 7 November 2007 at the IPACG/27 meeting.  The targeted deployment date for data exchange is March 2011.  FAA and JCAB discussed technical issues such as method of data exchange.  FAA and JCAB agreed to use Extensible Markup Language (XML) for data exchange in both directions.

Proposal for Commencement of Operational Air Traffic Flow Management Teleconferences

8.55	FAA proposed to take advantage of the communication tools currently in place to improve communication and collaboration with the JCAB ATMC and other facility and customer representatives.

8.56	The FAA described the routine operational planning teleconferences (telcons) that are conducted involving ATCSCC personnel, FAA field facility representatives, weather forecasters, airlines, military and general aviation system users, and international facilities.  Routine telcons have been successfully implemented between the FAA and ATFM facilities in Canada, Europe and Mexico to provide all stakeholders with valuable information on weather situations, traffic flows, etc.

8.57	Based on the expansion of the track generation responsibilities to include Anchorage Traffic Management Unit, the existing coordination of tracks between Oakland Center and the ATMC, and the steady increase in flights between North America and Asia, the ATCSCC and ATMC agreed to consider establishment of routine and regular operational telcons to improve communication and collaboration between the two facilities, as well as other facility and customer representatives.

8.58	The FAA proposed to establish daily telecons between ATCSCC and ATMC to improve operational efficiency, and both parties will continue to coordinate on the feasibility of this proposal.  An update will be provided at IPACG/28.

Partnerships for Increasing Efficiency and Reducing Greenhouse Gas Emissions in Aviation

8.59	FAA presented information on its Atlantic Interoperability Initiative to Reduce Emissions (AIRE) initiative with the European Commission, and expressed an interest to establish a similar partnership with JCAB and IPACG.

8.60	As ICAO expects its States and regions to focus on Global Plan Initiatives (GPI), the meeting was in general agreement that it should place a high level of importance on environmental issues.  One of the outcomes of the discussion was that the FAA took an action to incorporate the GPIs and strategic objectives into the IPACG CNS/ATM Planning Chart.  A draft will be forwarded to JCAB for its consideration.

Managing the Environmental Issues of Air Transportation

8.61	Against the background of the ICAO goal of limiting or reducing the impact of aviation emissions on the global climate, IATA discussed the role of IPACG in environmental matters and requested that the meeting consider environmental benefits when defining CNS/ATM systems, including the environmental savings of new routes and procedures.  IATA also called for a more proactive approach to environmental management and described a specific operational measure that could limit or reduce the environmental impact of aircraft engine emissions.

8.62	It was noted that this issue is a very important priority to the FAA, JCAB and IATA, and all parties were in agreement to support efforts to protect the environment while enhancing the operational capability and efficiency of both the operators and service providers.

Update on FAA/JCAB Shared Metric:  Predictability of Filed versus Flown

8.63	FAA presented the ongoing efforts between FAA and JCAB to develop shared oceanic performance measurements and metrics.

8.64	The FAA and JCAB discussed the first test metric results for the FAA/JCAB shared performance metric and planned to continue developing shared metrics.  The discussions concluded that the noted results successfully demonstrate the incorporation of JCAB data into the FAA performance metrics tools.  Additionally, incorporating JCAB and FAA operational data will allow the development and refinement of future shared performance metrics.

8.65	As a conclusion, FAA and JCAB agreed to:

- Share the test Filed versus Flown Metric for predictability with IPACG and seek airline input on the utility of this, or similar predictability metrics;

- Collaborate on the development of a shared metric for efficiency on the oceanic flight segment for a representative sample of city pair flights; and

- Establish a mechanism for regular exchange of operational data to be used for the FAA/JCAB shared performance metrics.

Study on ATM Performance Assessment in Japan

8.66	ENRI provided information on a study being carried out for ATM performance assessment in Japan.  This assessment provides valuable information for the continuous improvement in the field of ATM operations, utilizing actual operation data and analyzing traffic volume, delay conditions and flight efficiency.

8.67	Within this study, ENRI is focusing its research on many different variables, or indices, to have a full range of information and assessment data for the ATM community to use in setting priorities.

8.68	ENRI introduced one day traffic flow in Fukuoka FIR using radar data viewer.

Turbulence Information by CPDLC

8.69	JCAB advised that it will start to send the turbulence information by CPDLC in 2009.  JCAB will continue to provide turbulence information via high frequency (HF) radio to non-CPDLC equipped aircraft.

En Route Automation Modernization (ERAM) Transition

8.70	FAA provided information on the FAA En Route Automation Modernization (ERAM) transition to the ICAO flight plan (FPL) for automatic application of preferential routing in U.S. domestic airspace.

8.71	Effective 5 June 2008, the U.S. will automatically assign preferential routes based on the equipment capability filed in ICAO FPL Item 10 (Equipment) and the Area Navigation (RNAV) value specified by the user in ICAO FPL Item 18 (Other Information).  This change is in preparation for ERAM implementation and will be implemented in all Air Route Traffic Control Center Host systems.

9.0	Agenda Item 6:  Communications/Navigation/Surveillance (CNS) Issues

North Atlantic Systems Planning Group (NAT SPG Review of Performance-Based Communications Approach and Required Communications Performance (RCP)

9.1	FAA provided information on recent activities in the North Atlantic (NAT) Region to address FANS-1/A data link performance issues.  It further suggested that the issues raised in the NAT region are global in nature and invited the IPACG to participate in, and support,  implementation of a global solution.

9.2	FAA requested that IPACG endorse the proposed availability requirements (.9999).  The meeting agreed to the position statement presented by FAA, and agreed that the FAA should present this position on behalf of IPACG at the Special NAT SPG meeting scheduled for 15-16 November 2007.

10.0	Agenda Item 7:  Report Review of Relevant Route Requirements in the Asia/Pacific ATS Route Catalogue

Review of the Asia and Pacific ATS Route Catalogue

10.1	ICAO provided information on the Asia Pacific ATS Route Catalogue, for review and updating by the meeting.  It was noted in the paper that updates should be transmitted directly to the ICAO Asia Pacific Regional Office for inclusion in the Catalogue.

11.0	Agenda Item 8:  Develop Necessary State Contingency Plans

Finalization of Model Contingency Plan

11.1	ICAO provided a summary of the key points in the Indonesia Contingency Plan.

11.2	ICAO suggested that, for the expediency of future IPACG meetings, Agenda Item 7 and Agenda Item 8 could be deleted from future IPACG meeting agendas.  The meeting agreed with this proposal.

12.0	Agenda Item 9:  Review and Update CNS/ATM Planning Chart and Action Items

12.1	JCAB and FAA presented updates to the CNS/ATM Planning Chart and Action Items Chart as documented in Appendix C and Appendix D to this summary.

13.0	Agenda Item 10:   Other Business

Adoption of Amendment 45 to ANNEX 11

13.1	ICAO presented information referencing ICAO State letter Ref.: AN 13/13.1-07/20 – Adoption of Amendment 45 to Annex 11 – Air Traffic Services and suggested that meeting participants note the content of this Amendment.

14.0	Closing of the meeting

Next Meeting

14.1 	The next meeting will be held in Henderson, Nevada, USA from 12-16 May 2008.  Format will continue with the Providers Meeting (FAA and JCAB only) being conducted on Day 1.  Day 2 will be for the FIT/15 Meeting.  The IPACG/28 Plenary Meeting will be held on days 3, 4 and 5.

14.2	For planning purposes the JCAB proposed that IPACG/29 be held from 27-31 October 2008 in Fukuoka, Japan.

15.0	Closing Remarks

15.1	 Mr. Yamaguchi expressed his gratitude to all participants for their active discussions at the meeting and stated that he was very satisfied with the results and outcomes of the meeting: especially the agreement of ADS 50NM longitudinal cross boundary separation between FAA and JCAB, and major progress of implementation UPRs between Australia and Japan/Hawaii and Japan.  Mr. Yamaguchi stressed that although IPACG/27 ends today, there will be much follow-up work that needs to be done.  He asked supreme corporations to all relating members for this work. And finally, thanked FAA Co-Chair Mr. David Maynard and the rest of the FAA delegation for the IPACG27 closing successfully.

15.2	Mr. Maynard acknowledged all delegates and the significant progress as a result of the hard work of the attendees.  He particularly thanked ICAO for the support from Mr. Kyotaro Harano and emphasized the importance of ICAO participation.  It was viewed as a sign of respect by ICAO that they recognized that these meetings merited expending their limited resources to allow Mr. Harano participate.  It was noted that other professional groups like the International Federation of Air Traffic Controllers Association (IFATCA), the International Federation of Air Line Pilots’ Association (IFALPA), IATA and others allow this group to be as effective as it is.  The support of FAA and JCAB to provide logistics arrangements, prepare meeting reports and provide interpretation is essential to the IPACG success.  He also thanked Mr. Yamaguchi for his strong leadership to ensure that the meeting met all of its goals.  Significant outcomes from the meeting included expansion of UPRs, cross boundary separation standards, and future data exchange.  The presentation of papers by the airlines was beneficial to IPACG as it allowed the operators to express what they expect from the IPACG group.  IATA is encouraged to continue this practice.  Lastly, the inaugural Providers Meeting was essential to allowing this meeting to run smoothly and for FAA and JCAB to reach agreement on many issues in advance of the Plenary Meeting.

15.3	Mr. Yamaguchi thanked the interpreters for their excellent support, without which this meeting would not be possible.  Mr. Yamaguchi then officially closed IPACG/27.

Mr. Satoshi Yamaguchi					Mr. David Maynard

Co-chair for JCAB					Co-chair for FAA

Appendices:

Appendix A:	Meeting Attendees

Appendix B:	Report of FIT/14

Appendix C:	CNS/ATM Planning Chart

Appendix D:	Open Action Items

Appendix E:	Report of the Providers Meeting (Flimsy)