THE TWENTY-EIGHTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/28)

(Las Vegas, Nevada, 12-16 May 2008)

Agenda Item 5: Air Traffic Management (ATM) Issues

Federal Aviation Administration (FAA) and Civil Aviation Bureau, Japan (JCAB)

Data Exchange Status Report

(Presented Jointly by the Federal Aviation Administration and Civil Aviation Bureau, Japan)

SUMMARY

This document provides a status update regarding the exchange of Air Traffic Flow Management (ATFM) data and other information to enhance the cooperation and coordination of ATM activities between Federal Aviation Administration (FAA) and Civil Aviation Bureau, Japan (JCAB).

1.	Background

  - The FAA and JCAB signed an agreement to exchange air traffic flow management (ATFM) data to enhance the cooperation and coordination of ATM activities, as outlined in APPENDIX 1 TO ANNEX 4 TO AGREEMENT AIA/CA-30, during the IPACG/27 meeting on 5-9 November 2007.  The agreement established the terms and conditions for the exchange of ATFM data and other information between the FAA and JCAB.

  - The FAA and JCAB agreed that the progress on the ATFM data exchange would be provided to IPACG through information papers.  This is the second information status report.

1.3	The FAA and JCAB ATFM administrative and technical points of contact (POCs) for the data exchange implementation have been identified.  The FAA administrative and technical POC is Ms. M. Tanino.  The JCAB administrative POC is Mr. Kimura and the technical POC is Mr. T. Harada.

2.	Status Report

2.1	There is no change to the draft high-level schedule shown below:

- Draft Interface Control Document (ICD), completed Oct/Nov 2007.

- Final ICD, due April/May 2008.

- Development phase starts April 2009 to March 2010.

- Evaluation starts April 2010 followed by testing in February 2011.

- The targeted data exchange deployment date is March 2011.

  - The FAA Aircraft Situational Display to Industry (ASDI)-XML server location has moved from the US Department of Transportation Volpe Center in Boston, Massachusetts to the FAA WJ Hughes Technical Center in Atlantic City, New Jersey.  New ICD and network connectivity documents have become available.  The FAA sent the two documents below to JCAB.  These documents, as well as sample data, are available at the web-page, http://www.fly.faa.gov/ASDI/asdi.html.  There may be some minor updates to these documents before the 2011 deployment.  However, at this time, the documents are considered final.

- Aircraft Situation Display To Industry:  Functional Description and Interface Control Document for the XML Version, version 1.4 dated 17 March 2008, prepared by Computer Science Corporation.

- XML ASDI via the Internet:  VPN End-User Requirements and Guidelines, version 1.3 dated 13 March 2008, prepared by the Volpe Center.

2.3	The JCAB has sent a list of questions regarding the FAA’s ICD message types.  The FAA took an action to respond to JCAB’s inquiry.

2.4	The JCAB stated that the data sent from JCAB to FAA will also be in XML format.  The ICD from JCAB to FAA needs to be established.

  - The table below shows action items identified during the IPACG/27 side bar meeting.

| # |  | Date | Description | Assigned to | Due Date | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 5 |  | 11/05/2007 | Provide the peak burst data period information to JCAB. | FAA | IPACG-28 | Completed. On 03 December 2007, Ms. Tanino sent an email response to Mr. Harada |
| 6 |  | 11/05/2007 | Provide POC reg the data dissemination to the third parties. | FAA | IPACG-28 | Completed. On 22 April 08, FAA informed JCAB that the POC is Mr. John McClure of Systems Operations Programs. |

3.	Next Steps

3.1	An ATFM data exchange side bar meeting is scheduled during the week of 12-16 May 2008, during IPACG/28.  The agenda for the side bar meeting includes: (1) Schedule refinement; (2) FAA to JCAB ICD discussion; (3) JCAB to FAA ICD discussion; and (4) Idea of additional messages to be exchanged.

4.	Recommendation

4.1	The meeting is invited to note the information provided in this paper.