Ad Hoc Working Group on 
Global Operational Data Link Document (GOLD)

Work Program, Terms of Reference and Working Practices

Summary

This paper provides the background on establishing an Ad Hoc Working Group to develop a global operational data link document (GOLD).  It provides the work program, terms of reference and working practices for the group.  This paper will be updated during the course of the group’s work, as necessary.

# Introduction

## The North Atlantic (NAT) Region and the Asia-Pacific Region (ASIA PAC) maintain separate documents within each region to standardize on procedures for the future air navigation system (FANS) data link services.  The NAT maintains Guidance Material for ATS Data Link Services in North Atlantic Airspace, currently at version 17, dated June 2008.  The guidance material has been officially adopted by 6 flight information regions (FIRs) throughout the NAT.  The ASIA PAC maintains the FANS-1/A Operations Manual (FOM), currently at version 5.0, dated August 2007. The FOM has been officially adopted by 47 FIRs throughout the ASIA PAC, including Middle East and North Africa FIRs .

## Through various regional forums, the NAT and ASIA PAC have agreed to develop a global operational data link document to “link” the guidance material and procedures for data link operations that can be used within the ASIA PAC and the NAT, as well as other regions of the world.  Points-of-contact (POCs) have been identified to serve on an Ad Hoc Working Group to produce a global operational data link document (GOLD) targeted for completion by the end of 2008.  The POC list will be updated as it becomes necessary to coordinate with other regions.

# Establishing the GOLD Ad Hoc Working Group

## The following meetings endorsed the work and provided POCs to establish an Ad Hoc Working Group to develop a global operational data link document (GOLD):

- Meeting Report of the 15th meeting of the ISPACG FANS Interoperability Team (FIT/15), Papeete, Polynésie Française, 11th – 12th March 2008, (Refer to paragraph 5.0)

- Summary of Discussion of the Twenty Second Meeting of the Informal South Pacific Air Traffic Services Coordinating Group (ISPACG/22), Papeete, Tahiti, 12-14 March 2008, (Refer to paragraphs 3.9.3, 3.9.4, and 3.9.6).

- Summary of Discussions of the North Atlantic Future Air Navigation Systems Implementation Group (NAT FIG), Seventeenth Meeting, Ayr, 21 to –25 April 2008, (Refer to paragraph 5.0).

- Summary of Discussions of the NAT Implementation Management Group Thirty Second Meeting (NAT IMG/32), Limerick, Ireland, 13 – 16 May 2008, (Refer to paragraphs 2.5, and 2.6).

- Summary of Discussions of the Twenty-Seventh Meeting of the Informal Pacific Air Traffic Control Coordinating Group (IPACG/27), Tokyo, Japan, 5-9 November 2007, (Refer to paragraphs 9.1 and 9.2).

## The United States (FAA) has accepted the responsibility to coordinate the group’s activities across regions via the GOLD Coordinator.

## The following POCs have been identified:

| Name | Surname | Representation | Telephone | eMail |
| --- | --- | --- | --- | --- |
| Chris | Dalton | ICAO Montreal – International coordinator | +1-514-954-8219, ext 6710 | cdalton@icao.int |
| Norm | Dimock | NAT FIG – North Atlantic coordinator |  | dimockn@navcanada.ca |
| Hiroshi | Inoguchi | JCAB – IPACG coordinator | +81-3-5253-8739 | inoguchi-h2hh@mlit.go.jp |
| Tom | Kraft | FAA – GOLD Coordinator | +1-202-369-2168 | tom.kraft@faa.gov |
| Paul | Radford | ANZ – ISPACG coordinator via Data Link Working Group | +64-213-34806 | paul.radford@airways.co.nz |
| Andrew | Tiede | ICAO Bangkok – Asia-Pacific coordinator | +66-2-5378189 ext 152 Mob: +66-087-1240875 | atiede@bangkok.icao.int |
| Jacques | Vanier | ICAO Paris – North Atlantic coordinator |  | jvanier@paris.icao.int |

# Work program and terms of reference

## The GOLD Ad Hoc Working Group will prepare a global operational data link document that:

- takes account of ICAO provisions;

- where possible, refers to RTCA DO-306/EUROCAE ED-122, Safety and Performance Standard for Air Traffic Data Link Services in Oceanic and Remote Airspace (Oceanic SPR Standard);

- considers the FANS Operations Manual in Asia Pacific Airspace;

- considers the Guidance Material for ATS Data Link Services in North Atlantic Airspace;

- provides performance requirements for new means of communication for intervention as well as for surveillance;

- includes guidelines and requirements for the application of the required communication performance (RCP) type(s) to support regional planning and implementation initiatives;

- includes guidelines and requirements for aircraft data link equipage, aircraft operator eligibility, procedures and air traffic service provision;

- includes guidelines and requirements for post-implementation monitoring;

- is globally adoptable;

- identifies regional differences only as absolutely necessary; and

- enables planning and implementation regional groups to adopt the GOLD.

## The GOLD is targeted to be complete by the end of 2008.

## After the group has completed the GOLD, the group will consider how it will affect regional and other (e.g., ICAO and RTCA/EUROCAE) documentation.  The POCs intend to provide recommendations to the appropriate bodies within their respective region and/or organization for further action.

# Working practices

## The work will generally be conducted via email and teleconferences/net meetings.  Face-to-face meetings may be held, but only as deemed necessary and agreed by the members of the GOLD Ad Hoc Working Group.

## The POCs identified in paragraph 2.3, will

- participate in developing material for the GOLD;

- coordinate within their respective region and/or organization any actions from the GOLD Ad Hoc Working Group, such as requests for draft GOLD review and comment;

- participate in resolving comments received from reviews of the GOLD;

- coordinate within their region and/or organization to identify and resolve cross-regional differences;

- notify the group of any formal change activity on regional documents under review by the GOLD Ad Hoc Working Group;

- provide email addresses for broader distribution of materials prepared by the GOLD Ad Hoc Working Group; and

- participate in teleconferences/net meetings, as necessary.

## The GOLD Coordinator will capture the results of the work using the following:

- GOLD master comments to track the status of issues, changes, and resolutions (See form and instructions for use at Appendix A of this paper);

- GOLD draft versions (multiple, as necessary), consistent with the resolutions provided in the master comment matrix;

- results of comparative assessments among the different documents, i.e., FOM, NAT Guidance Material, DO-306/ED-122, and the GOLD, as necessary; and

- other documents, such as action item lists and teleconference/net meeting summaries, on an as needed basis.

## The work will start with the Asia-Pacific FANS 1/A Operations Manual, version 5.0, first aligning it with DO-306/ED-122, and then taking into account the North Atlantic Guidance Material for ATS Data Link Services, version 17.

## If suggestions to improve DO-306/ED-122 are identified during the course of this work, they will be tracked in a separate document for further disposition upon completion of the terms of reference.

# Action

## The Group is invited to:

- agree to the work program, terms of reference and working practices as outlined in this paper, or

- provide to the GOLD Ad Hoc Working Group forum comments and suggested changes to this paper.

COMMENTS DUE NO LATER THAN [INSERT DATE HERE by GOLD Master Comments Coordinator].

Legend for Cat Column:
E	Editorial
C	Confusing, clarification, erroneous information, inconsistency, or invalid argument
A	Additional material
S	Serious – resolution of comment requires special attention

[To be completed by comment author(s).  The GOLD master comment matrix will list all that submitted comments.]

| Name | Represenatation | Telephone | eMail |
| --- | --- | --- | --- |

| Paragraph reference | Comment Number | Comment Author | Description of comment and proposed resolution | Cat | Resolution Status | Status |
| --- | --- | --- | --- | --- | --- | --- |
| [Completed by comment author. Always use paragraph reference, then table or figure number, if applicable. Comment matrix is sorted by this column] | [Completed by coordinator of the GOLD master comments] | [Comment author enters their name] | [this column used exclusively by the comment author to provide rationale for the change together with suggested change. Two subheadings are provided to encourage comment author to provide both the argument/reason AND the change] COMMENT: SUGGESTED CHANGE TO DOCUMENT: | [Optional, see legend] | [Reserved for any GOLD Ad Hoc Working Group point-of-contact. POCs should precede their entry with date when entry was made followed by initials in bold text, e.g., 25-May-08-TK - . All entries should be placed sequentially starting at the top of the cell and moving downward. When resolution is complete, the last entry will indicate resolution complete.] | [Used by coordinator. A “C” is entered to signify when the change in the resolution status has been incorporated into the GOLD engineering version. As the comment matrix is worked, it will be resorted so that the closed comments appear at the end.] |

-END-