THE TWENTY-NINTH MEETING OF THE

INFORMAL PACIFIC ATC CO-ORDINATING GROUP

(IPACG/29)

(Fukuoka, Japan , 27-31 October 2008)

Agenda Item 5: Air Traffic Management (ATM) Issues

Federal Aviation Administration (FAA) and Civil Aviation Bureau, Japan (JCAB)

Data Exchange Status Report

(Presented Jointly by the Federal Aviation Administration and Civil Aviation Bureau, Japan)

SUMMARY

This document provides a status update regarding the exchange of Air Traffic Flow Management (ATFM) data and other information to enhance the cooperation and coordination of ATM activities between the Federal Aviation Administration (FAA) and Civil Aviation Bureau, Japan (JCAB).

1.	Background

  - The FAA and JCAB signed an agreement to exchange air traffic flow management (ATFM) data to enhance the cooperation and coordination of ATM activities, as outlined in APPENDIX 1 TO ANNEX 4 TO AGREEMENT AIA/CA-30, during the IPACG/27 meeting from 5-9 November 2007.  The agreement established the terms and conditions for the exchange of ATFM data and other information between the FAA and JCAB.

  - The FAA and JCAB agreed that the progress updates on the ATFM data exchange would be provided to IPACG through information papers.  This is the second information status report.

1.3	The FAA and JCAB ATFM administrative and technical points of contact (POCs) for the data exchange implementation have been identified.  The FAA administrative and technical POC is Ms. M. Tanino.  The JCAB administrative POC has transitioned from Mr. A.Kimura to Mr. K. Itoh.  The JCAB technical POC is Mr. T. Harada.

2.	Status Report

2.1	The Interface Control Document (ICD) is broken into two documents: (1) ICD for data from FAA to JCAB and (2) ICD for data from JCAB to FAA.  The existing ICD describing the data from FAA to JCAB will be used with no change.  A new ICD will be developed to address data from JCAB to FAA.  The following is the high-level schedule for the JCAB to FAA data.

- Draft ICD, due December 2008.

- Final ICD, due June/July 2009.

- Development phase is planned for April 2009 to March 2010.

- Test effort starts April 2010 followed by live interface testing in March 2011.

- The targeted data exchange deployment date is March 2011.

2.2	The JCAB has sent a list of questions regarding the FAA’s ICD (data from FAA to JCAB) message types prior to IPACG/28.  FAA’s responses to questions were sent to JCAB.  Discussion of the responses took place during IPACG/28 side bar meetings.  The responses were accepted at the conclusion of the side bar meetings.

2.3	The JCAB has sent the draft JCAB to FAA ICD version 0.0 to the FAA.  FAA has reviewed the draft ICD and sent a list of comments and questions to JCAB.  The FAA and JCAB plan to have a side bar meeting during IPACG/29 to discuss these comments and questions.  Some of the issues that need to be discussed are:

- FAA to JCAB ICD uses the existing TCP-IP socket based communication methodology.  This methodology is not structured as a standard web service using SOAP/HTTP and/or Java Message Service (JMS).   JCAB to FAA ICD should use SOAP/HTTP and/or JMS.

- Dual data feeds from JCAB to FAA.  One feed is for FAA Traffic Flow Management Processing Center (TPC) and one feed is for FAA Disaster Recovery Center (DRC).

- Management of Barr list that is used by US ASDI data receiving organizations to filter sensitive data.

2.4	The table below shows action items identified during the IPACG/28 side bar meeting.

| # |  | Date | Description | Assigned to | Due Date | Status/Comments |
| --- | --- | --- | --- | --- | --- | --- |
| 7 |  | 5/13/2008 | FAA to provide NAS-MD-312 and NAS-MD-314 to JCAB. | FAA | TBD | Completed. 7/2/2008 Ms. Tanino sent files plus NAS-MD-311 to Mr. Takata. |
| 8 |  | 5/13/2008 | FAA to provide FAA's JCAB to FAA DE development/deployment schedule to JCAB. | FAA | TBD | Completed. 9/17/2008 Ms. Tanino sent the updated schedule to Mr. Takata and Mr. Harada. |
| 9 |  | 5/13/2008 | JCAB to provide JCAB's JCAB to FAA DE development/deployment schedule to FAA. | JCAB | TBD | Completed. 10/08/2008 Mr. Harada sent the updated schedule to Ms. Tanino. |
| 10 |  | 5/13/2008 | JCAB to provide JCAB's FAA to JCAB DE development/deployment schedule to FAA. | JCAB | TBD | Completed. 10/08/2008 Mr. Harada sent the updated schedule to Ms. Tanino. |
| 11 |  | 5/25/2008 | JCAB requested the sample Barr list from FAA to filter sensitive flights from FAA’s data feed. | FAA | TBD | Completed. 9/17/2008 Ms. Tanino sent the sample Barr list to Mr. Takata, Mr. Harada, and Mr. Kimura. |

3.	Next Steps

3.1	An ATFM data exchange side bar meeting is scheduled during the week of 27-31 October 2008, during IPACG/29.  The agenda for the side bar meeting includes: (1) Schedule verification; and (2) JCAB to FAA ICD discussion.

4.	Recommendation

4.1	The meeting is invited to note the information provided in this paper.