THE TWENTY-NINTH MEETING OF THE
INFORMAL PACIFIC ATC CO-ORDINATING GROUP
(IPACG/29)

THE SIXTEENTH MEETING OF THE
FANS INTEROPERABILITY TEAM
(FIT/16)

(Fukuoka, Japan, October 27-31, 2008)

Global Operational Data Link Document (GOLD)

(Presented by United States of America)

Summary

This paper provides a status of the global operational data link document (GOLD).  The Group is invited to endorse the work program, provide input and agree on the progress of the work thus far.

# Introduction

## This paper provides information on establishing an Ad Hoc Working Group to develop a global operational data link document, it’s work program and terms of reference, working practices, and a status of the work completed thus far.

## The Group is invited to endorse the work program, provide input and agree on the progress of the work thus far.

# Discussion

Establishing the GOLD Ad Hoc Working Group

## Through various regional forums, the NAT and ASIA PAC have agreed to develop a global operational data link document to “link” the guidance material and procedures for data link operations that can be used within the ASIA PAC and the NAT, as well as other regions of the world.  The discussions at IPACG/28, held in Las Vegas, Nevada USA, 12-16 May 2008, and IPACG/28, held in Tokyo, Japan, 5-9 November 2007, related to this work can be found at Appendix A.

## Points-of-contact (POCs) have been identified to serve on an Ad Hoc Working Group to produce a global operational data link document (GOLD) targeted for completion by the end of 2008.  The POC list will be updated as it becomes necessary to coordinate with other regions.

## The United States (FAA) has accepted the responsibility to coordinate the group’s activities across regions via the GOLD Coordinator.

## The following POCs have been identified:

| Name | Surname | Representation | Telephone | eMail |
| --- | --- | --- | --- | --- |
| Chris | Dalton | ICAO Montreal | +1-514-954-8219, ext 6710 | cdalton@icao.int |
| Norm | Dimock | NAT FIG – Nav Canada | +1-613-563-5621 | dimockn@navcanada.ca |
| Inoguchi | Hiroshi | IPACG – JCAB | +81-3-5253-8739 | inoguchi-h2hh@mlit.go.jp |
| Tom | Kraft | FAA – GOLD Coordinator and FOM Editor | +1-202-369-2168 | tom.kraft@faa.gov |
| Paul | Radford | ISPACG - Airways New Newland (ANZ) | +64-213-34806 | paul.radford@airways.co.nz |
| Andrew | Tiede | ICAO Bangkok – Asia-Pacific | +66-2-5378189 ext 152 Mob: +66-087-1240875 | atiede@bangkok.icao.int |
| Elkhan | Nahmadov | ICAO Paris – North Atlantic | +33-1-4641-8524 | jvanier@paris.icao.int |
| Adam | Watkin | ISPACG - Airservices Australia | +64-213-34806 | adam.watkin@airservicesaustralia.com |
| Leifur | Hákonarson | NAT FIG - Iceland Isavia | +354-4244206 Cell: +354-8957020 | leifur@isavia.is |
| Takahiro | Morishima | IPACG - JCAB | +81-3-5253-8739 | morishima-t2zg@mlit.go.jp |
| Brad | Cornell | ISPACG FIT and FIT BOB | +1-425-280-5603 | bradley.d.cornell@boeing.com |
| Bob | Hansen | FAA – GOLD (ZOA) | +1-510-435-5543 Cell: +1-510-745-3836 | bob.hansen@faa.gov |
| Iaan | Brown | NAT FIG – NAT GM Editor | +44-1-292-692644 | Iain.brown@nats.co.uk |

Work program and terms of reference

## The GOLD Ad Hoc Working Group will prepare a global operational data link document that:

- takes account of ICAO provisions;

- where possible, refers to RTCA DO-306/EUROCAE ED-122, Safety and Performance Standard for Air Traffic Data Link Services in Oceanic and Remote Airspace (Oceanic SPR Standard);

- considers the FANS Operations Manual in Asia Pacific Airspace;

- considers the Guidance Material for ATS Data Link Services in North Atlantic Airspace;

- provides performance requirements for new means of communication for intervention as well as for surveillance;

- includes guidelines and requirements for the application of the required communication performance (RCP) type(s) to support regional planning and implementation initiatives;

- includes guidelines and requirements for aircraft data link equipage, aircraft operator eligibility, procedures and air traffic service provision;

- includes guidelines and requirements for post-implementation monitoring;

- is globally adoptable;

- identifies regional differences only as absolutely necessary; and

- enables planning and implementation regional groups to adopt the GOLD.

## The GOLD is targeted to be complete by the end of 2008.

## After the group has completed the GOLD, the group will consider how it will affect regional and other (e.g., ICAO and RTCA/EUROCAE) documentation.  The POCs intend to provide recommendations to the appropriate bodies within their respective region and/or organization for further action.

Working practices

## The work will generally be conducted via email and teleconferences/net meetings.  Face-to-face meetings may be held, but only as deemed necessary and agreed by the members of the GOLD Ad Hoc Working Group.

## The POCs identified in paragraph 2.4, will

- participate in developing material for the GOLD;

- coordinate within their respective region and/or organization any actions from the GOLD Ad Hoc Working Group, such as requests for draft GOLD review and comment;

- participate in resolving comments received from reviews of the GOLD;

- coordinate within their region and/or organization to identify and resolve cross-regional differences;

- notify the group of any formal change activity on regional documents under review by the GOLD Ad Hoc Working Group;

- provide email addresses for broader distribution of materials prepared by the GOLD Ad Hoc Working Group; and

- participate in teleconferences/net meetings, as necessary.

## The GOLD Coordinator will capture the results of the work using the following:

- GOLD master comments to track the status of issues, changes, and resolutions;

- GOLD draft versions (multiple, as necessary), consistent with the resolutions provided in the master comment matrix;

- results of comparative assessments among the different documents, i.e., FOM, NAT Guidance Material, DO-306/ED-122, and the GOLD, as necessary; and

- other documents, such as action item lists and teleconference/net meeting summaries, on an as needed basis.

## If suggestions to improve DO-306/ED-122 are identified during the course of this work, they will be tracked in a separate document for further disposition upon completion of the terms of reference.

Status of the GOLD

## Two packages were distributed among the GOLD POCs.  These packages included a description of the work program, terms of reference and work practices, and some assessments on existing standards, procedures, and guidance material.  Preliminary assessments of the following areas have been conducted:

- Performance-based criteria to support the development of communication service agreements, the provision of air traffic services supported by data link, aircraft certification, operational authorizations, and performance monitoring, provided in the following documents:

  - Summary of Discussions and Conclusions of the North Atlantic Systems Planning Group Technical Task Force on Data Link Applications Communications Requirements (NAT RCP Task Force), Appendix C, Paris, 20 to 22 February 2008;

  - ISPACG/22 FIT/15 WP/04 (Same technical content as GOLD WP/02 and NAT FIG/17 WP/05), based on work from Airways New Zealand;

  - ISPACG/22 FIT/15 WP/07, based on work from the United States;

  - IPACG/27 IP/07, based on NAT RCP Task Force work presented by the United States;

  - PARC CWG, FANS 1/A over Iridium and Satellite Voice Project Plans, Attachment A (See IPACG/29 FIT/16 IP, PARC CWG Initiatives:  FANS 1/A over Iridium and Satellite Voice Communications); and

  - Performance Specification Template (See related  IPACG/29 FIT/16 WP)

- Performance data collection, monitoring, analysis, and results:

  - Summary of Discussions and Conclusions of the North Atlantic Systems Planning Group Technical Task Force on Data Link Applications Communications Requirements (NAT RCP Task Force), Appendix D, Paris, 20 to 22 February 2008; and

  - ISPACG/22 FIT/15 WP/04 (Same technical content as GOLD WP/02, NAT FIG/17 WP/05); and

  - IPACG/29 FIT/16 WP, “Monitoring FANS-1/A Performance Against Oceanic SPR Standard.”

- Use of CPDLC application, including a review of the CPDLC message set, use of free text, and emergency messages:  The results of this assessment are provided in the GOLD WP/03 and the CPDLC Reference Guide provided at Appendix C.

- Comparison of the content of the NAT GM, the FOM, DO-306/ED-122, and ICAO Doc 4444 (PANS/ATM) (In Work).

## Based on these preliminary assessments, the GOLD Ad Hoc Working Group is taking the following approach to develop the GOLD:

- Continue assessments of all relevant standards, procedures, and guidance material;

- Develop and agree on an annotated outline for the GOLD to establish the basis for the scope and content and to guide its development;

- Use material from the NAT GM and FOM in conjunction with other relevant material to populate the annotated outline;

- Track material that is being moved from each of the regional documents into the annotated GOLD outline.

- For the initial draft of the GOLD, annotate with editor’s notes as reminders to indicate issues, such as the issue of operational authorizations, training, etc., that require further work, in cases where neither the NAT GM nor FOM provide sufficient coverage of the issue.

- Guidance material on performance-based criteria, data collection, monitoring, analysis and results can mature in separate documents consistent with the annotated GOLD outline, which can include appropriate headers for the material to be included when considered mature.

## A preliminary review of the content of the NAT GM and FOM indicates the content of the GOLD considers the following:

- Introductory and/or administrative material, e.g., purpose, scope of content, processing changes to the GOLD, acronyms, references;

- Operational procedures;

- Performance-based criteria;

- Performance data collection, monitoring, analysis, and results; and

- Regional or State-specific information.

## In comments received, it was suggested that those developing the GOLD have a clear understanding of the audience of the GOLD when considering its content and structure.  It was further suggested that the document should be intended for the untrained controller, pilot and/or dispatch officer.  Other comments suggested that the document needed to include some technical material for central monitoring and reporting agencies and for automation specialists who maintain day-to-day operations of the system.

## As a general rule, the initial draft of the GOLD should keep to a minimum references that take the reader away from the GOLD unless it is the regulator or a technician.  Existing text may be replaced with a reference to DO-306/ED-122, for example, if it is a technical issue irrelevant to the controller, pilot or dispatcher.  Some material may be dropped later, but for the initial draft, the material will be retained and annotated with Editor’s notes.

## Based on the above assessments and comments received, an initial draft of an annotated outline has been prepared and is provided at Appendix B.  The Editor’s notes provided in this annotated outline provide some indication of the intended audience for each of the sections.

## To date, an initial draft of the GOLD does not exist.  Given resources are available, it would be reasonable to expect an initial draft of the GOLD by January 2009 for coordination by the GOLD POCs.  A more mature draft for a broad review could be available as early as July 2009.

# Action

## The Group is invited to:

- Note the information in this paper;

- Request the IPACG to endorse the work program of the GOLD Ad Hoc Working Group

- Agree to the annotated outline for the GOLD (provided at Appendix B) to establish the basis for the scope and content and to guide its development; and

Note1:	Agreements are intended only to provide an indication that the GOLD Ad Hoc Working Group is going in the correct direction.  Further coordination will be necessary and any refinements to the material will be coordinated via the GOLD POCs.

Note 2:	Directions on GOLD material related to performance-based criteria, qualification and performance monitoring are provided in other IPACG/29 FIT/16 papers.

Appendix A Excerpts from .

Appendix B Initial Draft of Annotated Outline of the Global Operational Data Link Document (GOLD).

Appendix C GOLD WP/03 and CPDLC Reference Guide.

Appendix A	Excerpts from Summaries of Discussions, Twenty-Eighth and Twenty-Seventh Meetings of the Informal Pacific Air Traffic Control Coordinating Group (IPACG/28 & IPACG/27), 12-16 May 2008, Las Vegas, Nevada USA and 5-9 November 2007, Tokyo, Japan, respectively

IPACG/28 Final Report, Appendix B – Final Report of FIT/15

3.2	WP-03 Actions Regarding Satellite Data Communications Performance

3.2.1	Mr. Kevin Chamness reported on a meeting with the North Atlantic FIRs which discussed the growing concern about datalink stability, particularly as measured against the new (October 2007) RTCA DO-306/EUROCAE ED-122, Safety and Performance Standard for Air Traffic Data Link Services in Oceanic and Remote Airspace (Oceanic SPR Standard).  The FIT noted the data presented and concurred in the need to move toward some type of solutions.  {Note that the MTSAT performance report was extremely positive, and the FAA congratulated JCAB on their design, which obviously contributes directly to the excellent reliability record.)

3.3	WP-04 Aircraft Data Link Equipment Database

3.3.1	This paper was accepted by the FIT as information without presentation.  Data collection is on going.  The subject may be addressed more fully at FIT-16.

3.4	WP-05 Monitoring FANS Performance Against Oceanic SPR Standard

3.4.1	Mr. Robert Hansen presented data on performance and how the FOM requirements related to the new DO-306 RCP levels; some are more stringent, some less.  In any case there is a increasing focus on performance measuring and the shortcomings of current methods, which are inadequately detailed and unable to spot problem areas thus making it difficult to target corrective actions.

3.4.2	IP-04 ATS Ground System SPR Compliance was moved up in the agenda to provide supplemental information to the discussion of WP-05

3.4.3	The FIT noted the information from both papers and concurred in the general concern, but deferred adoption of the new SPR standards pending further study.  The issue will be revisited at the next FIT meeting.

…

4.7	RFC 08-007 Oceanic SPR standard

4.7.1	This proposal, changing minimum standards to comply with appropriate RTCA documents, was discussed extensively.  The concept was agreed, but the RFC was tabled so that JCAB could do deeper evaluation and then revisit this RFC at the next FIT.

IPACG/27 Final Report

9.0	Agenda Item 6:  Communications/Navigation/Surveillance (CNS) Issues

North Atlantic Systems Planning Group (NAT SPG Review of Performance-Based Communications Approach and Required Communications Performance (RCP)

9.1	FAA provided information on recent activities in the North Atlantic (NAT) Region to address FANS-1/A data link performance issues.  It further suggested that the issues raised in the NAT region are global in nature and invited the IPACG to participate in, and support, implementation of a global solution.

9.2	FAA requested that IPACG endorse the proposed availability requirements (.9999).  The meeting agreed to the position statement presented by FAA, and agreed that the FAA should present this position on behalf of IPACG at the Special NAT SPG meeting scheduled for 15-16 November 2007.

Appendix B	Initial Draft of Annotated Outline of the Global Operational Data Link Document (GOLD)

Table of Contents

Ed Note:  This table of contents is based on a preliminary assessment of the table contents for NAT GM v17 and FOM v5.

# Introduction

Ed Note:  This section will include administrative material and is intended for all users of the document, e.g., purpose, scope of content, processing changes to the GOLD, definitions, acronyms, references, general system overview including a description of the data link applications to operational capabilities, and prerequisites for data link operations, including flight planning and maybe infrastructure criteria.  It will include information taken from, for example, FOM v5, sections 1, 2, and parts of 3, and NAT GM v17, Foreword, section 1, and paragraph 5.1.  Some of this information may be better placed as an Annex, depending on the size of the material.

# Normal Operating Procedures;

Ed Note:  This section will provide the procedures intended for pilots and controllers.  This information is also intended for those involved in developing training programs.  It will include normal operating procedures taken from, for example, NAT GM v17, sections 4 and 5, and FOM v5, sections 4, 5, 6, and possibly 9.

## General use of data link capability

## Flight crew

### CPDLC and ADS Connection Management - ATS Facilities Notification (AFN)

### Controller-Pilot Data Link Communications (CPDLC)

Ed Note:  See Appendix C of this working paper for GOLD WP/03, CPDLC assessment and reference guide.

### Automatic Dependent Surveillance – Contract (ADS-C)

### Flight Management System Waypoint Position Reporting (FMS WPR)

Ed note:  It may be desirable to include FMS WPR procedures in Appendix C.

## Controller

## Radio operator

# Abnormal Operating Procedures

Ed Note:  This section will provide the procedures for pilots, controllers, and radio operators in abnormal situations that are likely to occur.  It will include voice phraseology to support the abnormal procedures when things go awry with the data link capability.  It will extract information taken from, for example, NAT GM v17, paragraph 5-19 and 5.20, parts of section 9, and FOM v5, section 7.

# Infrastructure conditions

Ed Note:  This section will provide guidelines for automation support, ground-ground coordination, and other guidance material specific to maintain the ground infrastructure in good working order and has global ramifications.  It will include information taken from, for example, NAT GM v17, section 6 and FOM v5, paragraph 6.8.  This information may be considered as part of the prerequisites to system operations covered in section 1 or as an Annex that provides prerequisite information.

Annex A:	Performance-based specifications

Ed Note:  This Annex will include the relevant performance-based specifications for operational assessments of system performance and will be designed to effectively meet the intended uses.  The intended uses of performance-based criteria are mainly to support:

a)	Safety oversight of air traffic service provisions and operations (See NAT FIG/18 WP/06);

b)	Agreements/contractual arrangements that air navigation service providers and aircraft operators make with their respective communication service providers;

c)	Operational authorizations, flight crew training and qualification (See NAT FIG/18 IP/02);

d)	Design approval of aircraft data link systems (See NAT FIG/18 IP/02); and

e)	Operational-monitoring, analysis, and exchange of operational data among regions and states (See NAT FIG/18 WP/06).

It will include information taken from, for example, FOM v5, section 3 and RFCs to incorporate the DO-306/ED-122 requirements and NAT GM v17, sections 10, 11, and 12.  See NAT FIG/18 WP/08.

A.1	RCP 240/D

A.2	RCP 400/D

A.3	Surveillance /180D

A.4	Surveillance /400D

Annex B:	Performance data collection, monitoring, analysis, and results

Ed Note:  This Annex will Include data collection requirements intended for ANSP and CSP data collection (system managers and technicians), problem reporting procedures (flight crews, dispatchers, controllers, or others involved in system operation), analysis and data presentation formats (ANSPs and Regiona/Global Monitoring Agencies), problem resolution procedures (All that are impacted by the problem resolution), etc.  It would include information taken from FOM v5, for example, paragraph 8.8 and RFCs to incorporate performance monitoring requirements against DO-306/ED-122 requirements, and the NAT GM v17, section 13.  See NAT FIG/18 WP/05.

B.1	ANSP data collection and analysis

B.2	CSP data collection and analysis

B.3	Problem reporting and resolution

B.4	Regional/Global analysis

Annex C:	Regional or State-specific information

Ed Note:  Includes Regional and/or State information, such as AFN Addresses/ATSU designators, service and operational capability coverage area and times available, trial information.  This section will also serve as a place to identify regional differences as the GOLD matures, and hopefully, for those differences that have an impact on flight deck procedures, can be resolved in the main body of the document.

C.1	Regional and/or State information

C.2	Regional and/or State differences

Appendix C	GOLD WP/03 and CPDLC Reference Guide

[Ed. Note:  Submitted as separate files.]

Appendix C.1 – GOLD WP/03

Appendix C.2 – CPDLC Reference Guide

-END-