Twenty-Ninth Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

(IPACG/29)

27 October 2008

Fukuoka, Japan

Summary of the Providers Meeting (PM)

1.0 	Welcome and Opening Remarks

1.1 	The Providers Meeting (PM) within the agenda of the Twenty-Ninth Meeting of the Informal Pacific Air Traffic Control (ATC) Coordinating Group (IPACG/29) was held at the ACROS FUKUOKA Convention Facilities in Fukuoka, Japan on 27 October 2008.  The PM was co-chaired by Mr. Satoshi Yamaguchi, Special Assistant to the Director, ATC Division, Civil Aviation Bureau of Japan (JCAB) and Mr. David Maynard, Manager, Oceanic and Offshore Operations, Federal Aviation Administration (FAA).

1.2	Mr. Yamaguchi welcomed everyone to the IPACG/29 Providers Meeting, and noted that new efforts have been started since the IPACG/28 meeting in May 2008.  On 11 August 2008, the User Preferred Routes (UPR) trial began between Asia and Hawaii, and on 20 October 2008, the ADS 50 nautical miles (NM) separation standard was expanded to aircraft crossing the Oakland/Fukuoka common FIR boundary.  Also, a second UPR paper trial between Japan and Australia is currently ongoing.  These efforts have all been very successful to date due to the cooperation between the JCAB and FAA.  Mr. Yamaguchi then noted that current economic conditions will dictate stronger requests from operators for operational efficiency initiatives.  With the premise of maintaining safety as number one priority, he asked IPACG to continue to focus on delivering operational results that benefit both providers and users.

1.3	Mr. Yamaguchi noted that this meeting also marks the 20th Anniversary of IPACG.  On Wednesday, before the plenary, the JCAB/FAA Joint Statement will be signed by Mr. Metts from FAA and Mr. Muroya from JCAB.  On Wednesday morning, there will be media at the opening ceremony to record the signing of this joint statement.  The 20th Anniversary dinner reception will be on Wednesday evening on a cruise boat in the Hakata Bay.

1.4	Mr. Maynard introduced himself and welcomed everyone to the Third Providers Meeting and the 20th Anniversary of IPACG.  He noted that the new format, with a separate Providers Meeting, has allowed us to be more effective and efficient in recent years and called for open discussion on how to continuously improve the format and function of the IPACG agenda.  Mr. Maynard reiterated that the state of the world economy makes IPACG work more important than ever and asked for continued hard work and progress leading to IPACG/30 in the United States in 2009.

1.5	Mr. Maynard officially welcomed Mr. Tim Cornelison from Guam CERAP, as it is the first time that Guam CERAP has been represented at IPACG.  Mr. Maynard then stated that Fukuoka is a beautiful city and the FAA thanks JCAB for hosting IPACG is such a wonderful venue.  He then asked for all participants to work hard this week; but also enjoy the many celebrations of the IPACG 20th Anniversary.

1.6	All PM attendees then introduced themselves to the meeting.

- Agenda

SESSION 1

- Opening Remarks (Chairpersons)

- Self-introductions (Attendees)

- Review and approve PM agenda and schedule

- Implementation of the 50 Nautical Mile Automatic Dependent Surveillance Separation Standard within the Anchorage Flight Information Region [WP/02  (presented by FAA)]

- The Update to the implementation of the operational trail for Thirty Nautical Miles Longitudinal Separation Standard based on the Automated Dependence Surveillance (ADS) within the Fukuoka Flight Information Region (FIR)   [WP/10  (Presented by  JCAB)]

SESSION 2

- Enhanced AIDC Functionality between JCAB ATMC, Anchorage ARTCC, and Oakland ARTCC [WP/04  (Presented by FAA) ]

- Implementation of AIDC ver.2.0  [WP/13  (Presented by JCAB)]

- Guidance for Data Exchange in Support of a Shared FAA/JCAB Oceanic Fuel Burn Metric [WP/06  (Presented by FAA)]

SESSION 3

- UPRs between Asia and Hawaii [WP/03  (presented by FAA)]

- User Preferred Routes (UPRs) between Asia and Hawaii  [WP/11  (Presented by JCAB)]

- User Preferred Routes Between Asia and New Caledonia/New Zealand  [WP/12  (Presented by JCAB)]

SESSION 4

- PACOTS Track 14/15/J/K UPRs Proposal [WP/05  (presented by FAA)]

- Status of the planning of operational teleconferences between FAA ATCSCC and Fukuoka ATMC [IP/09  (Presented by FAA/JCAB)   ]

- Summarize PM meeting outcomes  (Chairpersons)

NOTE:  The remaining section of this flimsy summarizes the discussions and conclusions of the PM and does not recapture the detailed information that will be presented during the IPACG/29 plenary session on the respective working and information papers.

Implementation of the 50 Nautical Mile Automatic Dependent Surveillance Separation Standard within the Anchorage Flight Information Region [WP/02  (presented by FAA)]

At IPACG/27, the FAA announced the satisfactory completion of an ICAO compliant safety assessment regarding the use of 50NM Automatic Dependent Surveillance-Contract (ADS-C) separation in the Anchorage airspace.  In September 2008, FAA completed an ICAO compliant Safety Risk Analysis process covering implementation of the standard in Anchorage airspace.  On 20 October 2008, the FAA completed the implementation of ADS-C 50NM separation within the Anchorage FIR, restricted initially to “intra–FIR” traffic.  The FAA expanded the application to “inter – FIR” aircraft crossing the Anchorage and Oakland FIR.  There have been no reported issues or problems with the implementation of the ADS 50NM longitudinal standard.

FAA also proposed that Anchorage Air Route Traffic Control Center (ARTCC) and Fukuoka Air Traffic Management Center (ATMC) meet immediately to discuss the implementation of a trial of the 50NM ADS-C standard between air traffic crossing the Anchorage/Fukuoka FIR boundary along Air Traffic Service (ATS) routes R591 and G344.

JCAB noted the progress achieved by the FAA and stated that it supports a phased approach (starting with R591 and G344) to implement “inter-FIR” ADS-C 50NM standard between Anchorage and Fukuoka FIRs.  JCAB and FAA plan to implement AIDC version 2 in spring 2009 and after its implementation can implement 50NM standard on the two subject routes with procedures that should be similar to current seamless operation between Fukuoka and Oakland.

Anchorage Center noted JCAB’s concern about AIDC-2 implementation and committed to work with JCAB as soon as possible to start the implementation between Anchorage and Fukuoka.

Mr. Yamaguchi proposed a side-bar meeting later in the day, on 27 October 2008, to begin discussions between Anchorage, Oakland and Fukuoka representatives, with a goal of expediting the implementation of 50NM separation between Anchorage and Fukuoka FIRs as soon as possible.  Mr. Maynard noted that an Ocean-21 “technical refresh” will begin to affect the Oakland and Anchorage facilities starting in May 2009, lasting until at least January 2010, during which a complete replacement of hardware components will be accomplished.  During this time frame, it will be difficult for FAA facilities to implement new procedures, and thus Mr. Maynard also stressed the need to expedite progress where it could be accomplished safely.

The procedures to develop an agreement to implement the ADS 50NM separation standard were subsequently discussed in the sidebar meeting.  There was discussion as to how the phased implementation approach should proceed.  An understanding was reached on the issues that need to be resolved for development of the agreement (in lieu of the term MOU).  JCAB and the FAA need to complete coordination with their facilities before an agreement can be reached.

The Update to the implementation of the operational trial for Thirty Nautical Miles Longitudinal Separation Standard based on the Automated Dependence Surveillance (ADS) within the Fukuoka Flight Information Region (FIR)  [WP/10  (Presented by JCAB)]

The JCAB steps for implementing the ADS 30NM longitudinal separation standard in the Fukuoka FIR are as follows:

Step-1	To apply it to the Climb/Descent in the whole airspace of the Fukuoka FIR

Step-2	To apply it to the Cruse phase in the whole airspace of the Fukuoka FIR

Step-3	To change to the official operation

Step-4	To apply it to the crossing-FIR boundary traffic between the neighboring FIR

Fukuoka ATMC introduced the Step-1 on 28 August 2008, and this step will last for approximately three months. Step-2 will then start on 1 December 2008 within the whole airspace of the FIR.

JCAB and FAA discussed the implementation of Step-4 during the Provider’s Meeting, and both sides noted the desire to progress 30NM separation within the Oakland, Anchorage and Fukuoka FIRs.  JCAB proposed the FAA to work jointly to determine the activities and respective time line for the future implementation of cross-FIR 30NM separation.  FAA noted it was currently experiencing intermittent problems with satellite data-link communications due to the number of unplanned outages.  The number of outages are currently preventing the FAA from going from the current Trial Phase (targets of opportunity) to Full implementation (releasing departures 30NM in-trail or 30NM laterally),  However, the FAA committed to working with the JCAB in the development of a strategy for the seamless implementation of 30/30 within and between the Oakland, Anchorage and Fukuoka FIRs. The FAA took the action to develop a draft concept for future consideration.

Enhanced AIDC Functionality between JCAB ATMC, Anchorage ARTCC, and Oakland ARTCC [WP/04  (Presented by FAA)]

Current inter-facility coordination procedures between Oakland ARTCC and Fukuoka ATMC require transfer of control coordination to be voice.  Between Anchorage ARTCC and Fukuoka ATMC, voice communications are required for aircraft entering Fukuoka FIR, while no-voice AIDC is authorized for aircraft entering Anchorage FIR.

The FAA proposes after the implementation of Version 2 of the Asia/Pacific AIDC ICD as the basis of inter-facility data communications between Fukuoka ATMC, Anchorage ARTCC, and Oakland ARTCC, the creation of an agreement between the facilities to institute No-Voice transfer of control across the common FIR boundaries. A Version 2 AIDC no-voice draft agreement was attached to facilitate discussions.

JCAB agrees with the phased operational change to move to no-voice transfers.  The technical coordination will continue to implement AIDC version 2.  Fukuoka ATMC agreed to continue work to implement no-voice transfer as proposed by FAA.  JCAB noted the term MOU (supplement to LOA) had been replaced with the term .  FAA explained an issue with the term “MOU” and it was agreed to discuss the naming of LOA supplement agreements during the 28 October 2008 side-bar on AIDC Version 2.0.

Implementation of AIDC version 2 [WP/13  (Presented by JCAB)]

FAA and the JCAB agreed at IPACG/28 to fix the date for operational cutover at PAZN, KZAK, and RJJJ on 21 January 2009.  Since then, JCAB found a problem in the software and thus determined it was necessary to delay the date for AIDC version 2 operational cutover to March 2009.  The JCAB proposed an operational cutover at 2300 (UTC) and asked for FAA comments based on its facility requirements.

Oakland Center stated that it appreciated JCABs efforts to implement AIDC version 2 and no-voice as it will enhance future air traffic operations.  Oakland Center indicated it looked forward to further discussion in the scheduled side-bar meeting on 28 October 2008.

Guidance for Data Exchange in Support of a Shared FAA/JCAB Oceanic Fuel Burn Metric [WP/06  (Presented by FAA)]

FAA presented the status of the development of the oceanic fuel burn metric, including the latest draft version 1.0 document for discussion.  FAA and JCAB provided several comments and questions on specific details of the exchange of date (frequency, monthly reporting, and agreement mechanism).  FAA and JCAB will further discuss details this week to move this effort forward.

UPRs between Asia and Hawaii [WP/03  (presented by FAA)]

User Preferred Routes (UPRs) between Asia and Hawaii [WP/11  (Presented by JCAB)]

JCAB and FAA negotiated a Memorandum of Understanding (MOU) for implementation of an airborne trial of UPRs between Asia and Hawaii which took effect on 11 August 2008.  Information received from Japan Airlines (JAL) indicates that a fuel savings is being realized for flights utilizing the UPR prerogative.

Based on the positive response to the use of UPRs between Asia and Hawaii and analysis of the impact of the UPRs, the FAA proposed to make the Asia – Hawaii UPRs a permanent procedure.  If it is agreed to make the Asia – Hawaii UPRs a permanent procedure, the FAA proposed to eliminate the generations of PACOTS Tracks 11/12 and A/B.

Fukuoka ATMC acknowledged that in Fukuoka FIR, many UPR aircraft are flying without incident or presenting any difficulty to air traffic control.  However, Fukuoka ATMC has experienced a couple of challenges in which several UPR aircraft converged and/or controllers got lots of requests for a climb clearance from the aircraft which could not be flying at an optimum altitude.  This has led to an increase workload for the ATC workforce.  As such, the JCAB proposed to extend the Asia – Hawaii UPRs airborne trial beyond December 2008 to allow the controllers to get more experience and to allow the operators to better understand how UPR aircraft are managed.

JCAB proposed to extend the trial until after the introduction of AIDC version 2 in March 2009 in order to monitor the impact in Fukuoka FIR.  After this time, JCAB will consider making the Asia – Hawaii UPRs a permanent procedure, and eliminating the generations of PACOTS Tracks 11/12 and A/B.  FAA and JCAB agreed to extend the trials through May 31, 2009 as long as the operators support an extension of the trial.  It was noted that some operators may not be supportive of an extension. As for the elimination of the generations of PACOTS Tracks 11/12 and A/B, JCAB considered that this matter should be reviewed more, including confirmation of the user’s requirements. They showed their view that the current operational trial of the UPR can move forward to the permanent status regardless of the decision making whether the Tracks generation is eliminated or not. FAA and JCAB agreed that if the trials are eventually deemed a success by the providers and users, a discontinuation of the generation of PACOTS tracks could be addressed.

User Preferred Routes Between Asia and New Caledonia/New Zealand [WP/12  (Presented by JCAB)]

JCAB noted that User Preferred Routes (UPR) have been in place between Asia and New Caledonia/New Zealand since July 2007.  The initial implementation had a number of operational requirements imposed by various air navigation service providers (ANSPs) and JCAB.  One of these requirements is that aircraft may file a UPR random route east of ATS route A337 and must join an ATS route by 30 North latitude (waypoints NOGAK, UPDOB, KAKNI) within the Fukuoka Control Area (CTA).

JCAB stated it considers that the expansion to aircraft destined for RJBB should be deliberate because the traffic flow crossing the airway B586 is definitely tough for ATC operations (more congested operations west of airway B586).  JCAB concluded to continue this requirement within the Fukuoka CTA until the operational procedures for the UPRs between RJAA and YSSY/YBBN/YBCS are implemented and ATC issues resolved. FAA agreed with this proposal.

New UPR Proposals from Oakland Center [No WP  (presented by FAA)]

Note:  This paper was not submitted in advance.  Decisions will be incorporated in the PACOTS Generation Improvement paper to be presented by the FAA]

User Preferred Routes (UPRs) [WP/19  (presented by IATA)]

This paper contained suggestions on both UPR and DARP implementation in NOPAC.

FAA and JCAB agreed that the implementation of UPRs or DARPs in the more congested NOPAC region could end up creating more disadvantages than advantages.  Both from an increase in controller workload due to the complexity that would be introduced by removing the structure that is provided by laterally separated tracks; to the assignment of less efficient altitude assignments due to increased competition for the same airspace.  The FAA and JCAB are also currently conducting several other UPR trials (paper and operational) that prevent the attention that would be required just to assess the viability of UPRs in the NOPAC.  Therefore, the FAA and JCAB are unable to agree to this proposal at this time but suggest that it be carried on the Capacity Enhancement Table as to be determined (TBD) to be worked as resources and priorities permit.

Proposal for the operational trial of User Preferred Routes (UPRs) between RJAA and YSSY/YBBN/YBCS [WP/16  (presented by JCAB)]

JCAB presented a status of its paper trials on the few aircraft flying between Japan and Australia.  The first paper trial has been completed and the second paper trial begun in October 2008.  Based on favorable results, the JCAB will look to begin an operational trial leading up to the March 2009 ISPACG/22 meeting in Santiago, Chile.  The FAA will begin the coordination process with the affected ISPACG ANSPs.  Operational trials will commence when coordination/parameters of UPR operational trial have been agreed to and disseminated to all affected parties

PACOTS Track 14/15/J/K UPRs Proposal [WP/05  (presented by FAA)]

Based on the current distribution of PACOTS traffic, the FAA proposed an airborne UPR Trial to allow Track 14/15 aircraft crossing 160E prior to 1600 UTC to file UPRs south of PACOTS Track 3.  Track 14/15 Aircraft crossing 160E after 1600 UTC could flight plan UPRs without any restrictions for other PACOTS Tracks.  These restrictions would separate the Track 14/15 aircraft from the major traffic flows but allow them to realize the advantages of UPRs with minimal impact on air traffic control (ATC) Operations.

The FAA is also looking at UPRs for PACOTS Track J and K aircraft.  These aircraft have a greater impact on ATC operations than the Track 14/15 aircraft.  To evaluate the impact of UPRs with PACOTS J/K aircraft, Oakland Center proposed to conduct a UPR paper trial during the spring and summer months, to evaluate to potential impact to ATC operations when the aircraft most commonly cross the Japan to Hawaii traffic flow.

The FAA is also looking at UPRs for PACOTS Track J and K aircraft.  Typically, the jet stream will separate the Track J/K aircraft from the eastbound PACOTS Tracks 1, 2, 3, 8, 14, 15 aircraft.  However, depending of the season, Track J/K aircraft may cross the opposite direction PACOTS Tracks 1 – 15. To evaluate the impact of UPRs with PACOTS J/K aircraft, Oakland ARTCC proposes to run a UPR paper trial during the spring and summer months, to evaluate to potential impact to ATC operations when the aircraft most commonly cross the Japan to Hawaii traffic flow.  After analysis of the paper trial is completed, FAA and JCAB could discuss the feasibility of conducting an airborne UPR trial after the summer 2009.

FAA indicated it also wants to look at UPRs for PACOTS Track H and I aircraft, and proposes a UPR paper trial for PACOTS Track H and I aircraft with the restriction staying west of Track J.

FAA and JCAB agreed in theory on the potential for the implementation of the various PACOTS routes presented by FAA (14/15, J/K, and H/I).  Each of the track pairs will be assessed.  FAA and JCAB will provide an update at IPACG/30 on potential future plans.

Status of the planning of operational teleconferences between FAA ATCSCC and Fukuoka ATMC [IP/09  (Presented by FAA/JCAB)]

JCAB provided an update to IPACG Action Item 27/4 on the implementation of routine operational teleconferences (telcons) between the Fukuoka ATMC and the FAA Air Traffic Control System Command Center (ATCSCC).  ATMC started the trial for the domestic operational planning telcon on 23 June 2008 (conducted at 0100 UTC and 0830 UTC every day).  ATMC and ATCSCC continue discussions on the best time for the international telcons, based on facility resources and other factors, and determined the best time for the telcon to be 0000 UTC or 0030 UTC.  The first practice telcon will be conducted during the second week in December 2008, and progress will be reported to IPACG/30.

APANPIRG/19 Flight Plan Format Conclusion (summarized by ICAO)

ICAO guidance calls for significant changes to the ICAO Flight Plan starting in 2012.  It was previously noted that States could begin implementing the new format as early as 2009.  However at APANPIRG/19, several States (including the FAA) noted that this early implementation would cause problems within automation systems that are not yet prepared to accept the new format.  Thus APANPIRG/19 called for the establishment of a Flight Plan and ATS Message Implementation Task Force to coordinate the implementation of the new ICAO Flight Plan within the Asia Pacific region.  ICAO asked the FAA and JCAB to work together as leaders in this task force, which will conduct its first meeting in June/July 2009 time frame.

JCAB noted it viewed this as a very important and, like the FAA, is working to develop plans in support of a smooth 2012 implementation.  JCAB has not yet determined an internal point of contact (POC) to manage this effort, nor coordination with neighboring countries to date. Once a POC is identified, coordination will begin with the FAA and neighboring States.

Proposal of the Downlink Report Forms to Relay the Turbulence Information by CPDLC (summarized by JCAB)

JCAB indicated it is looking to relay turbulence information by Controller Pilot Data Link Communications (CPDLC) to aircraft starting in 2009.  There are several different ways to send this information via CPDLC using Free Text.  JCAB has not agreed on a standard free text format at this time but has queried the airlines for opinions.  JCAB proposed to work with the FAA, exchange information, and possibly prepare a joint paper on this topic for presentation at IPACG/30.  FAA explained the operation and restrictions of Ocean21 as it relates to these types of messages.  FAA encouraged FAA and JCAB experts to find time this week to continue to discuss this matter.  FAA noted concerns in developing a joint position in time for presentation at IPACG/30, as regional resolution of this issue might need to be coordinated globally to ensure that any proposed solution would also support global operations/procedures.  FAA asked ICAO to participate in these discussions.

3.0	Conclusion

The Providers Meeting officially closed at 1710 hours.  Two side bar meetings (Data Exchange and ADS 50NM separation between Anchorage and Fukuoka FIR) were conducted immediately afterwards at 1715 hours.