| Action Item | Description | Responsible Office | Status and Action to be taken | Date Due |
| --- | --- | --- | --- | --- |
| IP/13-3 | Expansion of Russian Routes | ICAO FAA JCAB | FAA provided an update on the progress of the expansion of the Russian Routes. FAA will continue to provide updates on further progress at IPACG/30. | May 2009 |
| IP/13-4 | Implement 50NM ADS longitudinal separation minimum in the North Pacific area | JCAB FAA | JCAB and FAA have applied seamless operation of 50NM longitudinal separation standard to aircraft crossing boundary between the ZOA and Fukuoka FIRs. FAA has also implemented within the ZAN FIR. FAA and JCAB are working towards implementation between Fukuoka ATMC and Anchorage. An update will be provided at IPACG/30. | May 2009 |
| IP/19-1 | Develop ATC contingency procedures to be used during a failure of satellite datalink | ICAO | ICAO is reviewing APAC 05/28, Datalink Contingency Procedures. Update to be provided to IPACG/30. | May 2009 |
| IP/21-5 | Implement 30 NM lateral / 30 NM longitudinal (30/30) separation | FAA JCAB | FAA implemented 30/30 on 13 March 2007 within the ZOA FIR. JCAB introduced 30/30 on 28 August 2008 in the Fukuoka FIR. FAA and JCAB agreed to develop a joint strategy for the seamless operational implementation of 30/30 within the Anchorage, Oakland and Fukuoka FIRs. Update to be provided to IPACG/30. | May 2009 |
| IP/22-3 | Consider operational testing of in-trail procedure (ITP) using new technologies | FAA | FAA provided review of a business case for the use of ADS-C ITP. Update to be provided to IPACG/30. | May 2009 |
| IP/23-1 | Continue inter-agency discussions to conclude the exchange of traffic data for ATFM | JCAB FAA | Technical work continues to implement the data exchange. They agreed to begin in the first quarter of 2011. Update to be provided to IPACG/30. | May 2009 |
| IP/23-3 | Adopt Version 2 of the Asia/Pacific AIDC Interface Control Document (ICD) as the basis of inter-facility data communications between ATMC, Anchorage ARTCC & Oakland ARTCC | FAA JCAB | FAA and JCAB are continuing to work on the introduction of Version 2. AIDC 2 will be implemented by March 2009 between RJJJ-PAZN and RJJJ-KZAK. JCAB will report the status at IPACG/30. | May 2009 |
| IP/26-1 | Implement 10 minute longitudinal separation minimum without the mandatory application of Mach Number Technique | FAA JCAB | FAA provided JCAB updated information on operational trail within ZAN FIR. JCAB and FAA will continue to study the potential application of this procedure within the Fukuoka FIR and provide an update to IPACG/30. | May 2009 |
| IP/26-2 | Shared Oceanic Performance Metrics | FAA JCAB | FAA/JCAB provided an update to IPACG/29 on the progress made on the development of a shared method for the measurement of oceanic performance metric. Update to be provided at IPACG/30. | May 2009 |
| IP/26-3 | Expand User Preferred Routes | JCAB FAA IATA | UPRs between New Zealand, New Caledonia and Japan began on July 19 2007. New actions were opened in IPACG/29 related to follow-on trials. | CLOSED |
| IP/27-1 | Australia – Japan UPR | JCAB FAA IATA | JCAB, FAA, JAL and QFA completed the paper in May 2008. The second paper trail will end in December 2008. FAA/JCAB are beginning coordination with Papua New Guinea and Australia for an operational trial expected in May 2009. An update will be provided at IPACG/30. | May 2009 |
| IP/27-2 | Japan – Hawaii UPR | JCAB FAA IATA | Operational trials are ongoing. An update to be provided at IPACG/30. | May 2009 |
| IP/27-3 | Implement AIDC ver. 3 | JCAB FAA | FAA and JCAB agreed to a target implementation of March 2012. Details of CDN and ASM need to be determined. An update to be provided at IPACG/30. | May 2009 |
| IP/27-4 | Implement routine operational telcons between JCAB ATMC and FAA ATCSCC | JCAB FAA | The FAA and JCAB continue to define a phased implementation plan for an international teleconference. JCAB has already started domestic telcons, and continues discussions with FAA on scheduling the international telcon. The first practice telcon has been scheduled for December 2008. Updates to be provided at IPACG/30. | May 2009 |
| IP/28-1 | SLOP | FAA (TC) JCAB | FAA provided an update as to how SLOP procedures affect 30/30 operations at the IPACG/29. FAA and JCAB will continue to assess the application of SLOP in the 30/30 environment, to include current percentages of use and respective locations. An update to be provided at IPACG/30. | May 2009 |
| IP/28-2 | Traffic Projections | IATA | IATA provided traffic projection, fuel burn plans and actual fuel burn numbers with the FAA and JCAB to assist with UPR and other initiatives. | CLOSED |
| IP/28-3 | Flight Plan inconsistencies | IATA JCAB | JCAB provided an update showing significant improvement. Requested continued cooperation with operators to further reduce flight plan inconsistencies. Update to be provided at IPACG/30. | May 2009 |
| IP/29-1 | Speed Variation | ICAO | ICAO Asia Pacific Office to further clarify actual intent of the SASP conclusion at the earliest possible time, and to confirm that this change does not effect the PANS-ATM direction on speed assignments. Update to be provided at IPACG/30. | May 2009 |
| IP/29-2 | UPR for Track J/K and H/I | FAA JCAB | Plan and conduct a paper trial on tracks J/K and H/I. Update to be provided at IPACG/30. | May 2009 |
| IP/29-3 | UPR for Track 14/15 | FAA JCAB | The FAA and JCAB plan to conduct an operational trial on tracks 14/15 in 2009. Update to be provided at IPACG/30. | May 2009 |
| IP/29-4 | UPR/PACOTS for NOPAC Routes | FAA JCAB | JCAB will conduct a modeling study of the possibility of UPRs and flex tracks in the NOPAC region of Fukuoka FIR. The FAA will look into its capability to conduct a similar modeling study within the Oakland and Anchorage FIR. FAA and JCAB will collaborate on their studies and report progress at IPACG/30. | May 2009 |