Summary of Side-Bar Discussions

Twenty-Ninth Meeting of the

Informal Pacific Air Traffic Control Coordinating Group

(IPACG/29)

27-31 October 2008

Fukuoka, Japan

Monday, October 27, 2008

Side-bar: FAA/JCAB Data Exchange

Participants

FAA:  M. Tanino (FAA)

JCAB:  T. Harada (JCAB), K. Itoh (JCAB), T. Masuda (JCAB), T. Kohsaka (JCAB), M. Ishida (NEC), T. Kodera (NEC), T. Murakoshi (NEC)

- Schedule Issues

FAA and JCAB have exchanged FAA/JCAB Data Exchange (DE) implementation schedules.  These schedules do not match exactly and the concern was raised.  There are three key schedule milestones and they are:

- ICD preparation (Dec 2008)

- Joint software readiness test (Nov 2010 and Jan 2011)

- Deployment (Mar 2011)

Because these three milestones match between FAA and JCAB’s schedules, we see no problem.  We will coordinate any schedule change/adjustment if needed.

- DE Technical Interchange Teleconferences

To complete ICD and make software engineering progress, FAA and JCAB have agreed to conduct periodical/add-hoc DE Technical Interchange Teleconferences.  (Note that although the majority of ICD will be completed in Dec 2008 and we should be able to start the design work, ICD will need fine tuning and adjustment as entering software design and coding phases.)

The exact method of teleconference appeared not as simple as we hoped for and both FAA and JCAB took action to research the available and acceptable technologies.

The first DE Teleconference will be scheduled at the end of November or at the beginning of December 2008.   We have also agreed that the DE Teleconference will be held UTC 0000.

- Communication Methods

Physical and logical communication methods are discussed.

  - Physical Communication Method

JCAB requested to use IP VPN for DE.  If agreeable, we need to discuss and agree the payment method.  FAA took an action to consider this option by Mar. 2009.

  - Logical Communication Method

FAA has prepared Pro’s and Con’s of three communication method options.  Three options are:

Option 1- Retain the existing ASDI ICD for interface from FAA to JCAB. Generate a new ICD for JCAB to FAA which includes the new “ICAO” flight plan formats.  Both interfaces to use the TCP/IP sockets based connections

Option 2 - Generate a new ICD for JCAB to FAA which includes the new “ICAO” flight plan formats, plus, generate a new ICD for the interface from FAA to JCAB to include only the ICAO messages that JCAB is interested in. Both interfaces to use the TCP/IP sockets based connections.

Option 3 - Generate SOA based new ICDs for both FAA to JCAB and JCAB to FAA interfaces. This option would use the modern HTTP/JMS connections instead of the existing TCP/IP sockets based connection.

FAA and JCAB have agreed that we will implement FAA/JCAB DE using Option 2.

- ICD Issues

Multiple ICD associated issues are identified and discussed.

  - ICD Issues and Solutions/Actions

Issues and solutions/actions are listed below:

- There should be 8 types of messages ICAO FPL, ICAO CHG, ICAO ARR, ICAO DEP, ICAO CNL, ICAO DLA, non-ICAO TZ, non-ICAO TO.  ICAO DLA message is missing from the ICD.  FAA took an action to create it.

- Section 4.1, XML Schema, is missing.  FAA took an action to create it.  The draft section 4.1 should be ready for JCAB review in November 2008.

- Computer ID field is not part of ICAO description, but will be needed in each messages to uniquely identify the flight.  FAA will enter FAA’s unique flight ID in this field and JCAB will enter JCAB’s unique flight ID.  We will rename the field name from Computer ID to Unique Flight ID.  We already have JCAB’s unique flight ID range entered into the tables.  We will enter the FAA’s unique flight ID range.

- We will not enter IP addresses and port number in ICD.

- JCAB requested that Section 2.1.1 be deleted from ICD.  We will discuss future protocol transition later and do not want this section in this ICD now.  FAA agreed.

- Regarding Section 3.1 Structure of a packet, we need to specify if we will transfer bits from the upper bit or lower bit.  "Network Format" may indicate the direction; however we should be clear in the document.  JCAB took an action to clarify.

- TO and TZ are not specified by ICAO.  FAA/JCAB agreed that these two messages should have 3 char names.  JCAB took an action to make a recommendation on new 3 char names.

- Route of Flight filed description is written from the JCAB view.  FAA took an action to modify the description to describe both directions.  This change must reflect all tables containing Route of Flight field.

- Speed appears in FPL, CHG, TO and TZ messages.  FAA and JCAB agreed that speed will be described all in knots (not MACH).

  - ICD Version Control

FAA and JCAB agreed to use MS Word Tracking Changes Function to communicate all changes including editorial and format changes.  We will accept changes only when both FAA and JCAB agree.  We will also use Document History Record table in ICD.

  - ICD Message Inclusions/Exclusions

FAA and JCAB agreed that flight messages to be exchanges will be selective.  FAA requested JCAB to send flight messages that will trespass US airspace.  For example, flights destined to US airports, flights from Narita to Sydney, Australia and flights from Narita to Vancouver, Canada.  JCAB will inform FAA what business logic JCAB would like FAA to apply to determine the transmitting flight messages from FAA.

- Bar List

Sample FAA Bar List was sent to Mr. Kimura in September 2008.  Because FAA and JCAB agreed to implement Option 2 of communication method, JCAB now have an option to request FAA to filter bar list flights from the data source (i.e. FAA).  JCAB took an action to decide if JCAB wants to filter the bar list flights by IPACG/30.

- Discussion on Future Technologies

FAA and JCAB agreed to consider newer technology such as SOA in the future.  For now, we agreed to concentrate on successful DE deployment in March 2011.  We will re-visit new technology when appropriate.

- Action Assignments

Action 1:  (FAA)	Search possible Technical Interchange Teleconference services available.  Due date: Nov 21, 2008

Action 2:  (JCAB)	Search possible Technical Interchange Teleconference services available.  Due date:  Nov 14, 2008

Action 3: (FAA)	ICAO DLA message is completely missing from the ICD.  FAA will create and insert it into the ICD.  Due date: Nov 21, 2008

Action 4: (FAA)	ICD Section 4.1, XML Schema, is missing.  FAA will create it.  The draft section 4.1 should be ready for JCAB review in November 21, 2008.

Action 5: (FAA)	Rename “Computer ID” to “Unique Flight ID” in message tables.  Add FAA’s unique flight ID ranges into the message tables.

Action 6: (JCAB)	TO and TZ are not specified by ICAO.  FAA/JCAB agreed that these two messages should have 3 char names.  JCAB took an action to make a recommendation on new 3 char names.  Due date:  November 2008.

Action 7: (FAA)	Route of Flight filed description is written from the JCAB view.  FAA took an action to modify the description to describe both directions.  This change must reflect all tables containing Route of Flight field.  Due date:  November 2008.

Action 8: (JCAB)	JCAB took an action to decide if JCAB wants FAA to filter out the flights on the bar list.  Due date: IPACG/30.

Action 9: (JCAB)	JCAB will inform FAA what business logic JCAB would like FAA to apply to send flight messages.

Action 10: (FAA)	JCAB requested to use IP VPN for DE.  FAA took an action to consider this option.  Due date:  March 2009.

Side-bar: Operational Telcons

During a sidebar meeting held on 27 October 2008, representatives from the ATCSCC and ATMC met and agreed that the first practice operational telcon between the two facilities would be conducted on 11 December 2008 at 0000 UTC.  For this event, the ATCSCC will initiate the call to the primary hotline at the ATMC.  Following the telcon, both facilities agreed to take 2-3 weeks to study the outcome, and schedule a subsequent practice telcon.  The ATCSCC provided ATMC with a suggested format for the operational telcon, which will be considered and finalized prior to the telcon.  The ATCSCC point of contact for further coordination of the telcon will be Mr. Tim McHale.

Tuesday, October 28, 2008

Side-bar: AIDC

Participants:

FAA: Mr. Addison, Mr. McClure, and Mr. Sladen

JCAB: Mr. Harada, Mr. Takata, Ms. Yasuda, Mr. Kosaka, Mr. Saito, and Mr. Kosugi

Discussion Item 1:  Confirmation of AIDC ver2

At IPACG/27, the FAA and the JCAB had a side bar meeting regarding AIDC ver2. Agreement on the usage of supplementary crossing data in field 14 of the ABI, CPL, and CDN messages was reached.

Confirmation 1: In this sidebar meeting, the JCAB discussed if Ocean21 create CDN automatically or not upon reaching one’s assigned altitude.

#1         #2           #3          FIR

#1 <ABI-F330     #2<CPL-F370F330A     #3<CDN-F370

Confirmed: The Ocean21 has 2 options; automatic and manual; the FAA has decided to send CDN  manually.  There is no difference between Oakland and Anchorage with manual transmission.  The JCAB send CDN manually as well.

Agreement: As both of the FAA and the JCAB send CDN manually, each facility needs to be sure of the CDN transmissions when needed.

Confirmation 2: The JCAB confirmed in case of sending CDN with supplementary crossing data, if it is identical to CPL.

#1                       #2         #3    FIR

#1 <ABI-F330    #2<CPL-F370F330A    #3<CDN-F370F330A

Confirmed: The FAA do NOT send CDN if its altitude information including supplementary crossing data is identical to CPL.

CDN will be sent only if its supplementary crossing data has been changed such as <CDN-F370 or <CDN-F370F350A .

Discussion Item 2:  Confirmation of AIDC ver3

At IPACG/28, the FAA and the JCAB had a side bar meeting regarding AIDC ver3 message set.  Agreement was reached for the most part. Some issues, such as details of CDN and ASM required for further determination. Thus, at IPACG29, the FAA and the JCAB had a side bar meeting to discuss those issues.

Agreement: NOT to use “DEST” in field-22 regarding ABI and CDN.

Agreement: To use the changes in the aircraft equipment field (Field-10) with CDN.

Discussion Item 3: Operational cutover of AIDC ver2

The JCAB proposed an operational cutover at 2300 (UTC) and asked for FAA’s comments based on its facility requirements. Further, the JCAB proposed to revert to the previous software at 2300(UTC) on the following day, if a serious trouble occurs with the new software of AIDC ver2.

Agreement: The operational cutover will be held at 2300(UTC).

Agreement: If a serious trouble occurs with the new software, the FAA and the JCAB will find when and how to revert software at 2300(UTC) on the following day of cutover.

Action FAA & JCAB: The FAA and the ATMC will decide a target date of the operational cutover in March 2009, except for AIRAC, Saturdays, and Sundays.

Side-bar: Shared Performance Metric

Participants:

FAA: David Maynard, David Burkholder

JCAB: Kimihiko Itoh, Toshiyuki Masuda, Hajime Aoto

FAA and JCAB reviewed the draft document ver1.0 of shared performance metric presented by FAA.

- Data range

The calculation of the shared metric will use three weeks of flight data, from 5th trough 25th of each month. But the additional two days data are required to capture all the necessary flight data to create a complete flight record. FAA and JCAB agreed to modify the sentence of draft document ver.1.0 as follows.

“The calculation of the shared metric will be repeated monthly, using three weeks of flight data from the 4th through the 26th of each month.”

- Data transmission

JCAB proposed to prolong the data transmission dates from 10th to 20th of each month so to arrange the flight data before the monthly exchange. FAA agreed to JCAB’s proposal and can adjust their date for the completion of the monthly metric and the provision of summarized modeled fuel burn.

- City pairs

JCAB can provide the flight data without regard to fly, or not fly on NOPAC that FAA proposed the city-pair listed in the draft document. And FAA and JCAB will coordinate when FAA needs expanding the data of city-pair.

- Mechanism for transmission of data

JCAB requested to add ENRI as a point of contact for the data exchange in order to the framework of JCAB not to affect the data format and frequency of data exchange. FAA agreed to JCAB’s request.

- Data format

JCAB confirmed about the data format, that the data JCAB provided for the trial include some other fields rather than the records of the data format described in the draft document. JCAB can modify the data format suitable for FAA required, and FAA need to verify this matter later.

- Necessity of agreement

FAA and JCAB discussed the necessity of agreement between FAA and JCAB. FAA considers the shared metric arrangement is under current framework of IPACG. JCAB need more discussion about this matter within JCAB.

Side-bar: ADS-C 50 NM Trial

Participants:

FAA: ZAN: Mr. Mark McClure and ZOA – Mr. Dennis Addison

JCAB, ATMC: Mr. Shoichi Kosugi, Mr. Hiroyuki Saito, Mr. Noritoshi Suzuki

1.	Anchorage ARTCC proposed the implementation of a trial of the ADS-C 50 NM separation standard across the Anchorage / Fukuoka FIR boundary.  Anchorage proposed that the trial be limited to ATS routes G344 and R591, that the usage be bi-directional and that it be continuous 24/7.

2.	ATMC advised that due to system limitations, they would not be able to accept such a trial on R591 when PACOTS tracks where routed directly to AKISU.  They explained that ODP limits when data blocks are presented to the Fukuoka controller.  These limitations include system plane (only west of 165 East Longitude), time (only 30 minutes beyond RJJJ FIR) and/or fixes (only two waypoints outside of RJJJ FIR).  Based on these limitations, Anchorage concurred that the trial would need to be limited to route G344.

Action/Outcomes

3.	Anchorage provided ATMC with a draft “Memorandum of Agreement” outlining the procedures for a trial along G344.  ATMC agreed to study the draft and to provide feedback as to when such a trial could possibly begin.